|  | PROCUREMENT AND CONTRACTING OFFICE HQ EUFOR, J8 BUTMIR Camp Sarajevo Bldg. 225 71210 Ilidza, BH Fax: +387-33-495707 e-mail: taco@eufor.europa.eu |  |
| --- | --- | --- |
|  | WORKS BIDDING DOSSIER |  |

Sarajevo, 03 April 2023

Our ref.: HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009

Dear Mr/Ms,

SUBJECT: INVITATION FOR INTERNATIONAL BIDDING FOR GARAGE CONSTRUCTION FOR MILITARY VEHICLES AT CAMP BUTMIR SARAJEVO, BOSNIA AND HERZEGOVINA

Further to your enquiry regarding the publication of the above-mentioned invitation to bid, please find enclosed the following documents, which constitute the bidding dossier:

VOLUME 1: GENERAL BID SUBMISSION

SECTION 1 :   INSTRUCTIONS TO BIDDERS	4

SECTION 2 :   BID SUBMISSION FORM	25

SECTION 3 :   BID GUARANTEE FORM	28

SECTION 4 :   QUESTIONNAIRE	30

ADDITIONAL NOTICE TO BIDDERS	32

FORM 4.1
 		GENERAL INFORMATION ABOUT THE BIDDER	33

FORM 4.2
 		ORGANISATION CHART	34

FORM 4.3
 		POWER OF ATTORNEY	35

FORM 4.4 
 		FINANCIAL STATEMENT	36

FORM 4.5
 		FINANCIAL IDENTIFICATION FORM	38		FORMS 4.6.1 TO 8 
 		TECHNICAL QUALIFICATIONS	40

FORM 4.6.1.
 		OVERVIEW OF THE BIDDER'S PERSONNEL	41

FORM 4.6.1.2 
 		PERSONNEL TO BE EMPLOYED ON THE CONTRACT	42

FORM 4.6.1.3
 		PROFESSIONAL EXPERIENCE OF KEY PERSONNEL

CURRICULUM VITAE	43

FORM 4.6.2 
 		PLANT		45

FORM 4.6.3
 		WORKPLAN AND PROGRAMME	47

FORM 4.6.4
 		EXPERIENCE AS CONTRACTOR	48

FORM 4.6.5
 		DATA ON JOINT VENTURES	49

FORM 4.6.6
 		LITIGATION HISTORY	50

FORM 4.6.7
 		QUALITY ASSURANCE SYSTEM(S)	51

FORM 4.6.8

FURTHER INFORMATION------------------------------------------------------------------------------------------------52

SECTION 5 :  DECLARATION ON HONOUR ON EXCLUSION CRITERIA AND SELECTION               CRITERIA----------------------------------------------------------------------------------------------------------------------53

SECTION 6:  EVALUATION GRIDS ---------------------------------------------------------------------------------   56

VOLUME 2: DRAFT CONTRACT & CONTRACTUAL CONDITIONS	59

SECTION 1 : CONTRACT FORM	59

SECTION 2 :  GENERAL CONDITIONS FOR WORKS CONTRACTS 	61

SECTION 3 :  SPECIAL CONDITIONS	99

SECTION 4 :  SPECIMEN PERFORMANCE GUARANTEE	103

SECTION 5 :  SPECIMEN ADVANCE PAYMENT GUARANTEE	104

VOLUME 3		105

TECHNICAL SPECIFICATIONS	105

VOLUME 4		109

MODEL FINANCIAL BID	109

BILL OF QUANTITIES IN UNIT-PRICE CONTRACTS	112

VOLUME 5		226

DESIGN DOCUMENTS, INCLUDING DRAWINGS	226

Any request for clarification must be received by the Contracting Authority in writing at least 21 days before the deadline for submission of bids. The Contracting Authority will reply to bidders' questions at least 11 days before the deadline for submission of bids. If the Contracting Authority, either on its own initiative or in response to a request from a bidder, provides additional information on the bidding dossier, it will send such information in writing to all bidders at the same time.

Costs incurred by the bidders in preparing and submitting the bid proposals will not be reimbursed.

We look forward receiving your bid and the accompanying bid guarantee in the amount of 15,000.00 EUR at the address specified in the Instructions to Bidders before or on Friday, 02 June 2023, 14:00 hr.

If you decide to submit a bid, we would be grateful if you could notify us at the following e-mail address, taco@eufor.europa.eu, in order to provide you potential clarifications during the bidding period.

If you decide not to submit a bid, we would be grateful if you could inform us in writing, stating the reasons for your decision.

Yours sincerely,

Procurement and Contracting Office

J8, HQ EUFOR

# VOLUME 1

# SECTION 1: INSTRUCTIONS TO BIDDERS

SECTION I 	INSTRUCTIONS TO BIDDERS

PUBLICATION REF.: HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009

In submitting a bid, the bidder accepts in full and without restriction the special and general conditions governing this contract as the sole basis of this bidding procedure, whatever his own conditions of sale may be, which he hereby waives. Bidders are expected to examine carefully and comply with all instructions, forms, contract provisions and specifications contained in this bidding dossier. Failure to submit a bid containing all the required information and documentation within the deadline specified will lead to the rejection of the bid. No account can be taken of any reservation in the bid as regards the bidding dossier; any reservation will result in the immediate rejection of the bid without further evaluation.

CONTENTS

GENERAL PART

1	GENERAL INSTRUCTIONS	7

2	TIMETABLE	7

3	PARTICIPATION	8

4	INFORMATION/DOCUMENTS TO BE SUPPLIED BY THE BIDDERS	8

5	ONLY ONE BID PER BIDDER	11

6	BID EXPENSES	11

7	SITE VISIT AND CLARIFICATION MEETING	12

BID DOCUMENTS

8	CONTENT OF BIDDING DOCUMENTS	12

9	ADDITIONAL INFORMATION BEFORE SUBMISSION DEADLINE 	13

10	MODIFICATIONS TO BIDDING DOCUMENTS	13

BID PREPARATION

11	LANGUAGE OF BIDS	14

12	CONTENT, SUBMISSION AND PRESENTATION OF BIDS	14

13	PRICING	15

14	CURRENCIES OF BID 	15

15	PERIOD OF VALIDITY OF BIDS	16

16	BID GUARANTEE	16

17	PREPARATION AND SIGNING OF BIDS	16

18   EXCLUSION CRITERIA………………………………………………………………….17

SUBMISSION OF BID

19	EXTENSION OF THE DEADLINE FOR SUBMISSION OF BIDS	18

20	LATE BIDS	18

21	MODIFICATION AND WITHDRAWAL OF BIDS	18

OPENING AND EVALUATION OF BID

22	OPENING OF BIDS	19

23	CLARIFICATION OF BIDS	20

24	CHECKING OF BIDS AND THEIR COMPLIANCE WITH THE REQUIREMENTS OF THE BIDDING DOCUMENTS	20

25	EVALUATION AND COMPARISON OF BIDS	20

26	FINANCIAL EVALUATION OF BIDS	21

CONTRACT AWARD

27	CRITERIA FOR AWARD	21

28	RIGHT OF THE CONTRACTING AUTHORITY TO ACCEPT OR REJECT ANY BID		21

29	SIGNATURE OF THE CONTRACT AND PERFORMANCE GUARANTEE	22

30	NOTICE TO PROCEED WITH THE WORKS	23

31	ETHICS CLAUSES	23

GENERAL INSTRUCTIONS

  - Bidders must bid for the whole of the works required by the bidding dossier. Incomplete bids for only a part of the scope of work will not be accepted. This is a unit-price type of Contract, based on a Bill of quantity enclosed to this bidding dossier.

1.2	The bidder will bear all costs associated with the preparation and submission of his bid. The Contracting Authority will in no case be responsible or liable for such costs, whatever the conduct or outcome of the procedure.

  - The Contracting Authority for this Contract is the European Union Forces Procurement and Contracting Office (P&C), Butmir Camp Sarajevo, 71210 Ilidza, Bosnia and Herzegovina.

  - The subject of the Contract is the execution of works, as described in Volume 3 of the bidding documents, within a performance period of maximum 210 calendar days (30 weeks) at Butmir Camp Sarajevo, 71210 Ilidza, Bosnia and Herzegovina.

1.5	The Contracting Authority retains ownership of all bids received under this bidding procedure. Consequently, bidders have no right to have their bids returned to them; unless the bidding procedure is cancelled by the Contracting Authority before the outer envelope has been opened.

TIMETABLE

|  | DATE | TIME* |
| --- | --- | --- |
| Deadline for request for any clarifications from the Contracting Authority | 12 May 2023 | 12:00 hr. |
| Mandatory site visit / clarification meeting | Wednesday, 10 May 2023 | 10:00 hr. |
| Last date on which clarifications are issued by the Contracting Authority | 22 May 2023 | 12:00 hr. |
| Deadline for submission of bids | Friday, 02 June 2023 | 14:00 hr. |
| Bid evaluation (**) | June 2023 | - |
| Notification of award to the successful bidder (**) | June 2023 | - |
| Signature of the contract (**) | June 2023 | - |

* All times are in the time zone of the country of the Contracting Authority	
** Provisional dates

PARTICIPATION

## Participation to this procedure is open on equal terms to all natural and legal persons of the Member States of the European Union, Turkey, Iceland, Liechtenstein, Norway, Albania, Chile, Republic of North Macedonia, Mexico, Montenegro, Aruba, Canada, Hong Kong, Special Administrative Region of the People’s Republic of China, Israel, Japan, Singapore, South Korea, Switzerland, Taiwan the United Kingdom, the United States of America, Bosnia and Herzegovina and neighbouring countries, in accordance with Part II Article 3 and Part IV Article 3 of the EPF Implementing Rules applicable for expenditure financed through the Facility mechanism.

## These terms refer to all nationals of the said states and to all legal entities, companies or partnerships constituted under, and governed by, the civil, commercial or public law of such states and having their statutory office, central administration or principal place of business there. A legal entity, company or partnership having only its statutory office there must be engaged in an activity which has an effective and continuous link with the economy of the state concerned.

## If a bidder participates in the form of a joint venture or consortium of two or more legal entities, than the bid must be single with the object of securing a single contract. Each person representing the legal entities forming the joint venture or consortium must sign the bid and will be jointly and severally liable for the bid proposal and any contract arising from it. Those persons must designate one of theirs to act as lead company with the authority to bind the joint venture or consortium. Instructions outlines in sub clause 4.3 below must be strictly followed.

3.4	The eligibility requirements detailed in Sub clauses 3.1 and 3.2 also apply to:

- every partner in a joint venture/consortium,

- every subcontractor providing more than 10% of the works,

- every supplier providing more than 10% of the materials.

3.5	The upper limit authorised for subcontracting is 35% of the value of the bid. A supplier of materials is not considered a subcontractor as long he does not execute and/or perform a part of the scope of work.

3.6	Bidders must not be in any of the exclusion criteria indicated in clause 18 of the     Instructions to bidders and must have the legal capacity to allow them to participate in this bidding procedure (see clause 18).

INFORMATION/DOCUMENTS TO BE SUPPLIED BY THE BIDDERS

4.1	All bidders must supply the following information and documents with their bids:

4.1.1.	copies of the most recent official registration documents and VAT registration documents showing the legal status and place of registration of the headquarters of the bidder; a power of attorney empowering the person signing the bid and all related documentation. These documents must correspond to the forms in Volume 1, Sections 4 and 5 of the bidding dossier:

To be completed in accordance with the questionnaire in Volume 1, Section 4

- general information about the bidders (Form 4.1)

- organisation chart (Form 4.2)

- power of attorney (Form 4.3).

4.1.2.	Evidence showing that the liquid assets and access to credit facilities are adequate for this contract, confirmed by a financial statement for the last 2 years. This evidence must be provided using Form 4.4, Financial statement, in Volume 1, Section 4 of the bidding documents.

4.1.3	Financial identification form (Form 4.5).

4.1.4.	Information about the bidder’s technical qualifications. This information must follow the form in Volume 1, Section 4 of the bidding documents and include:

- a presentation of the bidder's organisation, including the total number of staff employed (Form 4.6.1.1),

- a list of the staff proposed for the execution of the subject contract, with the CVs of key staff (Site Manager, Health and Safety officer, Foreman and certified Welders (EN standard) (Forms 4.6.1.2 and 4.6.1.3),

- a list of plant for execution of the subject contract. The descriptions must demonstrate the bidder's ability to complete the works and should include inter alia:

* Cutting, drilling & welding equipment

* Trenching machines

* Dewatering plant

* Concrete mixing and placing plant

* Cranes and lifting equipment….

The bidder must indicate whether such equipment is owned, hired or used by a subcontractor. (Form 4.6.2);

- a list of materials and any supplies intended for use in the works, stating their origin; manufacturer brand, quality levels, catalogues, technical data and certificate of conformity.

- a work programme with brief descriptions of major activities (Form 4.6.3), showing the sequence and proposed timetable for the execution of the works. In particular, the proposal shall detail the temporary and permanent works to be constructed. The bidder must take account of the prevailing weather conditions and the requirement to prepare designs. The bidder must also submit a comprehensive method statement, with drawings if necessary, showing the methods by which he proposes to carry out the works. In particular, the bidder must indicate the numbers, types and capacities of the plant and personnel he proposes to use on the major activities of work;

- a graphic work schedule (bar chart) showing times and duties allocated for employees for this contract (Form 4.6.3);

- data concerning subcontractors and the percentage of works to be subcontracted per subcontractor (Form 4.6.3);

- evidence of relevant experience in execution of works of a similar nature, including the nature and value of the relevant contracts.(Form 4.6.4). The evidence shall include successful experience as the prime contractor in construction of at least 3 projects of the same nature and complexity (steel construction) comparable to the works concerned by the bid during the last 5 years; and, expirence in steel construction fire resistance painting.

- an outline of the quality assurance system(s) to be used, including health and safety regulations (Form 4.6.7).

- if applicable, information about bidders involved in a joint venture/consortium (Form 4.6.5);

- details of the bidders litigation history over the last 3 years (Form 4.6.6);

- any other information (Form 4.6.8).

4.2	In order to be considered eligible for the award of the contract, bidders must provide evidence that they meet or exceed certain minimum selection criteria. This evidence must be provided by the bidders in the form of the information and documents described in Sub clause 4.1 and in whatever additional form bidders may wish to utilise.

The minimum selection criteria for each bidder are as follows:

- He must be a registered firm capable of carrying out the specified works. In case of a joint venture, each partner must be a registered firm capable of carrying out the specified works.

- In case of a joint venture, the joint venture as a whole must satisfy the minimum qualifications.

- The bidder’s average annual turnover in the past 2 years must be equivalent to 3,600,000.00 EUR.

- The bidder shall not subcontract more than 35 percent (%) of the value of the bid.

- The bidder must have access to sufficient credit and other financial facilities to cover the required cash flow for the duration of the contract. In any case, the amount of credit available must exceed the equivalent of 400,000.00 EUR.

- The bidder must have completed at least 3 projects of the same nature/complexity (steel construction) comparable to the works concerned by the bid over the last 5 years. The Contracting Authority reserves the right to ask for copies of the respective certificates of provisional or final acceptance signed by the supervisors/contracting authority of the projects concerned.

- The bidder must demonstrate its expirence in steel construction fire resistance painting.

- Key personnel (Site Manager, Health and Safety officer, Foreman and certified Welders (EN standard)) must have at least 3 years appropriate experience and proven qualifications relevant to works of a similar nature to this project.

- Warranty period declarations (10 years after provisional acceptance for: structure and roof; 5 years after provisional acceptance for doors mechanical ventilation and windows; minimum 2 years (or more if specified by manufacture) after provisional acceptance for all other installed equipment.

- An indication of the environmental management measures that the economic operator will be able to apply when performing the contract.

4.3		Bids submitted by companies in partnerships forming a joint venture/consortium must also fulfil the following requirements:

Subcontractors are not considered as joint venture partners, unless appointed as a joint venture partner pursuant to this clause

- The bid must include all the information required by sub clause 4.1 for each partner of the joint venture/consortium.

- The bid must be signed in a way that legally binds all partners. See Form 4.6.5 (Volume 1, section 4) and Bid submission form (Volume 1, section 2).

- One partner must be appointed lead partner and that appointment confirmed by submission of powers of attorney signed by legally empowered signatories representing all the individual partners.

- The bid must include a preliminary agreement or letter of intent stating that all partners assume joint and several liability for the execution of the contract, that the lead partner is authorised to bind, and receive instructions for and on behalf of, all partners, individually and collectively, and that the lead partner is responsible for execution of the contract, including payments.

- All partners in the joint venture/consortium are bound to remain in the joint venture/consortium for the whole performance period of the contract.

- In addition, each member of the joint venture/consortium must provide the required evidence for the exclusion criteria (Volume 1, Section 5).

ONLY ONE BID PER BIDDER

5.1	A company may not bid for a given contract both individually and as a partner in a joint venture/consortium. Submission or participation by a bidder in more than one bid for a contract will result in the disqualification of all those bids for that contract in which the party concerned is involved. The same company may only participate as subcontractor, within the prescribed limits, in different bids if that is justified by the specific nature of the market.

BID EXPENSES

6.1	The bidder will bear all costs associated with the preparation and submission of his bid.

6.2	The Contracting Authority will neither be responsible for, nor cover, any expenses or losses incurred by the bidder through site visits and inspections or any other aspect of his bid submission.

SITE VISIT AND CLARIFICATION MEETING

7.1	A mandatory Site visit/Clarification meeting is organized for Wednesday, 10 May 2023; 10:00 hr. at HQ EUFOR, Camp Butmir Sarajevo for work site inspection and to answer any questions related to bidding dossier forwarded in writing or are raised during the meeting. If interested to participate in this bidding procedure and site visit/clarification meeting, bidders should send confirmation e-mail by Monday, 08 May 2023, 16:00 hr. to taco@eufor.europa.eu.

Minutes will be taken during the meeting and these will be communicated (together with any clarifications in response to written requests which are not addressed during the meeting) in writing to all the bidders and shall be published on EUFOR web site www.euforbih.org under tenders, at the latest 11 calendar days before the deadline for submission of bids. No further clarification will be provided after this date. All the costs of attending this meeting will be borne by the bidders.

Design documentation is available and it will be distributed to the bidders that confirm (in writing to the above e-mail), their participation in this bidding procedure and site visit.

### 7.2	Visits by individual prospective bidders during the bidding period other than this site visit for all prospective bidders cannot be permitted and may lead to the bidder’s rejection from the bidding procedure.

CONTENT OF BIDDING DOCUMENTS

8.1	The set of bidding documents comprises the following documents and should be read in conjunction with any modification issued in accordance with Clause 10:

VOLUME 1	INSTRUCTIONS TO BIDDERS

VOLUME 2	CONTRACT

VOLUME 3	TECHNICAL SPECIFICATIONS

VOLUME 4	FINANCIAL BID

BILL OF QUANTITIES

VOLUME 5	DRAWINGS

## 8.2		Bidders bear sole liability for examining with appropriate care the bidding documents, including those design documents available for inspection and any modification to the bidding documents issued during the bidding period, and for obtaining reliable information with respect to any and all conditions and obligations that may in any way affect the amount or nature of the bid or the execution of the works. In the event that the bidder is successful, no claim for alteration of the bid amount will be entertained on the grounds of errors or omissions in the obligations of the bidder described above.

## 8.3	The bidder must provide all documents required by the provisions of the bidding dossier. All such documents, without exception, must comply strictly with these conditions and provisions and contain no alterations made by the bidder. Bidders which do not comply with the requirements of the bidding dossier may be rejected.

ADDITIONAL INFORMATION BEFORE THE SUBMISSION DEADLINE

The bidding dossier should be clear enough to preclude the need for candidates invited to bid to request additional information during the procedure. If the Contracting Authority, either on its own initiative or in response to a request from a prospective bidder, provides additional information on the bidding dossier, it must send such information in writing to all other prospective bidders at the same time.

Bidders may submit questions in writing to the following address up to 21 days before the deadline for submission of bids, specifying the publication reference and the contract title:

HQ EUFOR

Procurment and Contracting Office (P&C)

Camp Butmir Sarajevo

71210 Ilidza, Bosnia and Herzegovina

E-mail: taco@eufor.europa.eu

Any clarification of the bidding dossier will be communicated simultaneously in writing to all known bidders at the latest 11 days before the deadline for submission of bids and will be published on the following website: www.euforbih.org under tenders where the complete bidding dossier is published. No further clarification will be provided after this date.

Any prospective bidders seeking to arrange individual meetings with the Contracting Authority during the bidding period may be excluded from the bidding procedure.

MODIFICATIONS TO BIDDING DOCUMENTS

10.1		The Contracting Authority may modify the bidding documents by providing modifications up to 11 days before the deadline for submission of bids.

10.2		Each modification issued and/or published will constitute a part of the bidding documents and be sent, in writing, to all known bidders. The bidders must provide written confirmation within three days that they have received modifications, sign each page and attach it to the bidding documents, when submitting their bid.

10.3	The Contracting Authority may, as justified and in accordance with Clause 19, extend the deadline for submission of bids to give bidders sufficient time to take modifications into account when preparing their bids.

LANGUAGE OF BIDS

## The bids, all correspondence and documents related to the bid exchanged by the      bidder and the Contracting Authority must be written in the language of the procedure. The language of this procedure shall be English.

11.2	Supporting documents and printed literature furnished by the bidders may be in another language, provided they are accompanied by an accurate translation into the language of the procedure. For the purposes of interpretation of the bid, the language of the procedure will prevail.

CONTENT, SUBMISSION AND PRESENTATION OF BIDS

12.1	Bids must satisfy the following conditions:

12.1.1 	All bids must be submitted in one (1) original, marked “original”, and one (1) copy signed in the same way as the original and marked “copy”.

12.1.2	All bids must be received at HQ EUFOR, Procurement and Contracting Office, Butmir Camp Sarajevo, 71210 Ilidza, Bosnia and Herzegovina, by registered letter with acknowledgment of receipt or hand delivered, before or on Friday, 02 June 2023 at 14:00 hours. For bid submission (only), please call: 00 387 33 495 729.

12.1.3	All bids, including annexes and all supporting documents, must be submitted in a sealed envelope/package bearing only:

a)	the above address;

b)	the reference of the invitation to bid concerned

HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009;

c)	the words “Not to be opened before the bid opening session" in the language of the bidding dossier and ”Ne otvarati prije komisije za dodjelu ugovora”.

d)	the bidder’s name.

# The financial bid (Volume 4) must be placed in a sealed envelope together with the technical bid and other bidding documents. The envelope should then be placed in another single sealed envelope/package.

  - The works are not divided into lots and must be covered by a single bid.

The bids must be for the whole of the quantities and scope of work indicated.

12.3	The bids must comprise the following duly completed documents:

12.3.1	Bid submission form, in accordance with the form provided in Volume 1, Section 2;

12.3.2	Bid guarantee in the amount of 15,000.00 EUR, in the form provided in

Volume 1, Section 3;

12.3.3	Documentation as required in Clause 4 using the questionnaires in Volume 1, Section 4, including all forms attached;

12.3.4	Bill of quantities, in the form provided in Volume 4;

12.3.5	Modifications (if any);

12.3.6	Certificate of site visit, if any;

12.3.7	Financial identification form (form 4.5);

12.3.8	Letter from your bank confirming access to credit for an amount of   400,000.00 EUR;

12.3.9  	All other documents requested in Clause 4.

12.4	The relevant pages of the documents specified in Sub clauses 12.1.1 to 12.3.9 must be signed as indicated;

12.5 	Declaration on honour on exclusion criteria in accordance with the form provided    in Volume 1, Section 5.

PRICING

13.1		The bid price must cover the whole of the works as described in the bidding documents.

13.2		The bidder must complete the bill of quantities/breakdown of the overall price in EUR currency.

13.3		Bidders must quote all components of the bill of quantities/breakdown of the overall price exclusive of taxes and customs and import duties. No payment will be made for items which have not been costed; such items will be deemed to be covered by other items on the bill of quantities.

13.4	The Contract shall be exempt from all taxes and VAT.

13.5		If a discount is offered by the bidder, it must be clearly specified in the bill of quantities/breakdown of the overall price in Volume 4 and indicated in the bid submission form in Volume 1, Section 2.  The discount must be quoted for the price excluding taxes and for the whole of the works.

13.6	If the bidder offers a discount, the discount shall be included on each interim payment certificate and calculated on the same basis as in the bid.

CURRENCIES OF BIDS

The currency of the bid must be expressed in EUR currency. All sums in the bill of quantities/breakdown of the overall price, the questionnaire and other documents must be expressed in EUR currency, with the exception of originals of bank and annual financial statements.

In case of award to local (BiH) company, Contract will be signed in national (BAM) currency with exchange rate applicable 1 EUR – 1.95583 BAM.

PERIOD OF VALIDITY OF BIDS

15.1		Bids must remain valid for a period of 90 days after the deadline for submission of bids indicated in the invitation to bid and Clause 12 or as modified in accordance with Clauses 10 and/or 19. Any bid valid for a shorter period may be rejected.

15.2		In exceptional circumstances the Contracting Authority may request that bidders extend the validity of bids for a specific period, which may not exceed 40 days. Such requests and the responses to them must be made in writing. A bidder may refuse to comply with such a request without forfeiting his bid guarantee. If the bidder decides to accede to such a request, he may not modify his bid. He is, however, bound to extend the validity of his bid guarantee for the revised period of validity of his bid.

BID GUARANTEE

The bid guarantee referred to in Clause 12 above is set at 15,000.00 EUR and must be presented in the form specified in Volume 1, section 3. It must remain valid for the period of validity of the bid (90 days after the submission deadline). Bid guarantees provided by bidders who have not been selected shall be released and returned. The bidding guarantee of the successful bidder shall be released on the signing of the contract, once the performance guarantee has been submitted.

PREPARATION AND SIGNING OF BIDS

17.1		Bids must comprise the documents specified in Clause 12 above. Each complete bid must be prepared in 1 (one) original and 1 (one) copy (as specified in 12.1.1.), in the English language, clearly marked "original" or "copy". In the event of any discrepancy between them, the original will prevail.

17.2	The original bid must be typewritten or written in indelible ink and signed by a person or persons empowered by the power of attorney submitted in accordance with Form 4.3 of Volume 1, Section 4. Any pages on which entries or modifications have been made must be initialled by the person or persons signing the bid. All pages must be numbered consecutively by hand, machine or in any other way acceptable to the Contracting Authority.

17.3	Bids must contain no changes or modifications, other than those made in accordance with instructions issued by the Contracting Authority or necessitated by errors on the part of the bidder. In such cases, modifications must be initialled by the person signing the bid.

17.4	Bids may be rejected if it contains any modification, addition or deletion to the bidding documents not specified in a modification issued by the Contracting Authority, or if the bidding documents are not filled in properly.

# 18	EXCLUSION CRITERIA

## Participation to this bidding is only open to bidders who are not in one of the situations listed below:

(a) it is bankrupt, subject to insolvency or winding up procedures, its assets are being administered by a liquidator or by a court, it is in an arrangement with creditors, its business activities are suspended or it is in any analogous situation arising from a similar procedure provided for under national legislation or regulations;

(b) it has been established by a final judgement or a final administrative decision that the person is in breach of its obligations relating to the payment of taxes or social security contributions in accordance with the law of the country in which it is established, with those of the country in which the contracting authority is located or those of the country of the performance of the contract;

(c) it has been established by a final judgement or a final administrative decision that the person is guilty of grave professional misconduct by having violated applicable laws or regulations or ethical standards of the profession to which the person belongs, or by having engaged in any wrongful conduct which has an impact on its professional credibility where such conduct denotes wrongful intent or gross negligence, including, in particular, any of the following:

(i) fraudulently or negligently misrepresenting information required for the verification of the absence of grounds for exclusion or the fulfilment of selection criteria or in the performance of a contract;

(ii) entering into agreement with other persons with the aim of distorting competition;

(iii) violating intellectual property rights;

(iv) attempting to influence the decision-making process of the contracting authority during the award procedure;

(v) attempting to obtain confidential information that may confer upon it undue advantages in the award procedure;

(d) it has been established by a final judgement that the person is guilty of the following:

(i) fraud, within the meaning of Article 1 of the Convention on the protection of the European Communities' financial interests, drawn up by the Council Act of 26 July 1995;

(ii) corruption, as defined in Article 3 of the Convention on the fight against corruption involving officials of the European Communities or officials of EU Member States, drawn up by the Council Act of 26 May 1997, and in Article 2(1) of Council Framework Decision 2003/568/JHA, as well as corruption as defined in the legal provisions of the country where the contracting authority is located, the country in which the person is established or the country of the performance of the contract;

(iii) participation in a criminal organisation, as defined in Article 2(1) of Joint Action 98/733/JHA of the Council;

(iv) money laundering or terrorist activities, as defined in Articles 1,4 and 5 of Council Directive 2015/849;

(v) child labour or other offences concerning trafficking of human beings as referred to in Article 2 of Direcive 2011/36/EU.

(e) following another procurement procedure or grant award procedure financed by the budget of the European Union or through Facility, they have been declared to be in serious breach of contract for failure to comply with their contractual obligations.

(f) it does not have adequate resources to perform the contract, or the ability to obtain them;

(g) it is not able to comply with the required delivery or performance schedule, taking into consideration all existing commercial and business commitments;

In addition to the above, contracts may not be awarded to bidders who, during the procurement procedure:

  - are subject to a conflict of interest;

  - are guilty of misrepresentation in supplying the information required by the contracting authority as a condition of participation in the contract procedure or fail to supply this information;

  - were previously involved in the preparation of procurement documents used in the award procedure where this entails a breach in the principle of equality of treatment.

Means of proof required

Bidders, including all consortium members and all sub-contractors where applicable, shall provide a declaration on their honour (Volume 1, Section 5), duly signed and dated, stating that they are not in one of the situations referred to above. Bidders shall without delay inform the Contracting Authority of any changes in the situations as declared.

- EXTENSION OF THE DEADLINE FOR SUBMISSION OF BIDS

The Contracting Authority may, on its own discretion, extend the deadline for

submission of bids by issuing a modification in accordance with Clause 10. In such

cases, all rights and obligations of the Contracting Authority and the bidder regarding

the original date specified in the invitation to bid will be subject to the new date.

LATE BIDS

20.1		All bids received after the deadline for submission specified in these instructions will be kept by the Contracting Authority. The associated guarantees will be returned to the bidders.

20.2		No liability can be accepted for late delivery of bids. Late bids will be rejected and will not be evaluated.

MODIFICATION AND WITHDRAWAL OF BIDS

## 21.1	Bidders may alter or withdraw their bids by written notification prior to the deadline for submission of bids referred to in Clause 12. No bid may be altered or withdrawn after this deadline. Withdrawals must be unconditional and will end all participation in the bidding procedure.

## 21.2	Any such notification of alteration or withdrawal must be prepared and submitted in accordance with Clause 12. The outer envelope must be marked 'Alteration' or 'Withdrawal' as appropriate.

## 21.3	No bid may be withdrawn in the interval between the deadline for submission of bids referred to in Clause 12 and the expiry of the bid validity period. Withdrawal of a bid during this interval may result in forfeiture of the bid guarantee.

OPENING OF BIDS

## 22.1	The opening and examination of bids during the contract award committee meetings is for the purpose of checking whether the bids are complete, whether the requisite bid guarantees have been furnished if required, whether the bid submission form and other documents have been properly signed and whether the bids are generally in order.

## 22.2	During and after the opening of the bids, no information relating to the examination, clarification, evaluation and comparison of bids, or recommendations concerning the award of the contract can be disclosed.

## 22.3	In the interests of transparency and equal treatment and without being able to modify their bids, bidders may be required, at the sole written request of the contract award committee, to provide clarifications within maximum 48 hours. Any such request for clarification will not seek the correction of formal errors or of major restrictions affecting performance of the contract or distorting competition.

## 22.4	Any attempt by a bidder to influence the contract award committee in the process of examination, clarification, evaluation and comparison of bids, to obtain information on how the procedure is progressing or to influence the Contracting Authority in its decision concerning the award of the contract will result in the immediate rejection of his bid.

## 22.5	All bids received after the deadline for submission specified in those instructions will be kept by the Contracting Authority. The associated bid guarantees will be returned to the bidders on request. No liability can be accepted for late delivery of bids. Late bids will be rejected and will not be evaluated.

22.6		Information concerning checking, explanation, opinions and comparison of bids and recommendations concerning the award of contract, may not be disclosed to bidders or any other person not officially involved in the process until the notification of award is announced.

22.7	Any attempt by a bidder to approach any member of the contract award committee and/or Contracting Authority directly during the evaluation period will be considered legitimate grounds for disqualifying his bid.

CLARIFICATION OF BIDS

23.1		Bids which are incomplete, conditional, illegible, and obscure or contain non-requested additions or other irregularities may be rejected.

23.2		When checking and comparing bids, the contract award committee may, on its own discretion, ask a bidder to clarify any aspect of his bid in accordance with Sub clause 22.3.

23.3	Such requests and the responses to them must be made by letter or fax. They may in no circumstances alter or try to change the price or content of the bid, except to correct arithmetical errors discovered by the contract award committee when analysing bids, in accordance with Clause 26.

CHECKING OF BIDS AND THEIR COMPLIANCE WITH THE REQUIREMENTS OF THE BIDDING DOCUMENTS

24.1	Before beginning a detailed analysis of the bids, the contract award committee will check that each bid:

24.1.1 	has been properly signed, and

24.1.2 	includes the required bid submission form and bid guarantee, and

24.1.3	substantially complies with the bid requirements.

24.2	An admissible bid is one which conforms to the requirements and specifications described in the bidding documents with no substantial deviations or reservations. Substantial deviations and reservations are those which:

24.2.1	in any way influence the scope, quality or execution of works, or

24.2.2	restrict the rights of the Contracting Authority or the obligations of the bidder under the contract in a manner inconsistent with the bidding documents.

24.3	If a bid does not comply with the requirements of the evaluation grid, it will be rejected by the contract award committee when checking admissibility and administrative compliance.

EVALUATION AND COMPARISON OF BIDS

25.1	The contract award committee will evaluate and compare only those bids considered admissible and administratively compliant in accordance with Clause 24.

25.2	The purpose of the evaluation process is to identify the bidder most likely to enable the Contracting Authority to achieve its objectives of having a facility that is completed on time, meets the requisite quality criteria and is within the budget available. The points above will be evaluated through evaluation criteria specified in the bidding documents and its evaluation grid. The Contracting Authority will examine in detail all the information supplied by the bidders and will formulate its judgement and award on the basis of full technical compliance while being the lowest bid.  No other award and selection criteria will be used and they will be examined in accordance with the requirements as indicated in the technical specification and instructions included in this bidding dossier.

25.3	The Contracting Authority reserves the right to check information submitted by the bidder if the contract award committee considers it necessary.

FINANCIAL EVALUATION OF BIDS

26.1	Administrative and technical compliant bids will be checked for arithmetical errors by the contract award committee. Errors will be corrected by the contract award committee as follows:

- where there is a discrepancy between amounts in figures and in words, the amount in words will prevail;

- except for lump-sum contracts, where there is a discrepancy between a unit price and the total amount derived from the multiplication of the unit price and the quantity, the unit price as quoted will prevail.

26.2		The amount stated in the bid will be adjusted by the contract award committee in the event of error, and the bidder will be bound by that adjusted amount. If the bidder does not accept the adjustment, his bid will be rejected and his bid guarantee forfeited.

26.3		When analysing the bid, the contract award committee will determine the final bid price after adjusting it on the basis of Sub clause 26.1.

26.4	In case a bid appears to be abnormally low, the contract award committee will before accepting or rejecting the bid on such grounds; verify and request from the bidder in writing the details of the constituent elements of the bid, explaining the low price. The contract award committee will thereafter accept or reject the bid and record the decision and reasons in the contract award committee report.

CRITERIA FOR AWARD

## 27.1	The contract award committee will select the bidder who has submitted the lowest bid satisfying the administrative and technical criteria.

RIGHT OF THE CONTRACTING AUTHORITY TO ACCEPT OR REJECT ANY BID

28.1		The Contracting Authority reserves the right to accept or reject any bid and/or to cancel the whole bidding procedure and reject all bids. The Contracting Authority reserves the right to initiate a new invitation to bid as a result thereof.

28.2		The Contracting Authority reserves the right to conclude the contract with the successful bidder within the limits of the funds available. Should the lowest technically admissible bid exceed the available budget, the Contracting Authority reserves the right to negotiate with the relevant bidder with a view to reducing the scope of the works or revising other terms of the contract in order to bring the bidding price down to a level satisfactory to the Contracting Authority. Such negotiations will be finished within 30 days of the receipt by the bidder of the invitation to negotiate a reduction in the works. Failure to reach a negotiated agreement will not lead to the forfeiture of the bid guarantee.

28.3		In the event of a bid procedure's cancellation, bidders will be notified by the Contracting Authority.  If the bid procedure is cancelled before the outer envelope of any bid has been opened, the sealed envelopes will be returned, unopened, to the bidders.

28.4	Cancellation may occur where:

▪ the bid procedure has been unsuccessful, namely where no qualitatively or financially worthwhile bid has been received or there has been no response at all;

▪ the economic or technical parameters of the project have been fundamentally altered;

▪ exceptional circumstances or force majeure render normal performance of the project impossible;

▪ all technically compliant bids exceed the financial resources available;

▪ there have been irregularities in the procedure, in particular where these have prevented fair competition.

In no circumstances will the Contracting Authority be liable for damages, whatever their nature (in particular damages for loss of profits) or relationship to the cancellation of a bidding procedure, even if the Contracting Authority has been advised of the possibility of damages. The invitation to bid does not commit the Contracting Authority to sign nor implement the contract announced.

SIGNATURE OF THE CONTRACT AND PERFORMANCE GUARANTEE

## 29.1	The successful bidder will be informed in writing that his bid has been accepted for award. (notification of award).

## 29.2.	Within 15 days of receipt of the notification of award, the selected bidder will arrange to sign the Contract at Procurement and Contracting Office (P&C), Butmir Camp Sarajevo, 71210 Ilidza, Bosnia and Herzegovina.  Before effective contract signature, the successful bidder will provide the required performance guarantee and the documents mentioned in the clause 18 of the Instructions to bidders. On signing the contract, the successful bidder will become the Contractor and the contract will enter into force. The Contracting Authority may forfeit the performance guarantee if the Contractor is in a situation of exclusion as referred to Article 18.

## 29.3.	If the successful bidder fails to provide the performance guarantee and other documents mentioned in clause 29.2 within 15 days of receipt of notification of award; the Contracting Authority may consider the acceptance of the bid to be revoked and award the contract to the second best bidder, without prejudice to the Contracting Authority’s right to forfeit the bid guarantee, claim compensation or pursue any other remedy in respect of such failure, and the successful bidder will have no claim whatsoever on the Contracting Authority.

29.4	The performance guarantee is set at 10% of the contract price, and must be presented in the form specified in the annex to the bidding dossier. It should remain valid during the contract duration and be extended in case the contract duration is being extended afterwards.

29.5	Only the signed contract by both parties will constitute an official commitment on the part of the Contracting Authority, and contract performance may not begin until the contract has been signed by both parties and the notification to proceed with the works has been issued.

29.6	After the performance guarantee and other documents mentioned in clause 29.2 have been provided by the successful bidder and the contract signed, the Contracting Authority will notify the other bidders that their bids have been unsuccessful and release their bid guarantee.

NOTICE TO PROCEED WITH THE WORKS

30.1		Following the signing of the contract by both parties, the Contract Officer's representative will issue a written notice to proceed with the works in accordance with Article 29 of the General Conditions.

30.2	The Contractor must inform the Contract Officer's Representative by return that he has received the notice.

ETHICS CLAUSES

## 31.1	Any attempt by a candidate or bidder to obtain confidential information, enter into unlawful agreements with competitors or influence the contract award committee or the Contracting Authority during the process of examining, clarifying, evaluating and comparing bids will lead to the rejection of his candidacy or bid and may result in exclusion of participation in further bidding procedure.

## 31.2	When putting forward a bid, the bidder shall declare that he is affected by no potential conflict of interest and has no particular link with other bidders or parties involved in the project. Should such a situation arise during performance of the contract, the Contractor must immediately inform the Contracting Authority.

## 31.3	The Contractor must at all times act impartially and as a faithful adviser in accordance with the code of conduct of his profession. He shall refrain from making public statements about the contract or services without the Contracting Authority's prior approval. He may not commit the Contracting Authority in any way without its prior written consent.

## 31.4	For the duration of the contract the Contractor and his staff shall respect human rights and undertake not to offend the political, cultural and religious mores of the representatives of the Contracting Authority and the host state.

## 31.5	The Contractor may accept no payment connected with the contract other than that provided for therein. The Contractor and his staff must not exercise any activity or receive any advantage inconsistent with their obligations to the Contracting Authority.

## 31.6	The Contractor and his staff shall be obliged to maintain professional secrecy for the entire duration of the contract and after its completion. All reports and documents drawn up or received by the Contractor shall be confidential and not treated as public documents.

## 31.7	The contract shall govern the Contracting Parties' use of all reports and documents drawn up, received or presented by them during the execution of the contract.

## 31.8	The Contractor shall refrain from any relationship likely to compromise his independence or that of his staff. If the Contractor ceases to be independent, the Contracting Authority may, regardless of injury, terminate the contract without further notice and without the Contractor having any claim to compensation.

## 31.9	The Contracting Authority reserves the right to suspend or cancel the contract if corrupt practices of any kind are discovered at any stage of the award process and contract implementation. For the purposes of this provision, "corrupt practices" are the offer of a bribe, gift, gratuity or commission to any person as an inducement or reward for performing or refraining from any act relating to the award of a contract or implementation of a contract already concluded with the Contracting Authority.

VOLUME 1

# SECTION 2:  
BID SUBMISSION FORM

BID SUBMISSION FORM FOR A WORKS CONTRACT

Publication reference: HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009

# Title of contract:  GARAGE CONSTRUCTION FOR MILITARY VEHICLES AT CAMP BUTMIR SARAJEVO, BOSNIA AND HERZEGOVINA

<Place and date>

A: < HQ EUFOR, Procurement and Contracting Office, Butmir Camp Sarajevo, 71210 Ilidza, Bosnia and Herzegovina >

# 1	SUBMITTED BY

|  | Name(s) of Bidder(s) | Nationality (*) |
| --- | --- | --- |
| Lead Company |  |  |
| Partner (**) |  |  |
| Etc…(**) |  |  |

(*) where the company is registered

(**) In case of joint-venture/consortium, add/delete additional lines for partners as appropriate. Note that a subcontractor is not considered to be a partner for the purpose of this bidding procedure pursuant to the instructions to bidders. If the bid is being submitted by an individual bidder, the name of the bidder should be entered as ‘Lead Company’.

# 2	CONTACT PERSON (for this Bid)

| Name |  |
| --- | --- |
| Address |  |
| Telephone |  |
| Fax |  |
| E-mail |  |

# 3 	BIDDER'S DECLARATION(S)

To be completed and signed by the bidder; including one from each partner in a joint-venture/consortium if applicable.

In response to your letter of invitation to bid for the above contract, we, the undersigned, hereby declare that:

1	We have examined and accept in full the content of the dossier for invitation to bid No HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009 of 03/04/2023. We hereby accept its provisions in their entirety, without reservation or restriction.

2	We offer to execute, in accordance with the terms of the bidding dossier, the contract conditions and time limits laid down, without reserve or restriction the works subject of this invitation to bid.

3	The prices of our bid are correct and will constitute fixed unit prices in case the contract is awarded to us, not subject to revision.

4	We will grant a discount of [%],

5	Our bid is valid for a period of 90 days from the final date for submission of bids, i.e. until [../../..].

6 	If our bid is accepted, we undertake to provide a performance guarantee of [………..], as required by Article 13 of the General Conditions and Special Conditions.

7	Our firm/company [and our subcontractors] has/have the following nationality:

[……………………………………………………………………]

8	We are making this application in our own right and led by ourselves for this bid (or as a partner of a consortium led by [Indicate the lead company]). We confirm that we are not bidding for the same contract in any other form. [We confirm, as a partner in the consortium, that all partners are jointly and severally liable for the performance of the contract, that the Lead Company is authorized to bind, and receive instructions for and on behalf of each member, that the performance of the contract, including payments, is the responsibility of the Lead company, and that all partners in the joint venture/consortium are bound to remain in the joint venture/consortium for the entire period of the contract’s performance]

9	We agree to abide by the ethics clauses in Article 31 of the instructions to bidders and, in particular, have no potential conflict of interests or any relation with other bidders or other parties in the bidding procedure at the time of the submission of this application.

10	We will inform the Contracting Authority immediately if there is any change in the above circumstances at any stage during the implementation of the contract. We shall without delay inform the Contracting Authority of any changes in the situations as declared in Article 18 of the instructions to bidders. We also fully recognise and accept that any inaccurate or incomplete information deliberately provided in this application may result in our exclusion from this and other contracts.

11 	We note that the Contracting Authority is not bound to proceed with this invitation to bid and that it reserves the right to award only part of the contract. It will incur no liability towards us should it do so.

Name and first name: [……………………………………………………..…………………………….]

Duly authorised to sign this bid on behalf of: [………………………………………………………...]

Signature:  …………………………………………………………….…………………………………..]

Place and date: […………………………………………………………….……………………………]

Stamp of the firm/company:

Our bid includes the following annexes:

[Numbered list of annexes with titles]

VOLUME 1

# SECTION 3:  
BID GUARANTEE FORM

BID GUARANTEE FORM

[On the headed notepaper of the financial institution providing the guarantee]

<Date>

Works contract

Title of contract: GARAGE CONSTRUCTION FOR MILITARY VEHICLES AT CAMP BUTMIR SARAJEVO, BOSNIA AND HERZEGOVINA

Identification number: HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009

We, the undersigned, [name, company name, address], hereby declare that we will guarantee, not merely jointly and severally, but as principal debtor, to [Contracting Authority's name and address] on behalf of [Contractor's name and address], the payment of [amount of the bid guarantee], without dispute, on receipt of a first written request from the recipient.

The guarantee will enter into force and take effect from [submission deadline and valid throughout the validity of the submitted bid and in any case not less than 90 days].

We note that you will release the guarantee and notify us once the contract has been signed by the bidder and upon provision of the requisite performance guarantee or upon cancellation of the bidding procedure.

Any dispute concerning this guarantee shall be governed by [enter the law applicable] and fall within the competence of [indicate which jurisdiction applies].

Name: …………………………… Position: …………………

# Signature: ……………..

Date:

[stamp of the body providing the guarantee]

VOLUME 1

# SECTION 4:  
QUESTIONNAIRE

VOLUME 1

SECTION 4

QUESTIONNAIRE

CONTENTS

ADDITIONAL NOTICE TO BIDDERS

FORM 4.1	GENERAL INFORMATION ABOUT THE BIDDER

FORM 4.2	ORGANISATION CHART

FORM 4.3	POWER OF ATTORNEY

FORM 4.4	FINANCIAL STATEMENT

FORM 4.5	FINANCIAL IDENTIFICATION FORM

FORM 4.6	TECHNICAL QUALIFICATIONS

4.6.1	PERSONNEL

4.6.2	PLANT

4.6.3	WORKPLAN AND PROGRAMME

4.6.4	EXPERIENCE AS CONTRACTOR

4.6.5	INFORMATION ON JOINT VENTURES

4.6.6	LITIGATION HISTORY

4.6.7	QUALITY ASSURANCE SYSTEM(S)

4.6.8	FURTHER INFORMATION

VOLUME 1

SECTION 4:

# ADDITIONAL NOTICE TO BIDDERS

1. All questions contained in the forms must be answered by the bidder.

2. Additional sheets may be attached as necessary.

3. If a question does not apply to the bidder, "not applicable" should be entered alongside with a brief explanation of why.

4. Every single page of each form must be numbered consecutively in the bottom right-hand corner.

5. Financial data and declarations presented by the bidder must be given in Euro currency. Original bank statements may be also attached for reference.

6. Attached documentation/certificates must always be accompanied by a relevant translation in the language of the procedure.

7. Each partner in a joint venture/consortium must fill in and submit every form.

8. Firms applying as a joint venture/consortium must also complete Form 4.6.5 concerning joint ventures/consortia.

9. The person signing this questionnaire guarantees the truthfulness and accuracy of all the statements made.

10. The accuracy of the answers to the questionnaire, their completeness and the attached documentation will be taken into account during bid evaluation. The attention of bidders is also drawn to the fact that the absence of some data may cause their non-compliance in the related item of evaluation.

VOLUME 1

SECTION 4:

# FORM 4.1 
GENERAL INFORMATION ABOUT THE BIDDER

Note: The registration documents and tax registration documents should be attached to this form

- Name of company ............................................................................................................................................................................................................................................................

- Registered address ............................................................................................................................................................................................................................................................Telephone .............................. Fax...................... Telex .........E-mail............

- Names of principals/directors and associates....................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................................

- Type of company (natural person, partnership, corporation, etc.).............................................................................................................

- Description of company (e.g. general civil engineering contractor)

- Company's nationality ...........................................................

- Number of years experience as contractor
- in own country.......................
- internationally ......................

- Registration details ...................................................................................................................................................................................
Please attach copy of the registration certificate

- Name(s) and address(es) of companies involved in the project and whether subsidiary/subcontractor/other:..............................................................................................................................................................................................................................................................................................................................

- If the company is a subsidiary, what involvement, if any, will the parent company have in the project?

...............................................................................................

Signature: ..................................................................................

(a person or persons authorised to sign on behalf of the bidder)

Date:.....................

VOLUME 1

SECTION 4:

# FORM 4.2
ORGANISATION CHART

Please give details here below of the organisation chart of your company, showing the position of directors, key personnel and functions.

Signature ...........................................................

(a person or persons authorised to sign on behalf of the bidder)

Date...........................................

VOLUME 1

SECTION 4:

# FORM 4.3
POWER OF ATTORNEY

Please attach here the power of attorney empowering the signatory of the bid and all related documentation.

Signature: 	..................................................................................

(a person or persons authorised to sign on behalf of the bidder)

Date:		.....................

VOLUME 1

SECTION 4:

# FORM 4.4
FINANCIAL STATEMENT

Please provide all of the information required by this form in euro or national currency (NC) equivalent.

4.4.1	Basic capital

| Amount.................................... | Euro or NC |
| --- | --- |
| Currency.................................. | Euro or NC |

4.4.2	Annual value of construction work undertaken for each of the last three years.

| Euro or NC | Year-3 | Year-2 | Last year | Current year |
| --- | --- | --- | --- | --- |
| At home |  |  |  |  |
| Abroad |  |  |  |  |
| Total |  |  |  |  |

4.4.3	Approximate value of works in hand (at home and abroad)

............................................ (euro or national currency)

4.4.4	Please attach copies of the company's previous 2 years certified statements of account (with translations into the language of the procedure if necessary) or balance sheets from which the following basic data can be abstracted.

| Euro or NC | Year-2 | Year-1 | Last year | Current year |
| --- | --- | --- | --- | --- |
| 1.Total assets 2.Total liabilities Net Value (1 minus 2) | .................... .................... | .................... .................... | .................... .................... | .................... .................... |
| 3.Liquid assets 4.Short-term debts Working capital (3 minus 4) | .................... .................... | .................... .................... | .................... .................... | .................... .................... |
| 5.Turn Over | .................................................................... | .................................................... | .................................................... | ................................................................ |

4.4.5	Name and address of bank(s) (principal/others):

.............................................................................................................................................................................................................................................................................................................................................

4.4.6	Please enclose a reference/certificate about the financial situation of the company and its access to credit facilities (maximum amount of credit facility to be stated in euro or NC equivalent)

Signature: 	..................................................................................

(a person or persons authorised to sign on behalf of the bidder)

Date:		.....................

VOLUME 1

SECTION 4:

FORM 4.5

FINANCIAL IDENTIFICATION FORM

VOLUME 1

SECTION 4:

# FORMS 4.6.1 TO 4.6.8
TECHNICAL QUALIFICATIONS

VOLUME 1

SECTION 4:

# FORM 4.6.1.1
OVERVIEW OF THE BIDDER'S PERSONNEL

i -	Overview

a -	Directors and management 	........................

b -	Administrative staff	........................

c -	Technical staff

- Engineers	........................

- Surveyors

- Foremen	........................

- Mechanics

- Technicians	........................

- Machine operators

- Drivers	........................

- Other skilled staff

- Labourers and unskilled staff 	........................

________________________________________________

Total	 ===========

ii -	Site operatives to be employed on the contract (if relevant)

a -	Site management	........................

b -	Administrative staff	........................

c -	Technical staff

- Engineers	........................

- Surveyors

- Foremen	........................

- Mechanics

- Technicians	........................

- Machine operators

- Drivers	........................

- Other skilled staff

- Labourers and unskilled staff 	........................

_______________________________________________

Total	===========

Signature ....................................................

(a person or persons authorised to sign on behalf of the bidder)

Date ............................................

VOLUME 1

SECTION 4

# FORM 4.6.1.2
PERSONNEL TO BE EMPLOYED ON THE CONTRACT

add positions as appropriate

| Position/Name | Age | Education | Years of experience (with the company/in construction) | Major past works for which responsible (project/value) |
| --- | --- | --- | --- | --- |
| Supervisor/Site Manager |  |  |  |  |
| Assistant supervisor |  |  |  |  |
| Foreman |  |  |  |  |
| Health and Safety |  |  |  |  |
| Quality control |  |  |  |  |
| Certified welders |  |  |  |  |
| Others responsible for ….. |  |  |  |  |
| Others responsible for ….. |  |  |  |  |

Signature ......................................................

(a person or persons authorised to sign on behalf of the bidder)

Date.........................................

VOLUME 1

SECTION 4:

# FORM 4.6.1.3
PROFESSIONAL EXPERIENCE OF KEY PERSONNEL

# CURRICULUM VITAE

(SITE MANAGER, HEALTH AND SAFETY OFFICER, FOREMAN AND WELDERS)

(Maximum 3 pages + 3 pages of annexes)

{Proposed position in the contract:

1.	Surname:

2.	Name:

3. 	Date and place of birth:

4. 	Education:

| Institutions: |  |
| --- | --- |
| Date: From (month/year) To (month/year) |  |
| Degree: |  |

5. 	Language skills

(On a scale of 1 to 5, with 5 being the highest):

| Language | Level | Passive | Spoken | Written |
| --- | --- | --- | --- | --- |
|  | Mother tongue |  |  |  |

6.	Membership of professional bodies:

7.	Other skills (e.g. computer literacy, etc.):

8.	Present position:

9.	Years of professional experience:

10.	Key qualifications:

11.	Specific experience in non-EU countries:

| Country | Date: from (month/year) to (month/year) | Name and brief description of the project |
| --- | --- | --- |

12.	Professional experience:

| Date: from (month/year) to (month/year) |  |
| --- | --- |
| Place |  |
| Company/organisation |  |
| Position |  |
| Job description |  |

13.	Others:

14a.	Publications and seminars:

14b.	References:

Signature ............................................

(a person or persons authorised to sign on behalf of the bidder)

Date...........................

VOLUME 1

SECTION 4:

# FORM 4.6.2
PLANT

Plant proposed and available for the performance of the contract

|  | DESCRIPTION (type/make/model) | Power/ capacity | No of units | Age (years) | Owned (O) or hired (H)/ |
| --- | --- | --- | --- | --- | --- |
| A) | CONSTRUCTION PLANT |  |  |  |  |

|  | DESCRIPTION (type/make/model) | Power/ capacity | No of units | Age (years) | Owned (O) or hired (H)/ |
| --- | --- | --- | --- | --- | --- |
| B) | VEHICLES AND TRUCKS |  |  |  |  |
| C) | OTHER PLANT |  |  |  |  |

Signature ...........................................................

(a person or persons authorised to sign on behalf of the bidder)

Date................................................

VOLUME 1

SECTION 4:

# FORM 4.6.3
WORKPLAN AND PROGRAM

4.6.3.1	State the proposed location of your main office near the site, stations (steel/concrete/asphalt structures), warehouses, laboratories, accommodation, etc. (sketches to be attached as required)

4.6.3.2	Give an outline of your programme for the completion of the works in accordance with the required method of construction and stated time of completion

4.6.3.3	Attach a critical milestone bar chart (schedule of execution) representing the construction programme and detailing the relevant activities, dates, allocation of labour and plant resources, etc.

4.6.3.4	If the bidder plans to subcontract part of the works, he must provide the following details:

| Work intended to be subcontracted | Name and details of subcontractors | Value of subcontract as percentage of the total cost of the project | Experience in similar work (details to be specified) |
| --- | --- | --- | --- |

Signature .......................................................

(a person or persons authorised to sign on behalf of the bidder)

Date .....................................

VOLUME 1

SECTION 4

# FORM 4.6.4
EXPERIENCE AS CONTRACTOR

4.6.4.1	List of contracts of similar nature and extent performed during the past five years

| Name of project/kind of works | Total value of works the bidder was responsible for | Period of contract (from/to) | Starting date/Com-pletion date | Percentage of works completed by the bidder | Name of the Contracting authority and place | Prime contractor (P) or subcontractor (S) | Final acceptance issued? - Yes - Not yet (current contracts) – No |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A) In home country |  |  |  |  |  |  |  |
| B) Abroad |  |  |  |  |  |  |  |

4.6.4.2 Please attach here available references and certificates from the relevant Contracting Authorities

Signature .......................................................................................

(a person or persons authorised to sign on behalf of the bidder)

Date ..................

VOLUME 1

SECTION 4:

# FORM 4.6.5
DATA ON JOINT VENTURES

TO BE COMPLETED ONLY IN CASE OF JOINT VENTURE/CONSORTIUM

4.6.5.1 Name ......................................................................................

4.6.5.2 Managing board's address .................................................. .................................................................................................. Telex .......................................................... Telephone .........................Fax..................................E-mail.....

4.6.5.3 Names and nationality of partners i) .............................................................................................. ii) .............................................................................................. iii) .............................................................................................. Etc. ............................................................................................

4.6.5.4 Name and nationality of lead partner .................................................................................................. ..................................................................................................

4.6.5.5 Agreement governing the formation of the joint venture/consortium i) Date of signature: ................................................................ ii) Place: ................................................................................... iii) Enclosure - joint venture/consortium agreement

4.6.5.6 Proposed proportion of responsibilities between partners (in %) with indication of the type of the works to be performed by each .................................................................................................. .................................................................................................. .................................................................................................. .................................................................................................. ..................................................................................................

Signature: 	  ..................................................................................

(a person or persons authorised to sign on behalf of the bidder)

Date:		.....................

VOLUME 1

SECTION 4:

# FORM 4.6.6
LITIGATION HISTORY

Please provide information on any history of litigation or arbitration resulting from contracts executed during the last 3 years or currently under execution.

A separate sheet should be used for each partner of a joint venture/consortium, if applicable.

| Year | Award FOR or AGAINST the bidder | Name of client, cause of litigation, and matter in dispute | Disputed amount (current value in euro or NC) |
| --- | --- | --- | --- |

Signature ......................................................................................

(a person or persons authorised to sign on behalf of the bidder)

Date ..................

VOLUME 1

SECTION 4:

# FORM 4.6.7
QUALITY ASSURANCE SYSTEM(S) AND HEALTH AND SAFETY REGULATIONS TO BE APPLIED

{Please provide hereunder details of the quality assurance system(s) and appropriate health and safety regulations you propose to use to ensure successful completion of the works.

Signature .................................................

(a person or persons authorised to sign on behalf of the bidder)

Date ..................

VOLUME 1

SECTION 4

# FORM 4.6.8
FURTHER INFORMATION

{Bidders may add here any further information that they deem useful for the evaluation of their bids.

Signature ............................................

(a person or persons authorised to sign on behalf of the bidder)

Date ..................

VOLUME 1

SECTION 5:

# DECLARATION ON HONOUR ON EXCLUSION CRITERIA AND SELECTION CRITERIA

The undersigned [insert name of the signatory of this form], representing:

| (only for natural persons) himself or herself | (only for legal persons) the following legal person: |
| --- | --- |
| ID or passport number: (‘the person’) | Full official name: Official legal form: Statutory registration number: Full official address: VAT registration number: (‘the person’) |

# I – Situation of exclusion concerning the person

| declares that the above-mentioned person is in one of the following situations: | YES | NO |
| --- | --- | --- |
| it is bankrupt, subject to insolvency or winding up procedures, its assets are being administered by a liquidator or by a court, it is in an arrangement with creditors, its business activities are suspended or it is in any analogous situation arising from a similar procedure provided for under national legislation or regulations; |  |  |
| it has been established by a final judgement or a final administrative decision that the person is in breach of its obligations relating to the payment of taxes or social security contributions in accordance with the law of the country in which it is established, with those of the country in which the contracting authority is located or those of the country of the performance of the contract; |  |  |
| it has been established by a final judgement or a final administrative decision that the person is guilty of grave professional misconduct by having violated applicable laws or regulations or ethical standards of the profession to which the person belongs, or by having engaged in any wrongful conduct which has an impact on its professional credibity where such conduct denotes wrongful intent or gross negligence, including, in particular, any of the following: |  |  |
| (i) fraudulently or negligently misrepresenting information required for the verification of the absence of grounds for exclusion or the fulfilment of selection criteria or in the performance of a contract; |  |  |
| (ii) entering into agreement with other persons with the aim of distorting competition; |  |  |
| (iii) violating intellectual property rights; |  |  |
| (iv) attempting to influence the decision-making process of the contracting authority during the award procedure; |  |  |
| (v) attempting to obtain confidential information that may confer upon it undue advantages in the award procedure; |  |  |
| it has been established by a final judgement that the person is guilty of the following: |  |
| (i) fraud, within the meaning of Article 1 of the Convention on the protection of the European Communities' financial interests, drawn up by the Council Act of 26 July 1995; |  |  |
| (ii) corruption, as defined in Article 3 of the Convention on the fight against corruption involving officials of the European Communities or officials of EU Member States, drawn up by the Council Act of 26 May 1997, and in Article 2(1) of Council Framework Decision 2003/568/JHA, as well as corruption as defined in the legal provisions of the country where the contracting authority is located, the country in which the person is established or the country of the performance of the contract; |  |  |
| (iii) participation in a criminal organisation, as defined in Article 2(1) of Joint Action 98/733/JHA of the Council; |  |  |
| (iv) money laundering or terrorist activities, as defined in Articles 1, 4 and 5 of Council Directive 2015/849; |  |  |
| (v) child labour or other offences concerning trafficking of human beings as referred to in Article 2 of Directive 2011/36/EU. |  |  |
| following another procurement procedure or grant award procedure financed by the budget of the European Union or through the Facility, they have been declared to be in serious breach of contract for failure to comply with their contractual obligations; |  |  |
| it does not have adequate resources to perform the contract, or the ability to obtain them; |  |  |
| it is not able to comply with the required delivery or performance schedule, taking into consideration all existing commercial and business commitments; |  |  |

# II – Grounds for rejection from this procedure

| declares that the above-mentioned person: | YES | NO |
| --- | --- | --- |
| is subject to a conflict of interest; |  |  |
| is guilty of misrepresentation in supplying the information required by the contracting authority as a condition of participation in the contract procedure or fail to supply this information; |  |  |
| was previously involved in the preparation of procurement documents used in the award procedure where this entails a breach in the principle of equality of treatment. |  |  |

# III – Evidence upon request

Upon request and within the time limit set by the contracting authority the person must provide information on the persons that are members of the administrative, management or supervisory body. It must also provide the following evidence concerning the person itself and concerning the natural or legal persons which assume unlimited liability for the debt of the person:

For situations described in (a), (c), (d) or (f), production of a recent extract from the judicial record is required or, failing that, an equivalent document recently issued by a judicial or administrative authority in the country of establishment of the person showing that those requirements are satisfied.

For the situation described in point (a) or (b), production of recent certificates issued by the competent authorities of the State concerned are required. These documents must provide evidence covering all taxes and social security contributions for which the person is liable, including for example, VAT, income tax (natural persons only), company tax (legal persons only) and social security contributions. Where any document described above is not issued in the country concerned, it may be replaced by a sworn statement made before a judicial authority or notary or, failing that, a solemn statement made before an administrative authority or a qualified professional body in its country of establishment.

# IV – Evidence for selection

The signatory declares that the above-mentioned person is able to provide the necessary supporting documents listed in the relevant sections of the instruction on applying to participate in the call for tender and which are not available electronically upon request and without delay.

The person is not required to submit the evidence if it has already been submitted for another procurement procedure. The documents must have been issued no more than one year before the date of their request by the contracting authority and must still be valid at that date.

The above-mentioned person may be subject to rejection from this procedure and to administrative sanctions (exclusion or financial penalty) if any of the declarations or information provided as a condition for participating in this procedure prove to be false.

Full name

Position in company

Date…………………………………………..

Signature

VOLUME 1

# SECTION 6: 
EVALUATION GRIDS

## ADMINISTRATIVE COMPLIANCE GRID

| Contract title: | GARAGE CONSTRUCTION FOR MILITARY VEHICLES AT CAMP BUTMIR SARAJEVO | Publication reference: | HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009 |
| --- | --- | --- | --- |

| Bid envelope number | Bidder's name | Nationality of the bidder (consortium) eligible? (Yes/No) | Documentation complete and submitted within submission deadline? (Yes/No) | Declaration on Exclusion criteria included & duly signed (all consortium member and all sub-contractors, if applicable) (Y/N) | Language as required? (Yes/No) | Bid submission form duly completed? (Yes/No) | Consortium agreement signed by all partners? (Yes/No/Not applicable) | Sub-contracting statement acceptable and within allowed maximum? (Yes/No/Not applicable) | Other administrative requirements in bidding dossier? (Yes/No/Not applicable) | Overall decision? (Accept/ Reject) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Chairman's name |  |
| --- | --- |
| Chairman's signature |  |
| Date |  |

## TECHNICAL EVALUATION GRID

## The criteria indicated are used by the contract award committee. Must be completed by each voting member of the contract award committee.

| Contract title: | GARAGE CONSTRUCTION FOR MILITARY VEHICLES AT CAMP BUTMIR SARAJEVO | Publication reference: | HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009 |
| --- | --- | --- | --- |

| Bid envelope No | Bidder's name | Economic and financial capacity? In accordance with ITB, Article 4 (OK/a/b/…) | Professional capacity? In accordance with ITB, Article 4 (OK/a/b/…) | Technical capacity? In accordance with ITB, Article 4 (OK/a/b/…) | Compliance with technical specifications? In accordance with ITB, Article 4 (OK/a/b/…) | Other technical requirements in tender dossier? (Yes/No/Not applicable) | Technical compliance? (Yes/No) | Observations |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Voting Member's name |  |
| --- | --- |
| Voting Member's signature |  |
| Date |  |

# VOLUME 2

# SECTION 1:
CONTRACT FORM

[Heading of the Contracting authority]

# PROJECT: GARAGE CONSTRUCTION FOR MILITARY VEHICLES AT CAMP BUTMIR SARAJEVO

# CONTRACT NUMBER: [……………]

This contract is concluded between:

European Union Forces (EUFOR) in Bosnia and Herzegovina, represented by the [EU Head Quarter’s, Procurement and Contracting Office], ("The Contracting Authority"),

on one part,

and

<Name and address of Contractor> (acronym) (“the Contractor”)

on the other part,

Whereas the Contracting Authority is desirous that the following works should be executed by the Contractor:

The Construction of garage for military vehicles within 210 days from the issuance of the notice to proceed.

and has accepted a bid by the Contractor for the execution and completion of such works and the remedying of any defects therein.

It is hereby agreed as follows:

1. 	In this contract words and expressions shall have the meanings assigned to them in the contractual conditions set out below.

2. 	The following documents shall form and be read and construed as part of this contract, in the following order of precedence:

(a) the contract,

(b) the Special Conditions,

(c) the General Conditions,

(d) the Technical specifications,

(e) the Bill of quantities (after arithmetical corrections),

(f)  the original bidding documents, including issued clarifications and modifications

Contract modifications shall have the order of precedence of the document they are modifying.

3. 	In consideration of the payments to be made by the Contracting Authority to the Contractor as hereinafter mentioned, the Contractor undertakes to execute and complete the works and remedy defects therein in full compliance with the provisions of the contract.

4.	The Contracting Authority hereby agrees to pay the Contractor in consideration of the execution and completion of the works and remedying of defects therein the amount of:

- Contract price (excluding VAT/other taxes) 	.........................................	[Euro or NC]

and such other sum as may become payable from the contingencies in accordance with the provisions of the contract at the times and in the manner prescribed by the contract.

- Contingencies representing 5 % of the Contract price (excluding VAT and other taxes) are…….[Euro or NC]

The Total maximum Contract price including contingencies is…………….[Euro or NC]

5.	In witness whereof the parties hereto have signed the contract. This contract shall take effect on the date on which it is signed by the last party, namely the Contractor.

| CONTRACTING AUTHORITY: | CONTRACTOR: |
| --- | --- |
| Signed and sealed by: Contract Officer ........................................................................ ........................................................................ ........................................................................ Date: ........................................................................ Authorizing Officer .......................................................................................................................................................................................................................................Date:..................................................................... | Signed and sealed by .............................................................................................................................................. Name of the signatory (in block capitals) ....................................................................... In the capacity of .............................................................................................................................................. Being fully authorised by and acting on behalf of .............................................................................................................................................................. Date ...................................................................... |

VOLUME 2

# SECTION 2: 
GENERAL CONDITIONS

# FOR WORKS CONTRACTS

CONTENTS

PRELIMINARY PROVISIONS	63

ARTICLE 1 : Definitions	63

ARTICLE 2 : Law and language of the contract	63

ARTICLE 3 : Order of precedence of contract documents	64

ARTICLE 4 : Communications	64

ARTICLE 5 : Supervising engineer	64

ARTICLE 6 : Assignment	65

ARTICLE 7 : Subcontracting	65

OBLIGATIONS OF THE CONTRACTING AUTHORITY	66

ARTICLE 8 : Supply of documents	66

ARTICLE 9 : Access to the site	66

ARTICLE 10 : Assistance with local regulations	67

OBLIGATIONS OF THE CONTRACTOR	67

ARTICLE 11 : General Obligations	67

ARTICLE 12 : Superintendence of the works	69

ARTICLE 13 : Performance guarantees	69

ARTICLE 14 : Insurance	70

ARTICLE 15 : Performance programme	71

ARTICLE 16 : Contractor's drawings	71

ARTICLE 17 : Sufficiency of bid and contract prices	72

ARTICLE 18: Tax and Custom arrangements------------------------------------------------------------ 72

ARTICLE 19 : Exceptional risks	73

ARTICLE 20 : Safety on site	74

ARTICLE 21 : Safeguarding adjacent properties	74

ARTICLE 22 : Interference with traffic	74

ARTICLE 23 : Cables and conduits	75

ARTICLE 24 : Demolished materials	75

ARTICLE 25 : Discoveries	75

ARTICLE 26 : Temporary works	76

ARTICLE 27 : Overlapping contracts	76

ARTICLE 28 : Patents and licences	76

COMMENCEMENT OF PERFORMANCE AND DELAYS	77

ARTICLE 29 : Notification to proceed	77

ARTICLE 30 : Period of execution of tasks	77

ARTICLE 31 : Extension of the period of execution of tasks	77

ARTICLE 32 : Delays in execution	78

ARTICLE 33 : Contract Modifications	78

ARTICLE 34 : Stop Work Order	80

MATERIALS AND WORKMANSHIP	81

ARTICLE 35 :Work register	81

ARTICLE 36 : Quality of works and materials	81

ARTICLE 37 : Inspection and testing	82

ARTICLE 38 :Rejection	83

ARTICLE 39 : Ownership of plant and materials	83

PAYMENTS		84

ARTICLE 40 : General payment  principles	84

ARTICLE 41 : Advance payment	85

ARTICLE 42 : Retention monies and Final payment	86

ARTICLE 43 : Measurement	86

ARTICLE 44 : Interim payments	87

ARTICLE 45 : Final statement of account	87

ARTICLE 46 : Claims for additional payment	88

ACCEPTANCE AND MAINTENANCE	89

ARTICLE 47 : Fixing a verification date	89

ARTICLE 48 : Verification operations	89

ARTICLE 49: Provisional acceptance	89

ARTICLE 50 : Maintenance obligations and Defect liability period	90

ARTICLE 51 : Final acceptance	91

BREACH OF CONTRACT AND TERMINATION	92

ARTICLE 52 : Breach of contract	92

ARTICLE 53 : Termination by the Contracting Authority	93

ARTICLE 54 : Termination by the Contractor	95

ARTICLE 55 : Force Majeure	95

DISPUTE SETTELEMENT	96

ARTICLE 56 : Amicable dispute settlement	96

ARTICLE 57 : Dispute settlement by litigation	96

ETHICS CLAUSES	96

ARTICLE 58 : Ethics clauses	96

ARTICLE 59 : Examination of records and Audits	98

##### PRELIMINARY PROVISIONS

#### Article 1: Definitions

1.1 	The Contracting Authority is as defined in the Contract.

1.2	The successful bidder is the bidder selected at the end of a competitive bidding procedure and who becomes the Contractor once signing the Contract.

1.3	The Contracting Officer is the person managing the Contract on behalf of the Contracting Authority.

1.4	The Contract Officer’s Representative (COR) or Supervising engineer is the person nominated by the Contract Officer to act on behalf of the Contracting Authority as the project officer or supervising engineer.

1.5	Days shall be interpreted as calendar days.

1.6	Those General Conditions are general contractual provisions setting out the administrative, legal, financial and technical clauses governing the execution of the contracts.

1.7	The Special Conditions as laid down by the Contracting Authority form an integral part of the Contract and supplement and/or modify the General Conditions. The Special Conditions supersede the General Conditions.

1.8	The scope of work is all works which the Contractor is required to perform as defined by the Contract.

1.9	Where the context so permits, words in the singular shall be deemed to include the plural and vice versa, and words in the masculine shall be deemed to include the feminine and vice versa.

1.10	Words designating persons or parties shall include firms and companies and any organisation having legal capacity.

Article 2: Law and language of the contract

2.1	The Special Conditions shall specify the law governing all matters not covered by the contract.

2.2	The contract and all written communications between the parties will be drafted in the language of the procedure.

#### Article 3: Order of precedence of contract documents

3.1	Save where otherwise provided in the Special conditions, the contract is made up of the following documents, in order of precedence:

a)	the Contract

b)	the Special Conditions

c)	the General Conditions

d) 	the Technical Specification and Statement of Work

e) 	the Design documentation (drawings)

f) 	the Priced bill of quantities (after arithmetical corrections)/price breakdown

g)	the Minutes of the bidding clarifications and/or site visits

h)	the Provisions of the original bidding documentation.

i) 	any other document forming part of the contract.

Contract modifications have the order of precedence of the document they are modifying.

3.2.	The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they should be read in the order in which they appear above.

#### Article 4: Communications

4.1	Communications between the Contracting Authority, the Contract Officer and/or the COR/Supervising engineer on the one hand, and the Contractor on the other, shall be exclusively in writing. Unless otherwise specified in the Special Conditions, communications between the Contracting Authority, the Contracting Officer and/or the COR/Supervising engineer on the one hand, and the Contractor on the other hand, shall be sent by post, fax transmission, e-mail, or delivered by hand, to the addresses designated by the Parties for that purpose in the Special Conditions. The contract number shall be mentioned in all correspondence.

4.2	If the person sending a communication requires acknowledgement of receipt, he shall indicate this in his communication. Whenever there is a deadline for the receipt of a written communication, the sender should ask for an acknowledgement of receipt of his communication. In any event, the sender shall take all necessary measures to ensure receipt of his communication.

4.3	Wherever the contract provides for the giving or issue of any notice, consent, approval, certificate or decision, unless otherwise specified such notice, consent, approval, certificate or decision shall be in writing and the words "notify", "certify", "approve" or "decide" shall be construed accordingly. Any such consent, approval, certificate or decision shall not unreasonably be withheld or delayed.

4.4	Any document submitted by the Contractor for the Contracting Authority’s review and approval shall be categorised by the Contracting Authority as: approved, conditionally approved subject to the incorporation by the Contractor of the Contracting Authority’s comments, or not approved for the reasons stated by the Contracting Authority.

Article 5: Supervising engineer

5.1	The Supervising engineer shall carry out the duties specified in the contract. Except where expressly stated in the contract, the Supervising engineer shall not have authority to relieve the Contractor of any of his obligations. The Supervising engineer will be nominated by the Contract Officer, his name and contact details shall be specified in the Special Conditions. In case no Supervising engineer is nominated, the Contract Officer’s representative shall act as supervising engineer on behalf of the Contracting Authority.

5.2	Instructions and/or orders issued by the Supervising engineer shall take the form of administrative orders. Such orders shall be dated, numbered and entered by the Supervising engineer in a register, and copies thereof delivered by hand, where appropriate, to the Contractor's representative.

5.3	The Contractor shall ensure that the Supervising engineer has free access to the places in which the works covered by the contract are carried out and shall provide the supervising engineer with any information he might require. The Supervising engineer may arrange for the supervision and inspection of any item being prepared and manufactured for supply under the contract. To this end, he may apply such tests as he considers necessary from among those provided for in these General Conditions, supplemented and amended where appropriate by the Special Conditions, in order to establish whether the materials and objects are of the requisite quality and quantity. He may require the replacement or repair, as the case may be, of items, which do not conform with the contract, even after their installation. He may also propose a reduction in price, which, if accepted by the Contractor, shall cover the latter for any imperfections, which have been found. The Contractor may not rely on the fact that such supervision and inspection have been effected in order to evade his responsibility in the event of the works being rejected by the Supervising engineer.

5.4	The Contractor shall place at the disposal of the Supervising engineer, temporarily and free of charge, the patterns and instruments specified in the Special Conditions which are considered necessary for verifying and inspecting the works to be carried out and the items to be provided.

5.5	In the performance of his duties, the Supervising engineer shall not disclose information on the methods of manufacture and operation of the undertakings which he has obtained by reason of his supervision and inspection, except to those authorities that need to know it.

#### Article 6: Assignment

6.1	The Contractor may not, without the prior written consent of the Contracting Authority, represented by the Contracting Officer, assign the contract or any part thereof, or any benefit or interest hereunder.

6.2	For the purpose of Article 6.1, the approval of an assignment by the Contracting Authority shall not relieve the Contractor of his obligations for the part of the contract already performed or the part not assigned.

6.3	If the Contractor has assigned his contract without authorisation, the Contracting Authority may, without giving formal notice thereof, apply as of right the sanctions for breach of contract provided for in Article 52 and 53.

Article 7: Subcontracting

7.1	A subcontract shall be valid only if it is a written agreement by which the Contractor entrusts performance of a part of his contract to a third party. Suppliers are not considered Subcontractors insofar they do not execute a part of the performance, but are limited to deliver materials to be used by the Contractor for the performance of the Contract.

7.2	The Contractor shall not subcontract without the prior written authorisation of the Contracting Authority, represented by the Contract Officer. The elements of the contract to be subcontracted and the identity of the subcontractors shall be notified to the Contracting Authority. With due regard to the provisions of Article 4.3, the Contracting Authority shall notify the Contractor of its decision, stating its reasons if authorisation is withheld.

Having stated his proposed Subcontractors in his bid, does not relieve the Contractor to obtain prior written authorisation of the Contracting Authority as stipulated in this article.

7.3		Subcontractors must satisfy the eligibility criteria applicable for the award of the contract.

7.4	The Contracting Authority shall not be bound to the subcontractors.

7.5	The Contractor shall be responsible for the acts, defaults and negligence of his subcontractors and their agents or employees, as if they were the acts, defaults or negligence of the Contractor, his agents or employees. The approval by the Contracting Authority of the subcontracting of any part of the contract or of the subcontractor to perform any part of the works shall not relieve the Contractor of any of his obligations under the contract.

7.6	If the Contractor enters into a subcontract without approval, the Contracting Authority may, without giving formal notice thereof, apply as of right the sanctions for breach of contract provided for in Article 52 and 53.

7.7		The Contractor shall place the Subcontractor under security obligations no less stringent than those applied to his own contract. The Contractor shall assure and determine that any sub-contractor proposed by him, which involve access to classified information in the Contractor’s custody, has been granted the appropriate facility security clearance by the sub-contractor’s national authorities, prior being given access to such classified information.

##### OBLIGATIONS OF THE CONTRACTING AUTHORITY

#### Article 8: Supply of documents

8.1	If applicable, after the signing of the contract, the COR/Supervising engineer shall, where necessary, provide the Contractor, free of charge, with a copy of the drawings or plans needed for the performance of the contract. Upon final acceptance, the Contractor shall return to the COR/Supervising engineer all such documents.

8.2	Unless it is necessary for the purposes of the contract, the drawings, specifications and other documents provided by the COR/Supervising engineer shall not be used or communicated to a third party by the Contractor without the prior consent of the COR/Supervising engineer.

8.3	The COR and/or Supervising engineer shall have authority to issue to the Contractor administrative orders incorporating such supplementary documents and instructions as are necessary for the proper execution of the contract and the remedying of any defects therein.

8.4	The Special Conditions must indicate the procedure used, if necessary, by the Contracting Authority and the COR/Supervising engineer to approve drawings and other documents provided by the Contractor.

Article 9: Access to the site

9.1	The Contracting Authority shall, in due time and in conformity with the progress of the works, place the site and access thereto at the disposal of the Contractor in accordance with the programme of performance referred to in these General Conditions. The Contractor shall afford other persons concerned every reasonable opportunity to carry out their work, as set out in the Special Conditions or as required by administrative orders.

9.2		The Contractor shall keep any premises placed at his disposal in good condition while he is in occupation. He shall, if so required by the Contracting Authority or the Supervising engineer, restore them to their original state on completion of the contract, taking into account normal wear and tear.

9.3	The Contractor shall not be entitled to any payment for improvements resulting from work carried out on his own initiative.

#### Article 10 	Assistance with local regulations

10.1	The Contractor shall duly notify the Contracting Authority of details of the supplies and materials so that the Contracting Authority can assist obtaining the requisite permits or import licences. Regulations related to Tax and Customs arrangements are further outlined in Article 18 and the Special Conditions.

10.2		If necessary, the Contracting Authority will undertake to obtain, in accordance with the Special Conditions, the requisite permits or import licences within a reasonable period, taking account of the performance dates for the contract.

10.3		The Contracting Authority, represented by the COR shall make every effort to facilitate obtaining the needed identification cards for access to the Contracting Authority’s premises. Access shall only be granted to such places where contract performance is foreseen for a duration not exceeding the validity of the Contract. The Contractor shall provide the COR, a list of personnel and vehicles for which a requirement to enter the Contracting Authority’s premises exist. This list shall be updated until performance completion.

##### OBLIGATIONS OF THE CONTRACTOR

#### Article 11: General Obligations

11.1	The Contractor shall, with due care and diligence, and in accordance with the provisions of the contract, design the works to the extent stated in the contract, and execute, complete and remedy any defects in the works. The Contractor shall provide all superintendence, personnel, materials, plant, equipment and all other items, whether of a temporary or permanent nature, required for the design, execution and completion of works, and for remedying any defects, in so far as is specified in, or can be reasonably inferred from, the contract.

11.2	The staff and workmen employed by the Contractor must be sufficient in number, and each must have the qualifications necessary to ensure due progress and satisfactory execution of the works. The Contractor shall immediately replace all persons indicated by the Supervising engineer, in a letter stating reasons, as hampering the proper execution of the works. The Contractor shall make his own arrangements for the engagement of all staff and labour. He shall comply with all the relevant labour laws applying to his employees, shall duly pay them and afford them all their legal rights.

11.3	The equipment, which the Contractor has at the site, shall be deemed to be for the purpose of carrying out the works. The Contractor shall not be entitled to remove it without the written consent of the Supervising engineer unless he shows that the said equipment is no longer required for the performance of the works.

11.4	The Contractor shall take full responsibility for the adequacy, stability and safety of all operations and methods of construction under the contract.

11.5	The Contractor shall comply with administrative orders given by the Contracting Authority, represented by the Contract Officer or his authorized representative. Where the Contractor considers that the requirement of an administrative order goes beyond the scope of the contract, he shall, on pain of breach of contract, notify the Contract Officer thereof, and giving his reasons. The Contractor shall draw up and submit for the Supervising engineer's approval a programme of performance of the contract, in accordance with the detailed rules laid down in the Special Conditions.

Where appropriate and within a period not exceeding 15 days, the Contractor must, in response to a reasoned request from the Supervising engineer, be able to provide a detailed breakdown of his prices.

The Special Conditions shall specify any detailed drawings to be drawn up by the Contractor and submitted for the Supervising engineer's approval. The same shall apply to documents and items, which are to be submitted to the Supervising engineer for endorsement or acceptance.

11.6	The Contractor shall respect and abide by all laws and regulations in force in the State of contract performance and shall ensure that his personnel also respect and abide by all such laws and regulations. The Contractor shall indemnify the Contracting Authority against any claims and proceedings arising from any infringement by the Contractor, his employees and their dependants of such laws and regulations. The Contractor shall comply with all security requirements prescribed by the Contracting Authority and the National Security Authority, or designated security agency, where the Contract is performed.

11.7	The Contractor shall be responsible for the safeguarding of the Contracting Authority’s classified information, material and equipment entrusted to him or generated by him in connection with the performance of the contract. The Contractor shall treat all documents and information received in connection with the contract as private and confidential. He shall not, save in so far as may be necessary for the purposes of the contract's execution, publish or disclose any particulars of the contract without the prior consent in writing of the Contracting Authority, represented by the Contract Officer. If any disagreement arises as to the necessity for any publication or disclosure for the purpose of the contract, the decision of the Contracting Authority shall be final. Any known or suspected breaches of security shall be brought to the Contracting Officer’s attention immediately.

11.8		The Contractor shall indemnify and hold the Contracting Authority, and his representatives, harmless against claim for injury to persons, damages to the Contractor’s property or others arising from the Contractor’s possession or use of the Contracting Authority’s furnished property, including facilities and utilities.

11.9	The Contractor shall observe at all time health and safety regulations, applicable at the moment of contract performance and in accordance with laws and regulations of the State of performance and other standards specified in the Contract. If the Contractor fails to observe those obligations, the Contracting Authority represented by the Contracting Officer, may suspend the execution of the Contract until satisfactory corrective action has been taken. Such suspension shall not entitle the Contractor to an adjustment of his contract price resulting from increased costs or to an extension of the performance period.

11.10 	If the Contractor is a joint venture or consortium of two or more persons, all such persons shall be jointly and severally bound to fulfil the terms of the contract. The composition or constitution of the joint venture or consortium shall not be altered without the prior consent in writing of the Contracting Authority.

11.11	If the Contractor or any of his subcontractors, agents or servants offers to give or agrees to offer or to give or gives to any person, any bribe, gift, gratuity or commission as an inducement or reward for doing or forbearing to do any act in relation to the contract or any other contract with the Contracting Authority; or for showing favour or disfavour to any person in relation to the contract or any other contract with the Contracting Authority, then the Contracting Authority may, without prejudice to any accrued rights of the Contractor under the contract, terminate the contract in accordance with the relevant provisions of these General Conditions.

Article 12: Superintendence of the works

12.1		The Contractor shall superintend the works himself or appoint a representative to do so. Such appointments shall be submitted to the Supervising engineer for approval. The approval may be withdrawn at any time. Should the Supervising engineer refuse to approve, or withdraw approval of the appointment, he shall set out the grounds on which his decision is based, and the Contractor shall submit an alternative appointment without delay. The address of the Contractor's representative shall be deemed to be the address for service given by the Contractor.

12.2		If the Supervising engineer withdraws his approval of the Contractor's representative, the Contractor shall, as soon as is practicable, after receiving notice of such withdrawal, remove the representative from the works and replace him with another representative approved by the Supervising engineer.

12.3		The Contractor's representative shall have full authority to make any decision necessary for the execution of the works, to receive and carry out administrative orders and to countersign the work register.

12.4		In any event, the Contractor shall be responsible for ensuring that the works are carried out satisfactorily, including ensuring that the specifications and administrative orders are adhered to by his own employees and by his subcontractors and their employees.

#### Article 13: Performance guarantee

13.1	The Contractor shall, at the moment of contract signature, furnish the Contracting Authority with a guarantee for the full and proper performance of the contract. The amount of the guarantee shall be specified in the Special Conditions. It shall not exceed 10% of the amount of the contract price, including any amounts of the contingencies. No contract shall be signed and valid unless the performance guarantee has been provided to the Contracting Authority.

13.2	The performance guarantee shall be held against payment to the Contracting Authority for any loss resulting from the Contractor's failure to perform his contractual obligations fully and properly.

13.3	The performance guarantee shall be in the format given in Volume 2 of the bidding dossier and shall be provided in the form of a bank guarantee. It shall be issued by a bank or financial institution from a State in accordance with the eligibility criteria applicable for the original award of the contract.

13.4	The performance guarantee shall be denominated in the currency in which the contract is payable. No payments shall be made in favour of the Contractor prior to the provision of the guarantee. The guarantee shall continue to remain valid until the contract has been fully and properly performed.

13.5	The Contracting Authority shall demand payment from the guarantee of all sums for which the guarantor is liable under the guarantee due to the Contractor's default under the contract, in accordance with the terms of the guarantee and up to the value thereof. The guarantor shall, without delay, pay those sums upon demand from the Contracting Authority and may not raise any objection for any reason whatsoever. Before making any claim under the performance guarantee, the Contracting Authority shall notify the Contractor stating the nature of the default in respect of which the claim is to be made.

13.6 	Except for such part as may be specified in the Special Conditions in respect of defect liability period and warranty, the performance guarantee shall be released within 30 days of the issue of the provisional acceptance certificate.

Article 14: Insurance

14.1	The Contractor shall take out insurance against any loss or damage for which he is liable under the contract. Such insurance shall, unless the Special Conditions provide otherwise, cover:

a) 	the works, together with materials and plant for incorporation therein, to the full replacement cost against all loss or damage from whatever cause arising other than from force majeure or risks attributable under the contract to the Contracting Authority;

b) 	an additional sum of 15% of such replacement cost or any other amount specified in the Special Conditions, to cover all the additional direct or indirect costs of making good losses or damage, including professional fees and the cost of demolishing and removing any part of the works and of removing debris of whatever nature;

c) 	the Contractor's equipment and other assets brought onto the site by the Contractor, for a sum sufficient to provide their replacement at the site.

14.2	The Contractor may substitute the insurance provided for in Article 14.1 by a comprehensive insurance policy that covers, inter alia, the elements of Article 14.1(a), (b) and (c).

14.3	The Contractor shall take out insurance against industrial accidents and civil liabilities arising from the execution of the works to any person employed by the Contractor on the works. Such liability shall be unlimited in the case of personal injuries.

14.4	The Contractor shall take out insurance covering liability with regard to risks and civil liability resulting from an act or omission attributed to him, to his legal successors or agents. The Contractor shall ensure that all his subcontractors have taken out similar insurance.

14.5	All the insurance referred to in this Article shall be taken out and shall take effect from the commencement of the works and remain in force until final acceptance of the works. On being asked to do so by the Contracting Authority or the Supervising engineer, the Contractor shall promptly present the Contracting Authority with the insurance policy and proof that premiums have been duly paid.

14.6	Notwithstanding the Contractor's insurance obligations under Article 14, the Contractor shall bear sole liability for, and indemnify the Contracting Authority and the Supervising engineer against, any claims by third parties for damage to property or personal injuries arising from the execution of the works by the Contractor, his subcontractors and employees.

Article 15: Performance programme

15.1	If the Special Conditions so require, the Contractor shall submit a programme of performance of the contract for the approval of the Supervising engineer and/or COR. The programme shall contain at least the following:

a) the order in which the Contractor proposes to carry out the works;

b) the deadlines for submission and approval of the drawings;

c) a general description of the methods which the Contractor proposes to adopt for carrying out the works; and

d) such further details and information as the Supervising engineer and/or COR may reasonably require.

15.2	The Special Conditions shall specify the time limit within which the programme of performance must be submitted to the Supervising engineer and/or COR for approval. They may set time limits within which the Contractor must submit all or part of the detailed drawings, documents and items. They shall also state the deadline for the Supervising engineer's approval or acceptance of the programme of performance, detailed drawings, documents and items. The approval of the programme by the Supervising engineer shall not relieve the Contractor of any of his obligations under the contract.

15.3	No material alteration to the programme shall be made without the approval of the Supervising engineer and/or COR. If, however, the progress of the works does not conform to the programme, the Supervising engineer may instruct the Contractor to revise the programme and submit the revised programme to him for approval. Alterations may not involve price increases. If increases would become essential for the proper execution of the works, they shall be subject of a Contract modification pursuant to the relevant Articles of these General Conditions.

Article 16: Contractor's drawings

16.1	The Contractor shall submit to the Supervising engineer and/or COR for approval:

a) 	the drawings, documents, samples and/or models, according to the time limits and procedures laid down in the Special Conditions;

b) 	such drawings as the Supervising engineer and/or COR may reasonably require for the performance of the contract.

16.2	If the Supervising engineer fails to notify his decision of approval referred to in Article 16.1 within the deadlines referred to in the contract or the approved programme of performance, such drawings, documents, samples or models shall be deemed to be approved on expiry of the deadlines. If no deadline is specified, they shall be deemed to be approved 30 days after receipt.

16.3	Approved drawings, documents, samples and models shall be signed or otherwise identified by the Supervising engineer and may only be departed from on the Supervising engineer's instructions. Any of the Contractor's drawings, documents, samples or models which the Supervising engineer fails to approve shall immediately be modified to meet the requirements of the Supervising engineer and resubmitted by the Contractor for approval. The approved designs should not have as result a variation in substance, quantities and/or contract price. Would a variation in substance, quantities and contract price be the result of an approved drawing, a contract modification would be required and signed by the Contract Officer, before any implementation of the variation can be executed.

16.4	The Contractor shall supply additional copies of approved drawings in the form and numbers stated in the contract or in subsequent administrative orders issued by the Supervising engineer and/or COR.

16.5	The approval of the drawings, documents, samples or models by the Supervising engineer shall not relieve the Contractor from any of his obligations under the contract.

16.6	The Supervising engineer shall have the right to inspect all drawings, documents, samples or models relating to the contract at the Contractor's premises at all reasonable times.

16.7	Before provisional acceptance of the works, the Contractor shall supply operating and maintenance manuals together with drawings, which shall be detailed enough to enable the Contracting Authority to operate, maintain, adjust and repair all parts of the works. Unless otherwise stated in the Special Conditions, the manuals and drawings shall be in the language of the contract and in such forms and numbers as stated in the contract. The works shall not be considered complete for the purpose of provisional acceptance until such manuals and drawings have been supplied to the Contracting Authority.

Article 17: Sufficiency of bid and contract prices

17.1	The Contractor shall be deemed to have satisfied himself before submitting his bid as to the correctness and sufficiency of the bid and of the rates and prices stated in the bill of quantities or price schedule, which shall, save where otherwise provided in the Special Conditions, cover all his obligations under the contract.

17.2	Since the Contractor is deemed to have determined his prices on the basis of his own calculations, operations and estimates, he shall, at no additional charge,  carry out any work that is the subject of any item whatsoever in his bid for which he indicates neither a unit price nor a lump sum.

17.3	The Contractor warrants that the prices set forth in this contract are as favourable as those extended to any Government, Agency, Company or Organization for similar works and supplies covered by this contract under similar conditions. In the event that the Contractor offers substantially similar works and supplies in substance and quantities, for lower prices than those set forth in this contract prior to its completion; the Contractor shall notify the Contracting Officer and the prices of such supplies shall be correspondingly reduced by a modification to this contract.

#### Article 18: Tax and customs arrangements

18.1	The Contract is exempt from all taxes.

18.2	For supplies and materials manufactured locally, all internal fiscal charges applicable to their manufacture shall be excluded.

18.3	For supplies to be imported into the country of contract performance, all duties and taxes applicable to their importation, including VAT shall be excluded.

18.4	Whatever the origin of the supplies, the contract shall be exempt from stamp and registration duties.

18.5 	The Special Conditions shall outline further procedural requirements, if applicable.

Article 19: Exceptional risks

19.1	If, during the execution of the works, the Contractor encounters artificial obstructions or physical conditions which could not reasonably have been foreseen by an experienced Contractor, and if the Contractor is of the opinion that additional costs will be incurred and/or an extension of the period of performance of the contract will be necessary as a result of this, he shall notify the Supervising engineer and the Contract Officer in accordance with the articles of the General Conditions concerning the extension of the period of performance and claims for additional payments. The Contractor's notification shall specify the artificial obstructions and/or physical conditions, giving details of the expected effects thereof, the measures he is taking or intends to take and the extent of the expected delay in, or interference with, the execution of the works.

19.2	On receipt of notification, the Supervising engineer may inter alia:

a) 	require the Contractor to provide an estimate of the cost of the measures he   intends to take;

b) 	propose the measures referred to in Article 19.2(a) with or without modification to the Contract Officer;

c)	propose to the Contract Officer that the contract be modified, suspended or terminated.

The Contract Officer’s decision shall be final; unless specifically approved by the Contract Officer, no additional costs or charges shall be eligible under the Contract as a result of this Article.

19.3	In so far as he considers that some or all of the said artificial obstructions or physical conditions could not reasonably have been foreseen by an experienced Contractor, the Contracting Officer shall:

a)	take into account any delay suffered by the Contractor as a result of such obstructions or conditions in determining any extension of the period of performance to which the Contractor is entitled under the General Conditions; and/or

b)	calculate, in the event of artificial obstructions or physical conditions other than weather conditions, the additional payments due to the Contractor under the General Conditions.

19.4	If the Contract Officer decides that some or all of the artificial obstructions or physical conditions could reasonably have been foreseen by an experienced Contractor, he shall so inform the Contractor as soon as practicable.

19.5	Weather conditions shall not entitle the Contractor to claim additional payments under Article 46. Where the Supervising engineer judges that weather conditions that are normally foreseeable make the smooth execution of the works difficult, he may decide to suspend such works for a given period. During the periods of suspension, the Contractor shall, at his own expense, take every precaution necessary to safeguard the works and materials.

Article 20: Safety on site

20.1	The Contractor shall have the right to forbid access to the site to any person not involved in the performance of the contract, with the exception of persons authorised by the Supervising engineer/COR or the Contract Officer.

20.2	The Contractor shall ensure the safety of sites throughout the period of execution and shall be responsible for taking the necessary steps, in the interests of his employees, agents of the Contracting Authority and third parties, to prevent any loss or accident which may result from carrying out the works.

20.3	The Contractor shall, on his own responsibility and at his own expense, do his utmost to ensure that existing structures and installations are protected, preserved and maintained. He shall be responsible for providing and maintaining at his own expense all lighting, protection, fencing and security equipment that proves necessary for the proper performance of the works or that the Supervising engineer may reasonably require.

20.4	If, during the performance of the contract, urgent measures are necessary to obviate any risk of accident or damage or to ensure safety after an accident or damage, the Supervising engineer shall give formal notice to the Contractor to do what is necessary. If the Contractor is unwilling or unable to undertake the necessary measures, the Supervising engineer may, to the extent that the Contractor is liable, propose to the Contract Officer, for such measures to be implemented at the expense of the Contractor.

Article 21: Safeguarding adjacent properties

21.1	On his own responsibility and at his expense, the Contractor shall take all the precautions required by good construction practice and by the prevailing circumstances to safeguard adjacent properties and avoid causing any abnormal disturbance therein.

21.2	The Contractor shall indemnify the Contracting Authority against the financial consequences of all claims by neighbouring landowners or residents to the extent that the Contractor is liable and to the extent that the damage to adjacent properties is not the result of a hazard arising from the design or method of construction imposed on the Contractor by the Contracting Authority or the Supervising engineer.

Article 22: Interference with traffic

22.1	The Contractor shall ensure that the works and installations do not impede traffic on communication links such as roads, railways, waterways and aerodromes, save as permitted by the Supervising Engineer. He shall, in particular, take account of weight restrictions when selecting routes and vehicles.

22.2	Any special measures which the Contractor considers necessary or which are specified in the Special Conditions or which are required by the Contracting Authority in order to protect or strengthen sections of roads, tracks or bridges shall be at the expense of the Contractor, whether or not they are carried out by the Contractor. The Contractor shall inform the Supervising engineer of any special measures he intends to take before carrying them out. The repair of any damage caused to roads, tracks or bridges by the transport of materials, plant or equipment shall be at the expense of the Contractor.

Article 23: Cables and conduits

23.1	Where, in the course of carrying out the works, the Contractor encounters markers indicating the course of underground cables, conduits and installations, he shall leave such markers in place or, if the execution of the works required their temporary removal, put them back. Such ancillary operations shall require the prior authorisation of the Supervising engineer.

23.2	The Contractor shall be responsible for preserving, removing or putting back, as the case may be, the cables, conduits and installations specified by the Contracting Authority in the contract and shall cover the cost of doing so.

23.3	Where the presence of cables, conduits and installations has not been specified in the contract but is revealed by markers and signs, the Contractor shall have a general duty of care and obligations comparable to those above regarding preservation, removal and replacement. In this case, the Contracting Authority shall compensate the Contractor for such expenditure, to the extent that such work is necessary for the execution of the contract.

23.4	However, the obligations to remove and replace cables, conduits and installations and the expenditure resulting there from shall not be the responsibility of the Contractor if the Contracting Authority decides to assume them itself. The same shall apply where this obligation and the expenditure resulting there from are borne by a specialist administration or an agent.

23.5	Where any work on the site is likely to disrupt or damage a public utility service, the Contractor shall immediately inform the Supervising engineer in writing, giving a reasonable period of notice so that suitable measures can be taken in time to allow work to continue normally.

Article 24: Demolished materials

24.1	Where the contract includes demolition work, materials and articles obtained there from shall, unless the Special Conditions provide otherwise and subject to the provisions of the General Conditions on discoveries, be the property of the Contractor.

24.2	Should the Special Conditions assign the ownership of materials or all or part of the articles obtained from the demolition work to the Contracting Authority, the Contractor shall take all the necessary precautions to ensure that they are preserved. He shall be liable for any destruction of, or damage to, such materials or articles caused by him or his agents.

24.3	Save where the Special Conditions provide otherwise, the Contractor shall, at his expense, progressively remove rubble and other demolition materials, rubbish and debris from the site.

Article 25: Discoveries

25.1	Discoveries of any interest whatsoever made during excavation or demolition work shall immediately be brought to the attention of the Supervising engineer and Contract Officer. The Supervising engineer shall decide how such discoveries are to be dealt with, taking due account of the law of where the Contract is being performed.

25.2	The Contracting Authority reserves the ownership of materials found during excavation and demolition works on land belonging to it, subject to it compensating the Contractor for any special efforts he may have made.

25.3	Artefacts, antiquities, natural or numismatic objects, other objects of academic interest, rare objects or objects made of precious metals found during excavation or demolition work shall be the property of the Contracting Authority.

25.4	In the event of disagreements, the Contracting Authority shall have sole authority to decide as to the qualifications set out in Articles 25.1 and 25.3.

Article 26: Temporary works

26.1	The Contractor shall carry out at his expense all the temporary works to enable the works to be carried out. He shall submit to the Supervising engineer drawings of temporary works, which he intends to use, such as cofferdams, scaffolding, trusses and shuttering. He shall take account of any observations made to him by the Supervising engineer, while remaining responsible for these drawings.

26.2	Where the design of particular temporary works is specified in the Special Conditions to be the responsibility of the Contracting Authority, the Supervising engineer shall provide the Contractor with all drawings necessary in reasonable time to enable the Contractor to undertake the temporary works in accordance with his programme. In such cases, the Contracting Authority shall bear sole responsibility for the safety and suitability of the design. The Contractor, however, shall be responsible for their proper execution.

Article 27: Overlapping contracts

27.1	In accordance with the requirements of the Supervising engineer, the Contractor shall allow other contractors employed by the Contracting Authority and their workmen, and the workmen of the Contracting Authority and of any other public authorities who may be employed on or near the site for the purposes of works not covered by the contract or of any contract that the Contracting Authority may enter into in connection with, or ancillary to, the works every reasonable opportunity to carry out their work.

27.2	Article 29 does not relieve the Contractor of any of his obligations under the contract.

Article 28: Patents and licences

Save where otherwise provided in the Special Conditions, the Contractor shall indemnify the Contracting Authority and the Supervising engineer against any claim resulting from the use as specified in the contract of patents, licences, drawings, designs, models, or brand or trade marks, unless such infringement results from compliance with the design or specification provided by the Contracting Authority and/or the Supervising engineer.

##### COMMENCEMENT OF PERFORMANCE AND DELAYS

Article 29: Notification to proceed

29.1	The Contracting Authority shall fix the date on which performance of the contract is to commence and advise the Contractor thereof either in the notice of award of the contract or by administrative order issued by the Contract Officer. The performance of the contract shall in any case not start before the contract has been signed by both parties.

29.2	Save where the Parties agree otherwise, performance of the contract shall begin no later than 90 days after contract signature by both parties. After that date the Contractor shall be entitled not to perform the contract and to obtain its termination.

Article 30: Period of execution of tasks

30.1		The period of execution of tasks shall commence on the date fixed in accordance with Article 29. It shall be stated in the contract, without prejudice to extensions of the period, which may be granted under Article 31.

30.2	If provision is made for separate periods of performance for separate lots, such periods shall not be aggregated in cases where one Contractor is allocated more than one lot.

Article 31: Extension of the period of execution of tasks

31.1		The Contractor may request an extension to the period of execution of tasks if his performance of the contract is delayed, or expected to be delayed, for any of the following reasons:

a) 	exceptional weather conditions where the Contract is being performed;

b) artificial obstructions or physical conditions which could not reasonably have been foreseen by an experienced contractor;

c) administrative orders affecting the date of completion other than those arising from the Contractor's default;

d) failure of the Contracting Authority to fulfil its obligations under the contract;

e) any suspension of the works which is not due to the Contractor's default;

f) force majeure;

g) any other causes referred to in these General Conditions which are not due to the Contractor's default.

31.2	Within 10 days of realising that a delay might occur, the Contractor shall notify the Supervising engineer of his intention to make a request for extension of the period of performance to which he considers himself entitled and provide the Supervising engineer with comprehensive details so that the request can be examined.

31.3	The Supervising engineer shall, by written notice inform the Contract Officer and provide his opinion. The Contract Officer shall, where appropriate, grant such extension of the period of performance as may be justified, either prospectively or retrospectively, or inform the Contractor that he is not entitled to an extension. An approved extension shall result in a Contract modification. The extension of the period of performance shall be contractually valid on the day of signature of the related Contract modification.

Article 32: Delays in execution

32.1	If the Contractor fails to complete the works by the deadline(s) specified in the contract, the Contracting Authority shall, without formal notice and without prejudice to any other remedies under the contract, be entitled to liquidated damages for every day or part thereof which elapses between the end of the period of performance or extended period of performance and the actual date of completion, at the rate and up to the maximum amount specified in the Special Conditions.

32.2	If the Contracting Authority is entitled to the maximum claim under Article 32.1, it may, after giving notice to the Contractor:

a) seize the performance guarantee;

b) terminate the contract, in which case the Contractor will have no right to compensation; and

c) enter into a contract with a third party at the Contractor's cost for the provision of the balance of the works The Contractor shall not be paid for this part of the contract. The Contractor shall also be liable for the additional costs and damages caused by his failure.

Article 33: Contract modifications

33.1	The Supervising engineer shall advise the Contract Officer to order any modification to any part of the works necessary for the proper completion and/or functioning of the works. Such modifications may consist of additions, omissions, substitutions, changes in quality, quantity, form, character, kind, position, dimension, level or line and changes in the specified sequence, method or timing of execution of the works. Such modifications shall be endorsed by the Contracting Officer, where deemed appropriate, and always be subject of a Contract Modification which shall be signed by the Contracting Authority and the Contractor, before entering into force. The Contractor shall refrain of executing modifications before a Contract Modification has been duly approved and signed.

No order for a modification may result in the invalidation of the substance of contract. However, the financial effect, if any, of all such modifications shall be valued in accordance with the following Articles.

33.2	Modifications may only be made by contract modification, subject to the following provisions:

a) 	if, for whatever reason, the Supervising engineer believes it absolutely necessary to give an order orally, he shall confirm the order by a contract modification as soon as possible;

b) 	if the Contractor confirms in writing an oral order given for the purpose of Article 33.2(a) and the confirmation is not immediately refuted in writing by the Supervising engineer, an administrative order shall be deemed to have been issued for the execution of the modification;

33.3	Save where Article 33.2 provides otherwise, prior to issuing a contract modification, the Supervising engineer shall notify the Contractor of the nature and form of that modification. As soon as possible, after receiving such notice, the Contractor shall submit to the Supervising engineer and Contract Officer a proposal containing:

a) 	a description of the tasks, if any, to be performed or the measures to be taken and a programme for execution; and

b) 	any necessary modifications to the programme of performance or to any of the Contractor's obligations under the contract; and

c) 	any adjustment to the Bill of Quantities and contract price in accordance with the rules set out in Article 33.

33.4	Following the receipt of the Contractor's submission referred to in Article 33.3, the Contract Officer shall, after due consultation with the Supervising engineer and, where appropriate, the Contractor, decide as soon as possible whether or not the modification should be carried out. If the Contracting Authority decides that the modification is to be carried out, the Contract Officer shall establish a contract modification stating that the modification is to be made at the prices and under the conditions given in the Contractor's submission referred to in Article 33.3 or as modified by the Contracting Authority in accordance with Article 33.5.

33.5	The prices for all modifications ordered by the Contracting Authority in accordance with Articles 33.2 and 33.4 shall be ascertained by the Supervising engineer in accordance with the following principles:

a) 	where work is of similar character and executed under similar conditions to work priced in the bill of quantities or price schedule, it shall be valued at such rates and prices contained therein;

b) 	where work is not of a similar character or is not executed under similar conditions, the rates and prices in the contract shall be used as the basis for valuation in so far as is reasonable, failing which a fair valuation shall be made by the Supervising engineer;

c) 	where a modification is necessitated by a default or breach of contract by the Contractor, any additional cost attributable to such modification shall be borne by the Contractor.

33.6	On receipt of the contract modification, the Contractor shall proceed to carry out the modification as stated. The works shall not be delayed pending the granting of any extension of time for completion or adjustment to the contract price. Where the order for a modification precedes the adjustment to the contract price, the Contractor shall keep records of the costs of undertaking the modification and of the time expended thereon. Such records shall be open to inspection by the Supervising engineer at all reasonable times.

33.7	Contract modifications leading to a contract price increase, may as a result thereof, not exceed the sums foreseen in the contingencies of the Contract.

33.8	In exceptional cases, the Contracting Authority may negotiate with the Contractor a Contract modification for additional and/or supplementary works not foreseen in the original contract. This will only be possible if the additional and/or supplementary works are absolutely necessary in order to complete the woks originally foreseen by the Contract and that such additional and/or supplementary works could not have been foreseen by the Contracting authority at the moment of drafting the original scope of works. Such additional and/or supplementary works shall in any case not exceed 30% of the original contract value, including contingencies. Contract modifications in accordance with this sub article shall always be subject of an additional fund request, duly authorized by the financial services of the Contracting Authority.

33.9	Changes of address or bank account may simply be notified in writing, accompanied by a new Financial Identification Form, by the Contractor to the Contracting Officer.

Article 34: Stop work order

34.1	The Contractor shall, on the order of the Contract Officer advised by the Supervising engineer, suspend the progress of the works or any part thereof for such time or times and in such manner as the Contract Officer may consider necessary.

34.2	During the period of suspension, the Contractor shall take such protective measures as may be necessary to safeguard the works, plant, equipment and site against any deterioration, loss or damage.

34.3	Additional expenses incurred in connection with such protective measures may be added to the contract price through a modification to the contract signed by both parties, unless such suspension is:

a)	necessary owing to some default of the Contractor;

or

c) 	necessary owing to normal and foreseable weather conditions on site;

or

d) 	necessary for the safety or the proper execution of the works or any part thereof in so far as such necessity does not arise from any act or default by the Supervising engineer or the Contracting Authority or from any of the exceptional risks referred to in Article 19.

34.4	The Contractor shall not be entitled to such additions to the contract price unless he notifies the Contract Officer in writing, within 30 days of receiving the order to stop the works, of his intention to make a claim for them.

34.5	The Contract officer, after consultation with the Supervising engineer and the Contractor, shall determine such extra payment and/or extension of the period of performance to be made to the Contractor in respect of such claim as shall, in the opinion of the Contract Officer, be fair and reasonable.

34.6	The period of suspension shall not exceed 90 days, unless any extension has been agreed between both parties; within this period of 90 days after a stop work order has been issued.

Within the period of 90 days or within any extension period agreed by both parties; the Contracting Officer shall either:

a)	Cancel the stop work order, and allow the contract performance to resume; or

b)	Terminate the contract for the convenience of EUFOR, allowing the contractor to claim the costs for the works performed until the stop order was issued.

34.7	Where the contract's award procedure or performance is vitiated by substantial errors or irregularities or by fraud, the Contract Authority shall suspend performance of the contract. Where such errors, irregularities or fraud are attributable to the Contractor, the Contracting Authority may also refuse to make payments or may recover amounts already paid, in proportion to the seriousness of the errors, irregularities or fraud.

The purpose of suspending the contract shall be to verify whether presumed substantial errors and irregularities or fraud have actually occurred. If they are not confirmed, performance of the contract shall resume as soon as possible. A substantial error or irregularity shall be any infringement of the contract or regulatory provision resulting from an act or an omission that causes or might cause a loss to the Contracting Authority’s budget and/or have prevent fair competition.

##### MATERIALS AND WORKMANSHIP

Article 35: Work register

35.1	A work register shall, unless otherwise provided by the Special Conditions, be kept on the site by the Contractor, who shall enter in it at least the following information:

a) the weather conditions, interruptions of work owing to inclement weather, hours of work, number and type of workmen employed on the site, materials supplied, equipment in use, equipment not in working order, tests carried out in situ, samples dispatched, unforeseen circumstances, as well as orders given to the Contractor;

b) detailed statements of all the quantitative and qualitative elements of the work done and the supplies delivered and used, capable of being checked on the site and relevant in calculating payments to be made to the Contractor.

The work register shall be certified by the Supervising engineer.

35.2	The Contractor shall ensure that statements are drawn up, in good time and in accordance with the Contract and instructions of the Supervising engineer, in respect of work, services and supplies which cannot be measured or verified subsequently. Failing this, he shall accept the decisions of the Supervising engineer unless, at his own expense, he provides evidence to the contrary.

35.3	Entries made in the work register as work progresses shall be signed by the Supervising engineer and countersigned by the Contractor or his representative. If the Contractor objects, he shall communicate his views to the Supervising engineer within 15 days of the date on which the entry or the statements objected to are recorded. Should he fail to countersign or to submit his views within the period allowed, the Contractor shall be deemed to agree with the notes shown in the register. The Supervising engineer may examine the work register at any time and may.

Article 36: Quality of works and materials

36.1	The works, components and materials shall conform to the specifications, drawings, surveys, models, samples, patterns and other requirements in the contract, which must be held at the disposal of the Contracting Authority and the Supervising engineer for the purposes of identification throughout the period of performance.

All supplies and materials (which includes without limitation raw materials, components, intermediate transformations and end products) to be used and incorporated in the works subject of this Contract, shall be new and unused, and of the most suitable grade of their respective kinds for the intended purpose.

36.2	Any preliminary technical acceptance stipulated in the Special Conditions should be the subject of a request sent by the Contractor to the Supervising engineer. The request shall indicate, as appropriate, the reference to the contract, the lot number and the place where such acceptance is to take place. The components and materials specified in the request must be certified by the Supervising engineer as meeting the requirements for such acceptance prior to their incorporation in the works.

36.3	Even if materials or items to be incorporated in the works or in the manufacture of components have been technically accepted in this way, they may still be rejected if a further examination reveals defects or faults, in which case they must immediately be replaced by the Contractor. The Contractor may be given the opportunity to repair and make good materials and items which have been rejected, but such materials and items will be accepted for incorporation in the works only if they have been repaired and made good to the satisfaction of the Supervising engineer.

Article 37: Inspection and testing

37.1	The Contractor shall ensure that the components and materials are delivered to the site in time to allow the Supervising engineer to proceed with acceptance of the components and materials. The Contractor is deemed to have fully appreciated the difficulties which he might encounter in this respect, and he shall not be permitted to advance any grounds for delay in fulfilling the obligations.

37.2	The Supervising engineer shall be entitled, either by himself or through his agent, to inspect, examine, measure and test the components, materials and workmanship, and check the progress of preparation, fabrication or manufacture of anything being prepared, fabricated or manufactured for delivery under the contract, in order to establish whether the components, materials and workmanship are of the requisite quality and quantity. This shall take place at the place of manufacture, fabrication, preparation or on the site or at such other places as may be specified in the Special Conditions.

37.3	For the purposes of such tests and inspections, the Contractor shall:

a) 	provide the Supervising engineer, temporarily and free of charge, with such assistance, samples, parts, machines, equipment, tools or materials and labour as are normally required for inspection and testing;

b) 	agree, with the Supervising engineer, the time and place for tests;

c) 	give the Supervising engineer access at all reasonable times to the place where the tests are to be carried out.

37.4	If the Supervising engineer is not present on the date agreed for tests, the Contractor may, unless otherwise instructed by the Supervising engineer, proceed with the tests, which shall be deemed to have been made in the Supervising engineer's presence. The Contractor shall immediately send duly certified copies of the test results to the Supervising engineer, who shall, if he has not attended the test, be bound by the test results.

37.5	When components and materials have passed the above-mentioned tests, the Supervising engineer shall notify the Contractor or endorse the Contractor's certificate to that effect.

37.6	If the Supervising engineer and the Contractor disagree on the test results, each shall state his views to the other within 10 days of such disagreement. The Supervising engineer or the Contractor may require such tests to be repeated on the same terms and conditions or, if either Party so requests, by an expert selected by common consent. All test reports shall be submitted to the Supervising engineer, who shall communicate the results of these tests without delay to the Contractor. The results of the retesting shall be conclusive. The cost of the retesting shall be borne by the Party whose views are proved wrong by the retesting.

37.7	In the performance of their duties, the Supervising engineer and any person authorised by him shall not disclose to unauthorised persons information concerning the undertaking's construction and operating methods obtained through inspection and testing.

Article 38: Rejection

38.1	Components and materials which are not of the specified quality shall be rejected. A special mark may be applied to the rejected components or materials. This shall not be such as to alter them or affect their commercial value. Rejected components and materials shall be removed by the Contractor from the site within a period which the Supervising engineer shall specify, failing which they shall be removed by the Supervising engineer as of right at the expense and risk of the Contractor. Any works incorporating rejected components or materials shall be rejected.

38.2	The Supervising engineer shall, during the progress of the works and before their acceptance, have the power to order or decide:

a)	the removal from the site, by a deadline specified in the administrative order, of any components or materials which, in the opinion of the Supervising engineer, are not in accordance with the contract;

b)	the substitution of proper and suitable components or materials; or

c)	the demolition and proper re-execution, or satisfactory repair, notwithstanding any previous test thereof or interim payment therefore, of any works which, in respect of components, materials, workmanship or design for which the Contractor is responsible, is not, in the opinion of the Supervising engineer, in accordance with the contract.

38.3	The Supervising engineer shall, as soon as reasonably practicable, notify the Contractor in writing of his decision, specifying particulars of the alleged defects.

38.4	The Contractor shall, with all speed and at his own expense, make good the defects so specified. If the Contractor does not comply with such order, the Contracting Authority shall be entitled to employ other persons to carry out the same works, and all expenses consequent thereon or incidental thereto may be deducted by the Contracting Authority from any monies due or which may become due to the Contractor.

38.5	The provisions of Article 38 shall not affect the right of the Contracting Authority to claim for any delays and shortcomings in performance.

Article 39: Ownership of plant and materials

39.1		All equipment, temporary works, plant and materials provided by the Contractor shall, when brought on the site, be deemed to be exclusively intended for the execution of the works, and the Contractor may not remove the same or any part thereof, except for the purpose of moving it from one part of the site to another, without the consent of the Supervising engineer. Such consent shall not, however, be required for vehicles engaged in transporting any staff, labour, equipment, temporary works, plant or materials to or from the site.

39.2	The Special Conditions may provide that all equipment, temporary works, plant and materials on site owned by the Contractor or by any company in which the Contractor has a controlling interest shall, for the duration of the execution of the works, be:

a) 	vested in the Contracting Authority; or

b)	made subject to a lien in favour of the Contracting Authority; or

c)	made subject to any other arrangement regarding priority interest or guarantee.

39.3	In the event of termination of the contract due to the Contractor's breach of contract, the Contracting Authority shall be entitled to use the equipment, temporary works, plant and materials on site in order to complete the works.

39.4	Any agreement for the hire by the Contractor of equipment, temporary works, plant or materials brought onto the site shall contain a provision binding the owner, at the written request of the Contracting Authority within seven days of the date of termination under the General Conditions, and on the Contracting Authority's undertaking to pay all hire charges from that date, to hire such equipment, temporary works, plant or materials to the Contracting Authority on the same terms as they were hired by the Contractor, without prejudice to the Contracting Authority's right to permit their use by any other contractor employed by it to complete the works in accordance with the provisions of the General Conditions concerning termination of contract.

39.5	In the event of termination of the contract before completion of the works, the Contractor shall hand over to the Contracting Authority any plant, temporary works, equipment or materials the ownership of which has been vested in the Contracting Authority or made subject to a lien by virtue of Article 39.2. If the Contractor fails to do so, the Contracting Authority may take such action as it deems appropriate to obtain possession of such plant, temporary works, equipment, and materials and to recover the cost of so doing from the Contractor.

##### PAYMENTS

Article 40: General payment principles

40.1	Payments shall be made in euro or national currency. The Special Conditions and General Conditions shall lay down the administrative and technical conditions governing payments of advance payments, interim and/or final payments to be made. Payments shall be executed based on original invoices which shall contain: the contract number, Bill of Quantities item(s) description, quantities, and unit prices exclusive VAT and other tax and duties, and the extended totals. Invoices shall be signed by the Contractor’s authorized representative.

40.2	Payments due by the Contracting Authority shall be made to the bank account mentioned on the financial identification form completed by the Contractor. The same form, annexed to the payment request, must be used to report any changes of bank account. Each party shall bear its own costs and charges for bank transfers related to any and all payments under this Contract.

40.3	Sums due shall be paid within 30 calendar days from the date on which an admissible payment request is registered by the competent department specified in the Special Conditions. The date of payment shall be the date on which the Contracting Authority’s account is debited. The payment request shall not be admissible if one or more essential requirements are not met. Payments, with exception of the advance payment, shall be made exclusively for works effectively executed and performed in accordance with the Contract and certified by the Supervising engineer.

40.4	The 30-day period may be suspended by notifying the Contractor that the payment request cannot be fulfilled because the invoice does not fulfil the conditions outlined in Article 40.1 or the sum is not due or because appropriate substantiating documents have not been provided or because there is evidence that the expenditure might not be eligible. In the latter case, an inspection may be carried out on the spot for the purpose of further checks. The Contractor shall provide clarifications, modifications or further information within 30 days of being asked to do so. The payment period shall continue to run from the date on which a properly drawn-up payment request is registered.

40.5	The Contractor undertakes to repay any amounts paid in excess of the final amount due to the Contracting Authority within 45 days of receiving a request to do so, under the form of a recovery order.

Amounts to be repaid to the Contracting Authority may be offset against amounts of any kind due to the Contractor. This shall not affect the Parties' right to agree on payment in instalments. Bank charges incurred by the repayment of amounts due to the Contracting Authority shall be borne entirely by the Contractor.

40.6	Unless otherwise stipulated in the Special Conditions, contracts shall be at fixed unit prices as specified in the Bill of Quantities and not subject to revision.

Article 41: Advance payment

41.1	If the Special Conditions so provide, the Contractor shall, at his request, be granted an advance payment not exceeding 30% of the Contract value, exclusive any contingencies, for operations connected with the execution of the works, in the cases listed hereinafter:

a) 	as a lump-sum advance enabling him to meet expenditure resulting from the commencement of the contract;

b)	if he affords, to the satisfaction of the Contract Officer, proof for the purchase or order of materials, plant, equipment, machines and tools necessary for the execution of the contract, and of any other substantial prior expenses such as the acquisition of patents or study costs.

41.2	The Contract Officer’s decision on the amount payable as an advance payment pursuant Article 41.1 shall be final.

41.3	No advance payment shall be granted until:

a)	the conclusion of the contract and approval by the Contract Officer;

b)	provision to the Contracting Authority by the Contractor of the performance guarantee in accordance with Article 13; and

c)	provision to the Contracting Authority by the Contractor of a separate directly liable bank guarantee for the full amount of the advance payment provided. The advance payment bank guarantee shall remain effective until the advance payment has been completely repaid by the Contractor out of interim payments through performance of the Contract.

41.4	The Contractor shall use the advance payment exclusively for operations connected with the execution of the works. Should the Contractor misuse any portion of the advance payment, it shall become due and repayable immediately and no further advances will be paid to him.

41.5	If the contract is terminated for any reason whatsoever, the guarantees securing the advance payment may be invoked immediately in order to repay the balance of the advance payment still owed by the Contractor, and the guarantor shall not delay payment or raise objection for any reason whatever.

41.6	The advance payment guarantee provided for in Article 41 shall be released as and when advances are repaid.

41.7	Further conditions and procedures, if any, for granting and repaying advance payments shall be as laid down in the Special Conditions.

Article 42: Retention monies and Final payment

42.1	The Special Conditions shall specify the sum or percentage to be retained from interim payments to guarantee performance of the Contractor's obligations during the maintenance and defect liability period between provisional and final acceptance. The sums retained may in no circumstances exceed 10% of the contract price including contingencies.

42.2	Subject to the approval of the Contract Officer, the Contractor may, if he so wishes, replaces these retention monies by a retention guarantee or an extension of the performance guarantee for the period until Final acceptance. In this case, the Contractor becomes eligible to receive the final payment after provisional acceptance of the works, rather than after final acceptance

42.3	The final payment or the retention or performance guarantee shall be released within 30 days of the date of final acceptance of the works.

Article 43: Measurement

43.1	The following principles shall apply to the measurement of works contracts:

a)	For lump-sum contracts, the amount due under the contract shall be determined on the basis of the breakdown of the overall contract price, or on the basis of a breakdown expressed as a percentage of the contract price corresponding to completed stages of the works. Where items are accompanied by quantities, these shall be firm quantities for which the Contractor has submitted a lump-sum price and shall be paid for irrespective of the quantities of works actually carried out.

b)	For unit-price contracts:

i) 	the amount due under the contract shall be calculated by applying the unit rates to the quantities actually executed for the respective items, in accordance with the contract;

ii) 	the quantities set out in the bill of quantities shall be the estimated quantities of the works, which shall not be taken as the actual and correct quantities of the works to be executed by the Contractor in fulfilment of his obligations under the contract;

iii) 	the Supervising engineer shall determine by measurement the actual quantities of the works executed by the Contractor, and these shall be paid for in accordance with the provisions of the General Conditions concerning interim payments. Save where otherwise provided in the Special Conditions, no additions may be made to the items in the bill of quantities, save as a result of a Contract modification in accordance with Article 33 or another provision of the contract entitling the Contractor to additional payment;

iv)	the Supervising engineer must, when he requires any parts of the works to be measured, give the Contractor reasonable notice to attend or send a qualified agent to represent him. The Contractor or his agent shall assist the Supervising engineer in making such measurements and shall furnish all particulars required by the Supervising engineer. Should the Contractor fail to attend or to send an agent, the measurement made or approved by the Supervising engineer shall be binding on the Contractor;

v)	the works shall be measured net, notwithstanding any general or local custom, save where otherwise provided for in the contract.

Article 44: Interim payments

44.1	Save where otherwise provided in the Special Conditions, the Contractor shall submit an application for interim payment (not invoice) to the Contract Officer and Supervising engineer at the end of each period referred to in Special Conditions in a form approved by the Supervising engineer. The application shall include the following items, as applicable:

a) 	the estimated contract value of the permanent works executed up to the end of the period in question;

b)	an amount to be withheld by way of retention monies under Article 42;

c)	an amount to be deducted for the repayment of the advance payment under Article 41;

d)		any discount the Contractor has offered in his bid.

44.2	Within 15 days of receiving an application for interim payment, it shall be approved or amended in such a way that it reflects, in the Supervising engineer's opinion, the amount due to the Contractor under the contract. In cases where there is a difference of opinion as to the value of an item, the Supervising engineer's view shall prevail. After calculating the amount due to the Contractor the Supervising engineer shall certify and send the Contract Officer and the Contractor the certified application for interim payment. The Contractor shall draw his invoice accordingly and provide his interim payment invoice pursuant to Article 40 with the certified application attached.

44.3	The Supervising engineer may, by an interim payment certificate, make any corrections or modifications to any previous certificate issued by him and shall have power to modify the valuation in, or withhold the issue of, any interim payment certificate if the works or any parts thereof are not being carried out to his satisfaction.

Article 45: Final statement of account

45.1	Not later than 30 days after the issue of the final acceptance certificate, the Contractor shall submit to the Contract Officer and the Supervising engineer a draft final statement of account with supporting documents showing in detail the value of the work done in accordance with the contract, together with all further sums which the Contractor considers to be due to him under the contract in order to enable the Supervising engineer to prepare the final statement of account. The Special Conditions may, however, stipulate that the draft final statement of account and further proceedings related thereto, be dealt with within 30 days after the issue of the provisional acceptance certificate.

45.2	Within 30 days of receiving the draft final statement of account and of all information reasonably required for its verification, the Supervising engineer shall prepare the final statement of account, which determines:

a)	the amount which is finally due under the contract;

b)	after establishing the amounts previously paid by the Contracting Authority and all sums to which the Contracting Authority is entitled under the contract, the balance, if any, due, from the Contracting Authority to the Contractor, or from the Contractor to the Contracting Authority, as the case may be.

45.3	The Supervising engineer shall certify and issue to the Contract Officer and to the Contractor, the final statement of account showing the final amount to which the Contractor is entitled under the contract. The Contract Officer and the Contractor shall sign the final statement of account as an acknowledgement of the full and final value of the work performed under the contract. Consequently the Contractor shall draw his final invoice accordingly and provide his final payment invoice pursuant to Article 40 with the certified final statement of accounts attached. The final statement of account shall not include amounts in dispute, which are the subjects of negotiations, conciliation, arbitration or litigation.

45.4	The final statement of account signed by the Contractor shall constitute a written discharge of the Contracting Authority confirming that the total in the final statement of account represents full and final settlement of all monies due to the Contractor under the contract, other than those amounts which are the subject of negotiations, a conciliation or arbitration procedure or litigation. Those amounts subject of negotiations, conciliation, arbitration or litigation must be presented by the Contractor the latest when signing the final statement of accounts. However, the discharge shall become effective only after any payment due to the Contractor under the final statement of account has been made.

45.5	The Contracting Authority shall not be liable to, the Contractor for any matter or thing whatsoever arising out of, or in connection with, the contract or execution of the works, unless the Contractor has included a claim in that respect in his draft final statement of account and pursuant to Article 46

Article 46: Claims for additional payment

46.1	If there are circumstances which he considers entitle him to additional payment under the contract, the Contractor shall:

a) 	if he intends to make any claim for additional payment, notify the Contract Officer and Supervising engineer of his intention or make such claim, stating his reasons, within 15 days of the date on which the said circumstances became known to him; and

b)	as soon as is reasonably practicable after the date of such notification, but no later than the date of submission of the draft final statement of account , submit to the Supervising engineer and Contract Officer full and detailed particulars of his claim. In any event, such particulars shall be submitted no later than the date of submission of the draft final statement of account. The Contractor shall thereafter promptly submit such further elements as the Contract Officer may reasonably require to assess the validity of the claim.

46.2	When the Contract Officer has received the full and detailed elements of the Contractor's claim that he requires, he shall, after duly consulting the Supervising engineer and, where appropriate, the Contractor, determine whether the Contractor is entitled to additional payment and notify the Parties accordingly. The Contract officer’s decision will be final.

46.3	The Contract Officer’s may reject any claim for additional payment, which does not comply with the requirements of Article 46.

##### ACCEPTANCE AND MAINTENANCE

Article 47: Fixing a verification date

47.1	Verification of the works by the Supervising engineer with a view to provisional or final acceptance shall take place in the presence of the Contractor. The absence of the Contractor shall not be a bar to verification, provided that the Contractor has been summoned in due form at least 7 days prior to the date of verification.

47.2	Should exceptional circumstances make it impossible to ascertain the state of the works or otherwise proceed with their acceptance during the period fixed for provisional or final acceptance, a statement certifying such impossibility shall be drawn up by the Supervising engineer, if possible after consulting the Contractor. The verification shall take place and a statement of acceptance or rejection shall be drawn up by the Supervising engineer within 10 days following the date on which such impossibility ceases to exist. The Contractor shall not invoke these circumstances in order to avoid his obligation to present the works in a state suitable for acceptance.

Article 48: Verification operations

48.1	The works shall not be accepted until the prescribed verifications and tests have been carried out at the expense of the Contractor. The Contractor shall notify the Supervising engineer of the date on which such verification and tests may commence.

48.2	Works which do not satisfy the terms and conditions of the contract or which, in the absence of such terms and conditions, are not carried out in accordance with trade practices in the state where the works are located shall, if necessary, be demolished and rebuilt by the Contractor or repaired to the satisfaction of the Supervising engineer. Otherwise, this shall be done as of right after due notice, at the expense of the Contractor, by order of the Supervising engineer. The Supervising engineer may also require the Contractor to demolish and reconstruct, or to repair to the Supervising engineer's satisfaction, works in which unacceptable materials have been used or works carried out in the periods of stop work order provided for in Article 34.

Article 49: Provisional acceptance

49.1	The works shall be taken over by the Contracting Authority when they have satisfactorily passed the tests on completion and a certificate of provisional acceptance has been issued or is deemed to have been issued.

49.2	The Contractor may apply, by notifying the Supervising engineer, for a certificate of provisional acceptance not earlier than 15 days before the works are, in the Contractor's opinion, complete and ready for provisional acceptance. The Supervising engineer shall within 15 days of receipt of the Contractor's application either:

a)	issue the certificate of provisional acceptance to the Contractor with a copy to the Contract Officer stating, where appropriate, his reservations, and the date on which, in his opinion, the works were completed in accordance with the contract and ready for provisional acceptance; or

b)	reject the application, giving his reasons and specifying the action which, in his opinion, is required of the Contractor for the certificate to be issued.

49.3	If the Supervising engineer fails either to issue the certificate of provisional acceptance or to reject the Contractor's application within the period of 15 days, he shall be deemed to have issued the certificate on the last day of that period. The certificate of provisional acceptance shall not be deemed to be an admission that the works have been completed in every respect.

49.4	Upon provisional acceptance of the works, the Contractor shall dismantle and remove temporary structures and materials no longer required for use in connection with the performance of the contract. He shall also remove any litter or obstruction and redress any change in the condition of the site as required by the contract.

49.5	Immediately after provisional acceptance, the Contracting Authority may make use of all the works completed.

Article 50: Maintenance obligations and Defect liability period

50.1	The Contractor shall be responsible for making good any defect in, or damage to, any part of the works which may appear or occur during the defect liability period and which arises either from:

a) the use of defective plant or materials or faulty workmanship or design of the Contractor; and/or

b) any act or omission of the Contractor during the defect liability period;

c) in the course of an inspection made by, or on behalf of, the Contracting Authority.

50.2	The Contractor shall at his own cost make good the defect or damage as soon as practicable. The defect liability period for all items replaced or renewed shall recommence from the date on which the replacement or renewal was made to the satisfaction of the Supervising engineer. The defect liability period shall be extended only for the part of the works affected by the replacement or renewal.

50.3	If any such defect appears or such damage occurs, during the defect liability period, the Contract Officer or the Supervising engineer shall notify the Contractor. If the Contractor fails to remedy a defect or damage within the time limit stipulated in the notification, the Contracting Authority may:

a)	carry out the works itself or employ someone else to carry them out at the Contractor's risk and cost, in which case the costs incurred by the Contracting Authority will be deducted from final payment due to, or from guarantees held against, the Contractor, or from both; or

b)	terminate the contract.

50.4	If the defect or damage is such that the Contracting Authority has been deprived substantially of the whole or a part of the benefit of the works, the Contracting Authority shall, without prejudice to any other remedy, be entitled to recover all sums paid in respect of the parts of the works concerned together with the cost of dismantling such parts and clearing the site.

50.5	In emergencies, where the Contractor cannot be reached immediately or, having been reached, is unable to take the measures required, the Contracting Authority may have the work carried out at the expense of the Contractor. The Contracting Authority shall as soon as practicable inform the Contractor of the action taken.

50.6	Maintenance work necessitated by normal wear and tear is not to be carried out by the Contractor, unless a separate contract exists or it is otherwise stated in the Special Conditions. Deterioration resulting from the circumstances provided for in Article 19 or from abnormal use shall also be excluded, unless it reveals a fault or defect justifying the request for repair or replacement under Article 50.

50.7	If the duration of the defect liability period is not specified in the Special Conditions, it shall be 365 days. The defect liability period shall commence on the date of provisional acceptance and may recommence, in accordance with Article 50.2.

50.8	After provisional acceptance and without prejudice to the maintenance obligations referred to in Article 50, the Contractor shall no longer be responsible for risks which may affect the works and which result from causes not attributable to him. However, the Contractor shall be responsible from the date of provisional acceptance for the soundness of the construction. The defect liability period subject of Article 50 does not constitute a prejudice to normal and longer warranty periods stipulated in the Special Conditions and/or technical requirements for integrated supplies and materials and structures. However, those commercial warranties shall not be subject to retention monies or financial guarantees beyond the defect liability period of maximum 365 days from provisional acceptance.

Article 51: Final acceptance

51.1	Upon expiry of the defect liability period or, where there is more than one such period, upon expiry of the last period, and when all defects or damage have been rectified, the Supervising engineer shall issue the Contractor a final acceptance certificate, with a copy to the Contract Officer, stating the date on which the Contractor completed his obligations under the contract to the Supervising engineer's satisfaction. The final acceptance certificate shall be issued by the Supervising engineer within 30 days of the expiry of the above period or as soon as any works ordered under Article 50 have been completed to the satisfaction of the Supervising engineer.

51.2	The contract shall not be considered to have been performed in full until the final acceptance certificate has been signed or is deemed to have been signed by the Supervising engineer.

51.3	Notwithstanding the issue of the final acceptance certificate, the Contractor and the Contracting Authority shall remain liable for the fulfilment of any obligation incurred under the contract prior to the issue of the final acceptance certificate  which remains unperformed at the time that final acceptance certificate is issued. The nature and extent of any such obligation shall be determined by reference to the provisions of the contract.

BREACH OF CONTRACT AND TERMINATION

Article 52: Breach of contract

52.1	A Party shall be in a breach of contract if it fails to discharge any of its obligations under the contract. Breaches of contract shall be subject of a written note between the parties. Where a breach of contract occurs, the injured Party shall be entitled to damages and/or termination of the contract.

52.2	Where a breach of contract is attributable to the Contractor, the Contracting Authority shall also be entitled to the following remedies as of right:

a) 	performance of all or part of the works using directly-employed labour;

b) 	termination of all or part of the contract with or without compensation payable by the Contractor;

c) 	conclusion of a contract with a third party replacing the Contractor, after prior termination of the original contract;

d)	temporary or permanent exclusion from the award of further contracts.

52.3	The following procedures must be used for the application of measures taken as of right and foreseen in Article 52.2:

Any decision relating to the application of measures taken as of right foreseen in Article 52.2 shall be adopted by the Contracting Authority, represented by the Contract Officer and notified in written to the Contractor by letter.

In applying any of these measures, the Supervising engineer shall take all appropriate steps to protect or ensure proper performance of the works.

In the event of the works being executed by directly employed labour or by a contract with a third party replacing the Contractor, the Supervising engineer shall inspect the works, draw up an inventory of plant and materials and make out a statement of emoluments due to, and amounts owed by, the Contractor under the contract, after summoning the Contractor by letter.

Additional expenditure resulting from the use of directly employed labour or of a contract with a third party replacing the Contractor shall be borne by the latter.

If the use of directly employed labour or a contract with a third party replacing the Contractor results in a reduction in expenditure, the Contractor may not claim any part of the profit thus derived; it shall be the property of the Contracting Authority.

52.4	In addition to the above-mentioned measures, damages may be awarded. They may be either:

a) general damages; or

b) liquidated damages.

The amount and procedures for these damages shall be laid down in the Special Conditions.

52.5	Recovery of damages, disbursements or expenses resulting from the application of measures provided for in this Article shall be executed by deduction from the sums due to the Contractor, from the deposit, or by payment under the bank guarantee.

Article 53: Termination of Contract by the Contracting Authority

53.1	The Contracting Authority may, after giving the Contractor seven days' notice, terminate the contract for default in any of the following cases:

a)	the Contractor substantially fails to perform his obligations under this contract in accordance with the contractual clauses;

b)	the Contractor fails to comply within a reasonable time with a notice given by the Supervising engineer or Contract Officer requiring him to make good any neglect or failure to perform his obligations under the contract which seriously affects the proper and timely performance of the works;

c)	the Contractor refuses or neglects to carry out administrative orders given by the Supervising engineer or Contract Officer;

d)	the Contractor assigns the contract or subcontracts without the authorisation of the Contract Officer;

e)	the Contractor is bankrupt or being wound up, is having its affairs administered by the courts, has entered into an arrangement with creditors, has suspended business activities, is the subject of proceedings concerning those matters, or is in any analogous situation arising from a similar procedure provided for in national legislation or regulations;

f)	the Contractor has been guilty of grave professional misconduct proven by any means which the Contracting Authority can justify;

g)	the Contractor has been the subject of a judgment which has the force of res judicata for fraud, corruption, involvement in a criminal organisation or any other illegal activity detrimental to the Contracting Authority's financial interests;

h)	the Contractor, following another procurement procedure or Contract financed by the Contracting Authority, has been declared to be in serious breach of contract for failure to perform its contractual obligations;

i)	any organisational modification occurs involving a change in the legal personality, nature or control of the Contractor, unless such modification is recorded in a contract modification to the contract;

j)	any other legal disability hindering performance of the contract occurs;

k)	the Contractor fails to provide the required financial guarantees or insurance, or if the person providing the earlier guarantee or insurance required under the present contract is not able to abide by his commitments.

53.2	The Contracting Authority may, after giving the Contractor seven days' notice, terminate the contract for convenience of EUFOR. The performance under the Contract may be terminated for convenience by the Contracting Authority in its whole or partly, whenever the Contracting Officer determines that such termination is in the best interest of EUFOR, which includes also when military forces are withdrawn or reduced, or when the concerned Headquarter is being closed. Such termination notice shall define to which extend the performance under the Contract is terminated and the date upon which the termination becomes effective.

53.3	After reception of a notice of termination for default or convenience, the Contractor shall stop performance under the Contract on the date and to the extend specified in the notice of termination. The Contractor shall stop performance and place no further orders and/or sub-contracts and terminate all orders and sub-contracts for materials, services or facilities, except as may be required for the completion of such portion of works as per contract and not subject of termination. The Supervising engineer shall, upon the issue of the notice of termination of the contract, instruct the Contractor to take immediate steps to bring the works to a close in a prompt and orderly manner and to reduce expenditure to a minimum.

53.4	Termination pursuant Article 53.1 and 53.2 shall be without prejudice to any other rights or powers of the Contracting Authority and the Contractor under the contract. The Contracting Authority may, thereafter, conclude any other contract with a third party on behalf of the Contractor. The Contractor's liability for delay in completion shall immediately cease upon termination without prejudice to any liability there under that may already have occurred before termination.

53.5	The Supervising engineer shall, as soon as is possible after termination, certify the value of the works and all sums due to the Contractor at the date of termination and submit his assessment to the Contract Officer and Contractor.

53.6	In the event of termination in accordance with Article 53.1 and 53.2:

a) 	A report on work performed by the Contractor shall be drawn up by the Supervising engineer as soon as possible after inspection of the works, and inventory taken of temporary structures, materials, plant and equipment. The Contractor shall be summoned to the inspection and the taking of the inventory. The Supervising engineer shall also draw up statements of emoluments still owed by the Contractor to workers employed by him in relation to the contract and of sums owed by the Contractor to the Contracting Authority. This report shall be submitted to the Contract Officer who shall approve or reject its valuation.

b) 	The Contracting authority, represented by the Contract Officer shall have the option of acquiring in whole or in part temporary structures which have been approved by the Supervising engineer, plant and materials specifically supplied or manufactured in connection with the execution of works under the contract.

c) 	The purchase price of the temporary structures, equipment, plant and materials referred to above shall not exceed the unpaid portion of the expenditure incurred by the Contractor, such expenditure being limited to that required for the performance of the contract under normal conditions;

d)	The Contract Officer may purchase, at market prices, the materials and items supplied or ordered by the Contractor and not already paid for by the Contracting Authority on such conditions as the Contract Officer considers appropriate.

53.7	If the Contracting Authority terminates the contract for default, it shall be entitled to recover from the Contractor any loss it has suffered up to the maximum amount stated in the Special Conditions. If no maximum amount is stated, the Contracting Authority shall not be entitled to recover more than the part of the contract price corresponding to the value of that part of the works which cannot, by reason of the Contractor's failure, be put to their intended use.

53.8	This contract shall be automatically terminated if it has given risen to no payment in the two years following its signing.

Article 54: Termination by the Contractor

54.1	The Contractor may, after giving 14 days notice to the Contracting Authority, terminate the contract if the Contracting Authority:

a)	fails to pay the Contractor the amounts of duly certified invoices in accordance with the Contract; or

b)	suspends the progress of the works or any part thereof for more than 90 days or any longer period as agreed in accordance with Article 34.6 and for reasons not specified in the contract or not attributable to the Contractor.

54.2	Termination shall be without prejudice to any other rights or powers under the contract of the Contracting Authority and the Contractor. Upon such termination, the Contractor shall be entitled to immediately remove his equipment from the site.

54.3	In the event of such termination, the Contracting Authority shall pay the Contractor for any loss or damage the Contractor may have suffered within the scope of the Contract and Contract price.

Article 55: Force Majeure

55.1	Neither Party shall be considered to be in default or in breach of its obligations under the contract if the performance of such obligations is prevented by any event of force majeure arising after the date of notification of award or the date when the contract becomes effective, whichever is the earlier.

55.2	For the purposes of this Article, the term "force majeure" means acts of God, strikes, lock-outs or other industrial disturbances, acts of the public enemy, wars whether declared or not, blockades, insurrection, riots, epidemics, landslides, earthquakes, storms, lightning, floods, washouts, civil disturbances, explosions and any other similar unforeseeable events which are beyond the Parties' control and cannot be overcome by due diligence. Cases of “force majeure” must be confirmed in writing by the Contract Officer before being applicable.

55.3	Notwithstanding the provisions of the General Conditions relating to delays in performance and termination for default by the Contracting Authority, the Contractor shall not be liable to forfeiture of his performance guarantee, liquidated damages or termination for default if, and to the extent that, his delay in performance or other failure to perform his obligations under the contract is the result of an event of force majeure.

55.4	If either Party considers that any circumstances of force majeure have occurred which may affect performance of its obligations, it shall promptly notify the other Party and the Supervising engineer, giving details of the nature, the probable duration and the likely effect of the circumstances. Unless otherwise directed by the Supervising engineer in writing, the Contractor shall continue to perform his obligations under the contract as far as is reasonably practicable, and shall employ every reasonable alternative means to perform any obligations that the event of force majeure does not prevent him from performing. The Contractor shall not employ such alternative means unless directed to do so by the Supervising engineer.

55.5	If the Contractor incurs additional costs in complying with the Supervising engineer's directions or using alternative means under Article 55.4, the amount thereof shall be certified by the Supervising engineer and the Contract Officer.

55.6	If circumstances of force majeure have occurred and continue for a period of 180 days then, notwithstanding any extension of time for completion of the works that the Contractor may by reason thereof have been granted, either Party shall be entitled to serve the other with 30 days' notice to terminate the contract. If, on the expiry of the period of 30 days, the situation of force majeure still applies, the contract shall be terminated and, by virtue of the law governing the contract, the Parties shall be released from further performance of the contract.

##### DISPUTE SETTELEMENT

Article 56: Amicable dispute settlement

The Parties, represented by the Contractor’s authorized representative and the Contracting Officer, shall make every effort to settle amicably any dispute which may arise between them. Once a dispute has arisen, the Parties shall notify each other in writing of their positions on the dispute and any solution which they consider possible. If either Party deems it useful, the Parties shall meet and try and settle the dispute. A Party shall respond to a request for amicable settlement within 30 days of such a request. The maximum period laid down for reaching such a settlement shall be 90 days from the commencement of the procedure. Should the attempt to reach an amicable settlement fail or a Party fails to respond in time to requests for a settlement, either Party shall be free to proceed to the next stage of the dispute-settlement procedure by notifying the other.

Article 57: Dispute settlement by litigation

If no settlement is reached within 90 days of the start of the amicable dispute-settlement procedure, each Party may seek the ruling from the court of Belgium.

##### ETHICS CLAUSES

Article 58: Ethics clauses

58.1	Without the Contracting Authority's prior written authorisation, a Contractor and his staff or any other company with which the Contractor is associated or linked may not, even on an ancillary or subcontracting basis, supply other services, carry out works or supply equipment for the project which is out of the scope of the Contract.

58.2	This prohibition also applies to any other contract or projects that could, owing to the nature of the contract, give rise to a conflict of interest on the part of the Contractor.

58.3	When putting forward a candidacy or bid, the candidate or bidder shall declare that he is affected by no potential conflict of interest and has no particular link with other bidders or parties involved in the project. Should such a situation arise during performance of the contract, the Contractor must immediately inform the Contracting Authority.

58.4	The Contractor must at all time act impartially and as a faithful adviser in accordance with the code of conduct of his profession. He shall refrain from making public statements about the project or services without the Contracting Authority's prior approval. He may not commit the Contracting Authority in any way without its prior written consent.

58.5	For the duration of the contract the Contractor and his staff shall respect human rights and undertake not to offend the political, cultural and religious mores of the state where the Contract is performed.

58.6	The Contractor may accept no payment connected with the contract other than that provided for therein. The Contractor and his staff must not exercise any activity or receive any advantage inconsistent with their obligations to the Contracting Authority.

58.7	The Contractor and his staff shall be obliged to maintain professional secrecy for the entire duration of the contract and after its completion. All reports and documents drawn up or received by the Contractor shall be confidential.

58.8	The contract shall govern the Parties' use of all reports and documents drawn up, received or presented by them during the execution of the contract.

58.9	The Contractor shall refrain from any relationship likely to compromise his independence or that of his staff. If the Contractor ceases to be independent, the Contracting Authority may, regardless of injury, terminate the contract without further notice and without the Contractor having any claim to compensation.

58.10	The Contracting Authority reserves the right to suspend or cancel the Contract if corrupt practices of any kind are discovered at any stage of the award process and/or contract implementation. For the purposes of this provision, "corrupt practices" are the offer of a bribe, gift, gratuity or commission to any person as an inducement or reward for performing or refraining from any act relating to the award of a contract and/or implementation of a contract already concluded with the Contracting Authority.

58.11	The Contracting Authority reserves the right to suspend or cancel a Contract if unusual commercial expenses are discovered. Unusual commercial expenses are commissions not mentioned in the main contract or not stemming from a properly concluded contract referring to the main contract, commissions not paid in return for any actual and legitimate service, commissions remitted to a tax haven, commissions paid to a recipient who is not clearly identified or commissions paid to a company which has every appearance of being a front company.

58.12	The Contractor undertakes to supply the Contracting Authority and officially appointed auditors, on request with all supporting documents relating to the conditions of the contract's execution. The Contracting Authority or officially appointed auditors may carry out whatever documentary or on-the-spot checks it deems necessary to find evidence in cases of suspected unusual commercial expenses. Such demonstrated expenses will allow the Contracting Authority to issue a recovery order for the unusual commercial expenses.

58.13	It is a EUFOR fundamental policy of not dealing with or allowing benefit to persons indicted for war crimes (referred to as “PIFWC”) by the International Tribunal for the Former Yugoslavia in The Hague. The Contractor warrants that none of the PIFWC publicly indicted has a relationship of any kind with him or it, in the execution of this Contract, or derives any financial profit from it. If the Contracting Authority dicovers that this is nevertheless the case, the Contract may be terminated for cause without any possible claim by the Contractor for payment of goods delivered or services and works performed, and for which the Contracting Authority will retain ownership.

58.14	The Contracting Authority reserves the right, upon receipt of reliable evidence which indicates with reasonable certainty that either the Contractor or any of the Contractor’s representatives are or have been engaged in smuggling activities in any way related to this Contract to:

(a) Terminate and cancel the Contract for default;

(b) Have any goods related to such smuggling seized and transferred to the competent Authorities for further action;

(c)  Exclude the Contractor from any other Contracts with EUFOR.

58.15	The Contractor shall fulfil its obligations in terms of health and social contribution to his employees as foreseen by the national legislation where the Contractor is established.

Article 59: Examination of records and audits

59.1	This Article shall be applicable to the subject Contract only, and if;

(a) the price, or any of the prices to be paid under this Works Contract are other than firm fixed unit prices, or

(b) the Contract is terminated by the Contracting Authority and the Contractor submits a claim for additional payment as a result thereof, or

(c) a dispute arises between the parties pursuant Article 56 and 57.

59.2	Pursuant Article 59.1, the Contractor will allow the Contracting Authority and officially appointed auditors to verify, by examining the documents or by means of on-the-spot checks, the implementation of the contract and conduct a full audit, if necessary, on the basis of supporting documents for the accounts, accounting documents and any other document relevant to the Contract. These inspections may take place up to 5 years after the final payment.

59.3	To this end, the Contractor undertakes to give appropriate access to authorised staff or agents of the Contracting Authority to the sites and locations at which the Contract is carried out, including all documents and databases concerning the technical and financial management of the project and to take all steps to facilitate their work.  Access given to auditors shall be on the basis of confidentiality with respect to third parties, without prejudice to the obligations of public law to which they are subject.  Documents must be easily accessible and filed so as to facilitate their examination and the Contractor must inform the Contracting Authority of their precise location.

59.4	The Contractor guarantees that the rights of the Contracting Authority to carry out audits, checks and verification will be equally applicable, under the same conditions and according to the same rules as those set out in this Article, to any joint venture partner or sub-contractor.

VOLUME 2

# SECTION 3: 
SPECIAL CONDITIONS

Contents

Article  2  : 	Law and language of the contract	100

Article  4  :     Communications--------------------------------------------------------------------100

Article  8  : 	Supply of documents	100

Article 10  : 	Assistance with local regulations	100

Article 11  : 	The Contractor's obligations	100

Article 13  : 	Performance guarantee	100

Article 14  : 	Insurance	100

Article 15  : 	Performance programme (timetable)	101

Article 18  : 	Tax and Custom arrangements	101

Article 24  : 	Demolished Materials	101

Article 32  : 	Delays in performance	101

Article 36  : 	Quality of works and materials	101

Article 40  : 	General payment principles	101

Article 41  : 	Advance Payment	102

Article 42  : 	Retention monies	102

Article 44  : 	Interim payments	102

Article 45  : 	Final statement of account	102

Article 50  : 	Maintenance obligations and Defect liability period	102

Article 52  : 	Breach of Contract	102

These conditions amplify and supplement, if necessary, the General Conditions governing the contract. Unless the Special Conditions provide otherwise, those General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the Articles of the General Conditions.

Article 2: Law and language of the contract

2.1	Belgian law shall apply in all matters not covered by the provisions of the contract, in case of disputes that cannot be settled between the parties.

2.2	The language used shall be English.

Article 4: Communications

Contracting Officer and/or his representative: Procurement and Contracting Office, Bldg. 225, Camp Butmir Sarajevo, 71210 Ilidza, Bosnia and Herzegovina, e-mail taco@eufor.europa.eu

Contracting Officer Representative (COR): [shall be completed after award]

Fiscal and Accounting Office: [shall be completed after award]

Article 8: Supply of documents

The Contractor shall provide the valid standards, test results/certificates, as built drawings and warranty certificates for all works executed and equipment/materials installed, as per Technical requirements and description of the Contract, Volume 3.

Article 10: Assistance with local regulations

Refer to Article 18 for specific Tax and Custom arrangements.

Article 11: The Contractor's obligations

11.4	A performance programme shall be submitted by the Contractor to the Supervising engineer for approval. The performance programme shall be adapted and modified along the execution of the Works and/or however the Supervising engineer requires within the clauses and scope of the Contract.

Article 13: Performance guarantee

13.1	The performance guarantee shall be 10% of the Contract price, including Contingencies.

13.6	The performance guarantee shall be released in accordance with the General conditions.

Article 14: Insurance

The insurance requirement shall be as specified in the General Conditions.

Article 15: Performance programme (timetable)

15.2	The performance programme shall be submitted to the Supervising engineer within 5 calendar days of the issuance of the notice to proceed. The Supervising engineer shall approve, modify or reject the programme within 2 working days after reception.

Article 18: Tax and Custom arrangements

18.5	The Contracting Officer or his representative on behalf of the Contracting Authority’s custom office shall issue to the Contractor a tax exemption form for all supplies delivered and services/works performed or procured in Bosnia and Herzegovina and subject to the Contract. The tax exemption form shall be issued based on the related invoice, which shall not include any VAT or other tax.

The Contracting Officer or his representative on behalf of the Contracting Authority’s custom office shall issue to the Contractor a custom form (C-form) for all supplies imported into Bosnia and Herzegovina and subject to the Contract. The C-form should be requested well before the concerned shipment is due to arrive at the Bosnia and Herzegovina border. The fifth copy of the C-form shall be returned by the Contractor to the Contracting Officer immediately after delivery and custom clearance, with evidence thereof marked on the fifth copy.

All customs clearance formalities shall be performed by the Contractor at his own expense. The Contracting Authority shall in no case be responsible for charges of any nature incurred by the Contractor in effecting such clearance or for any customs infraction committed by the Contractor in connection therewith.

The Contractor shall be responsible for compliance with all national import and export custom regulations and formalities.

Article 24: Demolished Materials

24.3	As per General Conditions.

Article 32: Delays in performance

  - The liquidated damages in case of delays shall be 0.2% of the Contract price including contingencies per calendar day, which shall elapse between the expiration of the performance period and the actual completion date, and up to a maximum of 10% of the Contract price including contingencies.

Article 36: Quality of works and materials

36.2	No preliminary technical acceptance is required, unless specified in the technical requirements and specifications of the Contract.

Article 40: General payment principles

40.1	Payments shall be made in euro/national currency.

40.3	Payments shall be authorised and made by HQ EUFOR Fiscal and Accounting Office, Bldg 225, Butmir Camp Sarajevo, 71210 Ilidza, Bosnia and Herzegovina.

Invoices not send or submitted to the fiscal and accounting section shall not be considered for payment and the Contracting Authority will bear no responsibility for lost or misplaced invoices as a consequence of the Contractor’s failure to address the invoice pursuant to this Article of the Special and General Conditions.

Article 41: Advance payment

41.1	An advance payment may be required by the Contractor in accordance with the conditions of article 41 of the General Conditions.

41.7 	If an advance payment is foreseen and approved pursuant Article 41 of the General Conditions; the repayment thereof will occur through deduction from the interim payments pursuant Article 44 of the General Conditions.

Article 42: Retention monies

42.1	The retention monies held during the defect liability period shall be 10% of the Contract price, including contingencies.

Article 44: Interim payments

44.1	Interim payment requests shall be submitted by the Contractor in accordance with Article 44 of the General Conditions. Interim payment requests will cover at least 30 days of performed works before being submitted.

Article 45: Final statement of account

45.1	The draft final statement of account shall be submitted in accordance with article 45 of the General Conditions and within maximum 30 days of provisional acceptance.

Article 50: Maintenance obligations and Defect liability period

50.7	The defect liability period shall be 365 days from provisional acceptance.

50.8 	Pursuant to Article 50.8, the period of the defect liability period, shall not affect the validity of usual commercial warranties beyond that period for equipment and supplies that are integrated in the works and subject of the Contract.

Article 52: Breach of Contract

  - The liquidated damages shall be as specified in Article 32.1 of the Special Conditions.

General damages shall not exceed 10% of the Contract price, including contingencies. The general damages shall only be eligible to the Contracting Authority in case the Contract has been terminated by the Contracting Authority for default of the Contractor;, and only when the Contracting Authority has to engage another Contractor and/or skilled labour to complete the works or parts thereof due to the Contractor’s failure; and/or is in a situation of exclusion as referred to Article 18 of instruction to bidders.

VOLUME 2

# SECTION 4: 
SPECIMEN PERFORMANCE GUARANTEE

[On the headed notepaper of the financial institution providing the guarantee]

Title of contract: GARAGE CONSTRUCTION FOR MILITARY VEHICLES AT CAMP BUTMIR

SARAJEVO, BOSNIA AND HERZEGOVINA

Identification number: HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009

We the undersigned, [name, company name, address], hereby declare that we will guarantee, not merely jointly and severally, but as principal debtor, to [Contracting Authority's name and address] on behalf of [Contractor's name and address], the payment of [amount of the performance guarantee], representing the performance guarantee mentioned in Article 13 of the Special Conditions without dispute, on receipt of a first written request from the beneficiary.

This guarantee shall enter into force and take effect from [indicate the date of entry into force of the contract].

We note that you will release the guarantee and notify us of the fact at the latest within thirty days of receipt of the final statement [except as extended for the period of defect liability period].

Any dispute concerning this guarantee shall be governed by [enter the law applicable] and fall within the competence of [indicate which jurisdiction applies].

Name: …………………………… Position: …………………

Signature: ……………..

Date: <Date>

VOLUME 2

# SECTION 5: 
SPECIMEN ADVANCE PAYMENT GUARANTEE

[On the headed notepaper of the financial institution providing the guarantee]

Title of contract: GARAGE CONSTRUCTION FOR MILITARY VEHICLES AT CAMP BUTMIR

SARAJEVO, BOSNIA AND HERZEGOVINA

Identification number: HQ EUFOR/GARAGE CONSTRUCTION/2023-WS/009

We, the undersigned, [name, company name, address], hereby declare that we will guarantee, not merely jointly and severally, but as principal debtor, to [Contracting Authority's name and address] on behalf of [Contractor's name and address], the payment of [indicate the amount of the advance payment request], corresponding to the advance payment as mentioned in Article 41 of the Special Conditions without dispute, on receipt of a first written request from the beneficiary.

The guarantee will enter into force and take effect from the [indicate the date of payment of the pre-financing / balance].

We note that you will release the guarantee and notify us of the fact at the latest 30 days after provisional acceptance of the works.

Any dispute concerning this guarantee shall be governed by [enter the law applicable] and fall within the competence of [indicate which jurisdiction applies].

Name: …………………………… Position: …………………

Signature: ……………..

Date: <Date>

# VOLUME 3

# TECHNICAL SPECIFICATIONS

- INTRODUCTION

- The place of work is Camp Butmir Sarajevo.

- All data, information and other communication shall be in English language.

- The contractor shall inform Procurement and Contracting Office (P&C) by letter when

construction starts.

- The contractor shall provide list with personnel names and mechanization requireing access to Butmir Camp 48 hours in advance to Contracting officer representative (COR). If access information is not forwarded as requested, the EUFOR will not be responsible for additional costs related to overrun on the project.

- Point of contact for technical direction and coordination is COR. At any time the contractor believes this direction is outside the scope of work or the contract, the contractor shall not proceed with the work, but immediately notify the Procurement and Contracting office and seek further direction.

- HQ CMDT personnel will inspect the contractor for conformance of his work to plans and

specifications.

- HQ CMDT DPW will provide temporary electricity & water supply to support project.

- The contractor shall provide all means required for successful completion of the buildings to include but not limited to the following: construction materials, works equipment (hardware and software), technical advices, soil investigation test result after excavation and analyses, standards, printing material and facilities to standards required.

- The contractor shall provide necessary safety equipment, signs and barriers as required by

Local Health & Safety Legislation. If he fails to do so, authorized personnel, HQ CMDT

DPW Safety Officer, will stop construction. This stoppage will be notified in writing and

will include reasons and actions required to remedy the safety concern.

- The contractor shall leave the construction site clean and tidy at the end of each working day and shall pay attention to avoid damage to the existing structure.

- Works shall be executed in the busy military camp with access granted only with escort and limited to the working areas! Any violation, will be on contractor’s full responsibility. Short notice stop orders are possible.

- Successful contractor shall inspect project site location and complete all necessary measuring, survey works and setting out, prior commencing work.

- Successful contractor shall provide samples of all materials for COR approval, prior to its installation.

- During the project execution HQ CAMP CMDT, Contractor and DPW are obliged to participate in weekly (minimum) meetings to follow project concept and monitor progress. At all times, contractor will respect DPWs comments and direction throughout the process.

- During the extreme weather conditions (rain, ice, snow, heavy fog, very high air moisture,

wind above the 30 km/hour and air temperature below +5 degrees C and above the 35

degrees C), some works could be restricted.

2.  GENERAL REQUIREMENT

The successful contractor will deliver, either independently or in cooperation with other companies under his supervision and responsibility:

- Two fully functional and operable military vehicles parking buildings

- Complete set as build Construction/working drawings/calculations

- Complete sets of manuals, as-built drawing, catalogues & instruction to use for equipment installed.

The construction requirements is consisted of three units:

- Building Type A APC parking area 50m x 26m: All construction works to deliver structure, sealed (structure, roof, external doors and windows, waterproofing, joinery & façade) and fully functional.

- Building Type B APC parking area 40m x 26m: All construction works to deliver structure and sealed (structure, roof, external doors and windows, waterproofing, joinery & façade) and fully functional.

- External Works - including all connections and accesses to the facilities.

The units of construction are to be considered and costed independently. EUFOR reserves right to cancel any or all items provided in Bill of quantities or pricing documents.

Bidders shall take into consideration and include in their bids following costs associated to this project: required survey works, tests and inspections: e.g.  Report of bearing capacity of the soil after excavation (to be checked and confirmed by qualified Soil mechanic Engineer), soil compaction test, concrete tests, water pressure tests, electrical inspection reports prior to the handing over of the building and all other costs that can occur.

As build drawings, manuals, instruction to use and warranty lists, atest certificates and test results for all works done and equipment installed shall be submitted upon completion of project.

- STANDARDS AND CERTIFICATES

- All works shall be completed to EUROCODE standards and other industry relevant standards providing Best International Practise (BIP).

- EVALUATION ELEMENTS

- CV’s of key personal (Site manager, Health and Safety officer, Foreman and certified Welders (EN standard))

- Reference list : minimum three (3) similar works/projects executed during the last five (5) years, including investor/contractor contact data.

- Demonstrated experienced in fire resistance painting.

- Warranty period declaration (10 years for structure & roof, 5 years doors, windows & mechanical installations, 2 years (or more if specified by manufacture) for all other installed equipment.

- Time schedule for all activities and construction works (max. 30 weeks)

- Health and safety plan including risk assessments (including protection measures for own workers and EUFOR/NATO staff).

- Catalogues, including technical data and certificates of conformity data, for all proposed materials.

Note: If during the bidding process potencial decripancies/mistakes in Bill of Quantity or Design are discovered, bidders shall inform P&C Office immediately, in order to share this information with all orther participans. If he fails to do so and contract is awarded, it will be considered as accepatance of mistakes and financial costs associated to it.

VOLUME 4

# MODEL FINANCIAL BID

# BILL OF QUANTITIES IN UNIT-PRICE CONTRACTS

## I. PREAMBLE

Bidders must price each item in the bill of quantities separately and follow the instructions regarding the transfer of various totals in the summary.

The bill of quantities must be read with all the other contract documents and the Contractor shall be deemed to have thoroughly acquainted himself with the detailed descriptions of the works to be done and the way in which they are to be carried out. All the works must be executed to the satisfaction of the Contracting authority’s Supervising engineer.

1.1. Quantity of items

The quantities set forth against the items in the bill of quantities are an estimate of the quantity of each kind of the work likely to be carried out under the contract and are given to provide a common basis for bids. There is no guarantee to the Contractor that he will be required to carry out the quantities of work indicated under any one particular item in the bill of quantities or that the quantities will not differ in magnitude from those stated.

When pricing items, reference should be made to the conditions of contract, the specifications and relevant drawings for directions and descriptions of work and materials involved.

The quantities given in the bill of quantities are provisional and reflect the estimates made at the time of approval to provide a basis for this dossier and bids. Bidders must consider every aspect of the dossier carefully.

1.2. Units of measurement

The units of measurement used in the annexed technical documentation are those of the International System of Units (SI).

Abbreviations used in the bill of quantities are to be interpreted as follows:

mm		means	millimetre

m		means	metre

mm²		means	square millimetre

m²		means	square metre

m³		means	cubic metre

kg		means	kilogram

to		means	tonne (1000 kg)

pcs		means	pieces

h		means	hour

L.s.		means	Lump sum

km		means	kilometre

l		means	litre

%		means	per cent

N.d		means	nominal diameter

m/m		means man-month

m/d		means man-day

## II. TERMS RELATING TO PAYMENTS

The method for measuring completed works for payment must be in accordance with Article 43 of the General Conditions.

The contingency in the bill of quantities might be used in whole or in part at the discretion of the Supervising engineer and Contract Officer.

Each item in the bill of quantities for which payment is to be made in a lump sum, and for which no payment schedule is provided, must be paid after the work covered by the lump sum has been completed to the satisfaction of the Supervising engineer.

## III. PRICING

The prices and rates inserted in the bill of quantities are to be the full inclusive values of the works described under the items, including all costs and expenses which may be required in and for the construction of the works described together with any temporary works and installations which may be necessary and all general risks, liabilities and obligations set forth or implied in the documents on which the bid is based. It will be assumed that establishment charges, profit and allowances for all obligations are spread evenly over all the unit rates.

The rates and prices offered in the priced bill of quantities will be quoted at the rates current prior to the date of submission.

Rates and prices must be entered against each item in the bill of quantities and will be exclusive tax, VAT and custom charges of which the Contract Authority is exempt. The rates will cover other liabilities which are not stated separately in the bill of quantities and the bid.

## IV. TAXES

This Contract is exempt from all tax, VAT, and custom charges. Those should not be reflected in the offered unit-prices and totals.

## V. COMPLETING THE BILL OF QUANTITIES

In the bill of quantities, rates and prices will be entered in the appropriate columns in euro or national currency in accordance with clause 14 (Currency of bids) of the Instruction to bidders.

Errors will be corrected as follows:

a)	where there is a discrepancy between amounts in figures and in words, the amount in words will prevail; and

b)	where there is a discrepancy between the unit rate and the total amount derived from the multiplication of the unit price and the quantity, the unit rate as quoted will prevail.

## VI. DESCRIPTION OF UNIT PRICES

The tables that follow give the description of the rates (or unit prices) by using the relevant clauses of Volume 3 (Technical specifications).

BILL OF QUANTITY

Chapter I: BUILDING “A”

| No. | Description of works | Opis | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena/ (EURO) |
| --- | --- | --- | --- | --- | --- | --- |
| A. | CIVIL WORKS | GRADJEVINSKI RADOVI |  |  |  |  |
| I | EARTH WORKS | ZEMLJANI RADOVI |  |  |  |  |
| 1 | Wide mechanical excavation up to 0.40m hight in coherent soil, category III with pushing off and arranging-compacting formation/upper surface of of foundation soil (subsoil compacting) to Me=40MN/m, and moving material close to trench. Measure: m3 | Široki mašinski iskop visine od 0.40 m, u koherentnom tlu III kategorije, planiranje dijela terena ispod betonskih površina i asfalta te formiranje posteljice prema projektu, sa nabijanjem do Me=40 MN/m2.Visak privremeno odloziti u blizini rova. Jedinica mjere: m3 |  |  |  |  |
|  | 50.50*26.80*0.40 | 50.50*26.80*0.40 | m3 | 541.36 |  |  |
| 2 | Mechanical excavation of earth for foundation strips, width 0.50 m, excavation depth 0.30 m, and moving material close to trench. Measure: m3 | Masinski iskop za temeljne trake sirine 0.50 m,dubina iskopa 0.30 m, sa privremenim odlaganjem u blizini rova. Jedinica mjere: m3 |  |  |  |  |
|  | (50.5+25.2)*2*0.5*0.3 | (50.5+25.2)*2*0.5*0.3 | m3 | 22.71 |  |  |
| 3 | Mechanical excavation of earth for foundation pads, dim. 1.50x1.50 m, excavation depth 0.80 m, and moving material close to trench. Measure : m3. | Masinsji iskop tla za temelne stope, dimenzija 1.50x1.50 m, dubina iskopa 0.80 m, sa pomjeranjem materijala u blizini rova. Measure : m3. |  |  |  |  |
|  | (1.5*1.5*0.8)*12 | (1.5*1.5*0.8)*12 | m3 | 21.60 |  |  |
| 4 | Supply, transportation and spreading of gravel under concrete base slab of ground floor, layer thickness 0.20 m, with necessary compaction (Me=60 MN/m2). Measure : m3. | Nabavka, transport I razastiranje sljuncanog materijala ispod ploce garaze, debljina sloja 0.20 m sa nabijanjem do modula stisljivosti (Me=60 MN/m2. Jedinica mjere: m3. |  |  |  |  |
|  | 49.78*25.63*0.3 | 49.78*25.63*0.3 | m3 | 382.76 |  |  |
|  | EARTH WORKS TOTAL: | ZEMLJANI RADOVI UKUPNO: |  |  |  |  |
| II | CONCRETE AND REINFORCED CONCRETE WORKS | BETONSKI I ARMIRANO - BETONSKI RADOVI |  |  |  |  |
|  | Note: All items of concrete works to be executed as per drawings, statical calculation and general conditions for execution of concrete works. Unit prices to include costs of instalation and removal of smooth formwork, erected and fixed properly, as well as all needed for eventual crossings and openings trough the concrete elements. Reinforcement to be set and fixed with spacers respecting requested concrete cover thichness. Concrete to be mechanically vibreted with the needle size adequate to surface of each conceret element. | Napomena: Sve stavke betonskih radova u trebaju biti izvedene prema crtezima, statickim kalkulacijama, I opstim uslovima za izvodjenje betonskih radova. U jedinicne cijene ukljuciti troskove postavljanja i uklanjanje glatke oplate, pravilno pricvscene I fiksirane kao i sve potrebno za prodore kroz betonske elemente. Armatura treba biti postavljena, vezana zicom i fisirana distancerima uz postovanje zastitnog sloja betona. Beton treba biti zbijen mehanickim vibratorom sa iglom velicine adekvatne presjeku elementa koji se vibrira. |  |  |  |  |
| 5 | Supply of material, transport and concreting of lean concrete MB 20. Thickness 5 cm | Nabavka, transport i ugradjivanje podloznog betona MB20, debljine 5 cm |  |  |  |  |
|  | under the pads | ispod stopa | 1.7 |  |  |  |
|  | under the strips | ispod traka | 4.4 |  |  |  |
|  | under slab | ispod ploce | 63.0 | 69.11 |  |  |
| 6 | Supply of material, transport & concreting of reinforced (RI) concrete pads, concete MB 30 (C 25/30) 50 cm thick, in smooth formwork. Reinforcement is calculated separately. Measure: m3 | Nabavka, transport i betoniranje temeljnih stopa, MB30 (C 25/30), debljine 50 cm u odgovarajucoj glatkoj oplati. Armatura se obracunava posebno.Jedinica mjere:m3. |  |  |  |  |
|  | (1.5*1.5*0.5+0.79*0.46*1.2)*12 | (1.5*1.5*0.5+0.79*0.46*1.2)*12 | m3 | 18.73 |  |  |
| 7 | Supply of material, transport and concreting of RI foundation beams (T-section), concrete MB 30 (C 25/30) in smooth formwork. Reinforcement is calculated separately. Measure: m3. | Nabavka, transport i betoniranje temeljnih greda T presjeka betonom MB30 u odgovarajucoj glatkoj oplati. Armatura se obracunava posebno. Jedinica mjere: m3. |  |  |  |  |
|  | (0.9*0.25+0.5*0.3)*9.54*10+(0.9*0.25+0.5*0.3)*25.2*2 | (0.9*0.25+0.5*0.3)*9.54*10+(0.9*0.25+0.5*0.3)*25.2*2 | m3 | 54.68 |  |  |
| 8 | Supply of material, transport and concreting of RI concrete slab, concrete MB30 (C 25/30), thickness 15 cm, with treated surface (fero beton) in adequate smooth formwork. After conceting form dilatation cuting fresh concrete and fill with sealing compound. Area is 1260 m2 Measure : m3. | Nabavka materijala, transport i betoniranje podne ploce garaze betonom MB30 (C 25/30),d=15 cm sa obradjenom gornjom povrsinom (fero-beton) u odgovarajucoj glatkoj oplati. Poslije betoniranja izraditi dilatacije rezanjem svjezeg betona i zapunjavanjem odgovarajucim zaptivnim sredstvom. Povrsina ploce je 1260 m2 Jedinica mjere: m3. | m3 | 187.53 |  |  |
| 9 | Supply of material, transport and concreteing of RI concrete beams and columns, concrete MB30 (C 25/30) in 3 or 4 side formwok. Colums and beans are 15x15 cm. All works as per given drawings and static calculations. Joints and extensions to be properly done, no voids or cracks. Reinforcement is calculated separately. Measure : m3. | Nabavka materijala, transport i betoniranje AB stubova i greda u sanitarnom čvoru betonom MB 30 u trostranoj ili četverostranoj oplati. Dimenzije stubova i greda 15x15 cm . Sav rad prema datim nacrtima, detaljima i zahtijevu statičara. Spojevi i nastavci, fino obrađeni bez šupljina i pukotina. Armatura se zasebno obračunava. Obračun po m3. |  |  |  |  |
| a) | RI concrete in aboulution area | AB stubovi sanitarnog čvora | m3 | 0.40 |  |  |
| b) | RI beam greda in abolution area dim 15x15 cm | AB greda sanitarnog čvora dimenzija 15x15 cm | m3 | 0.35 |  |  |
| 10 | Supply of material, transport and concreting of RI concrete slab above aboulution area, slab thickness t= 10 cm. Concerete MB 30 (C25/30). Reinforcement is calculated separately. Measure: m3 | Nabavka materijala, transport i betoniranje AB ploče iznad prostora toaleta, debljine d=10cm, betonom MB 30 (C 25/30) u potrebnoj glatkoj oplati. Armatura se zasebno obračunava. Obračun po m3. | m3 | 1.55 |  |  |
| 11 | Supply of material, transport and concrete work of RI concrete vechicle service chanel, wall thickness 15 cm, concerete MB 30 C25/30). In a bottom slab make manhole dim. 50x50 cm, 20 cm deep. Reinforcement is calculated separately. Measure: m3 | Nabavka materijala, transport i betoniranje AB servisnog kanala za vozila betonom MB 30 (C 25/30) u odgovarajucoj glatkoj oplati .Zidovi kanala debljine 15 cm.Dubina kanala 1.45 m.U donjoj ploci izvesti saht za prikupljanje vode dimenzija 50x50 cm, dubine 20 cm. Armatura se zasebno obračunava. Obračun po m3. |  |  |  |  |
|  | wallump sum | Zidovi | m3 | 3.48 |  |  |
|  | slab | Ploca | m3 | 1.46 |  |  |
| 12 | Supply of material, transport of reinforcement, bending and installaition of reinforcement. Measure: as per kg of installed reinforcement. | Nabavka materijala, transport, savijanje i montaza armature. Obracun po kg ugradene armature. |  |  |  |  |
|  | Reinforcement mesh | Armaturne mreze | kg | 18718 |  |  |
|  | Reinforcement bars | Armaturne sipke | kg | 10154 |  |  |
| 13 | Supply of the concrete admixture - liquid anorganic waterproofing concrete admixture - as or similar as BETOCRETE C17 produced by Schomburg GmbH, or similar. Adding, dosing, mixing and other detailump sum in all as per manufactures instructions. | Nabavka aditiva za beton za - tekuci anorganski dodatak za hidroizolaciju betonskih konstrukcija -( kao BETOCRETE C17 proizvođača Schomburg GmbH). Dodavanje i doziranje aditiva kao i nacin mjesanja I ostali detalji u svemu prma preporuci proizvodjaca. |  |  |  |  |
| a) | garage base floor slab: | podne ploče garaže | kg | 1406.46 |  |  |
| b) | vehichle service chanel wallump sum and slab | zidovi i ploca kanala za servis vozilal | kg | 37.07 |  |  |
| II | CONCRETE AND REINFORCEMENT CONCRETE TOTAL: | BETONSKI I ARMIRANO-BETONSKI RADOVI UKUPNO: |  |  |  |  |
|  |  |  |  |  |  | ` |
| III | STEEL WORKS | CELICARSKI RADOVI |  |  |  |  |
|  | Note: unit prices for steel structure should include costs of all joint and fixing matrial, insulation, flashings, horizontal and vertical site movements, cranes or similar, as well as, all required PPE and Health and safety equipment. | Napomena: u jedinicne cijene za celicnu konstrukciju ukljuciti I troskove svih spojnih I veznih materijala, izolacija opsava te mehanizacije za vertikalni i horizontalni transport, kranova , dizalica I sl. kao I potrebne opreme I sredstava zastite na radu. |  |  |  |  |
| 14 | Supply of material, fabrication and erection of steel structures all in accordance with detail workshop drawings. Material S235. Anticorozive and fire protection: 1. Surface preparation by sandblasting. 2. Primer layer - thickness, number of layers and prmier aplication mhod as per fire retardant paint system manufacturer specifications. 3. Fire retardant painting system 30 min. thickness, number of layers and primer aplication mhod as per manufacturer specification. 4. Final coating layers - two exopy paint layers each minimum 45 µm thick. Measure: per kg of finished, protected and installed steel structures. | Nabavka materijala, fabrikacija i montaza celicne konstrukcije u svemu prema detaljnim radionickim nacrtima. Materijal S235. Antikorozivna i vatrootporna zastita: 1. Priprema povrsina pjeskarenjem 2. Temeljna boja - debljine i broj slojeva kao i nacin nanosenja prema uputama proizvodajca protivpozarnog premaza. 3. Protupozarni sistem premaza za vatrootpornost min. 30 min. Broj i debljina slojeva prema uputstvu proizvodjaca boja. 4. Zavrsni premazi - dva epoxidna premaza po minimalno 45 µm Obracun po kg uradjene, zasticene i smontirane konstrukcije. |  |  |  |  |
|  | Beams | Nosaci | 88938 |  |  |  |
|  | Plates | Ploce | 11317 |  |  |  |
|  | Bolts | Vijci | 687 |  |  |  |
|  | Anchors | Ankeri | 323 |  |  |  |
|  |  |  | kg | 101265 |  |  |
| III | STEEL WORKS TOTAL: | CELICARSKI RADOVI UKUPNO: |  |  |  |
| IV | CLADDING WORKS | KROVOPOKRIVACKI I FASADERSKI RADOVI |  |  |  |  |
|  | Note: unit prices for cladding works should include cost of all joint and fixing matrial, insulation, flashings, horizontal and vertical site movements, cranes or similar, as well as, all required PPE and Health and safety equipment. | Napomena: u jedinicne cijene za krovne I fasadne radove ukljuciti I troskove svih spojnih I veznih materijala, izolacija opsava te mehanizacije za vertikalni i horizontalni transport, kranova , dizalica I sl. kao I cijene potrebne opreme I sredstava zastite na radu. |  |  |  |  |
| 15 | Supply of material, transport and instaling clading of roof termo-insulated sendwich panelump sum with poliuretan filling (PIR 100). Roof panel with external trapezoidal sheet 40/250/1000x0.50 mm, & internal trapezoidical sheet 1.5/50/1000/0.50 mm. Color is subject of Engineers approval. Panel infill is poliizocijanurat-PIR, fire reaction B-s1, d0. Panel will be installed on prepared steel supporting structure. Price includs crane and all necesery machineries for lifting, unloading and installation, as well as all necessary panel screws with 2 threads, jumpers, sealing tape and any other necessary joint and installation material. The panelump sum must have an extended outer trapezoidal sheet in the gutter. Roof panelump sum made full lenght, no extensions. At the beginning and end of all panelump sum, lifted panel ends and droping edge must be done. Openings up to 3 m2 should not be deducted from surface area of the roof. Calculation per m2 of net roof area. | Nabavka materijala, doprema i ugradnja krovnih termoizolacionih panela sa poliuretanspcs ispunom (PIR 100). Krovni paneli sa vanjskim trapeznim limom 40/250/1000x0,50mm i unutrašnjim limom 1,5/50/1000x0,50mm. Boja po izboru Nadzornog Inzinjera. Ispuna panela je poliizocijanurat - PIR, reakcija na vatru: B - s1, d0. Paneli se postavljaju na vec pripremljenu celicnu podkonstrukciju. Cijenom je obuhvaćena dizalica i sva potrebna mehanizacija za istovar i ugradnju, kao i potrebni panel vijci sa dva navoja, jahači i brtvena traka te ostali potrebni sitni montazni materijal. Paneli moraju biti sa prepuštenim vanjskim trapeznim limom u oluk. U slucaju nastavljana panela, prepust mora biti 30 cm. Na početku i završetku svih panela dignuti falc, odnosno uraditi okapnicu. Otvori do 3 m2 se ne odbijaju od površine krova. Obračun po m2 neto površine krova. |  |  |  |  |
|  | Roof panel | Krovni paneli | m2 | 1450.00 |  |  |
| 16 | Supply of material, transport and instaling of wall clading termo-insulated sendwich panel with poliuretan filling (PIR 100). Wall panel with hiden joint, with external microprofiled sheet mal 0.75/15/1000/0.60 mm, internal sheet 1.5/50/1000/0.50 mm. Color with Engineer's choice. Panel fill is poliizocijanurat-PIR, reaktion for fire B-s1, d0. Panel will be installed on prepared steel supporting structure. Price includes crane and all necesery machineries for unloading and installation, panel screws, screws with 2 threads and sealing tapes. Openings up to 3 m2 are not deducted from surface area of the fasade. Calculation per m2 net of fasade area. Unit: m2 | Nabavka materijala, doprema i ugradnja zidnih termoizolacionih panela sa PIR ispunom. Zidni paneli su sa skrivenim spojem, vanjskim mikroprofilisanim limom 0.75/15/1000x0,60mm i unutrašnjim limom 1,5/50/1000x0,50mm, boja po izboru Investitora. Ispuna panela je poliizocijanurat - PIR, reakcija na vatru: B - s1, d0. Paneli se postavljaju na već pripremljenu čeličnu podkonstrukciju. Cijenom je obuhvaćena dizalica i sva potrebna mehanizacija za istovar i ugradnju, kao i potrebni panel vijci sa dva navoja i brtvena traka. Otvori do 3 m2 se ne odbijaju od površine fasade. Obračun po m2 neto površine fasade. |  |  |  |  |
|  | Facade panel | Fasadni paneli | m2 | 760.00 |  |  |
| 17 | Supply of material, transport, delivery and installation of horizontal gutters made of galvanized and plasticized steel sheet to a developed surface lenght of 500/0,60mm with mounting brackets made of galvanized steel strips distanced max. 80cm. The price includes all accompanying elements of gutters (forkofs, sealump sum, kettles, etc.), as well as all connecting and fastening material. Calculation per m1 of the finished horizontal gutter. | Nabavka materijala, doprema i ugradnja horizontalnog oluka od čeličnog pocincanog i plastificiranog lima RŠ 500/0,60mm sa postavljanjem nosača od čeličnog pocinčanog plastificiranog flaha na svakih max. 80cm. Cijenom su obuhvaćeni svi prateći elementi oluka (forkofi, štucne, kotlići i sl.), te sav spojni i pričvrsni materijal. Obračun po m1 gotovog horizontalnog oluka. |  |  |  |  |
|  | Horizontal gutters | Horizontalni oluci | m | 101.00 |  |  |
| 18 | Supply of material, transport, delivery and installation of gutter skirting boards from the steel galvanized and plasticized steel sheet up to 315/0,50 mm developed surface lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja oluk lajsne od čelčnog poc. plastificiranog lima do RŠ315/0,50mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Skirting board | Oluk lajsna | m | 101.00 |  |  |
| 19 | Supply of material, transport, delivery and installation of the gutter mask made of steel galvanized and plasticized steel sheet up to 625/0,60mm developd lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja maske oluka od čeličnog pocincanog I plastificiranog lima do RŠ625/0,60mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Guter mask | Maska oluka | m | 101.00 |  |  |
| 20 | Supply of material, transport, delivery and installation of ridge flashing galvanized and plasticized steel sheet 625/0,60mm developed lenght with mounting a type trapezoidal comb on both sides. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja sljemenog opšava od čeličnog poc. plastificiranog lima RŠ625/0,60mm sa postavljanjem tipskog trapeznog češlja obostrano. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Ridge cladding | Opsav sljemena | m | 51.00 |  |  |
| 21 | Supply of material, transport, delivery and installation of under-ridge flashing made of galvanized and plasticiez steel sheet 415/0.5mm developed lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja podsljemenog opšava od čeličnog poc. plastificiranog lima RŠ415/0,50mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Ridge- Under ceiling clading | Opsav podsljemeni | m | 51.00 |  |  |
| 22 | Supply of materialump sum, delivery and installation of the bottom starting flashing base of the facade panelump sum, made of galvanized and plasticied steel sheet up to RŠ315/0.60mm developed plinth. To be installed with watertight joints at the continuation of the skirting. The price includes all connecting and fastening material. Calculation per m1 | Nabavka materijala, doprema i ugradnja početnog opšava sokla fasadnih panela. Opšav od čeličnog poc. plastificiranog lima do RŠ315/0,60mm se postavlja sa vodonepropusnim spojevima na nastavljanju opšava. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Bottom starting flashing | Opsav sokla FP | m | 153.00 |  |  |
| 23 | Supply of materialump sum, delivery and installation of the plinth mask, which is attached to the bottom starting flashing baseand attached to the face of the panel. Mask made of galvanized and plastized steel shhet up to 250/0.50mm of developed lenght The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja maske sokla koja se kači za početni opšav sokla i pričvršćuje za lice panela. Opšav od čeličnog poc. plastificiranog lima do RŠ250/0,50mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Plinth mask | Maska sokla | m | 153.00 |  |  |
| 24 | Supply of materialump sum, delivery and installation of vertical gutters with a section of 120x120mm made of plasticized steel sheet with installation of supports made of galvanized steel plasticized sheet at a distance of max. 200 cm. The price includes all accompanying elements, as well as all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja vertikalnih oluka presjeka 120x120mm od čeličnog poc. plastificiranog lima sa postavljanjem nosača od čeličnog pocinčanog plastificiranog flaha na razmaku max. 200cm. Cijenom su obuhvaćeni svi prateći fazonski elementi, te sav spojni i pričvrsni materija. Obračun po m1. |  |  |  |  |
|  | Vertical gutters | Vertikalni oluci | m | 81.60 |  |  |
| 25 | Supply of materialump sum, delivery and installation of façade flashing made of galvanized and plastized steel sheet up to 250-415/0.60mm developed lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja opšava fasade od čeličnog poc. plastificiranog lima RŠ 250-415/0,60mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Facades flashings | Opsavi fasade | m | 492.00 |  |  |
| 26 | Supply of materialump sum, delivery and installation of façade flashing made of galvanized and plastized steell sheet up to 415-625/0.60mm developed lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja opšava fasade od čeličnog poc. plastificiranog lima RŠ 415-625/0,60mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Facades flashings | Opsavi fasade | m | 80.00 |  |  |
| 27 | Supplly of materialump sum, delivery and installation of typical linear snowguards made of galvanized and plastized steel sheet 250/0.60mm developed lenght. At the connection of the snowguard with the trapezoidal rib of the panel, place an EPDM washer. The snowguards are attached to the panelump sum with self-tapping screws 4.8x70mm, min. 3 pcs/m1. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja tipskih linijskih snjegobrana od čeličnog poc. plastificiranog lima RŠ250/0,60mm. Na spoju snjegobrana sa trapeznim rebrom panela sa mora postaviti EPDM podloška. Snjegobrani se za panele pričvršćuju samourezivim vijcima 4,8x70mm, min. 3 pcs/m1. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Snowguards | Snjegobrani | m | 306.00 |  |  |
| 28 | Supply of materialump sum, delivery and installation of the covering of the columns at the bottom of the facade panelump sum. The material is galvanized and plasticized steel sheet d=0.60mm. Calculation per piece. | Nabavka materijala, doprema i ugradnja obloge stubova na dnu fasadnih panela. Materijal je čelični poc. plastificirani lim d=0,60mm. Obračun po komadu. |  |  |  |  |
|  | Covering of columns | Opsavi stubova | pcs | 16.00 |  |  |
| 29 | Supply of materialump sum, delivery and installation of sealing flashings frames at the penetration through the roof. The frames are made of galvanized and plasticized steel sheet d=0.60mm. XPS thermal insulation is placed below these flashings between the ribs of the roof panelump sum, and a vapor-permeable-waterproof film is placed over it. In case the frames are wider than 1250 mm, a double seam must be made at the joint. Calculation per m2 | Nabavka materijala, doprema i opšivanje prodora kroz krov. Opšavi su od čeličnog poc. plastificiranog lima d=0,60mm. Ispod ovih opšava se postavlja XPS termoizolacija između rebara krovnih panela, a preko iste paropropusna-vodonepropusna folija. U slučaju da opšavi budu širi od 1250mm, na spoju se mora raditi dupli falc. Obračun po m2 |  |  |  |  |
|  | Penetration through the roof | Prodori kroz krov | m2 | 15.00 |  |  |
| 30 | Installation of anti-condensation felt on the underside of the covering sheets in contact with the panelump sum. Calculation per m2 | Ugradnja protivkondenznog filca sa donje strane opšavnih limova koji su u dodiru sa panelima. Obračun po m2 | m2 | 190.00 |  |  |
| IV | CLADDING WORKS TOTAL: | KROVOPOKRIVACKI I FASADERSKI RADOVI TOTAL: |  |  |  |  |
| V | ZIDARSKI RADOVI | MASONRY WORKS |  |  |  |  |
| 31 | Supply of material, transport and execution of brick wallump sum, thickness of 15cm with clay-bricks, technical characteristics like "EKOTERM 10" in portland cement plaster 1:2:6. Block dimensions 50x10x23.8 cm. Calculation per m2 | Nabavka materijala, transport i zidanje unutarnjih zidova d=15 (10) cm opekarskim blopcs tehničkih karakteristika kao tip "EKOTERM 15/10" ili ekvivalent u P.C.M 1:2:6. Dimenzije bloka 50x15(10)x23,8 cm. Obračun po m3. |  |  |  |  |
| a) | wall thichness d=15 cm | zidovi debljine d=15 cm | m3 | 2.40 |  |  |
| b) | wall thikness d=10 cm | zidovi debljine d=10 cm | m3 | 1.10 |  |  |
| 32 | 2 layers plastering of surcafes (brick surfaces and concrete surfaces) of outdoor ceilling and wallump sum of abolution area, in portland cement palump sumter 1:3:9, over a layer of 1:3 cement grout speread using of scaffolding inlcluded in price. Measure: m2. | Grubo i fino malterisanje unutrašnjeg i vanjskog dijela stropa i vanjskih strana zidova prostora toaleta produžno cementnim malterom 1:3:9 sa prethodnim špricanjem rijetkim cementnim malterom 1:3 (plafoni se samo gletuju i boje). Obračun po m2. | m2 | 50.00 |  |  |
| V | UKUPNO ZIDARSKI RADOVI : | TOTAL MANSORY WORKS TOTAL |  |  |  |
| VI | HIDROIZOLATERSKI RADOVI | INSULATION WORKS |  |  |  |  |
| 33 | Waterproofing of the toilets with a one-component polymer cement waterproofing coating of the type "DRACO LASTIC 100" or equivalent. The floor with a plinth at a height of 10 cm is insulated. It is applied in two layers with all accompanying preparations and detailump sum according to the manufacturer's instructions. Calculation per m2 of completed waterproofing. | Izvođenje hidroizolacije mokrih čvorova jednopcsponentnim polimercementnim hidroizolacijskim premazom tipa "DRACO LASTIC 100" ili ekvivalent. Izolira se pod sa soklom u visini od 10 cm. Nanosi se u dva sloja sa svim pratećim predradnjama i detaljima prema uputstvu proizvođača. Obračun po m2 zavrsene hidroizolacije. | m2 | 16.00 |  |  |
|  | Consumption: 3.0 kg/m2 for both layers | Potrošnja: 3.0 kg/m2 za oba sloja |  |  |  |  |
| VI | UKUPNO HIDROIZOLATERSKI RADOVI : | TOTAL INSULATION WORKS: |  |  |  |  |
| VII | I CERAMIC WORKS | KERAMIČARSKI RADOV |  |  |  |  |
|  | Note: colour and design of all tiles in accordance to Engineer choice. Before placing ceramic, all constructive dimensions to be controlled on the spot. The selected contractor must make an installation scheme in accordance with measures taken on the site, dimensions of ceramic which sample is approved by supervisor and author of construction design. | Napomena:boja i dizajn pločica prema izboru Nadzornog inzinjera. Prije postavljanja keramike, dimenzije treba prekontrolisati na licu mijesta. Izabrani Izvođač mora izraditi šeme polaganja keramike u skladu sa izmjerenim dimenzijama na gradilištu, dimenzijama keramike koja je putem uzorka odobrena od strane nadzora i autora glavnog projekta. |  |  |  |  |
| 34 | Supply of material, transport and installation of ceramic polished wall tiles placed on ceramic glue, I class, colors acc.to designer's choise. Tiles must be installaed joint on joint 1 and 2 mm, with joint selant. Apply appropriate angular and joint stainless steel profiles to be included in price. Calculation per m2. | Oblaganje unutrašnjih zidova prostora toaleta do pune visine, zidnim glaziranim keramičkim pločicama na fleksibilnom ljepilu. Pločice A klase, postavljaju se fuga na fugu sa fugama širine 2mm obrađenim fug masom . Svi završni profili i završne lajsne ulaze u cijenu keramike. Obračun po m2. | m2 | 45.00 |  |  |
| 35 | Supply of material, transport and installation of ceramic polished tiles on the abolution floor. Tiles to be placed on layer of flexible adhesive class C2TE S1 and grouted acid-resistant grouting compound. All horizontal and vertical joints filled with a silicone compound resistant to mold and bacteria. Calculation per m2 | Oblaganje unutrašnjih podova prostora toaleta podnim keramičkim pločicama . Pločice se lijepe fleksibilnim ljepilom razreda C2TE S1 i fuguju sa kiselootpornom fug masom. Sve horizontalne i vertikalne spojeve zapuniti sa silikonspcs masom otpornom na plijesan i bakterije. Obračun po m2. | m2 | 16.00 |  |  |
|  | TOTAL CERAMIC WORKS: | KERAMIČARSKI RADOVI : |  |  |  |  |
| VIII | PAINTING WORKS | MOLERSKO FARBARSKI RADOVI |  |  |  |  |
| 36 | Painting of wallump sum and ceilings on the toalet by paint in shades of choice by the Engineer with the previous bending and impregnation in the STO system or the like of the Engineer. On the inner surfaces that are treated with the cement plaster, apply impregnation of StoPrim Plex that penetrates deep into the substrate, strengthens the surface, regulates the absorption and improves adhesion of the next layers. | Bojenje zidova i plafona u toaletu bojom u tonu po izboru Nadzornog inzinjera sa prethodnim gletovanjem i impregnacijom u sistemu STO ili sl. po izboru Nadzornog inzinjera. Na unutarnje površine koje su obrađene produžnom cementnim malterom nanijeti impregnaciju StoPrim Plex koja prodire duboko u podlogu, učvršćuje površinu, regulira upojnost i poboljšava prijanjanje narednih slojeva. |  |  |  |  |
|  | After drying aprimer coat, it is necessary with fine sandpaper lightly sand all surfaces to remove trowel marks and all other possible irregularities.Surfaces after sanding should be emptied and impregnated with StoPrimPlex to regulate substrate absorption.After drying the impregnation, apply an internal dispersive paint that is vapor-permeable and free from harmful emissions that affect the environment such as StoColor Latex 4000 or the like. Paint with a roller or brush, apply in two coats, and if necessary dilute with water to a maximum of 10%. Calculation per m2. | Nakon sušenja glet mase, potrebno je sa finim brusnim papirom lagano obrusiti sve površine da bi se uklonili tragovi gletera i sve ostale eventualne neravnine. Površine nakon brušenja oprašiti i impregnirati sa StoPrimPlex da bi se regulisala upojnost podloge. Nakon sušenja impregnacije nanijeti unutarnju disperzivnu boju koja je paropropusna i bez štetnih emisija koje utiču na okolinu kao što je StoColor Latex 4000 ili sl. Boju,valjpcs ili četpcs, nanijeti u dva premaza,a po potrebi razrijediti sa vodom do maximalno 10%. Obracun po m2 |  |  |  |  |
| a) | Bojenje zidova s vanjske strane | Bojenje zidova s vanjske strane | m2 | 21.06 |  |  |
| b) | Bojenje stropa s unutrašnje i vanjske strane | Bojenje stropa s unutrašnje i vanjske strane | m2 | 70.00 |  |  |
|  | UKUPNO MOLERSKO FARBARSKI RADOVI : | TOTAL PAINTING WORKS: |  |  |  |  |
| IX | DOORS AND WINDOWS | BRAVARSKI RADOVI |  |  |  |  |
|  | NOTE for all openings: All measures to be taken and cheked on site. The selected contractor must take the responsibility for facade design, static calculation, workshop drawings and all specific detailump sum in accordance with its technology. Enginerrs and designer approval is required pror to work commencement. Glass openings to be less then 180cm . Unit prices include installation and removing of mal scaffold for the position ironmongery installation. | NAPOMENA: za sve sisteme: Prije izrade pozicija, sve dimenzije uzeti i kontrolisati na licu mjesta.Odabrani izvođač preuzima obavezu izrade projekta fasade, statičku provjeru, izradu radioničkih nacrta i svih specifičnih detalja u skladu sa svojom tehnologijom, koje je dužan dostaviti na definitivnu saglasnost projektanta i nadzora prije početka izvođenja radova. Velicina staklenih stijena treba biti manja od 180 cm, U jedinične cijene uključiti montažu i demontažu malne skele za montiranje pozicija bravarije. |  |  |  |  |
| 37 | Supply and instalation façade windows made by ALU profiles with broken therma bridge. Windows system as Feal Termo 50 (broken thermal bridge). Glass: 4LowE+16Ar+4Low External Windows sill RAL 7047 Opening directions as per drawings. Fully completed and mounted facade position (with all necesarry fixing and sealing materialump sum:screws, tapes, silicon..) | Nabavka i ugradnja fasadnih prozora, izrađenih od ALU profila sa prekinutim termičkim mostom. Prozori u sistemu kao Feal Termo 50 (prekinuti termo most) Staklo: 4LowE+16Ar+4LowE. Vanjska klupica boja RAL 7047 Otvaranja prema shemama iz nacrta. pcspletno završena i montirana fasadna pozicija (sa potrebnim pratećim pricvrsnim i zaptivnim materijalom: šarafi, trake, silikon...) |  |  |  |  |
|  | P1 60x80cm |  | pcs | 1.00 |  |  |
| 38 | Supply and instalation façade windows made by ALU profiles with broken therma bridge. Windows system as Feal Termo 60 (broken thermal bridge). Glass: 4LowE+16Ar+4Low External Windows sill RAL 7047 Opening directions as per drawings. Opening/closing mechanism: with extended handle. Fully completed and mounted facade position (with all necesarry fixing and sealing materialump sum:screws, tapes, silicon..) | Nabavka i ugradnja fasadnih prozora, izrađenih od ALU profila sa prekinutim termičkim mostom. Prozori u sistemu kao Feal Termo 50 (prekinuti termo most) Staklo: 4LowE+16Ar+4LowE. Vanjska klupica boja RAL 7047 Otvaranja prema shemama iz nacrta. Mehanizam za otvaranje/zatvaranje: sa produženom ručpcs pcspletno završena i montirana fasadna pozicija (sa potrebnim pratećim pricvrsnim i zaptivnim materijalom (šarafi, trake, silikon...) |  |  |  |  |
|  | P2 90x180cm | 90x180cm | pcs | 26.00 |  |  |
| 39 | Supply and instalation façade glass panelump sum made by ALU profiles with broken therma bridge (''I'' and ''H'' profiles) as per statical calculation. Glass: 4LowE+16Ar+4Low External Windows sill RAL 7047 Opening directions as per drawings. Fully completed and mounted facade position (with all necesarry fixing and sealing materialump sum:screws, tapes, silicon..) | Nabavka i ugradnja fasadnih staklenih stijena izrađenih od ALU profila sa prekinutim termickim mostom ("U" i "H" profili) u sistemu prema staticpcs proracunu. Staklo: 4LowE+16Ar+4LowE. Vanjska klupica boja RAL 7047. pcspletno završena i montirana fasadna pozicija (sa potrebnim pratećim pricvrsnim i zaptivnim materijalom (šarafi, trake, silikon...) |  |  |  |  |
|  | PS1 240x180cm | 240x180cm | pcs | 2.00 |  |  |
|  | PS2 296x180 | 296x180 | pcs | 8.00 |  |  |
|  | PS3 340x180 | 340x180 | pcs | 2.00 |  |  |
|  | PS4 401x180 | 401x180 | pcs | 8.00 |  |  |
|  | PS5 419x180 | 419x180 | pcs | 8.00 |  |  |
| 40 | Supply and installation of Al profile doors with aluminum panel filling. Ironmongery first-class hardware by choice of investors. The lock with a safety cylinder. Filling: aluminum panel Color of filling: gray RAL 7047 Installing the position using screws. | Nabavka i ugradnja fasadnih vrata od Al profila sa ispunom od termo panela. Okov prvoklasan po izboru investitora. Brava je sigurnosna, cilindar. Ispuna: aluminijski panel Boja ispune: siva RAL 7047 Ugradnja pozicije pomoću šarafa. |  |  |  |  |
|  | V1 100x210cm | 100x210cm | pcs | 4.00 |  |  |
| 41 | Supply and installation of sectional doors made of ALU panelump sum in all as HORMANN SPU F42 . The frame and door frame are made of galvanized steel profiles with guides.The door is equipped with lifting mechanisam with engine WA 500 FU 545 (opening speed 0.5m/s), impulump sum opening with keynboard, remote and manual - NOT chain opening in case ofpower supply cuts. Doors to be equiped with side guides and SKS sensors at the bottom. Installation type N (standard installation). Processing and color of profiles and doors are subject of Engineers approval. Section surface Micrograin, color RAL 9006 gray. The price includes two remote controlump sum. | Nabavka i ugradnja sekcijskih vrata izrađenih od ALU panela u svemu kao HORMANN SPU F42. Okvir i ram vrata su od pocinčanih čeličnih profila sa vodilicama. Vrata imaju mehanizam za podizanje varat sa motornim pogonm WA 500 FU 545 (otvaranje 0.5m/sec), impulump sumno otvaranje tatstaturom, daljinskim i rucno - NOT otvaranje lancanipcs u slucaju nestanka strujnog napajanja. Vrata su snabdjevena bočnim vodilicama i SKS senzorima na dnu varat. montazni tip N (standardna montaza). Obrada i boja profila i vrata po izboru investitora.Povrsinska obrada sekcija Micrograin , boja RAL 9006 siva. Cijena ukljucuje i dva daljinska upravljaca za otvaranje. |  |  |  |  |
|  | S1: W600 x H500 | Sirina 600 x visina500cm | pcs | 2.00 |  |  |
| 42 | Supply and installation of interior doors made of Al profile without a broken thermal bridge with aluminum panel filling. Profile: Feal 45 (without broken thermal bridge) Profile and panel color: gray RAL 7047 First-class fittings chosen by the designer. Mortise cylinder lock with one set of keys. Installing the position using screws. | Nabavka i ugradnja unutrašnjih vrata od Al profila bez prekinutog termičkog mosta sa ispunom od aluminijskih panela. Profil: Feal 45 (bez prekinutog termo mosta) Boja profila i ispune: siva RAL 7047 Okov prvoklasan po izboru projektanta. Brava usadna cilindar sa jednim setom ključeva. Ugradnja pozicije pomoću šarafa. |  |  |  |  |
|  | V2 90x210cm | 90x210cm | pcs | 1.00 |  |  |
|  | V3 80x210cm | 80x210cm | pcs | 2.00 |  |  |
| IX | TOTAL DOORS AND WINDOWS: | UKUPNO BRAVARSKI RADOVI: |  |  |  |  |
| X | MISCELLANEOUS WORKS | OSTALI RADOVI |  |  |  |  |
| 43 | Marking of parking spaces (18 parking spaces) provided inside the building, on the final coating - ferroconcrete. | Ocrtavanje parking mjesta (18 parking mjesta) predviđenih unutar objekta, na završnoj oblozi -ferobeton. |  |  |  |  |
|  | Flat rate calculation. | Obračun pausalno. | lump sum | 18.00 |  |  |
| X | TOTAL MISCELLANEOUS | UKUPNO OSTALI RADOVI : |  |  |  |  |
| BUILDING "A" SUMMARY OF CONSTRUCTION WORKS/REKAPITULACIJA |
|  | WORKS | RADOVI | €/EURO |
|  | A. CIVIL WORKS | A. GRADJEVINSKI RADOVI |  |
| I | EARTH WORKS TOTAL: | UKUPNO ZEMLJANI RADOVI UKUPNO: |  |
| II | CONCRETE AND REINFORCEMENT CONCRETE TOTAL: | UKUPNO BETONSKI I ARMIRANO-BETONSKI RADOVI: |  |
| III | STEEL WORKS TOTAL: | UKUPNO CELICARSKI RADOVI TOTAL: |  |
| IV | CLADDING WORKS, DOORS, WINDOWS TOTAL: | UKUPNO KROVOPOKRIVACKI I FASADERSKI RADOVI: |  |
| V | TOTAL MANSORY WORKS TOTAL: | UKUPNO ZIDARSKI RADOVI : |  |
| VI | HYDRO INSULATION WORKS TOTAL: | UKUPNO HIDROIZOLATERSKI RADOVI : |  |
| VII | CERAMIC WORKS TOTAL: | UKUPNO KERAMIČARSKI RADOVI : |  |
| VIII | PAINTING WORKS TOTAL: | UKUPNO MOLERSKO FARBARSKI RADOVI : |  |
| IX | DOORS AND WINDOWS | UKUPNO BRAVARSKI RADOVI: |  |
| X | MISCELLANEOUS WORKS | UKUPNO OSTALI RADOVI : |  |
| A | TOTAL CIVIL WORKS | UKUPNO GRADJEVINSKI RADOVI |  |
| No. | Description of works | Opis | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena/ (EURO) |
| B | WATER SUPPLY AND SEWAGE | VODOVOR I KANALIZACIJA |  |  |  |  |
| I | WATER SUPPLY | VODOVOD |  |  |  |  |
| I | EARTHWORKS | ZEMLJANI RADOVI |  |  |  |  |
| 1 | Mechanical excavation of 70% of the trench (80 cm wide) in III and IV category, removal of the remaining excavated material to the intended place, leveling of the trench. Sanitary line:4.5* 0.7 Price per m3 | Mašinsko kopanje 70% rova (80 cm širine) u III i IV kategoriji,odvoz preostalog iskopanog materijala na predviđeno mjesto, ravnanje rova. Sanitarni vod od odvojka: 4.5*0.7 Cijena po m³. | m3 | 3.15 |  |  |
| 2 | Manual excavation of 30% of the trench (80 cm wide) in III and IV category, removal of the remaining material to the intended place, leveling the bottom of the trench. Sanitary line: 4.50 * 0.3 Price per m3 | Ručno kopanje 30% rova (80 cm širine) u III i IV kategoriji,odvoz preostalog materijala na predviđeno mjesto,ravnanje dna rova. Sanitarni vod: 4.50*0.3 Cijena po m³. | m3 | 1.35 |  |  |
| 3 | Applying a layer of sand to the bottom of the trench 10 cm thick, with leveling and compaction. Sanitary line: 0.8 * 0.1 * 4.5.00 Price per m3 | Nanošenje sloja pijeska na dno rova u debljini od 10cm,sa ravnanjem i nabijanjem. Sanitarni vod: 0.8*0.1*4.5.00 Cijena po m³. | m3 | 0.36 |  |  |
| 4 | Sand filling of pipes 30 cm thick, with leveling and compaction. Sanitary line: 0.8 * 0.3 * 4.50 Price per m3 | Zatrpavanje pijespcs cijevi u debljini od 30cm,sa ravnanjem i nabijanjem. Sanitarni vod: 0.8*0.3*4.50 Cijena po m³. | m3 | 1.08 |  |  |
| 5 | Filling the trench with excavated material in layers of 30 cm with compaction in accordance with regulations. Price per m3 | Zasipanje rova iskopanim materijalom u slojevima od 30 cm sa nabijanjem u skladu sa propisima. Cijena po m³. | m3 | 3.06 |  |  |
| 6 | Loading and removal of excess excavated earth, after laying the installation and backfilling with excavated material. Calculation per m³. | Utovar i odvoz viška iskopane zemlje, nakon polaganja instalacija i zatrpavanja iskopanim materijalom. Obračun po m³. | m3 | 28.80 |  |  |
| I | TOTAL EARTHWORKS: | ZEMLJANI RADOVI UKUPNO: |  |  |  |  |
| II | MASONRY WORKS | ZIDARSKI RADOVI |  |  |  |  |
| 7 | Grooving of channelump sum in slabs and wallump sum for laying water pipes in accordance with technical regulations and technical specifications. Calculation according to the actually performed works. Sanitary platoon: 6.20 Price per 1m. | Štemanje kanala u pločama i zidovima za polaganje vodovodnih cijevi u skladu sa tehničkim propisima i tehničpcs specifikacijom. Obračun prema stvarno izvedenim radovima. Sanitarni vod: 6.20 Cijena po 1m. | m | 6.20 |  |  |
| 8 | Drilling of openings in slabs and wallump sum for the passage of water pipes with their closing after the completed works, in accordance with technical regulations and technical specification. Calculation according to the actually performed works. Sanitary line: 2 Price per 1 piece. | Bušenje otvora u pločama i zidovima za prolaz vodovodnih cijevi sa zatvaranjem istih po završenim radovima,u skladu sa tehničkim propisima i tehničpcs specifikacijom.Obračun prema stvarno izvedenim radovima. Samitarni vod: 2 Cijena po 1 komadu. | pcs | 2.00 |  |  |
| 9 | Closing the gaps with plaster in the slabs and wallump sum, after the completion of works. Price per 1m. | Zatvaranje šliceva malterom u pločama i zidovima,po završetku radova. Cijena po 1m. | m | 6.20 |  |  |
| 10 | Closing the openings in the plates after the passage of vertical lines. | Zatvaranje otvora u pločama nakon prolaska vertikalnih vodova. | pcs | 2.00 |  |  |
| II | TOTAL MASONRY WORKS: | UKUPNO ZIDARSKI RADOVI: |  |  |  |  |
| III | ASSEMBLY WORKS | MONTAŽNI RADOVI |  |  |  |  |
| 11 | Supply and installation of PP-R pipes, to complete pipeline installation of hot and cold water and circulation. The price includes required thermal protection of pipes and fittings. Water pipes are distributed in the wall and floor screed ( floor pipes must be in protective pipes), fixed with plastic clamps at a distance of 1.5 m. Quantities per as built works. Price per m. | Nabava i montaža PP -R cijevi, za pcspletiranje cijevne mreže instalacije sanitarne tople i hladne vode i cirkulacije . U cijenu uračanata potrebna toplinska zaštita cijevi i spojni elementi. Cijevi se vode u zidu i estrihu(u podu obavezno u zaštitnoj cijevi ), pričvršćene plastičnim obujmicama na razmaku od 1,5 m. Obračun prema stvarno izvedenim radovima. Cijena po 1m. |  |  |  |  |
|  | Pipe Ø 20mm. | Cijevi Ø 20mm. | m | 9.00 |  |  |
|  | Pipe Ø 25mm. | Cijevi Ø 25mm. | m | 8.00 |  |  |
| 12 | Supply, transport, placement of PEHD water pipes for pressure 10bar. Cost estimated per m¹ of installed pipe. | Nabavka, prevoz, i ugradnja PEHD vodovodnih cijevi za pritiske do 10bar. Obračun po m¹ ugrađene cijevi. |  |  |  |  |
|  | Pipe Ø 20mm. | Cijevi Ø 20mm. |  |  |  |  |
|  | Pipe Ø 25mm. | Cijevi Ø 25mm. | m | 4.00 |  |  |
| 13 | Supply and installation of valves on pipes branches for hot and cold water and testing. | Nabavka i ugradnja propusnih ventila na granama razvoda tople i hladne vode i ispitivanje rada istih. |  |  |  |  |
|  | Valve Ø 20mm. | Ventil Ø 20mm. | pcs | 12.00 |  |  |
|  | Valve Ø 25mm. | Ventil Ø 25mm. | pcs | 2.00 |  |  |
| 15 | Thermal insulation of hydrant pipes as a burst and frost protection (in object ) | Termička izolacija hidrantskih cijevi za zaštitu od pucanja i smrzavanja cijevi (u objektu ). | m | 13.00 |  |  |
| 16 | Water supply hydrant installations testing on the operation pressure of 10bar. Water supply installations are under pressure untill all joints are inspected. Minimal time of testing approximatelly 120 min. Drop of pressure cannot be more that 0.1 bar. Cost per m of finished works. | Ispitivanje instalacije stavljanjem hidrantske mreže pod probni pritisak od 10 bara. Instalacija mora biti pod pritispcs sve dotle dok se ne izvrši pregled svih spojeva. Minimalno vrijeme trajanja probe može biti 120 minuta. Pad pritiska ne smije biti veći 0.1 bara. Obračun po m gotovog posla. |  |  |  |  |
|  | Cost per m. | Cijena po m | m | 13.00 |  |  |
| 17 | Flushing and disinfection of water supply installation. Cost per m of finished works. | Ispirinje i dezinfekcija vodovodne mreže. Obračun po m1 gotovog posla. | m | 13.00 |  |  |
| 18 | Connection of this object to the existing water supply networks. Cost to include all works and materialump sum needed. | Presjecanje postojećih cjevovoda na koji će vršiti priključenja objekta. U cijenu ukljućeni svi radovi i materijali. | pcs | 1.00 |  |  |
|  | TOTAL ASSEMBLY WORKS | UKUPNO MONTAŽNI RADOVI |  |  |  |  |
|  | TOTAL WATER SUPPLY SYSTEM | UKUPNO VODOVOD |  |  |  |  |
| II | SEWAGE WORKS | KANALIZACIJA |  |  |  |  |
| 1 | EARTHWORKS | ZEMLJANI RADOVI |  |  |  |  |
| 19 | Mechanical excavation of 70% of the trench (80-90 cm wide) in III and IV category, removal of the remaining excavated material to the intended place, leveling of the trench. Price per month. Foul sewage: 4.8m Surface sewage: Item given in external works 3.2 m3 | Mašinsko kopanje 70% rova (80-90 cm širine) u III i IV kategoriji,odvoz preostalog iskopanog materijala na predviđeno mjesto,ravnanje rova. Cijena po m³. Fekalna kanalizacija: 4.8m Oborinska kanalizacija: Stavka data u vanjskom uredjenu. 3.2 m3 |  |  |  |  |
| 20 | Manual excavation of 30% of the trench (80-90 cm wide) in III and IV category, removal of the remaining material to the intended place, leveling the bottom of the trench./ Price per m3 Surface sewage: Item given in external works. 1.35 m3 | Ručno kopanje 30% rova (80-90 cm širine) u III i IV kategoriji,odvoz preostalog materijala na predviđeno mjesto,ravnanje dna rova. Cijena po m³. Oborinska kanalizacija: Stavka data u vanjskom uredjenu. 1.35 m3 |  |  |  |  |
| 21 | Applying a layer of sand to the bottom of the trench 10 cm thick, with leveling and compaction. Price per m3 Surface sewage: Item given in external works. 0.45 m3 | Nanošenje sloja pijeska na dno rova u debljini od 10cm,sa ravnanjem i nabijanjem. Cijena po m³. Oborinska kanalizacija: Stavka data u vanjskom uredjenu. 0.45 m3 |  |  |  |  |
| 22 | Sand filling of pipes 30 cm thick, with leveling and compaction. Price per m3 | Zatrpavanje pijespcs cijevi u debljini od 30cm,sa ravnanjem i nabijanjem. Cijena po m³. | m3 | 1.35 |  |  |
| 23 | Filling the trench with excavated material in layers of 30 cm with compaction in accordance with regulations. Price per m3 | Zasipanje rova iskopanim materijalom u slojevima od 30 cm sa nabijanjem u skladu sa propisima. Cijena po m³. | m3 | 2.50 |  |  |
| 24 | Removal of excess excavated soil with transport to the landfill STD 1km. Price per m3 | Odvoz viška iskopane zemlje sa transportom na deponiju STD 1km. Cijena po m³. | m3 | 2.00 |  |  |
| 27 | Embankment of suitable earthen material for covering the foul sewage pipe and leveling with the surrounding terrain at a height of approx. 60 cm and a length of approx. 4.5 m. | Nasip pogodnog zemljanog materijala za prekrivanje fekalne cijevi i poravnanje sa okolnim terenom u visini od cca 60 cm I dužine cca 4.5m. | m3 | 2.70 |  |  |
|  | TOTAL EARTHWORKS: | ZEMLJANI RADOVI UKUPNO: |  |  |  |  |
| II | CONCRETE WORKS | BETONSKI RADOVI |  |  |  |  |
| 28 | Complete production of a concrete inspection shaft with a clear opening Æ1000cm with a cone end 60 cm and a depth of 1.0-2.0 m from prefabricated concrete pipes, with a monolithic base. The price includes all works and materialump sum, as well as the dover d=60 class D400. | pcspletna izrada betonskog revizionog okna svijetlog otvora Æ1000cm sa završnik konusom 60 cm i dubine 1,0-2,0m od prefabrikovanih betonskih cijevi , sa monolitnom bazom. U cijenu uključeni svi radovi i materijali, kao i poklopac fi 60 klase D400. |  |  |  |  |
|  | FRO (Foul sewaage revision opening): 3 | FRO (fekalno reviziono okno): 3 |  |  |  |  |
|  | RO (Surface sewage revison pening):6 | RO(oborinsko reviziono okno): 6 |  |  |  |  |
|  | ROz (Oilysewage revison pening): 2 | ROz(zauljeno reviziono okno): 2 |  |  |  |  |
|  | Note: see manhole in external works | Napomena: Okna data u vanjskom uređenju. |  |  |  |  |
| 29 | Construction of an absorption well with a diamer of 3 m and a depth of approx.1-2 m, according to the attached draft. The item includes all works and materialump sum on the proper construction of the absorption well, as well as testing of the absorption capacity of the soil, and possible correction of the type of well. | Izgradnja upojnog bunara prečnika 3 m i dubine cca 1-2 m a prema priloženim nacrtu. Stavka obuhvata sve radove i materijale na pravilnoj izgradnji upojnog bunara a također i ispitivanje upojne moći tla, te eventualna korekcija tipa bunara. |  |  |  |  |
|  | Note: see apsorbtion well in out network | Napomena: upojni bunari data u vanjskom uređenju. |  |  |  |  |
| II | TOTAL CONCRETE WORKS: | BETONSKI RADOVI UKUPNO: |  |  |  |  |
| III | MASONRY WORKS | ZIDARSKI RADOVI |  |  |  |  |
| 30 | Cutting of channelump sum in slabs and wallump sum for placement of sewer pipes with technical conditions and technical specification. Price per 1 m. | Slicanje kanala u pločama i zidovima za smještaj kanalizacionih cijevi prema tehničkim uslovima i tehničpcs specifikacijom. Cijena po 1 m. | m | 9.00 |  |  |
| 31 | Drilling openings in slabs and wallump sum for laying sewer pipes and closing openings after laying pipes. Price per 1 pc. | Bušenje otvora u pločama i zidovima za polaganje kanalizacionih cijevi i zatvaranje otvora nakon polaganja cijevi. Cijena po 1 pcs | pcs | 2.00 |  |  |
| 32 | Sealing of ducts in slabs and wallump sum after pipe installation, in accordance with technical conditions and technical specification. Price per 1m. | Zatvaranje kanala u pločama i zidovima poslije ugradnje cijevi,u skladu sa tehničkim uslovima i tehničpcs specifikacijom. Cijena po 1m. | m | 9.00 |  |  |
| III | TOTAL MASONRY WORKS: | UKUPNO ZIDARSKI RADOVI: |  |  |  |  |
| IV | ASSEMBLY WORKS | MONTAŽNI RADOVI |  |  |  |  |
| 33 | Supply, transport and installation of PVC sewage network pipes Wwith pipe mouth and complete pipe waterproofing matearilump sum for domestic sewage. Cost includes all installed sealing and fittings and fixings to structure, according to design. Cost per m | Nabavka transport i ugradnja odvodnih cijevi od PVC materijala sa mufnom i sa svim cijevnim vodootpornim materijalom za kućnu kanalizaciju. U cijenu uključeni svi spojni i fazonski pcsadi prema projektu te vješanje cijevi za konstrukciju. Cijena po 1m. |  |  |  |  |
|  | Pipe Ø 50mm. | Cijevi Ø 50mm. | m | 9.00 |  |  |
|  | Pipe Ø 110mm. | Cijevi Ø 110mm. | m | 10.00 |  |  |
|  | Pipe Ø 150mm. | Cijevi Ø 150mm. |  |  |  |  |
| 34 | Supply, transport and installation of PVC SN8 sewage network pipes. Cost includes all installed sealing and fittings and fixings to structure, according to design | Nabavka, transport I ugradnja PVC cijevi SN8 za vanjsku fekalnu i oborinsku kanalizaciju. U cijenu uključeni svi spojni i fazonski pcsadi prema projektu |  |  |  |  |
|  | Pipe Ø 160mm. (foul sewage) | Cijevi Ø 160mm. (fekalna kanalizacija) |  |  |  |  |
|  | Pipe Ø 200mm. (foul sewage) | Cijevi Ø 200mm. (fekalna kanalizacija) |  |  |  |  |
|  | Pipe Ø160mm. (surface sewage) | Cijevi Ø 160mm. (oborinska kanalizacija) |  |  |  |  |
|  | Note: Item given in external works | Napomena: stavka data u vanjskim radovima |  |  |  |  |
| 35 | Supply and installation of floor drain Φ50 with horizontal drain, with flap which prevents odors entry (prevents odors entry with and without water). Flor drain are circular shape with square perforated lid made of stainless stell, with all accessoar. Cost per set. | Nabavka i ugradnja HL podnih slivnika Φ50 sa rešetpcs od nehrđajućeg čelika i sa plovpcs za zaustavljanje gasova u slučaju da je slivnik bez vode. Slivnici su kružni sa kvadratnom kromiranom rešetpcs,sa svim potrebnim dodacima. Cijena po 1 pcs | pcs | 1.00 |  |  |
| 36 | Opening passage to roof and outside wallump sum, supply and installation of ventilation caps dia 110mm, on the end of feacal verticalump sum Cost includes all detail works , protection of waterproofing and mal sheet finishes. | Otvaranje prolaza na krov i fasadu za ozraku cijevi, nabavka i ugradnja ventilacionih kapa prečnika 110mm na završetku kanalizacionih vertikala.U cijenu uključeno uzdizanje i zaštita hidroizolacije i opšav limom. |  |  |  |  |
|  | Cost per set | Cijena po 1pcs | pcs | 1.00 |  |  |
| 37 | Testing of the sewage network after installation. At the first stage, testing of the proper funcionality, waterthightness and leyaers will be done. Testing will be done in presence of the Engineer. At the second stage, testing of the vertical part network will be done. Third phase of testing will be done after all works. testing of the network can be done separatly, in sections. horizontal parts must be tested at hidrostatic preasure. | Ispitivanje kanalizacione mreže poslije montaže iste.U prvoj fazi,testiranje ispravnog rada,vodootpornosti materijala i slojeva,biti će obavljeno. Ispitivanje se vrši uz prisustvo predstavnika investitora.U drugoj fazi će biti obavljeno ispitivanje vertikalnog dijela mreže.Treća faza ispitivanja biti će obavljena poslije svih radova.Ispitivanje mreže se može vršiti odvojeno,u dijelovima.Horizontalni dijelovi se moraju ispitati na hidrostatički pritisak. |  |  |  |  |
|  | Cost per m | Cijena po 1m | m | 15.00 |  |  |
| 38 | Supply , transport and installation of Aco Multidrain grids for line drain RD200 of polymer concrete, load class F900 according to DIN EN 1433. Cost includes all works and materialump sum according to manufacturer's instructions. | Nabavka, transport i ugradnja Aco MultiDrain sistem-rešetki za linijsku odvodnju RD200 od polimer betona, prema klasi opterećenja F900, u skladu sa DIN EN 1433. U cijenu uključeni svi radovi i materijali prema uputstvu proizvođača. | m | 8.00 |  |  |
| 39 | Supply , transport and installation of drain in the drainage chanel DN110 HL605S, installation haight 205mm. Cost includes all works and materialump sum according to manufacturer's instructions. | Nabavka, transport i ugradnja slivnika u kanalu za odvodnju iz garaže. Slivnik DN110 tip HL 605S, visina ugradnje 205mm. U cijenu uključeni svi radovi i materijali prema uputstvu proizvođača. | m | 2.00 |  |  |
| III | TOTAL ASSEMBLY | UKUPNO MONTAŽA: |  |  |  |  |
| II | TOTAL SEWAGE NETWORK | UKUPNO KANALIZACIJA |  |  |  |  |
| III | SANITARY EQUIPMENT | SANITARNA OPREMA |  |  |  |  |
| 40 | Supply and installation of wash basin with inlet and drain valve. With screws for fixing of ceramic and all neccessary equipment and connection material. In price included assembly installation element for washbasin. | Nabavka i ugradnja keramičkih pikolo umivaonika ovalnog oblika sa svim potrebnim materijalom, sa sarafima za montazu na keramici I sva potrebna oprema I spojni materijal. U cijenu ukljuciti I motazni materijal. | pcs | 3.00 |  |  |
| 41 | Supply and installation of built-in ceramic free-standing toilet bowlump sum with all the necessary equipment and materialump sum, with a lid, a low-standing kettle, with an angle valve and a flexible hose. | Nabavka i ugradnja ugradbenih keramičkih stojećih WC šolja sa svom potrebnom opremom i materijalom,sa poklopcem,niskostojećim kotlićem,sa ugaonim ventilom i savitljivim crijevom. | pcs | 2.00 |  |  |
| 42 | Supply and installation of built-in ceramic pisoar with all the necessary equipment and materialump sum, with an angle valve and a flexible hose. | Nabavka i ugradnja ugradbenih keramičkih pisoara sa svom potrebnom opremom i materijalom,sa ugaonim ventilom i savitljivim crijevom. | pcs | 2.00 |  |  |
| 43 | Supply and installation of electric water heaters like VED (required power of 3.5 KW), with non-return valve on the cold water supply, safety valve and other related parts and materialump sum. | Nabavka i ugradnja protočnog bojlera kao mini VED (zahtjevane snage od 3.5 KW),sa nepovratnim ventilom na dovodu hladne vode,sigurnosni ventil i ostali pripadajući dijelovi i materijal. | pcs | 1.00 |  |  |
| 44 | Supply and installation of new single-lever standing faucets for hot and cold water for sinks with chrome siphon. All necessary materialump sum included. | Nabavka i ugradnja novih jednoručnih stojećih slavina za toplu i hladnu vodu za umivaonike sa kromiranim sifonom.Uključen sav potrebni materijal. | pcs | 2.00 |  |  |
| 45 | Supply and installation of valves for connecting pipes to the cistern. | Nabavka i ugradnja ventila za vezu cijevi sa vodokotlićem. | pcs | 4.00 |  |  |
| III | TOTAL SANITARY EQUIPMENT | UKUPNO SANITARNI UREDJAJI: |  |  |  |  |
| IV | SANITARY ACCESSORIES | SANITARNA GALANTERIJA |  |  |  |  |
| 47 | Supply and installation of new mirrors above the sink with a treated edge, dim. Approx. 60x50 cm. | Nabavka i ugradnja novih ogledala iznad umivaonika obrađene ivice dim.cca 60x50cm. | pcs | 2.00 |  |  |
| 48 | Supply and installation of new stainless steel soap holders. | Nabavka i ugradnja novih držača od inoksa za sapun. | pcs | 3.00 |  |  |
| 49 | Supply and installation of new stainless steel holders for paper towelump sum. | Nabavka i ugradnja novih držača od inoksa za papirne ubruse. | pcs | 3.00 |  |  |
| 50 | Supply and installation of new stainless steel holders for toilet roll paper. | Nabavka i ugradnja novih držača od inoksa za toalet rolo papir. | pcs | 2.00 |  |  |
|  | All sanitary equipment and accessories must be 1st class in accordance with the investor's and designer's choice. | Sva sanitarna oprema i galanterija moraju biti 1.klase u skladu sa investitorovim i projektantovim izborom. |  |  |  |  |
| IV | TOTAL SANITARY ACCESSORIES: | UKUPNO SANITARNA GALANTERIJA: |  |  |  |  |
|  | WATER SUPPLY AND SEWAGE SUMMARY | VODOVOD I KANALIZACIJA REKAPITULACIJA |  |  |  | €/EURO |
| I | WATER SUPPLY AND FIRE HYDRANT SYSTEM | VODOVOD I HIDRANTSKA MREŽA |  |  |  |  |
| II | SEWAGE | KANALIZACIJA |  |  |  |  |
| III | SANITARY EQUIPMENT | SANITARNA OPREMA |  |  |  |  |
| IV | SANITARY ACCESSORIES | SANITARNA GALANTERIJA |  |  |  |  |
| B | WATER SUPPLY AND SEWAGE TOTAL PRICE: | VODOVOD I KANALIZACIJA UKUPNO CIJENA: |  |  |  |  |
| No. | Description of works | Opis | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena/ (EURO) |
| C | MECHANICAL WORKS | MASINSKII RADOVI |  |  |  |  |
| I | HEATING INSTALLATION | INSTALACIJA GRIJANJA |  |  |  |  |
| 1 | Supply and installation of air heater, termogen, for internal installation with air discharge on three sides for heating with liquid feul, light heating oil "EL",it is delivered with a thermostat that maintains a constant air temperature in the room and accompanying equipment, a control panel for automatic operation. Typ:TC-E SERIES TC_E 75 (alternative TC 75 E/K) Heating capacity 82.2 kW Thermal efficiency 87.4% Air flow 6000 m3/h Rise in air temperature 40K Electric power supply 400 3N/V-50Hz 1 pcs - recirculation connection unit | Isporuka i montaza, te pustanje u rad, grijać zraka, termogen, za unutrašnju ugradnju sa ispuhavanjem zraka na tri strane za loženje sa tečnim gorivom, lako lož ulje "EL", isporučen u pcsletu sa termostatom za održavanje konstantne tempreture zraka u prostoru, sa pratećom opremom i pcsandnom tablom za automatski rad. Typ: TC-E SERIES TC_E 75 ( alternativa TC 75 E/K) Kapacitet grijanja 82,2 kW Toplotna efikasnost 87,4 % Protok zraka 6000 m3/h Porast temperature zraka 40 K El. Napajanje 400 3N/V-50Hz 1 pcs - priključak za recirkulaciju DN 15 | pcs | 1 |  |  |
| 2 | Supply and installation of chimney made of stainless steel, dimension f 180m and height 6.0m, in the set with termogen (air heater) complete with outlet cap and installation accessories. The chimney SCHIEDEL type ICS 25 fi 180 mm, the following elements: Transition piece from single to double chimney system - 1 piece Chimney pipe length 955 mm - 6 pieces Roof chimney support - 1 piece Chimney frame for roof slope 30 degrees -1 piece Chimney finish with cover - 1 piece | Nabavka ugradnja dimnjaka izrađenog od nehrđajučeg čelika dimenzije f 180 mm i visine 6,0 m u pcspletu sa izlaznom kapom i priborom za ugradnju. Dimnjak bi bio SCHIEDEL tip ICS 25 f 180 mm i to sljedeći elementi: Prelazni pcsad s jednostrukog na dvostruki dimnjačni sistem .... 1 pcs Dimnjačna cijev dužine 955 mm .... 6 k Krovni nosač dimnjaka.......... 1 pcs Opšav dimnjaka za nagib krova 30 stepeni ...... 1 pcs Završetak dimnjaka s pokrovom ..... 1 pcs | pcs | 1 |  |  |
| 3 | A set of plastic tanks for the storage of liquid fuel of extra light oil "EL" manufactured by "ROTES" with a set for quick assembly for storage, with the following characteristics: Type: "VS 102-2000 lit" V=2 x 1000lit The tank is delivered with the following equipment installed: 1 pc -exhaust air connectionn DN 50 1 pc- charging port DN 50with lid 1 pc - discharge connection 1 pc - drain connection with suction basket and non-return valve, size R3/8" 1 pc - connection for recirculation DN 15 | Set plastični rezervoara za uskladištenje tečnog goriva-ekstra lakog ulja "EL" proizvodnje ROTEX sa setom za brzu montažu za uskladištenje slijedecih karakteristika: Type: "VS 102-2000 lit" V=2 x 1000lit Rezervoar se isporučuje sa ugrađenom slijedečom opremom: 1 pcs - priključak za odzraku DN 50 1 pcs - priključak za punjenje DN 50 sa poklopcem 1 pcs -priključak za pražnjenje DN 15 1 pcs - priključak za odvod sa usisnom korpom I nepovratnim ventilom dimenzije R3/8" 1 pcs - prikljucak za recirkulaciju | pcs | 1 |  |  |
| 4 | Equipment for parallel connection of two plastic tanks and connection to the termogen. | Oprema za paralerno povezivanje dva plastična rezervoara i spajanje sa kotlom | pcs |  |  |  |
|  | typ: SET "A" | typ: SET "A" | pcs | 1 |  |  |
|  | typ: SET "B" (2 x 1000 lit) | typ: SET "B" (2 x 1000 lit) | pcs | 1 |  |  |
| 5 | Armature (reinforcing) set consisting of valves and filters Type: OVENTROP for a two-pipe system RD3/8" | Armaturni set sacinjen od ventila i filtera typ: OVENTROP za dvocjevni sistem RD 3/8" | pcs | 1 |  |  |
| 6 | Discharge-supply automatic valve for tanks with fuel. AT-No 50 | Odzračno-dozracni automatski ventil za rezervoare sa gorivom. AT-NO 50 | pcs | 1 |  |  |
| 7 | Charging connection for connection with a tank truck R 2" (NO 50) | Priključak za punjenje za vezu sa autocisternom. R 2" (NO 50) | m | 1 |  |  |
| 8 | Plasticized copper pipe for installation from the fuel tank to the boiler in the boiler room Ø 10 x 1 mm | Bakarna plastificirana cijev za ugradnju od rezervoara goriva do kotla u kotlovnici. Ø 10 x 1 mm | m | 8 |  |  |
| 9 | Steel seamless pipes, made according to the JUS.M.B5.221 standard, from steel C.1212 according to JUS C.B5.021, with the following dimensions. | Čelične bešavne cijevi, izradjene po standardu JUS.M.B5.221 od čelika C.1212 prema JUS C. B5.021, slijedecih dimenzija: |  |  |  |  |
|  | Ø 60,3 x 2,9 mm | Ø 60,3 x 2,9 mm | m | 6 |  |  |
|  | Ø 48,3 x 2,3 mm | Ø 48,3 x 2,3 mm | m | 6 |  |  |
|  | Ø 21,3 x 2,0 mm | Ø 21,3 x 2,0 mm | m | 2 |  |  |
| 10 | Small consumables for connecting pipes, appr. 40% from items of pipes and arcs. | Sitni potrošni materijal za spajanje cijevi uzima se 40% od stavki cijevi i lukova | lump sum | 1 |  |  |
| 11 | Dry powder fire extinguisher Type "S-9" | Aparat za gašenje požara sa suhim prahom. Tip: "S-9" | pcs | 1 |  |  |
| 12 | Cold hydraulic test of the complete fuel installation according to technical conditions. | Hladna hidraulička proba pcspletne instacije goriva prema tehničkim uslovima. | lump sum | 1 |  |  |
| 13 | Coarse and fine installation of liquid fuel. | Gruba i fina regulacija instalacije tečnog goriva. | lump sum | 1 |  |  |
| 14 | Acceptance of final works with test drive. | Prijemno završni radovi sa probnim pogonom. | lump sum | 1 |  |  |
| 15 | Handing over to the investor the certificate attestation) and instructions for the installed equipment and as build drawings. Price included in items above | Predaja Investitoru, atestne dokumentacije I uputa za instalisanu opremu kao I projekta izvedenog stanja. Cijena ukljucena u gornje stavke |  |  |  |  |
| I | HEATING INSTALATION TOTAL: | UKUPNO GRIJANJE: |  |  |  |  |
| II | INSTALLATION OF VENTILATION | VENTILACIJA |  |  |  |  |
| 16 | Roof fan for general ventilation of the hall for work with waste air temperature up to 40 ⁰C and switching on depending on the concentration of CO in the air. | Krovni ventilator za opštu ventilaciju hale za rad sa otpadnim zrapcs temperature do 40 ⁰C i uključivanjem u ovisnosti od koncentracije CO u zraku. | pcs | 3 |  |  |
|  | Type: DVS 450E4 - Systemair | Type: DVS 450E4 - Systemair |  |  |  |  |
|  | 4000 m3/h - Air Flow | 4000 m3/h - Air Flow |  |  |  |  |
|  | 230V/50Hz | 230V/50Hz |  |  |  |  |
|  | N = 770 W | N = 770 W |  |  |  |  |
|  | G = 47 kg | G = 47 kg |  |  |  |  |
| 17 | In a set with the fan, supply accessories for installation on the roof of the building | U pcspletu sa ventilatorom isporučiti i pomočni pribor za ugradnju na krovu obkekta. |  |  |  |  |
|  | Base for installation om the sloped roof type: SDS 355/400 slant. roof socket | - Postolje za montažu na kosi krov tip: SDS 355/400 slant. roof socket | pcs | 3 |  |  |
|  | Spead regulator type REE 4 speed control | - Regulator brzine tip:REE 4 Speed control | pcs | 3 |  |  |
| 18 | Floating blinds for air supply to the hall area at a negative pressure of 10 Pa in space. Type: UL 1/1200x425 with built-in frame. G = 3000 m3/h | Lebdeće žaluzine za dovod zraka u prostor hale kod podpritiska od 10 Pa u prostoru. Typ: UL 1/1200x425 sa ugradbenim okvirom. G = 3000 m3/h | pcs | 6 |  |  |
| 19 | Reception finishing works, rough and fine regulation of the system, and putting the system into operation. warranty statements | Prijemno završni radovi, gruba i fina regulacija sistema, te puštanje sistema u rad. Garantni listovi. | lump sum | 1 |  |  |
| 20 | Handing over to Investor, User operating conditions with operating instructions and system maintenance, certificate for installed equipment and material list of authorized services and as build drawings. Price included in items above | Predaja Investitoru, korisniku pogonskih uslova sa uputstvom o rukovanju i održavanju sistema, atesta za ugrađenu opremu i materijal, garancijske izjave,spisak ovlaštenih servisa I projekt izvedenog stanja. Cijena ukljucena u gornje stavke |  |  |  |  |
| II | INSTALLATION OF VENTILATION TOTAL: | UKUPNO VENTILACIJA: |  |  |  |  |
| C | TOTAL MECHANICAL WORKS BUILDING A: | UKUPNO MASINSKI RADOVI OBJEKAT A: |  |  |  |  |
| No. | Description of works | Opis | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena/ (EURO) |
| D | ELECTRICAL WORKS | ELEKTRO RADOVI |  |  |  |  |
| I | METAL PERFORATED DUCTS, PVC CHANNES, INSTALLATION PIPES | METALNI PERFORIRANI KANALI, PVC KANALI, PVC CIJEVI ITD. |  |  |  |  |
|  | Procurement, delivery and installation of galvanized perforated cable ducts made of 0.8mm thick mal tin, double-side coated with a layer of zinc thickness of approximately 20μm. Galvanized cable ducts are 60mm deep with two longitudinal ribs as reinforcement of the canal. When installing, use a click-coupler that ensures the equalization of potential according to the VDE standard.When separating and turning the route, use the original elements to separate the route and the elements to change direction. The price includes all elements for installation, connection and change of direction (suspension material, consoles, flat, corner and T couplings, screws, etc.). All set with suspension material, flat, angular, cross and "T" couplings, consoles, suspension accessories and all other necessary mounting accessories. Before making theinstallation, prepare electrical documentation for assembly (detailed design / as-built-out design and harmonize with the supervising engineer for the electrical and mechanical phase with the consent of the designer and investor). | Nabavka isporuka, i ugradnja pocinčanih perforiranih kablovskih kanala izrađenih od lima debljine 0,8mm, obostrano presvučen slojem cinka debljine cca 20µm. Pocinčani kabelump sumki kanali su dubine 60mm sa dva podužna rebra kao ojačanje kanala. Kod ugradnje koristiti klik-spojnicu koja osigurava izjednačenje potencijala po VDE normi. Pri odvajanju i skretanju trase koristiti originalne elemente za odvajanje trase i elemente za promjenu pravca. U cijenu su uključeni svi elementi za ugradnju, spajanje i promjenu pravca (materijal za ovješavanje, konzole, ravne, kutne i T spojnice, vijci itd). Sve pcsplet sa ovjesnim materijalom, ravnim, kutnim, križnim i "T" spojnicama, konzolama, ovjesnim priborom i svim ostalim potrebnim priborom za montažu. Prije izrade razvoda izraditi elektrodokumentaciju za montažu (izvedbeni projekat/projekat izvedenog stanja i usaglasiti sa nadzornim inženjerom za elektro i mašinsku fazu uz saglasnost projektanta i investitora). |  |  |  |  |
| A3.1 | PK-100, height 60 mm | PK-100, visine 60 mm | m | 206 |  |  |
| A3.2 | PK 200, height 60 mm | PK 200, visine 60 mm | m | 10 |  |  |
| A3.3 | Delivery and installation of P/F conductors 16 mm2 length 300 mm with cable lugs 16 mm2 at both ends with screws and nuts, for bridging parts of cable racks (channelump sum). All set. | Isporuka i montaža P/F provodnika 16 mm2 duzine 300mm sa kabal stopicama 16mm2 na oba kraja sa vijcima I maticama, za premostenje dijelova kablovskog regala(kanalice) Sve pcsplet. | pcs | 15 |  |  |
| A3.4 | - PVC flexible hose fi 13 | - PVC gibljivo crijevo fi 13 | m | 100 |  |  |
| A3.5 | - PVC flexible hose fi 16 | - PVC gibljivo crijevo fi 16 | m | 100 |  |  |
| A3.6 | - PVC flexible hose fi 23 | - PVC gibljivo crijevo fi 23 | m | 100 |  |  |
| A3.7 | Coating cables every 15 to 20 mers with a layer of non-combustible coating in the length of at least 1 m. | Premazivanje kablova na svakih 15 do 20 mara slojem negorivog premaza u dužini od minimalno 1 m. | lump sum | 1 |  |  |
| A3.8 | Small unspecified material and other consumables. | Sitni nespecificirani materijal i ostali potrošni materijal. | lump sum | 1 |  |  |
| A3.9 | Hard PNT installation pipes F20mm with brackets | Tvrde PNT instalacione cijevi F20mm sa nosačima | m | 25 |  |  |
| A3.10 | Hard PNT installation pipes F40mm with brackets | Tvrde PNT instalacione cijevi F40mm sa nosačima | m | 25 |  |  |
| A3.11 | Other unspecified material | Ostali nespecificirani materijal | lump sum | 1 |  |  |
|  | METAL PERFORATED DUCTS, PVC CHANNES, INSTALLATION PIPES TOTAL: | METALNI PERFORIRANI KANALI, PVC KANALICE, INSTALACIONE CIJEVI UKUPNO: |  |  |  |  |
| II | SUPPLY CABINETS AND VENTILATION MANAGEMENT | RAZVODNI ORMAR I UPRAVLJANJE VENTILACIJOM |  |  |  |  |
|  | Selection and delivery of distribution cabinets, installation of equipment in the same, wiring by el. schemes, installation of cabinets and nameplates, with testing, transfer of tool and material, scale and | Izbor i isporuka razvodnih ormara, ugrađivanje opreme u isti, ožičenje po el. šemama, postavljanje ormara i natpisnih pločica, sa ispitivanjem, prenos alata i materijala, |  |  |  |  |
|  | marking of places for placing cabinets, leveling and fixing, retracting marked cables and protective pipes into distribution cabinets and connecting to equipment. Color of cabinets is rall 7035. Cabinets are supplied from renowned type manufacturers such as: Rittal, ABB, Schneider, Schrack, Legrand, Siemens, etc. | razmjeravanje i obilježavanje mjesta za postavljanje ormara, nivelisanje i učvršćivanje, uvlačenje obilježenih kablova i zaštitnih cijevi u razvodne ormare i povezivanja na opremu. Boja ormara_rall 7035. Ormare isporučiti od renomiranih proizvođača tipa kao: Rittal, ABB, Schneider, Schrack, Legrand, Siemens itd. |  |  |  |  |
| B1 | MAIN DISTRIBUTION CABINET-RO-G1: | RAZVODNI ORMAR - RO-G1 |  |  |  |  |
| B1.1 | Before making RO-G1, make electrical documentation (detailed design / as-built project and harmonize with the supervising engineer for the electrical phase). | Prije izrade RO-G1 izraditi elektrodokumentaciju (izvedbeni projekat/projekat izvedenog stanja i usaglasiti sa nadzornim inženjerom za elektro fazu). | set | 1 |  |  |
| B1.2 | Procurement, delivery, schema, testing, installation to the intended position RO-G1, distribution cabinet should be made of double-folding sheet mal with a thickness of 1.5mm. Protection degree IP65, dimensions (WxHxD) 800x2000x600 mm. In the cabinet leave approximately 20% free space for subsequent installation of equipment. The door is equipped with a lock with 2 keys. Install equipment in the cabinet according to the single-pole scheme. With the cabinet deliver complete prefabricated material. Cabinet deliver from renowned type manufacturers like ABB, Schneider, Schrack, Siemens, Legrand etc. | Nabavka, isporuka, šemiranje, ispitivanje, montaža na predviđenu poziciju RO-G1, razvodni ormar treba da bude izrađen od dva puta dekapiranog lima debljine 1,5mm. Stepen zaštite IP65, dimenzije (ŠxVxD) 800x2000x600 mm, U ormaru ostaviti cca 20% slobodnog prostora za naknadnu montažu opreme. Vrata su opremljena bravom sa 2 ključa. U ormar ugraditi opremu prema jednopolnoj šemi. Uz ormar isporučiti pcspletan montažni materijal. Ormar isporučiti od renomiranih proizvođača tipa kao ABB, Schneider, Schrack, Siemens, Legrand itd. | set | 1 |  |  |
| B1.3 | Three-pole compact switch ComPacT NSX160F, 36kA/415VAC, 3 poles, manually operated, fixed version, rated current 160A, 70kA breakpower equipped with microprocessor trip unit Micrologic 2.0, auxiliary contact for the status of the CIRCUIT BREAKER, and voltage trigger MX 230VAC for emergency assembly, production schneider electric or eqv | Tropolni pcspaktni prekidač ComPacT NSX160F, 36kA/415VAC, 3 poles, ručno upravljan, fiksne izvedbe, nazivne struje 160A, prekidne moći 70kA opremljen mikroprocesorspcs trip jedinicom Micrologic 2.0, pomoćnim kontaktom za status prekidača OF, te naponskim okidačem MX 230VAC za isklop u nuždi, proizvodnja Schneider Electric ili ekv. | set | 2 |  |  |
| B1.4 | Four-pole (3P+N) pull-out surge arrester PRD40r, withstand voltage Up=1200V, withstands max. 40kA shock current with deterioration signaling and backup power supply, production of Schneider Electric, or eqv. | četveropolni (3P+N) izvlačivi odvodnik prenapona PRD40r, podnosivi napon Up=1200V, podnosiva max. udarna struja 40kA sa signalizacijom dotrajalosti i rezervnim napajanjem, proizvodnja Schneider Electric, ili ekv. | set | 1 |  |  |
| B1.5 | Four-pole miniature automatic switch C60L, rated current 25A, breaking power 25kA, tripping curve "C" to protect the surge arrester, production of Schneider Electric or ekv. | četveropolni minijaturni automatski prekidač C60L, nazivne struje 25A, prekidne moći 25kA, krivulje okidanja "C" za zaštitu odvodnika prenapona, proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.6 | Single pole miniature automatic switch C60L, rated current 6A, breaking power 25kA, trigger curve "C", production Schneider Electric or ekv. | jednopolni minijaturni automatski prekidač C60L, nazivne struje 6A, prekidne moći 25kA, krivulje okidanja "C", proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.7 | Transformer, transmission ratio 230/24V, 50/60Hz, rated power 100VA, type as ABT7ESM010B, production Schneider Electric or eqv. | transformator prenosnog odnosa 230/24V, 50/60Hz, nazivne snage 100VA, tip kao ABT7ESM010B, proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.8 | Miniature RXM series auxiliary relay, set with base, with 2 folding contacts, 24V AC, schneider electric or eqv. | minijaturni pomoćni relej serije RXM, pcsplet sa podnožjem, sa 2 preklopna kontakta, 24V AC, proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.9 | Two-pole miniature automatic switch C60N rated current 6A breaking power 10 kA tripping curve "C", production Schneider Electric or ekv. | dvopolni minijaturni automatski prekidač C60N nazivne struje 6A prekidne moći 10 kA krivulje okidanja "C", proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.10 | Mushroom switch | Gljivasto tipkalo | pcs | 1 |  |  |
| B1.11 | Three-pole automatic switch of compact type fixed version with front connectors, for rated voltage up to Un =400V, rated current In=63 A, type such as: Schneider, Schrack, Siemens, Legrand, etc. | Tropolni automatski prekidač pcspaktnog tipa fiksne izvedbe s prednjim priključcima, za nazivni napon do Un=400V, nazivne struje In=63 A, tipa kao: Schneider, Schrack, Siemens, Legrand itd. | pcs | 1 |  |  |
| B1.12 | Three-pole automatic fuse C6A/3P. Equipment supply from renowned type manufacturers like ABB, Schneider, Schrack, Siemens, Legrand etc. | Tropolni automatski osigurač C6A/3P. Opremu isporučiti od renomiranih proizvođača tipa kao ABB, Schneider, Schrack, Siemens, Legrand itd. | set | 1 |  |  |
| B1.13 | Signal lamps of red color, power voltage 230VAC are mounted on the cabinet door. | Signalne svjetiljke crvene boje, napon napajanja 230VAC_montiraju se na vrata ormara. | pcs | 3 |  |  |
| B1.14 | Protective fuse 6kA, C 50A, 3-pole | Zaštitni prekidač 6kA, C 50A, 3-polni | pcs | 1 |  |  |
| B1.15 | Protective fuse 6kA, C 35A, 3-pole | Zaštitni prekidač 6kA, C 35A, 3-polni | pcs | 8 |  |  |
| B1.16 | Protective fuse 6kA, C 16A, 3-pole | Zaštitni prekidač 6kA, C 16A, 3-polni | pcs | 8 |  |  |
| B1.17 | Protective fuse 6kA, B 16A, 1-pole | Zaštitni prekidač 6kA, B 16A, 1-polni | pcs | 14 |  |  |
| B1.18 | Two-pole miniature automatic switch in combination with differential protection module 30 mA, rated current 10A, breaking power 10 kA, tripping curve B | dvopolni minijaturni automatski prekidač u pcsbinaciji sa modulom diferencijalne zaštite 30 mA, nazivne struje 10A, prekidne moći 10 kA, krivulja okidanja B | pcs | 13 |  |  |
| B1.19 | Bistable relay iTL Acti9, four-pole, rated current 16 A with mechanical contact position indicator and remote control switch ingestion via maintenance optional switch, during maintenance. | Bistabilni relej iTL Acti9, četveropolni, nazivna struja 16 A sa indikatorom položaja mehaničkog kontakta i mogućnošću isključenja daljinskog upravljanja pomoću izborne preklopke pri održavanju | pcs | 4 |  |  |
| B1.20 | Copper three-pole busbars with current load 320A, N and PE copper bus. The required amount of busbars is defined by a detailed design. | Bakarne tropolne sabirnice strujnog opterećenja 320A, N i PE bakarne sabirnice. Potrebnu količinu sabirnica definisati izvedbenim projektom. | set | 1 |  |  |
| B1.21 | Other consumables (busbar insulated Cu/3P, N clamps, terminal brackets, single-row inline clamps, DIN rail for inline clamps and elements, needle-pin, perforated cable channel, p/f conductors of appropriate cross-section), markings for elements, markings prescribed by law on the front door, instructions for first aid, updated single-pole schemes, etc. | Ostali potrošni materijal (sabirnica izolirana Cu/3P, N stezaljke, nosači završni, redne stezaljke jednoredne, DIN šina za redne stezaljke i elemente, stopica igličasta, perforirana kablovska kanalica, provodnici p/f odgovarajućeg presjeka), oznake za elemente, oznake zakonom propisane na prednja vrata, uputstvo za prvu pomoć, ažurirane jednopolne šeme itd. | lump sum | 1 |  |  |
| B1.22 | For RO-G1 create a detailed scheme with the arrangement of equipment in cabinets in accordance with the applicable regulations and standard. | Za RO-G1 izraditi detaljnu šemu sa rasporedom opreme u ormarima u skladu sa važećim propisima i standardom. | set | 1 |  |  |
| B1.23 | Delivery and installation of insulating carpet 1 kW, 1 mer wide | Isporuka i montaža izolacionog tepiha 1 kV, širine 1 mar | m | 2 |  |  |
| B1.24 | Delivery and installation of fire extinguisher, CO2, 5 kg | Isporuka i montaža aparata za gašenje požara, CO2, 5 kg | pcs | 1 |  |  |
|  | TOTAL MAIN DISTRIBUTION CABINET - RO-G1: | UKUPNO GLAVNI RAZVODNI ORMAR - RO-G1: |  |  |  |  |
| II. A | VENTILATION MANAGEMENT | UPRAVLJANJE VENTILACIJOM |  |  |  |  |
|  | These items include the purchase, delivery and installation of specified equipment, then testing and testing the functionality of this equipment, as well as commissioning, all the kit included in the price. It is the duty of the bidder to determine with the supervisory authority and the investor the position of the units for manual control of fans that are an integral part of the fan and the way of connection with the ventilation management system Universal Control I/O modules are delivered by the supplier of fire alarm equipment. After the installation of pre-specified equipment, it is necessary to test the turret control system in the function of fire alarm together with the contractor or supplier of fire alarm equipment, and then put it into operation. File everything through the record of functional testing and commissioning, and submit it to the investor and supervisory authority for inspection. | Navedene stavke podrazumijevaju nabavku, isporuku i ugradnju specificirane opreme, zatim testiranje i ispitivanje funkcionalnosti ove opreme, kao i puštanje u rad, sve pcsplet uračunato u cijenu. Dužnost ponuđača je da sa nadzornim organom i investitorom odredi položaj jedinica za ručno upravljanje ventilatorima koje su sastavni dio ventilatora i način povezivanja sa sistemom upravljanja ventilacijom Univerzalne upravljačke U/I module dostavlja isporučilac opreme za vatrodojavu. Nakon ugradnje prethodno specificirane opreme potrebno je zajedno sa izvođačem ili isporučiocem vatrodojavne opreme istestirati sistem upravljanja kupolama u funkciji vatrodojave, a potom isti pustiti u rad. Sve zavesti kroz zapisnik o funkcionalnom ispitivanju i puštanju u rad, te isti dostaviti investitoru i nadzornom organu na uvid. |  |  |  |  |
| B.2.1 | Mounting plate 350x550mm for mounting equipment with all the necessary material for mounting the same in the associated RO-G1 and RO-G2 cabinet to the intended place inside the cabinet. | Montažna ploča 350x550mm za montažu opreme sa svim potrebnim materijalom za montažu iste u pripadajući RO-G1 i RO-G2 ormar na predviđeno mjesto unutar ormara. | set | 1 |  |  |
| B.2.2 | Single pole housing for cylindrical fuses 25A, with cylindrical fuse 20 A. All kit. | Jednopolno kućište za cilindrične osigurače 25A, sa cilindričnim osiguračem 20 A. Sve pcsplet. | set | 3 |  |  |
| B.2.3 | Two-pole housing for cylindrical fuses 25A with two cylindrical fuses by 16A. All kit. | Dvopolno kućište za cilindrične osigurače 25A sa dva cilindrična osigurača po 16A. Sve pcsplet. | set | 3 |  |  |
| B.2.4 | Two-pole current protection switch for transformer 25A, with current protection adjustment range of 2.5-4A. | Dvopolna strujna zaštitna sklopka za transformator 25A, sa opsegom podešenja strujne zaštite od 2,5-4A. | pcs | 3 |  |  |
| B.2.5 | Power transformer 100VA, primarian voltage 230VAC, secondary voltage 24VAC. | Energetski transformator 100VA, napon primara 230VAC, napon sekundara 24VAC. | pcs | 3 |  |  |
| B.2.6 | Rectifier with aluminum heat sink 250V/40A, 24VDC, (Gretz connection with parallel-bonded capacitor to reduce DC voltage variations). All set. | Ispravljač sa aluminijskim hladnjapcs 250V/40A, 24VDC, (Gretzov spoj sa paralelno vezanim kondenzatorom za smanjenje varijacija DC izlaznog napona). Sve komplet. | pcs | 3 |  |  |
| B.2.7 | Three-pole relay with 4 folding contacts 6A, coil voltage 24VDC, equipped with protective diode coil or with varistor. All set. | Tropolni relej sa 4 preklopna kontakta 6A, napon svitka 24VDC, opremljeni sa zaštitnom diodom svitka ili sa varistorom. Sve pcsplet. | pcs | 3 |  |  |
| B.2.8 | Drum-type single-pole three-position switch 12A (position 1-0-2), for front door mounting ro-G1 and RO-G2 fan control cabinets. | Grebenasta jednopolna tropoložajna preklopka 12A (položaj 1-0-2), za montažu na prednja vrata RO-G1 i RO-G2 ormara za upravljanje ventilatorima. | pcs | 3 |  |  |
| B.2.9 | DIN rail for inline clamps, for mounting contactors, relays and other equipment, length L = 1m. | DIN šina za redne stezaljke, za montažu kontaktera, releja i ostale opreme, dužine L=1m. | pcs | 1 |  |  |
| B.2.10 | Inline clamps up to 4 mm2 supplied with numbers and markings indicated in the performance el. schemes. At the beginning of the inline clamps, place the bracket for the marking of the inline clamps according to the corresponding el. schemes. All set. | Redne stezaljke do 4 mm2 isporučene sa brojevima i oznakama naznačenim u izvedbenim el. šemama. Na početku rednih stezaljki postaviti nosač za oznaku rednihstezaljki prema pripadajućim el. šemama. Sve pcsplet. | pcs | 4 |  |  |
| B.2.11 | Start button green, installation on the door, 1 NO | "start" taster zeleni, ugradnja na vrata, 1 NO | pcs | 3 |  |  |
| B.2.12 | Stop button red, installation on the door, 1 NO | "stop" taster crven, ugradnja na vrata, 1 NC | pcs | 3 |  |  |
| B.2.13 | Signal lamp, LED green, 230 AC/DC | Signalna sijalica, LED zelena, 230 AC/DC | pcs | 9 |  |  |
| B.2.14 | Automatic fuse three-pole 16A/C/1 pole 6KA | Aut. osigurač tropolni 16A/C/1 pol 6KA | pcs | 3 |  |  |
| B.2.15 | Automatic fuse three-pole 2A/C/1 pol 6KA | Aut. osigurač tropolni 2A/C/1 pol 6KA | pcs | 3 |  |  |
| B.2.16 | Motor protective switch, three-phase, adjustment range 4.0 A-6.3 A | Motorne zaštitna sklopka, trofazna, opseg podešavanja 4,0 A-6,3 A | pcs | 3 |  |  |
| B.2.17 | Copper conductors P/F 2.5 mm² | Bakarni provodnici P/F 2,5 mm² | m | 3 |  |  |
| B.2.18 | Copper conductors P/F 1,5 mm² | Bakarni provodnici P/F 1 mm² | m | 3 |  |  |
| B.2.19 | Hilzne (tubes) for P/F conductor cross-sections up to 2.5 mm² | Hilzne (tuljci) za presjeke P/F provodnika do 2,5 mm² | pcs | 30 |  |  |
| B.2.20 | Hilzne (tubes) for P/F conductor cross-sections up to 1.5 mm² | Hilzne (tuljci) za presjeke P/F provodnika do 1 mm² | pcs | 30 |  |  |
| B.2.21 | Universal control I/O module with 2 digital outputs tied into a fire loop, intended for fan control according to the included performance el. schemes. I/O modules must be compatible with the fire alarm switchboard | Univerzalni upravljački U/I modul sa 2 digitalna izlaza uvezan u vatrodojavnu petlju, namjenjen za upravljanje ventilatorima prema priloženim izvedbenim el. šemama. U/I moduli moraju biti pcspatibilni vatrodojavnoj centrali | pcs | 2 |  |  |
| B.2.22 | Other unspecified material and equipment as needed (cable ducts with lids, protective covers or separators, markings of elements / equipment inside the cabinet and on the door of the cabinet according to the design electrical schemes, all the necessary mounting material screw nuts, screws, laces, spiral, etc.) | Ostali nespecificirani materijal i oprema po potrebi (kablovske kanalice sa poklopcima, zaštitni poklopci ili separatori, oznake elemenata/opreme unutar ormara i na vratima ormara prema izvedbenim el. šemama, sav potreban montažni materijal šarafi matice, vijci, vezice, spirale i slično) | lump sum. | 1 |  |  |
|  | VENTILATION MANAGEMENT TOTAL: | UPRAVLJANJE VENTILACIJOM UKUPNO: |  |  |  |  |
|  | TOTAL DISTRIBUTION CABINETS AND VENTILATION MANAGEMENT: | UKUPNO RAZVODNI ORMAR I UPRAVLJANJE VENTILACIJOM: |  |  |  |  |
| III | ENERGY SETS AND SOCKETS: | ENERGETSKI SETOVI I PRIKLJUČNICE |  |  |  |  |
|  | Price includes procurm , suppy, transport of materialump sum and toolump sum, positioning, marking, installation and connection of all elements | U cijenu je uračunata nabavka, isporuka, prenos alata i materijala, određivanje položaja, obilježavanje, ugradnja i spajanje svih elemenata. |  |  |  |  |
| C1.1 | Procurement of delivery and installation of distribution multipurpose cabinet RB1, mounted at a height of 1.2 m from the finished floor 6 openings, 12 +1 module, dimensions 340x460 mm, equipped with power connectors 2x16A; 230VAC, 2P+PE, IP44 with lid šuko, 1x16A five-pole connector 2P+PE, IP44 and 1x32A five-pole connector 2P+PE, IP44. Type manufacturer like ABB, Schneider, Schrack, Siemens, Legrand, etc. | Nabavka isporuka i ugradnja razvodnog višenamjenskog ormara RB1, montiran na visini 1,2 m od gotovog poda 6 otvora, 12+1 modul, dimenzija 340x460 mm, opremljen sa energetskim priključnicama 2x16A; 230VAC, 2P+PE, IP44 sa poklopcem šuko, 1x16A petopolna priključnica 2P+PE, IP44 i 1x32A petopolna priključnica 2P+PE, IP44. Proizvođač tipa kao ABB, Schneider, Schrack, Siemens, Legrand itd. | set | 1 |  |  |
| C1.2 | Procurement of delivery and installation of distribution multipurpose cabinet RB2, mounted at a height of 1.2 m from the finished floor 6 openings, 12 +1 module, dimensions 340x335 mm, equipped with power connectors 2x16A; 230VAC, 2P+PE, IP44 with lid šuko, 1x16A five-pole connector 2P+PE, IP44. Type manufacturer like ABB, Schneider, Schrack, Siemens, Legrand, etc. | Nabavka isporuka i ugradnja razvodnog višenamjenskog ormara RB2, montiran na visini 1,2 m od gotovog poda 6 otvora, 12+1 modul, dimenzija 340x335 mm, opremljen sa energetskim priključnicama 2x16A; 230VAC, 2P+PE, IP44 sa poklopcem šuko, 1x16A petopolna priključnica 2P+PE, IP44. Proizvođač tipa kao ABB, Schneider, Schrack, Siemens, Legrand itd. | set | 7 |  |  |
| C1.3 | Procurement of supply and installation of power socket 16A; 230VAC, 2P+PE, IP44 with succo cover. | Nabavka isporuka i ugradnja energetske priključnice 16A; 230VAC, 2P+PE, IP44 sa poklopcem šuko. | pcs | 7 |  |  |
| C1.4 | Procurement of supply and installation of power sockets 32A; 5p, ,380VAC, 3P+N+PE, IP44 with shrug cover. | Nabavka isporuka i ugradnja energetske priključnice 32A; 5p, ,380VAC, 3P+N+PE, IP44 sa poklopcem šuko. | pcs | 1 |  |  |
|  | Delivery and installation of cables for power supplying power sets, single-phase sockets, three-phase sockets, single-phase outlets and three-phase outlets. Cables are laid on cable racks or clamps. The price includes complete material for cable assembly and connection. The cables are as follows. types and cross-sections: | Isporuka i ugradnja kablova za napajanje energetskih setova, monofaznih priključnica, trofaznih priključnica, monofaznih izvoda i trofaznih izvoda. Kablovi se polažu na kablovske nosače ili na obujmice. U cijenu je uključen pcspletan materijal za montažu i spajanje kablova. Kablovi su slijedećih tipova i presjeka: |  |  |  |  |
|  | -PP00-Y 3x2,5 mm2 | -PP00-Y 3x2,5 mm2 | m | 200 |  |  |
|  | -PP00-Y 5x2,5 mm2 | -PP00-Y 5x2,5 mm2 | m | 200 |  |  |
|  | -PP00-Y 5x6 mm2 | -PP00-Y 5x6 mm2 | m | 340 |  |  |
|  | -PP00-Y 5x10 mm2 | -PP00-Y 5x10 mm2 | m | 32 |  |  |
| III | TOTAL ENERGY SETS AND SOCKETS: | UKUPNO ENERGETSKI SETOVI I PRIKLJUČNICE: |  |  |  |  |
| IV | LIGHTING | RASVJETA |  |  |  |  |
| D1.1 | Delivery and installation of cables for power supply and lighting control. Cables are laid on cable racks, channelump sum, on clamps, or in wallump sum. The price includes complete material for mounting and connecting cables and junction boxes. | Isporuka i ugradnja vodiča za napajanje i upravljanje rasvjetom. Vodiči se polažu na kablovske nosače, kanalice, na obujmice, ili u zidovima. U cijenu je uključen pcspletan materijal za montažu i spajanje kablova i razvodne kutije. |  |  |  |  |
| D1.2 | -PP00-Y 5x1,5 mm2 | -PP00-Y 5x1,5 mm2 | m | 520 |  |  |
| D1.3 | -PP00-Y 5x2,5 mm2 | -PP00-Y 5x2,5 mm2 | m | 200 |  |  |
| D1.4 | -PP00-Y 3x2,5 mm2 | -PP00-Y 3x2,5 mm2 | m | 800 |  |  |
| D1.5 | Delivery and installation of hard PN pipes 16 mm for lighting installation. The price includes clamps, couplings and junction boxes. All complete. | Isporuka i montaža tvrdih PN cijevi 16 mm za instalaciju rasvjete. U cijenu su uključene obujmice, spojnice i razvodne kutije. Sve pcspletno. | m | 30 |  |  |
| D1.6 | Delivery and assembly of ordinary switches 16A, 250V, for mounting n/f, IP44, type as Schneider or equivalent | Isporuka i montaža prekidača običnog 16A, 250V, za montažu n/ž , IP44, tip kao Schneider ili ekvivalent | pcs | 7 |  |  |
| D1.7 | Delivery and installation of modular single pole micro switch 10A, IP55, impact resistance IK 07, with mica, for lighting control The switch consists of PVC housing and switch element. | Isporuka i montaža modularne jednopolne mikrosklopke 10A, IP55, otpornost na udarce IK 07, sa tinjalicom, za upravljanje rasvjetom Sklopka se sastoji od PVC kućišta i sklopnog elementa. | pcs | 13 |  |  |
| D1.8 | Junction box OG 120x80x50 mm | Razvodna kutija OG 120x80x50 mm | pcs | 26 |  |  |
| D1.9 | Delivery and installation of lamp S1 for lighting, type like Philips WT120C G2 PSU L1500 1 xLED80S/840. The price includes suspension lamps up to 3 mers long, and other materialump sum and accessories that are needed to bring the lamp into a functional state. | Isporuka i ugradnja svjetiljke S1 za rasvjetu , tip kao Philips WT120C G2 PSU L1500 1 xLED80S/840. U cijenu je uključen i ovjes svijetiljki dužine do 3 mra, te ostali materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 53 |  |  |
| D1.10 | Delivery and installation of lamp S2 for lighting approach to the object, type as Schrack S2-Capri LED Basic 50W 6000lm 4000K symmrical IP65 black. The price alump sumo includes the material and accessories that are needed to bring the lamp into a functional state. | Isporuka i ugradnja svjetiljke S2 za rasvjetu prilaza objektu, tip kao Schrack S2-Capri LED Basic 50W 6000lm 4000K simrični IP65 crni. U cijenu je uključen i materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 6 |  |  |
| D1.11 | Delivery and installation of lamp S3 type as Schrack Segon Eco 17W 4K 230V 90°, ECG, white color. The price alump sumo includes the material and accessories that are needed to bring the lamp into a functional state. | Isporuka i ugradnja svjetiljke S3 tip kao Schrack Segon Eco 17W 4K 230V 90°, ECG, bijele boje. U cijenu je uključen i materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 5 |  |  |
| D1.12 | Delivery and installation of lamp S4, type as Schrack Verra LED 15W, 3000K, 1400lm, Opal, PC, IP44. The price alump sumo includes the material and accessories that are needed to bring the lamp into a functional state. | 'Isporuka i ugradnja svjetiljke S4, tip kao Schrack Verra LED 15W, 3000K, 1400lm, Opal, PC, IP44. U cijenu je uključen i materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 3 |  |  |
| D1.13 | Delivery and installation of lamp S4, type as Schrack Verra LED 15W, 3000K, 1400lm, Opal, PC, IP44. The price alump sumo includes the material and accessories that are needed to bring the lamp into a functional state. | Isporuka i ugradnja svjetiljke S5 -Panik svjetiljka svjetiljka sa piktogramom i osvjetljenjem evakuacijskog puta, distanca gledanja 16m, 8W 3h, kao tip Schrack. U cijenu je uključen i materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 11 |  |  |
| D1.14 | Other small material | Ostali sitni materijal | lump sum | 1 |  |  |
| D1.15 | Testing of completed installations with commissioning. Price included in items above | Ispitivanje izvedenih instalacija sa puštanjem u rad. Cijena ukljucena u gornje stavke |  |  |  |  |
|  | RASVJETA UKUPNO | RASVJETA UKUPNO |  |  |  |  |
| V | INSTALLATION OF FIRE ALARMS | INSTALACIJA VATRODOJAVE |  |  |  |  |
| E1.1 | Delivery and installation of microprocessor fire alarm switchboard type lump sumT BC600-8L2S - the following characteristics: - standard alphanumeric 1/4 VGA LCD display for system state control, control and dialogue management - one analogously addressable loop of max 126 according to the Apollo protocol, or 240 elements in the Labor Straus protocol, each of the elements on the loop can be in a separate zone, expandable up to 8 loops - 10,000 memorized recent events in the database by priority and chronology, - power supply voltage 115/230VAC, 50Hz - housing in IP30 protection - automatic switching summer/winter - operating temperature from -20°C to +60°C - Output voltage 27.6VDC, Output current max 2.3A - VdS G212164 certificate - completely free programmable all time and other (input/output) functions of the switchboard Batteries for backup power supply 12V/18Ah, 2 pieces. All kits | Isporuka i montaža mikroprocesorske vatrodojavne centrale tipa lump sumT BC600-8L2S - sljedećih karakteristika: - standardni alfanumerički 1/4 VGA LCD display za kontrolu stanja sistema, upravljanje i vođenje dijaloga - jedna analogno adresabilna petlja od max 126 po Apollo protokolu, odnosno 240 elemenata u Labor Straus protokolu, svaki od elermenata na petlji može biti u posebnoj zoni, proširivo do 8 petlji - 10.000 memorisanih zadnjih događaja u bazi podataka po prioritetima i hronologiji, - napon napajanja 115/230VAC, 50Hz - kućište u zaštiti IP30 - automatsko prebacivanje ljeto/zima - radna temperatura od -20°C do +60°C - Izlazni napon 27.6VDC, Izlazna struja max 2.3A - VdS G212164 certifikat - potpuno slobodno programabilne sve vremenske i ostale (ulazno/izlazne) funkcije centrale Akumulatori za rezervno napajanje 12V/18Ah, 2 kom Sve komplet | set | 1 |  |  |
| E1.2 | Laserski Beam Detektor Dima, za otvorene prostore od 5 do 70 mara dužine, sa dodatcima i do 100 mara doma. Odašiljač i primaoc signala u istom kućištu. Detekcija cistog i tamnog dima.Radna voltaža 10.2 - 32 VDC Radna temperatura -30 do 55 °C IP54 tip 6500RE | Laserski Beam Detektor Dima, za otvorene prostore od 5 do 70 mara dužine, sa dodatcima i do 100 mara doma. Odašiljač i primaoc signala u istom kućištu. Detekcija cistog i tamnog dima.Radna voltaža 10.2 - 32 VDC Radna temperatura -30 do 55 °C IP54 tip 6500RE | pcs | 3 |  |  |
| E1.3 | "Conventional zone modules for connecting laser detectors in a loop to the Apollo protocol. Integrated dual insulator. The ability to adjust the physical address from 01 to 126.Operating temperature -20 to 70 °CIP54 type 55000-845" | Konvencionalni zonski moduli za povezivanje laserskih detektora u petlju sa Apollo protokolom. Integrisan dualni izolator. Mogućnost podešavanja fizičke adrese od 01 do 126.Radna temperatura -20 do 70 °C IP54 tip 55000-845 | pcs | 3 |  |  |
| E1.4 | Addressable input and output module with 1 input and 1 relay output. Working in Apollo protocol, Power over loop Operating temperature -40°C to +70°C IP52 type SA4700-102APO | Adresabilni ulazno izlazni modul sa 1 ulazom i 1 relejnim izlazom. Rad u Apollo protokolu, Napajanje preko petlje Radna temperatura -40°C to +70°C IP52 tip SA4700-102APO | pcs | 4 |  |  |
| E1.5 | Addressable CO detector, with electrochemical carbon monoxide sensor to detect smoldering fire. 5 degrees of sensitivity. Operating temperature 0°C to +40°C IP54 Type 58000-300 | Adresabilni CO detektor, sa elektrohemijskim karbon monoksid senzorom za otkrivanje tinjajuće vatre. Podešavanje 5 stepeni osjetljivosti Radna temperatura 0°C to +40°C IP54 tip 58000-300 | pcs | 10 |  |  |
| E1.6 | Base for CO detector, type SA5000-200 | Podnožje za CO detektor, tip SA5000-200 | pcs | 10 |  |  |
| E1.7 | Addressable manual fire detector, designed to work in a loop with the Apollo protocol. The detector is activated by pressing the pay panel on the detector, without breaking. It resets with the key that comes with it. Operating temperature -40°C to +70°C IP44 type SA5900-908 T | Adresabilni ručni javljač požara, namijenjen za rad u petlji sa Apollo protokolom. Detektor se aktivira pritispcs platičnog panela na detektoru, bez lomljenja. Resetuje se ključem, koji dolazi uz njega. Radna temperatura -40°C to +70°C IP44 tip SA5900-908T | pcs | 4 |  |  |
| E1.8 | Addressable siren with flash, for loop work, intended to work with the Apollo protocol. Dust and water resistant, intended for work in indoor and outdoor spaces, IP65 protection. 15 different tones, 7 volume levelump sum, maximum 86dB at a distance of 1 mer. Flash frequency 1Hz type 58000-005 | Adresabilna sirena sa bljeskalicom, za rad u petlji, namijenjena za rad sa Apollo protokolom. Otporna na prasinu i vodu, namijenjena za rad u unutasnjem i vanspcs prostoru, IP65 zaštita. 15 razlicitih tonova, 7 nivoa jačine zvuka, maximalno 86dB na udaljenosti od 1 mra. Frekvencija bljeskalice 1Hz tip 58000-005 | pcs | 3 |  |  |
| E1.9 | Delivery and installation - Fire alarm cable JB Y(St)Y 2x2x0,8 for connecting addressable elements of fire loops | Isporuka i ugradnja - Vatrodojavni kabal JB Y(St)Y 2x2x0,8 za povezivanje adresabilnih elemenata vatrodojavnih petlji | m | 950 |  |  |
| E1.10 | Delivery and installation - PVC Channel 17x17mm | Isporuka i ugradnja - PVC Kanalica 17x17mm | m | 750 |  |  |
| E1.11 | Delivery and installation - PVC Channel 25x25mm | Isporuka i ugradnja - PVC Kanalica 25x25mm | m | 100 |  |  |
| E1.12 | Delivery and installation - PVC Channel Ø 16mm | Isporuka i ugradnja - PVC Cijev Ø 16mm | m | 100 |  |  |
| E1.13 | Communicator | Komunikator | pcs | 1 |  |  |
| E1.14 | Small and unspecified material | Sitni i nespecificirani materijal | lump sum | 1 |  |  |
| E1.15 | The first examination of the fire alarm system by the competent institution with the issuance of the test record and the certificate of the correctness of the system, in accordance with Article 47. Law on Fire Protection and Firefighting of the FBiH (these tasks are performed by an authorized company that is not the contractor of the aforementioned works on the facility). | Prvo ispitivanje sistema vatrodojave od strane nadležne institucije sa izdavanjem zapisnika o ispitivanju i potvrde o ispravnosti sistema, u skladu sa članom 47. Zakona o zaštiti od požara i vatrogastvu FBIH (ove poslove izvodi ovlaštena firma koja nije izvođač pomenutih radova na objektu). | lump sum | 1 |  |  |
| E1.16 | Installation and connection of system elements, integration with the switchboard. Switchboard programming, addressing, entering names and paramerizing elements. Testing the operation of the system and putting into operation. Staff training and system performance | Montaža i povezivanje elemenata sistema, integracija sa centralom. Programiranje centrale, adresiranje, unošenje naziva i paramrisanje elemenata. Testiranje rada sistema te puštanje u rad.Obuka osoblja I podesavanje sistema | lump sum | 1 |  |  |
| E1.17 | Staff training and system performance | Obuka osoblja i prikaz rada sistema | lump sum | 1 |  |  |
| E1.18 | Development of the as-built project by the contractor in 3(three) complete copies, hardcover + CD. 2(two) copies for the Investor, 1(one) for the Contractor. Price included in items above | Izrada projekta izvedenog stanja od strane izvođača radova u 3(tri) pcspletna primjerka, tvrdi povez + CD. 2(dva) primjerka za Investitora, 1(jedan) za Izvođača. Cijena ukljucena u gornje stavke |  |  |  |  |
| V | INSTALLATION OF FIRE ALARM TOTAL: | INSTALACIJA VATRODOJAVE UKUPNO: |  |  |  |  |
| VI | LIGHTNING PROTECTION INSTALLATION AND GROUNDING | GROMOBRANSKA INSTALACIJA I UZEMLJENJE |  |  |  |  |
|  | Price includes procurm , suppy, transport of materialump sum and toolump sum, positioning, marking, installation and connection of all elements | U cijenu je uračunata nabavka, isporuka, prenos alata i materijala, određivanje položaja, obilježavanje, ugradnja i spajanje svih elemenata. |  |  |  |  |
| F2.1 | Delivery and installation of roof brackets for tin covers kit. Sheet mal bracket d=2 mm, 6.5 x 25 Rf screw, gasket and windshield under the screw head + gasket under the type bracket: ID 003360, EPDM 60 ShA, click guide acceptance system. Hermie ili.sl. SON16-K Rf 11621 | Isporuka i montaža krovnih nosača za limene pokrove-pcsplet. Lim nosača d=2 mm, vijak 6,5 x 25 Rf, dihtung i šajba ispod glave vijka + dihtung ispod nosača tipa: ID 003360, EPDM 60 ShA, klik sistem prihvata vodiča. Hermi ili.sl. SON16-K Rf 11621 | pcs | 210 |  |  |
| F2.2 | Delivery and installation of FI-FI connectors (cross-sectional and parallel). Made of 3 tiles 48 x 48 mm, sheet mal d=2 mm, semicircular location of the conductor. Hermie, etc. KON 08 Rf 50111 | Isporuka i montaža veznih spojnica FI-FI (ukrsna i paralelna). Izrađena od 3 pločice 48 x 48 mm, lim d=2 mm, polukružno mjesto nalijeganja vodiča. Hermi ili sl. KON 08 Rf 50111 | pcs | 8 |  |  |
| F2.3 | Delivery and installation of measuring point markings. made of 2 tiles 20 x 48 mm, screw 2 x M6. Hermie, etc. MŠ Rf 80122 | Isporuka i montaža oznaka mjernog mjesta. izrađenih od 2 pločice 20 x 48 mm, vijak 2 x M6. Hermi ili sl. MŠ Rf 80122 | pcs | 10 |  |  |
| F2.4 | Delivery and installation of contact tape-tape connectors, for switching steel poles to a strip grounding, made of 3 tiles 58 x 58 mm, sheet mal d= 2 mm, screws 4 x M8. Hermie, etc. KON 01 Rf 50422 | Isporuka i montaža kontaktnih spojnica traka-traka, za prespajanje čeličnih stubova na trakasti uzemljivač, izrađenih od 3 pločice 58 x 58 mm, lim d= 2 mm, vijci 4 x M8.Hermi ili sl. KON 01 Rf 50422 | pcs | 10 |  |  |
| F2.5 | Delivery and installation of drip edges made of tiles 48 x 58 mm, sheet mal d= 2 mm, bolts and nuts 2 x M6. All set. Hermie, etc. KON 21 Rf 200212 | Isporuka i montaža okapnica Izrađenih od pločica 48 x 58 mm, lim d= 2 mm, vijci i matice 2 x M6. Sve pcsplet. Hermi ili sl. KON 21 Rf 200212 | pcs | 10 |  |  |
| F2.6 | Delivery and installation of contact couplings for mal masses. Made of 3 tiles 20 x 58 mm, screw 2 x M6, semicircular place of application of the conductor Hermi or similar. KON 05 Rf 80518 | Isporuka i montaža kontaktnih spojnica za malne mase. Izrađena od 3 pločice 20 x 58 mm, vijak 2 x M6 , polukružno mjesto nalijeganja vodiča Hermi ili sl. KON 05 Rf 80518 | pcs | 10 |  |  |
| F2.7 | Delivery and assembly of catching spike. Made with conical head, screw 1 x M6 for mounting. Hermior sl. LOW Rf 300400 | Isporuka i montažaLoveći šiljak. Izrađen sa konusnom glavom, vijak 1 x M6 za montažu. Hermiili sl. LOV Rf 300400 | pcs | 4 |  |  |
| F2.8 | Delivery and installation of groovegrips made of tiles 48 x 85 mm, sheet mal d = 2 mm, screw 2 x M6, semicircular location of the conductor. Hermie, etc. KON 06 Rf 60122 | Isporuka i montaža žlijebnih hvataljki izrađenih od pločica 48 x 85 mm, lim d= 2 mm, vijak 2 x M6, polukružno mjesto nalijeganja vodiča. Hermi ili sl. KON 06 Rf 60122 | pcs | 8 |  |  |
| F2.9 | Delivery and installation of conductors made of fi 8 mm aluminium-alloy (for overhead distributions), made by alloying according to EN 62561-2 standard. Hermie, etc. AH1 Al/Mg 90250 | Isporuka i montaža vodiča od aluminij-legure FI 8 mm (za nadzemne razvode), izrađenih legurisanjem po normi EN 62561-2. Hermi ili sl. AH1 Al/Mg 90250 | m | 170 |  |  |
| F2.10 | Delivery and installation of strip grounding 30 x 3.5 mm (for underground installations), made according to EN 62561-2. Hermie, etc. RH1 Rf 90701 | Isporuka i montaža trakastog uzemljivača 30 x 3,5 mm (za podzemne instalacije), izrađenog po normi EN 62561-2. Hermi ili sl. RH1 Rf 90701 | m | 280 |  |  |
| F2.11 | Delivery and installation of contact tape-tape connectors, made of 3 tiles 58 x 58 mm, sheet mal d= 2.5 mm, screws 4 x M8. Hermie, etc. KON 01 Rf 50422 | Iisporuka i montaža kontaktnih spojnica traka-traka, izrađenih od 3 pločice 58 x 58 mm, lim d= 2,5 mm, vijci 4 x M8. Hermi ili sl. KON 01 Rf 50422 | pcs | 20 |  |  |
| F2.12 | Delivery and installation of cross-linking straps up to 40 mm - reinforcing iron up to FI 32 mm, made of tiles 40 x 30 mm, Screw M10. Hermie, etc. Kon 09 FeZn 90122 | Isporuka i montaža ukrsnih spojnica traka do 40 mm - armaturno željezo do FI 32 mm, izrađenih od pločica 40 x 30 mm, vijak M10. Hermi ili sl. KON 09 FeZn 90122 | m | 140 |  |  |
| F2.13 | Inspection, testing and measurement of the resistance of the grounding lightning rod installation . Price included in items above | Pregled, ispitivanje i mjerenje otpora uzemljivača gromobranske instalacije cijena ukljucena u gornje stavke . |  |  |  |  |
| VI | LIGHTNING PROTECTION INSTALLATION AND GROUNDING TOTAL: | GROMOBRANSKA INSTALACIJA I UZEMLJENJE UKUPNO: |  |  |  |  |
| VII | INSTALLATION TESTING | ISPITIVANJE INSTALACIJA |  |  |  |  |
| G1 | Perform the necessary control, testing and measurement at the POWER INSTALLATION to obtain the appropriate regulations of the required consent and attestation from the authorized institution. This item covers ELECTRICAL INSTALLATIONS. The overview includes: | Izvršiti potrebnu kontrolu, ispitivanje i mjerenje na ELEKTROENERGETSKOJ instalaciji pribaviti odgovarajuće propisima zahtjevane saglasnosti i ateste od ovlaštene ustanove. Ovom stavpcs obuhvaćene su ELEKTROENERGETSKE INSTALACIJE. Pregled obuhvata: |  |  |  |  |
| G2 | * inspection of feed lines | * pregled napojnih vodova |  |  |  |  |
| G3 | * inspection of secondary installation lines | * pregled vodova sekundarne instalacije |  |  |  |  |
| G4 | * *inspection of illuminating sources | * pregled iluminacionih izvora |  |  |  |  |
| G5 | * insulation resistance tests and measurements, installation failure loop | * ispitivanja i mjerenja otpora izolacije, petlje kvara na instalaciji |  |  |  |  |
| G6 | * handing over of certificates on measurements have been done | * predaja atesta o izvršenim mjerenjima |  |  |  |  |
| G7 | * handing over warranty sheets and attestations to built-in equipment | * predaja garantnih listova i atesta na ugrađenu opremu |  |  |  |  |
| G8 | * handing over prospectus documentation for embedded equipment | * predaja prospektne dokumentacije za ugrađenu opremu |  |  |  |  |
| G9 | * handing over instructions for use of devices and installations | * predaja uputstava za upotrebu uređaja i instalacija |  |  |  |  |
| G10 | * handing over and installation of single-pole el. scheme of the as-built state of distribution cabinets, boards, panelump sum / dividers and the like. | * predaja i postavljanje jednopolnih el. šema izvedenog stanja razvodnih ormara, tabli, ploča / razdjelnika i slično. |  |  |  |  |
| G11 | * handing over and installation of a list of installed electrical equipment / materialump sum in distribution cabinets, boards, plates / manifolds and the like. | * predaja i postavljanje spiska ugrađene elektro opreme/materijala u razvodnim ormarima, tablama, pločama / razdjelnicima i slično. |  |  |  |  |
| G12 | All complete | Sve kompletno | set | 1 |  |  |
| G13 | Perform the necessary control, testing and measurement on the lightning rod installation, obtain the appropriate regulations of the required consent and attestation from the authorized institution. The overview includes: | Izvršiti potrebnu kontrolu, ispitivanje i mjerenje na gromobranskoj instalaciji, pribaviti odgovarajuće propisima zahtjevane saglasnosti i ateste od ovlaštene ustanove. Pregled obuhvata: |  |  |  |  |
| G14 | * inspection of each connecting point of tape - tape | * pregled svakog spojnog mjesta traka - traka |  |  |  |  |
| G15 | * omic measurement of continuity of descents and prestenova for potential equalization | * omsko mjerenje neprekidnosti spusteva i prestenova za izjednačenje potencijala |  |  |  |  |
| G16 | * checking the joints of the strips - mal mass | * provjera spojeva traka - malna masa |  |  |  |  |
| G17 | All complete | Sve kompletno | set | 1 |  |  |
| G18 | Interconnection of functionally dependent power engineering systems and communication safety systems with handing over. - price included in items above | Međusobno uvezivanje funkcionalno ovisnih sistema elektroenergetike i pcsunikaciono sigurnosnih sistema sa primopredajom.- cijena ukljucena u gornje stavke |  |  |  |  |
| VII | TOTAL TESTING OF INSTALLATIONS: | UKUPNO ISPITIVANJE INSTALACIJA: |  |  |  |  |
|  | ELECTRICAL WORKS SUMMARY | ELEKTROINSTALACIJE REKAPITULACIJA | EURO |
| A | METAL PERFORATED DUCTS, PVC CHANNELS, INSTALLATION PIPES | METALNI PERFORIRANI KANALI, PVC KANALICE, INSTALACIONE CIJEVI |  |
| B | VENTILATION MANAGEMENT | RAZVODNI ORMAR I UPRAVLJANJE VENTILACIJOM |  |
| C | ENERGY SETS ANDSOCKETS | ENERGETSKI SETOVI I PRIKLJUCINICE |  |
| D | LIGHTING | RASVJETA |  |
| E | INSTALLATION OF FIRE ALARM | INSTALACIJA VATRODOJAVE |  |
| F | LIGHTNING PROTECTION INSTALLATION AND GROUNDING | GROMOBRANSKA INSTALACIJA I UZEMLJENJE |  |
| G | TESTING OF INSTALLATIONS | ISPITIVANJE INSTALACIJA |  |
|  | TOTAL ELECTRCAL WORKS: | ELEKTROINSTALACIJE UKUPNO: |  |
| BUILDING "A” (50M X 26M) REKAPITULACIJA/SUMMARY |
|  | RADOVI | WORKS | €/EURO |
| A. | GRADJEVINSKI RADOVI | CIVIL WORKS |  |
| B. | VODOVOD I KANALIZACIJA | WATER SUPPLY & SEWAGE |  |
| C. | MASINSKE INSTALACIJE | MECHANICAL WORKS - HVAC |  |
| D. | ELEKTRORADOVI | ELECTRICAL WORKS |  |
|  | UKUPNO SVI RADOVI | TOTAL OVERALL WORKS |  |

Chapter II: BUILDING “B”

| No. | Description of works | Opis | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena (EURO) |
| --- | --- | --- | --- | --- | --- | --- |
| A. | CIVIL WORKS | GRADJEVINSKI RADOVI |  |  |  |  |
| I | EARTH WORKS | ZEMLJANI RADOVI |  |  |  |  |
| 1 | Wide mechanical excavation up to 0.40m hight in coherent soil, category III with pushing off and arranging-compacting formation/upper surface of of foundation soil (subsoil compacting) to Me=40MN/m, and moving material close to trench. Measure : m3 | Široki mašinski iskop visine od 0.40 m, u koherentnom tlu III kategorije, planiranje dijela terena ispod betonskih površina i asfalta te formiranje posteljice prema projektu, sa nabijanjem do Me=40 MN/m2.Visak privremeno odloziti u blizini rova. Jedinica mjere: m3 |  |  |  |  |
|  | 40.50*26.80*0.40 | 40.50*26.80*0.40 | m3 | 434.16 |  |  |
| 2 | Mechanical excavation of earth for foundation strips, width 0.50 m, excavation depth 0.30 m, and moving material close to trench. Measure: m3 | Masinski iskop za temeljne trake sirine 0.50 m,dubina iskopa 0.30 m, sa privremenim odlaganjem u blizini rova. Jedinica mjere: m3 |  |  |  |  |
|  | (40.5+25.2)*2*0.5*0.3 | (40.5+25.2)*2*0.5*0.3 | m3 | 19.71 |  |  |
| 3 | Mechanical excavation of earth for foundation pads, dim. 1.50x1.50 m, excavation depth 0.80 m, and moving material close to trench. Measure : m3. | Masinsji iskop tla za temelne stope, dimenzija 1.50x1.50 m, dubina iskopa 0.80 m, sa pomjeranjem materijala u blizini rova. Measure : m3. |  |  |  |  |
|  | (1.5*1.5*0.8)*10 | (1.5*1.5*0.8)*10 | m3 | 18.00 |  |  |
| 4 | Supply, transportation and spreading of gravel under concrete base slab of ground floor, layer thickness 0.20 m, with necessary compaction (Me=60 MN/m2). Measure : m3. | Nabavka, transport I razastiranje sljuncanog materijala ispod ploce garaze, debljina sloja 0.20 m sa nabijanjem do modula stisljivosti (Me=60 MN/m2. Jedinica mjere: m3. |  |  |  |  |
|  | 39.78*25.63*0.3 | 39.78*25.63*0.3 | m3 | 305.87 |  |  |
|  | EARTH WORKS TOTAL: | ZEMLJANI RADOVI UKUPNO: |  |  |  |  |
| II | CONCRETE AND REINFORCED CONCRETE WORKS | BETONSKI I ARMIRANO - BETONSKI RADOVI |  |  |  |  |
|  | Note: All items of concrete works to be executed as per drawings, statical calculation and general conditions for execution of concrete works. Unit prices to include costs of instalation and removal of smooth formwork, stiffened and fixed properly, as well as all needed for eventual crossings and openings trough the concrete elements. Reinforcement to be set and fixed with spavers respecting requested concrete cover thichness. Concrete to be mechanically vibreted with the needlesize adequate to surface of each conceret element. | Napomena: Sve stavke betonskih radova u trebaju biti izvedene prema crtezima, statickim kalkulacijama, I opstim uslovima za izvodjenje betonskih radova. U jedinicne cijene ukljuciti troskove postavljanja i uklanjanje glatke oplate, pravilno pricvscene I fiksirane kao i sve potrebno za prodoro kroz betonske elemente. Armatura treba biti postavljena, vezana zicom i fisirana distancerima uz postovanje zastitnog sloja betona. Beton treba biti zbijen mehanickim vibratorom sa iglom velicine adekvatne presjeku elemenata koji se vibrira. |  |  |  |  |
| 5 | Supply of material, transport and concreting of lean concrete MB 20. Thickness 5 cm | Nabavka, transport i ugradjivanje podloznog betona MB20, debljine 5 cm | m3 |  |  |  |
|  | under the pads | ispod stopa | 1.4 |  |  |  |
|  | under the strips | ispod traka | 3.8 |  |  |  |
|  | under slab | ispod ploce | 50.3 | 55.59 |  |  |
| 6 | Supply of material, transport & concreting of reinforced (RI) concrete pads, crete MB 30 (C 25/30) in smooth formwork. Reinforcement is calculated separately. Measure: m3 | Nabavka, transport i betoniranje temeljnih stopa, MB30 (C 25/30), debljine 50 cm u odgovarajucoj glatkoj oplati. Armatura se obracunava posebno. Jedinica mjere: m3. |  |  |  |  |
|  | (1.5*1.5*0.5+0.79*0.46*1.2)*10 | (1.5*1.5*0.5+0.79*0.46*1.2)*10 | m3 | 15.61 |  |  |
| 7 | Supply of material, transport and concreting of RI foundation beams (T-section), concrete MB 30 (C 25/30) in smooth formwork. Reinforcement is calculated separately. Measure: m3. | Nabavka, transport i betoniranje temeljnih greda T presjeka betonom MB30 u odgovarajucoj glatkoj oplati. Armatura se obracunava posebno. Jedinica mjere: m3. |  |  |  |  |
|  | (0.9*0.25+0.5*0.3)*9.54*8+(0.9*0.25+0.5*0.3)*25.2*2 | (0.9*0.25+0.5*0.3)*9.54*080+(0.9*0.25+0.5*0.3)*25.2*2 | m3 | 47.52 |  |  |
| 8 | Supply of material, transport and concreting of RI concrete slab, concrete MB30 (C 25/30), thickness 15 cm, with treated surface (fero beton) in adequate smooth formwork. After conceting form dilatation cuting fresh concrete and fill with sealing compound. Area is 1007 m2 Measure : m3. | Nabavka materijala, transport i betoniranje podne ploce garaze betonom MB30 (C 25/30),d=15 cm sa obradjenom gornjom povrsinom (fero-beton) u odgovarajucoj glatkoj oplati. Poslije betoniranja izraditi dilatacije rezanjem svjezeg betona i zapunjavanjem odgovarajucim zaptivnim sredstvom. Povrsina ploce je 1007 m2 Jedinica mjere: m3. | m3 | 149.74 |  |  |
| 9 | Supply of material, transport and concreteing of RI concrete beams and columns, concrete MB30 (C 25/30) in 3 or 4 side formwok. Colums and beans are 15x15 cm. All works as per given drawings and static calculations. joints and extensions to be properly done, no voids or cracks. Reinforcement is calculated separately. Measure : m3. | Nabavka materijala, transport i betoniranje AB stubova i greda u sanitarnom čvoru betonom MB 30 u trostranoj ili četverostranoj oplati. Dimenzije stubova i greda 15x15 cm . Sav rad prema datim nacrtima, detaljima i zahtijevu statičara. Spojevi i nastavci, fino obrađeni bez šupljina i pukotina. Armatura se zasebno obračunava. Obračun po m3. |  |  |  |  |
| a) | RI concrete in aboulution area | AB stubovi sanitarnog čvora | m3 | 0.40 |  |  |
| b) | RI beam greda in abolution area dim 15x15 cm | AB greda sanitarnog čvora dimenzija 15x15 cm | m3 | 0.35 |  |  |
| 10 | Supply of material, transport and concreting of RI concrete slab above aboulution area, slab thickness t= 10 cm. Concerete MB 30 (C25/30). Reinforcement is calculated separately. Measure: m3 | Nabavka materijala, transport i betoniranje AB ploče iznad prostora toaleta, debljine d=10cm, betonom MB 30 (C 25/30) u potrebnoj glatkoj oplati. Armatura se zasebno obračunava. Obračun po m3. | m3 | 0.40 |  |  |
| 11 | Supply of material, transport and concrete work of RI concrete vechicle service chanel, wall thickness 15 cm, concerete MB 30 C25/30). In a bottom, slab make manhole dim. 50x50 cm, 20 cm deep. Reinforcement not included. Measure: m3 | Nabavka materijala, transport i betoniranje AB servisnog kanala za vozila betonom MB 30 (C 25/30) u odgovarajucoj glatkoj oplati .Zidovi kanala debljine 15 cm.Dubina kanala 1.45 m.U donjoj ploci izvesti saht za prikupljanje vode dimenzija 50x50 cm, dubine 20 cm. Armatura se zasebno obračunava. Obračun po m3. |  |  |  |  |
|  | walls | Zidovi | m3 | 3.48 |  |  |
|  | slab | Ploca | m3 | 1.46 |  |  |
| 12 | Supply of material, transport of reinforcement, bending and installaition of reinforcement. Measure: as per kg of installed reinforcement. | Nabavka, transport, savijanje i montaza armature. Obracun po kg ugradene armature. |  |  |  |  |
|  | Reinforcement mesh | Armaturne mreze | kg | 18208 |  |  |
|  | Reinforcement bars | Armaturne sipke | kg | 10203 |  |  |
| 13 | Supply of the concrete admixture - liquid anorganic waterproofing concrete admixture - as or similar as BETOCRETE C17 produced by as Schomburg GmbH. Adding, dosing, mixing and other details in all as per manufactures instructions. | Nabavka aditiva za beton za - tekuci anorganski dodatak za hidroizolaciju betonskih konstrukcija -( kao BETOCRETE C17 proizvođača Schomburg GmbH). Dodavanje i doziranje aditiva kao i nacin mjesanja I ostali detalji u svemu prma preporuci proizvodjaca. |  |  |  |  |
| a) | garage base floor slab: | podne ploče garaže | kg | 1123.03 |  |  |
| b) | vehichle service chanel walls and slab | zidovi I ploca kanala za servis vozilal | kg | 37.07 |  |  |
| II | CONCRETE AND REINFORCEMENT CONCRETE TOTAL: | BETONSKI I ARMIRANO-BETONSKI RADOVI UKUPNO: |  |  |  |  |
| III | STEEL WORKS | CELICARSKI RADOVI |  |  |  |  |
|  | Note: unit prices for steel structure should include costs of all joint and fixing matrial, insulation, flashings, horizontal and vertical site movements, cranes or similar, as well as, all required PPE and Health and safety equipment. | Napomena: u jedinicne cijene za celicnu konstrukciju ukljuciti I troskove svih spojnih I veznih materijala, izolacija opsava te mehanizacije za vertikalni i horizontalni transport, kranova , dizalica I sl. kao I potrebne opreme I sredstava zastite na radu. |  |  |  |  |
| 14 | Supply of material, fabrication and erection of steel structures all in accordance with detail workshop drawings. Material S235. Anticorozive and fire protection: 1. Surface preparation by sandblasting. 2. Primer layer - thickness, number of layers and prmier aplication method as per fire retardant paint system manufacturer specifications. 3. Fire retardant painting system 30 min. thickness, number of layers and primer aplication method as per manufacturer specification. 4. Final coating layers - two exopy paint layers each minimum 45 µm thick. Measure: per kg of finished, protected and installed steel structures. | Nabavka materijala, fabrikacija i montaza celicne konstrukcije u svemu prema detaljnim radionickim nacrtima. Materijal S235. Antikorozivna i vatrootporna zastita: 1. Priprema povrsina pjeskarenjem 2. Temeljna boja - debljine i broj slojeva kao i nacin nanosenja prema uputama proizvodajca protivpozarnog premaza. 3. Protupozarni sistem premaza za vatrootpornost min. 30 min. Broj i debljina slojeva prema uputstvu proizvodjaca boja. 4. Zavrsni premazi - dva epoxidna premaza po minimalno 45 µm Obracun po kg uradjene, zasticene i smontirane konstrukcije. |  |  |  |  |
|  | Beams | Nosaci | 73754 |  |  |  |
|  | Plates | Ploce | 9639 |  |  |  |
|  | Bolts | Vijci | 571 |  |  |  |
|  | Anchors | Ankeri | 282 |  |  |  |
|  |  |  | kg | 84246 |  |  |
| III | STEEL WORKS TOTAL: | CELICARSKI RADOVI UKUPNO: |  |  |  |  |
| IV | CLADDING WORKS | KROVOPOKRIVACKI I FASADERSKI RADOVI |  |  |  |  |
|  | Note: unit prices for cladding works should include cost of all joint and fixing matrial, insulation, flashings, horizontal and vertical site movements, cranes or similar, as well as, all required PPE and Health and safety equipment. | Napomena: u jedinicne cijene za krovne I fasadne radove ukljuciti I troskove svih spojnih I veznih materijala, izolacija opsava te mehanizacije za vertikalni i horizontalni transport, kranova , dizalica I sl. kao I cijene potrebne opreme I sredstava zastite na radu. |  |  |  |  |
| 15 | Supply of material, transport and instaling clading of roof termo-insulated sendwich panels with poliuretan filling (PIR 100). Roof panel with external trapezoidal sheet 40/250/1000x0.50 mm, & internal trapezoidical sheet 1.5/50/1000/0.50 mm. Color is subject of Engineers approval. Panel infill is poliizocijanurat-PIR, fire reaction B-s1, d0. Panel will be installed on prepared steel supporting structure. Price includs crane and all necesery machineries for lifting, unloading and installation, as well as all necessary panel screws with 2 threads, jumpers, sealing tape and any other necessary joint and installation material. The panels must have an extended outer trapezoidal sheet in the gutter. Roof panels made full lenght, no extensions. At the beginning and end of all panels, lifted panel ends and droping edge must be done. Openings up to 3 m2 should not be deducted from surface area of the roof. Calculation per m2 of net roof area. | Nabavka materijala, doprema i ugradnja krovnih termoizolacionih panela sa poliuretanskom ispunom (PIR 100). Krovni paneli sa vanjskim trapeznim limom 40/250/1000x0,50mm i unutrašnjim limom 1,5/50/1000x0,50mm. Boja po izboru Nadzornog Inzinjera. Ispuna panela je poliizocijanurat - PIR, reakcija na vatru: B - s1, d0. Paneli se postavljaju na vec pripremljenu celicnu podkonstrukciju. Cijenom je obuhvaćena dizalica i sva potrebna mehanizacija za istovar i ugradnju, kao i potrebni panel vijci sa dva navoja, jahači i brtvena traka te ostali potrebni sitni montazni materijal. Paneli moraju biti sa prepuštenim vanjskim trapeznim limom u oluk. U slucaju nastavljana panela, prepust mora biti 30 cm. Na početku i završetku svih panela dignuti falc, odnosno uraditi okapnicu. Otvori do 3 m2 se ne odbijaju od površine krova. Obračun po m2 neto površine krova. |  |  |  |  |
|  | Roof panel | Krovni paneli | m2 | 1160.00 |  |  |
| 16 | Supply of material, transport and instaling clading from wall termo-insulated sendwich panel with poliuretan filling (PIR 100). Wall panel with hiden joint, external with external microprofiled sheet metal 0.75/15/1000/0.60 mm, internal sheet 1.5/50/1000/0.50 mm.Color with designer choise. Panel fill is poliizocijanurat-PIR, reaktion for fire B-s1, d0.Panel will be installed on ready steel supporting structure.Prize includ crane and all necesery mashineries for unloading and installation, panel screws, screws with 2 threads and sealing tape. Openings up to 3 m2 do not bounce off the surface of the fasade. Calculation per m2 net of fasade area. Unit: m2 | Nabavka materijala, doprema i ugradnja zidnih termoizolacionih panela sa PIR ispunom. Zidni paneli su sa skrivenim spojem, vanjskim mikroprofilisanim limom 0.75/15/1000x0,60mm i unutrašnjim limom 1,5/50/1000x0,50mm, boja po izboru projektanta. Ispuna panela je poliizocijanurat - PIR, reakcija na vatru: B - s1, d0. Paneli se postavljaju na već pripremljenu čeličnu podkonstrukciju. Cijenom je obuhvaćena dizalica i sva potrebna mehanizacija za istovar i ugradnju, kao i potrebni panel vijci sa dva navoja i brtvena traka. Otvori do 3 m2 se ne odbijaju od površine fasade. Obračun po m2 neto površine fasade. |  |  |  |  |
|  | Facade panels | Fasadni paneli | m2 | 660.00 |  |  |
| 17 | Supply of material, transport, delivery and installation of horizontal gutters made of galvanized and plasticized steel sheet, developed surface lenght 500/0,60mm with mounting brackets made of galvanized steel strips distanced max. 80cm. The price includes all accompanying elements of gutters (forkofs, seals, kettles, etc.), as well as all connecting and fastening material. Calculation per m1 of the finished horizontal gutter. | Nabavka materijala, doprema i ugradnja horizontalnog oluka od čeličnog pocincanog i plastificiranog lima RŠ 500/0,60mm sa postavljanjem nosača od čeličnog pocinčanog plastificiranog flaha na svakih max. 80cm. Cijenom su obuhvaćeni svi prateći elementi oluka (forkofi, štucne, kotlići i sl.), te sav spojni i pričvrsni materijal. Obračun po m1 gotovog horizontalnog oluka. |  |  |  |  |
|  | Horizontaln guters | Horizontalni oluci | m | 81.00 |  |  |
| 18 | Supply of material, transport, delivery and installation of gutter skirting boards from the steel galvanized and plasticized steel sheet up to 315/0,50 mm developed surface lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja oluk lajsne od čelčnog poc. plastificiranog lima do RŠ315/0,50mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Skirting board | Oluk lajsna | m | 81.00 |  |  |
| 19 | Supply of material, transport, delivery and installation of the gutter mask made of steel galvanized and plasticized steel sheet up to 625/0,60mm developd lenght. The price includes all connecting and fastening material.Calculation per m1. | Nabavka materijala, doprema i ugradnja maske oluka od čeličnog pocincanog I plastificiranog lima do RŠ625/0,60mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Guter mask | Maska oluka | m | 81.00 |  |  |
| 20 | Supply of material, transport, delivery and installation of ridge flashing, galvanized and plasticized steel sheet 625/0,60mm developed lenght with mounting a type trapezoidal comb on both sides. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja sljemenog opšava od čeličnog poc. plastificiranog lima RŠ625/0,60mm sa postavljanjem tipskog trapeznog češlja obostrano. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Ridge cladding | Opsav sljemena | m | 51.00 |  |  |
| 21 | Supply of material, transport, delivery and installation of under-ridge flashing made of galvanized and plasticiez steel sheet 415/0.5mm developed lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja podsljemenog opšava od čeličnog poc. plastificiranog lima RŠ415/0,50mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Ridge- Under ceiling clading | Opsav podsljemeni | m | 51.00 |  |  |
| 22 | Supply of materials, delivery and installation of the bottom starting flashing base of the facade panels, made of galvanized and plasticied steel sheet up to RŠ315/0.60mm developed plinth. To be installed with watertight joints at the continuation of the skirting. The price includes all connecting and fastening material. Calculation per m1 | Nabavka materijala, doprema i ugradnja početnog opšava sokla fasadnih panela. Opšav od čeličnog poc. plastificiranog lima do RŠ315/0,60mm se postavlja sa vodonepropusnim spojevima na nastavljanju opšava. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Bottom starting flashing | Opsav sokla FP | m | 133.00 |  |  |
| 23 | Supply of materials, delivery and installation of the plinth mask, which is attached to the bottom starting flashing baseand attached to the face of the panel. Mask made of galvanized and plastized steel shhet up to 250/0.50mm of developed lenght The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja maske sokla koja se kači za početni opšav sokla i pričvršćuje za lice panela. Opšav od čeličnog poc. plastificiranog lima do RŠ250/0,50mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Plinth mask | Maska sokla | m | 133.00 |  |  |
| 24 | Supply of materials, delivery and installation of vertical gutters with a section of 120x120mm made of plasticized steel sheet with installation of supports made of galvanized steel plasticized sheet at a distance of max. 200 cm. The price includes all accompanying elements, as well as all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja vertikalnih oluka presjeka 120x120mm od čeličnog poc. plastificiranog lima sa postavljanjem nosača od čeličnog pocinčanog plastificiranog flaha na razmaku max. 200cm. Cijenom su obuhvaćeni svi prateći fazonski elementi, te sav spojni i pričvrsni materija. Obračun po m1. |  |  |  |  |
|  | Vertical gutters | Vertikalni oluci | m | 68.00 |  |  |
| 25 | Supply of materials, delivery and installation of façade flashing made of galvanized and plastized steel sheet up to 250-415/0.60mm developed lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja opšava fasade od čeličnog poc. plastificiranog lima RŠ 250-415/0,60mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Facades flashings | Opsavi fasade | m | 440.40 |  |  |
| 26 | Supply of materials, delivery and installation of façade flashing made of galvanized and plastized steell sheet up to 415-625/0.60mm developed lenght. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja opšava fasade od čeličnog poc. plastificiranog lima RŠ 415-625/0,60mm. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Facades flashings | Opsavi fasade | m | 80.00 |  |  |
| 27 | Supplly of materials, delivery and installation of typical linear snowguards made of galvanized and plastized steel sheet 250/0.60mm developed lenght. At the connection of the snowguard with the trapezoidal rib of the panel, place an EPDM washer. The snowguards are attached to the panels with self-tapping screws 4.8x70mm, min. 3 pcs/m1. The price includes all connecting and fastening material. Calculation per m1. | Nabavka materijala, doprema i ugradnja tipskih linijskih snjegobrana od čeličnog poc. plastificiranog lima RŠ250/0,60mm. Na spoju snjegobrana sa trapeznim rebrom panela sa mora postaviti EPDM podloška. Snjegobrani se za panele pričvršćuju samourezivim vijcima 4,8x70mm, min. 3 kom/m1. U cijenu je uključen sav spojni i pričvrsni materijal. Obračun po m1. |  |  |  |  |
|  | Snowguards | Snjegobrani | m | 243.00 |  |  |
| 28 | Supply of materials, delivery and installation of the covering of the columns at the bottom of the facade panels. The material is galvanized and plasticized steel sheet d=0.60mm. Calculation per piece. | Nabavka materijala, doprema i ugradnja obloge stubova na dnu fasadnih panela. Materijal je čelični poc. plastificirani lim d=0,60mm. Obračun po komadu. |  |  |  |  |
|  | Covering of columns | Opsavi stubova | pcs | 14.00 |  |  |
| 29 | Supply of materials, delivery and installation of sealing flashings frames at the penetration through the roof. The frames are made of galvanized and plasticized steel sheet d=0.60mm. XPS thermal insulation is placed below these flashings between the ribs of the roof panels, and a vapor-permeable-waterproof film is placed over it. In case the frames are wider than 1250 mm, a double seam must be made at the joint. Calculation per m2 | Nabavka materijala, doprema i opšivanje prodora kroz krov. Opšavi su od čeličnog poc. plastificiranog lima d=0,60mm. Ispod ovih opšava se postavlja XPS termoizolacija između rebara krovnih panela, a preko iste paropropusna-vodonepropusna folija. U slučaju da opšavi budu širi od 1250mm, na spoju se mora raditi dupli falc. Obračun po m2 |  |  |  |  |
|  | Penetration through the roof | Prodori kroz krov | m2 | 15.00 |  |  |
| 30 | Installation of anti-condensation felt on the underside of the covering sheets in contact with the panels. Calculation per m2 | Ugradnja protivkondenznog filca sa donje strane opšavnih limova koji su u dodiru sa panelima. Obračun po m2 | m2 | 170.00 |  |  |
| IV | CLADDING WORKS TOTAL: | KROVOPOKRIVACKI I FASADERSKI RADOVI TOTAL: |  |  |  |  |
| V | ZIDARSKI RADOVI | MASONRY WORKS |  |  |  |  |
| 31 | Supply of material, transport and execution of brick walls, thickness of 15cm with clay-bricks, technical characteristics like "EKOTERM 10" in portland cement plaster 1:2:6. Block dimensions 50x10x23.8 cm. Calculation per m2 | Nabavka materijala, transport i zidanje unutarnjih zidova d=15 (10) cm opekarskim blokom tehničkih karakteristika kao tip "EKOTERM 15/10" ili ekvivalent u P.C.M 1:2:6. Dimenzije bloka 50x15(10)x23,8 cm. Obračun po m3. |  |  |  |  |
|  | wall thichness d=15 cm | zidovi debljine d=15 cm | m3 | 1.20 |  |  |
| 32 | 2 layers plastering of surcafes (brick surfaces and concrete surfaces) of outdoor ceilling and walls of abolution area, in portland cement palster 1:3:9, over a layer of 1:3 cement grout speread using of scaffolding inlcluded in price. Measure: m2. | Grubo i fino malterisanje unutrašnjeg i vanjskog dijela stropa i vanjskih strana zidova prostora toaleta produžno cementnim malterom 1:3:9 sa prethodnim špricanjem rijetkim cementnim malterom 1:3 (plafoni se samo gletuju i boje). Obračun po m2. | m2 | 20.00 |  |  |
| V | UKUPNO ZIDARSKI RADOVI : | TOTAL MANSORY WORKS TOTAL |  |  |  |  |
| VI | HIDROIZOLATERSKI RADOVI | INSULATION WORKS |  |  |  |  |
| 33 | Waterproofing of the toilets with a one-component polymer cement waterproofing coating of the type "DRACO LASTIC 100" or equivalent. The floor with a plinth at a height of 10 cm is insulated. It is applied in two layers with all accompanying preparations and details according to the manufacturer's instructions. Calculation per m2 of performed waterproofing. | Izvođenje hidroizolacije mokrih čvorova jednokomponentnim polimercementnim hidroizolacijskim premazom tipa "DRACO LASTIC 100" ili ekvivalent. Izolira se pod sa soklom u visini od 10 cm. Nanosi se u dva sloja sa svim pratećim predradnjama i detaljima prema uputstvu proizvođača. Obračun po m2 izvedene hidroizolacije. | m2 | 5.00 |  |  |
|  | Consumption: 3.0 kg/m2 for both layers | Potrošnja: 3.0 kg/m2 za oba sloja |  |  |  |  |
| VI | UKUPNO HIDROIZOLATERSKI RADOVI : | TOTAL INSULATION WORKS: |  |  |  |  |
| VII | I CERAMIC WORKS | KERAMIČARSKI RADOV |  |  |  |  |
|  | Note: colour and design of all tiles in accordance with designer choice. Before placing ceramic, all constructive dimensions to be controlled on the spot. The selected contractor must make an installation scheme in accordance with measures taken on the site, dimensions of ceramic which sample is approved by supervisor and author of construction design. | Napomena:boja i dizajn pločica prema izboru projektanta. prije postavljanja keramike, dimenzije treba prekontrolisati na licu mijesta. Izabrani Izvođač mora izraditi šeme polaganja keramike u skladu sa izmjerenim dimenzijama na gradilištu, dimenzijama keramike koja je putem uzorka odobrena od strane nadzora i autora glavnog projekta. |  |  |  |  |
| 34 | Supply of material, transport and installation of ceramic polished wall tiles placed on ceramic glue, I class, colors acc.to designer's choise. Tiles must be installaed joint on joint 1 and 2 mm, with joint selant. Apply appropriate angular and joint stainless steel profiles to be included in price. Calculation per m2. | Oblaganje unutrašnjih zidova prostora toaleta do pune visine, zidnim glaziranim keramičkim pločicama na fleksibilnom ljepilu. Pločice A klase, postavljaju se fuga na fugu sa fugama širine 2mm obrađenim fug masom . Svi završni profili i završne lajsne ulaze u cijenu keramike. Obračun po m2. | m2 | 10.00 |  |  |
| 35 | Supply of material, transport and installation of ceramic polished tiles on the abolution floor. Tiles to be placed on layer of flexible adhesive class C2TE S1 and grouted acid-resistant grouting compound. All horizontal and vertical joints filled with a silicone compound resistant to mold and bacteria. Calculation per m2 | Oblaganje unutrašnjih podova prostora toaleta podnim keramičkim pločicama . Pločice se lijepe fleksibilnim ljepilom razreda C2TE S1 i fuguju sa kiselootpornom fug masom. Sve horizontalne i vertikalne spojeve zapuniti sa silikonskom masom otpornom na plijesan i bakterije. Obračun po m2. | m2 | 4.00 |  |  |
|  | TOTAL CERAMIC WORKS: | KERAMIČARSKI RADOVI : |  |  |  |  |
| VIII | PAINTING WORKS | MOLERSKO FARBATSKI RADOVI |  |  |  |  |
| 36 | Painting of walls and ceilings on the toalet by paint in tons of choice by the designer with the previous bending and impregnation in the STO system or the like of the designer. On the inner surfaces that are treated with the cement plaster, apply impregnation of StoPrim Plex that penetrates deep into the substrate, strengthens the surface, regulates the absorption and improves adhesion of the next layers.After drying aprimer coat, it is necessary with fine sandpaper lightly sand all surfaces to remove trowel marks and all other possible irregularities.Surfaces after sanding should be emptied and impregnated with StoPrimPlex to regulate substrate absorption.After drying the impregnation, apply an internal dispersive paint that is vapor-permeable and free from harmful emissions that affect the environment such as StoColor Latex 4000 or the like. Paint with a roller or brush, apply in two coats, and if necessary dilute with water to a maximum of 10%. Calculation per m2. | Bojenje zidova i plafona u toaletu bojom u tonu po izboru projektanta sa prethodnim gletovanjem i impregnacijom u sistemu STO ili sl. po izboru projektanta.Na unutarnje površine koje su obrađene produžnom cementnim malterom nanijeti impregnaciju StoPrim Plex koja prodire duboko u podlogu, učvršćuje površinu, regulira upojnost i poboljšava prijanjanje narednih slojeva. Nakon sušenja glet mase, potrebno je sa finim brusnim papirom lagano obrusiti sve površine da bi se uklonili tragovi gletera i sve ostale eventualne neravnine. Površine nakon brušenja oprašiti i impregnirati sa StoPrimPlex da bi se regulisala upojnost podloge. Nakon sušenja impregnacije nanijeti unutarnju disperzivnu boju koja je paropropusna i bez štetnih emisija koje utiču na okolinu kao što je StoColor Latex 4000 ili sl. Po izboru projektanta.Boju,valjkom ili četkom, nanijeti u dva premaza,a po potrebi razrijediti sa vodom do maximalno 10%. Obracun po m2 |  |  |  |  |
| a) | Bojenje zidova s vanjske strane | Bojenje zidova s vanjske strane | m2 | 13.50 |  |  |
| b) | Bojenje stropa s unutrašnje i vanjske strane | Bojenje stropa s unutrašnje i vanjske strane | m2 | 26.53 |  |  |
|  | UKUPNO MOLERSKO FARBARSKI RADOVI : | TOTAL PAINTING WORKS: |  |  |  |  |
| IX | DOORS AND WINDOWS | BRAVARSKI RADOVI |  |  |  |  |
|  | NOTE for all openings: All measures to be taken and cheked on site. The selected contractor must take the responsibility for facade design, static calculation, workshop drawings and all specific details in accordance with its technology. Enginerrs and designer approval is required pror to work commencement. Glass openings to be less then 180cm . Unit prices include installation and removing of metal scaffold for the position ironmongery installation. | NAPOMENA: za sve sisteme: Prije izrade pozicija, sve dimenzije uzeti i kontrolisati na licu mjesta.Odabrani izvođač preuzima obavezu izrade projekta fasade, statičku provjeru, izradu radioničkih nacrta i svih specifičnih detalja u skladu sa svojom tehnologijom, koje je dužan dostaviti na definitivnu saglasnost projektanta i nadzora prije početka izvođenja radova. Velicina staklenih stijena treba biti manja od 180 cm, U jedinične cijene uključiti montažu i demontažu metalne skele za montiranje pozicija bravarije. |  |  |  |  |
| 37 | Supply and instalation façade windows made by ALU profiles with broken therma bridge. Windows system as Feal Termo 50 (broken thermal bridge). Glass: 4LowE+16Ar+4Low External Windows sill RAL 7047 Opening directions as per drawings. Fully completed and mounted facade position (with all necesarry fixing and sealing materials:screws, tapes, silicon..) | Nabavka i ugradnja fasadnih prozora, izrađenih od ALU profila sa prekinutim termičkim mostom. Prozori u sistemu kao Feal Termo 50 (prekinuti termo most) Staklo: 4LowE+16Ar+4LowE. Vanjska klupica boja RAL 7047 Otvaranja prema shemama iz nacrta. Kompletno završena i montirana fasadna pozicija (sa potrebnim pratećim pricvrsnim i zaptivnim materijalom: šarafi, trake, silikon...) |  |  |  |  |
|  | P1 60x80cm |  | pcs | 1.00 |  |  |
| 38 | Supply and installation façade windows made by ALU profiles with broken therma bridge. Windows system as Feal Termo 60 (broken thermal bridge). Glass: 4LowE+16Ar+4Low External Windows sill RAL 7047 Opening directions as per drawings. Opening/closing mechanism: with extended handle. Fully completed and mounted facade position (with all necesarry fixing and sealing materials:screws, tapes, silicon..) | Nabavka i ugradnja fasadnih prozora, izrađenih od ALU profila sa prekinutim termičkim mostom. Prozori u sistemu kao Feal Termo 50 (prekinuti termo most) Staklo: 4LowE+16Ar+4LowE. Vanjska klupica boja RAL 7047 Otvaranja prema shemama iz nacrta. Mehanizam za otvaranje/zatvaranje: sa produženom ručkom. Kompletno završena i montirana fasadna pozicija (sa potrebnim pratećim pricvrsnim i zaptivnim materijalom (šarafi, trake, silikon...) |  |  |  |  |
|  | P2 90x180cm | 90x180cm | pcs | 22.00 |  |  |
| 39 | Supply and instalation façade glass panels made by ALU profiles with broken therma bridge (''I'' and ''H'' profiles) as per statical calculation. Glass: 4LowE+16Ar+4Low External Windows sill RAL 7047 Opening directions as per drawings. Fully completed and mounted facade position (with all necessary fixing and sealing materials: screws, tapes, silicon..) | Nabavka i ugradnja fasadnih staklenih stijena izrađenih od ALU profila sa prekinutim termickim mostom ("U" i "H" profili) u sistemu prema statickom proracunu. Staklo: 4LowE+16Ar+4LowE. Vanjska klupica boja RAL 7047. Kompletno završena i montirana fasadna pozicija (sa potrebnim pratećim pricvrsnim i zaptivnim materijalom (šarafi, trake, silikon...) |  |  |  |  |
|  | PS1 240x180cm | 240x180cm | pcs | 2.00 |  |  |
|  | PS2 296x180 | 296x180 | pcs | 8.00 |  |  |
|  | PS3 340x180 | 340x180 | pcs | 2.00 |  |  |
|  | PS4 401x180 | 401x180 | pcs | 8.00 |  |  |
|  | PS5 419x180 | 419x180 | pcs | 8.00 |  |  |
| 40 | Supply and installation of Al profile doors with aluminum panel filling. Ironmongery first-class hardware by choice of investors. The lock with a safety cylinder. Filling: aluminum panel Color of filling: gray RAL 7047 Installing the position using screws. | Nabavka i ugradnja fasadnih vrata od Al profila sa ispunom od termo panela. Okov prvoklasan po izboru investitora. Brava je sigurnosna, cilindar. Ispuna: aluminijski panel Boja ispune: siva RAL 7047 Ugradnja pozicije pomoću šarafa. |  |  |  |  |
|  | V1 100x210cm | 100x210cm | pcs | 4.00 |  |  |
| 41 | Supply and installation of sectional doors made of ALU panels in all as HORMANN SPU F42 . The frame and door frame are made of galvanized steel profiles with guides.The door is equipped with lifting mechanisam with engine WA 500 FU 545 (opening speed 0.5m/s), impuls opening with keynboard, remote and manual - NOT chain opening in case ofpower supply cuts. Doors to be equiped with side guides and SKS sensors at the bottom. Installation type N (standard installation). Processing and color of profiles and doors are subject of Engineers approval. Section surface Micrograin, color RAL 9006 gray. The price includes two remote controls. | Nabavka i ugradnja sekcijskih vrata izrađenih od ALU panela u svemu kao HORMANN SPU F42. Okvir i ram vrata su od pocinčanih čeličnih profila sa vodilicama. Vrata imaju mehanizam za podizanje varat sa motornim pogonm WA 500 FU 545 (otvaranje 0.5m/sec), impulsno otvaranje tatstaturom, daljinskim i rucno - NOT otvaranje lancanikom u slucaju nestanka strujnog napajanja. Vrata su snabdjevena bočnim vodilicama i SKS senzorima na dnu varat. montazni tip N (standardna montaza). Obrada i boja profila i vrata po izboru investitora.Povrsinska obrada sekcija Micrograin , boja RAL 9006 siva. Cijena ukljucuje i dva daljinska upravljaca za otvaranje. |  |  |  |  |
|  | S1: W600 x H500 | Sirina 600 x visina500cm | pcs | 2.00 |  |  |
| 42 | Supply and installation of interior doors made of Al profile without a broken thermal bridge with aluminum panel filling. Profile: Feal 45 (without broken thermal bridge) Profile and panel color: gray RAL 7047 First-class fittings chosen by the designer. Mortise cylinder lock with one set of keys. Installing the position using screws. | Nabavka i ugradnja unutrašnjih vrata od Al profila bez prekinutog termičkog mosta sa ispunom od aluminijskih panela. Profil: Feal 45 (bez prekinutog termo mosta) Boja profila i ispune: siva RAL 7047 Okov prvoklasan po izboru projektanta. Brava usadna cilindar sa jednim setom ključeva. Ugradnja pozicije pomoću šarafa. |  |  |  |  |
|  | V2 90x210cm | 90x210cm | pcs | 1.00 |  |  |
| IX | TOTAL DOORS AND WINDOWS: | UKUPNO BRAVARSKI RADOVI: |  |  |  |  |
| X | MISCELLANEOUS WORKS | OSTALI RADOVI |  |  |  |  |
| 43 | Marking of parking spaces (18 parking spaces) provided inside the building, on the final coating - ferroconcrete. | Ocrtavanje parking mjesta (18 parking mjesta) predviđenih unutar objekta, na završnoj oblozi -ferobeton. |  |  |  |  |
|  | Flat rate calculation. | Obračun paušalno. | lump sum | 18.00 |  |  |
| X | TOTAL MISCELLANEOUS | UKUPNO OSTALI RADOVI : |  |  |  |  |
| BUILDING "B" 40M X 26M SUMMARY OF CONSTRUCTION WORKS/REKAPITULACIJA |
|  | WORKS | RADOVI |  | €/EURO |
|  | A. CIVIL WORKS | A. GRADJEVINSKI RADOVI |  |  |
| I | EARTH WORKS TOTAL: | UKUPNO ZEMLJANI RADOVI: |  |  |
| II | CONCRETE AND REINFORCEMENT CONCRETE C | UKUPNO BETONSKI I ARMIRANO-BETONSKI RADOVI : |  |  |
| III | STEEL WORKS TOTAL | UKUPNO CELICARSKI RADOVI: |  |  |
| IV | CLADDING WORKS, DOORS, WINDOWS TOTAL | UKUPNO KROVOPOKRIVACKI I FASADERSKI RADOVI : |  |  |
| V | TOTAL MANSORY WORKS | UKUPNO ZIDARSKI RADOVI : |  |  |
| VI | HYDRO INSULATION WORKS TOTAL | UKUPNO HIDROIZOLATERSKI RADOVI : |  |  |
| VII | CERAMIC WORKS TOTAL | UKUPNO KERAMIČARSKI RADOVI : |  |  |
| VIII | PAINTING WORKS TOTAL | UKUPNO MOLERSKO FARBARSKI RADOVI : |  |  |
| IX | DOORS AND WINDOWS TOTAL | UKUPNO BRAVARSKI RADOVI: |  |  |
| X | MISCELLANEOUS WORKS TOTAL | UKUPNO OSTALI RADOVI : |  |  |
| A | TOTAL CIVIL WORKS | UKUPNO GRADJEVINSKI RADOVI: |  |
| No. | Description of works | Opis | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena/ (EURO) |
| B | WATER SUPPLY AND SEWAGE | VODOVOR I KANALIZACIJA |  |  |  |  |
| I | WATER SUPPLY | VODOVOD |  |  |  |  |
| II | MASONRY WORKS | ZIDARSKI RADOVI |  |  |  |  |
| 1 | Grooving of channels in slabs and walls for laying water pipes in accordance with technical regulations and technical specifications. Calculation according to the actually performed works. Sanitary platoon: 5.00 Price per 1m. | Štemanje kanala u pločama i zidovima za polaganje vodovodnih cijevi u skladu sa tehničkim propisima i tehničkom specifikacijom. Obračun prema stvarno izvedenim radovima. Sanitarni vod: 5.00 Cijena po 1m. | m | 5.00 |  |  |
| 2 | Drilling of openings in slabs and walls for the passage of water pipes with their closing after the completed works, in accordance with technical regulations and technical specification. Calculation according to the actually performed works. Sanitary line: 2 Price per 1 piece. | Bušenje otvora u pločama i zidovima za prolaz vodovodnih cijevi sa zatvaranjem istih po završenim radovima,u skladu sa tehničkim propisima i tehničkom specifikacijom.Obračun prema stvarno izvedenim radovima. Samitarni vod: 1 Cijena po 1 komadu. | pcs | 1.00 |  |  |
| 3 | Closing the gaps with plaster in the slabs and walls, after the completion of works. Price per 1m. | Zatvaranje šliceva malterom u pločama i zidovima,po završetku radova. Cijena po 1m. | m | 5.00 |  |  |
| 4 | Closing the openings in the plates after the passage of vertical lines. | Zatvaranje otvora u pločama nakon prolaska vertikalnih vodova. | pcs | 1.00 |  |  |
| II | TOTAL MASONRY WORKS: | UKUPNO ZIDARSKI RADOVI: |  |  |  |  |
| III | ASSEMBLY WORKS | MONTAŽNI RADOVI |  |  |  |  |
| 5 | Supply and installation of PP-R pipes, to complete pipeline installation of hot and cold water and circulation. The price includes required thermal protection of pipes and fittings. Water pipes are distributed in the wall and floor screed, fixed with plastic clamps at a distance of 1.5 m. Quantities per as built works. Price per m. | Nabava i montaža PP -R cijevi, za kompletiranje cijevne mreže instalacije sanitarne tople i hladne vode i cirkulacije . U cijenu uračanata potrebna toplinska zaštita cijevi i spojni elementi. Cijevi se vode u zidu i estrihu(u podu obavezno u zaštitnoj cijevi ), pričvršćene plastičnim obujmicama na razmaku od 1,5 m. Obračun prema stvarno izvedenim radovima. Cijena po 1m. |  |  |  |  |
|  | Pipe Ø 20mm. | Cijevi Ø 20mm. | m | 3.00 |  |  |
| 6 | Supply, transport, placement of PEHD water pipes for pressure 10bar. Cost estimated per m¹ of installed pipe. | Nabavka, prevoz, i ugradnja PEHD vodovodnih cijevi za pritiske do 10bar. Obračun po m¹ ugrađene cijevi. |  |  |  |  |
|  | Pipe Ø 20mm. | Cijevi Ø 20mm. |  |  |  |  |
|  | Pipe Ø 25mm. | Cijevi Ø 25mm. |  |  |  |  |
| 7 | Supply and installation of valves on pipes branches for hot and cold water. | Nabavka i ugradnja propusnih ventila na granama razvoda tople i hladne vode,i ispitivanje rada istih. |  |  |  |  |
|  | Valve Ø 20mm. | Ventil Ø 20mm. | pcs | 3.00 |  |  |
|  | Valve Ø 25mm. | Ventil Ø 25mm. | pcs | 1.00 |  |  |
| 8 | Thermal insulation of hydrant pipes for protection (in object ) | Termička izolacija hidrantskih cijevi za zaštitu od pucanja i smrzavanja cijevi (u objektu). | m | 3.00 |  |  |
| 9 | Testing of water supplly system Water supply installations testing on the operation pressure of 10bar. Water supply installations are under pressure untill all joints are inspected. Minimal time of testing approximatelly 120 min. Drop of pressure cannot be more that 0.1 bar. | Ispitivanje instalacije stavljanjem hidrantske mreže pod probni pritisak od 10 bara. Instalacija mora biti pod pritiskom sve dotle dok se ne izvrši pregled svih spojeva. Minimalno vrijeme trajanja probe može biti 120 minuta. Pad pritiska ne smije biti veći 0.1 bara. Obračun po m gotovog posla. |  |  |  |  |
|  | Cost per m. | Cijena po m | m | 3.00 |  |  |
| 10 | Flushing and disinfection of water supply installation. Cost per m of finished works. | Ispirinje i dezinfekcija vodovodne mreže. Obračun po m1 gotovog posla. | m | 3.00 |  |  |
| 11 | Connection of this object to the existing water supply networks. Includes all works and materials. | Presjecanje postojećih cjevovoda na koji će vršiti priključenja objekta. U cijenu ukljućeni svi radovi i materijali. | pcs | 1.00 |  |  |
|  | TOTAL ASSEMBLY WORKS | UKUPNO MONAŽNI RADOVI |  |  |  |  |
|  | TOTAL WATER SUPPLY SYSTEM | UKUPNO VODOVOD |  |  |  |  |
| II | SEWAGE WORKS | KANALIZACIJA |  |  |  |  |
| I | CONCRETE WORKS | BETONSKI RADOVI |  |  |  |  |
| 12 | Complete production of a concrete inspection shaft with a clear opening Æ1000cm with a cone end 60 cm and a depth of 1.0-2.0 m from prefabricated concrete pipes, with a monolithic base. The price includes all works and materials, as well as the dover d=60 class D400. | Kompletna izrada betonskog revizionog okna svijetlog otvora Æ1000cm sa završnik konusom 60 cm i dubine 1,0-2,0m od prefabrikovanih betonskih cijevi , sa monolitnom bazom. U cijenu uključeni svi radovi i materijali, kao i poklopac fi 60 klase D400. |  |  |  |  |
|  | FRO (Foul sewaage revision opening): 3 | FRO (fekalno reviziono okno): 3 |  |  |  |  |
|  | RO (Surface sewage revison pening):6 | RO(oborinsko reviziono okno): 6 |  |  |  |  |
|  | ROz (Oilysewage revison pening): 2 | ROz(zauljeno reviziono okno): 2 |  |  |  |  |
|  | Note: see manhole in external works | Napomena: Okna data u vanjskom uređenju. |  |  |  |  |
| 29 | Construction of an absorption well with a diameter of 3 m and a depth of approx.1-2 m, according to the attached draft. The item includes all works and materials on the proper construction of the absorption well, as well as testing of the absorption capacity of the soil, and possible correction of the type of well. | Izgradnja upojnog bunara prečnika 3 m i dubine cca 1-2 m a prema priloženim nacrtu. Stavka obuhvata sve radove i materijale na pravilnoj izgradnji upojnog bunara a također i ispitivanje upojne moći tla, te eventualna korekcija tipa bunara. |  |  |  |  |
|  | Note: see apsorbtiion well in outnetwork | Napomena: upojni bunari data u vanjskom uređenju. |  |  |  |  |
| II | TOTAL CONCRETE WORKS: | BETONSKI RADOVI UKUPNO: |  |  |  |  |
| III | MASONRY WORKS | ZIDARSKI RADOVI |  |  |  |  |
| 14 | Cutting of channels in slabs and walls for placement of sewer pipes with technical conditions and technical specification. Price per 1 m. | Slicanje kanala u pločama i zidovima za smještaj kanalizacionih cijevi sa tehničkim uslovima i tehničkom specifikacijom. Cijena po 1 m. | m | 5.00 |  |  |
| 15 | Drilling openings in slabs and walls for laying sewer pipes and closing openings after laying pipes. Price per 1 pc. | Bušenje otvora u pločama i zidovima za polaganje kanalizacionih cijevi i zatvaranje otvora nakon polaganja cijevi. Cijena po 1 kom. | pcs | 1.00 |  |  |
| 16 | Sealing of ducts in slabs and walls after pipe installation, in accordance with technical conditions and technical specification. Price per 1m. | Zatvaranje kanala u pločama i zidovima poslije ugradnje cijevi,u skladu sa tehničkim uslovima i tehničkom specifikacijom. Cijena po 1m. | m | 5.00 |  |  |
| II | TOTAL MASONRY WORKS: | UKUPNO ZIDARSKI RADOVI: |  |  |  |  |
| III | ASSEMBLY WORKS | MONTAŽNI RADOVI |  |  |  |  |
| 17 | Supply, transport and installation of PVC sewage network pipes With pipe mouth and complete pipe waterproofing materials for domestic sewage. Cost includes all installed sealing and fittings and fixings to structure, according to design. Cost per m | Nabavka transport i ugradnja odvodnih cijevi od PVC materijala sa mufnom i sa svim cijevnim vodootpornim materijalom za kućnu kanalizaciju. U cijenu uključeni svi spojni i fazonski komadi prema projektu te vješanje cijevi za konstrukciju. Cijena po 1n. |  |  |  |  |
|  | Cost per m | Cijena po 1m. |  |  |  |  |
|  | Pipe Ø 50mm. | Cijevi Ø 50mm. | m | 9.00 |  |  |
|  | Pipe Ø 110mm. | Cijevi Ø 110mm. | m | 12.00 |  |  |
|  | Pipe Ø 150mm. | Cijevi Ø 150mm. |  |  |  |  |
| 18 | Supply, transport and installation of PVC SN8 sewage network pipes. Cost includes all installed sealing and fittings and fixings to structure, according to design | Nabavka, transport I ugradnja PVC cijevi SN8 za vanjsku fekalnu i oborinsku kanalizaciju. U cijenu uključeni svi spojni i fazonski komadi prema projektu |  |  |  |  |
|  | Pipe Ø 160mm. (foul sewage) | Cijevi Ø 160mm. (fekalna kanalizacija) |  |  |  |  |
|  | Pipe Ø 200mm. (foul sewage) | Cijevi Ø 200mm. (fekalna kanalizacija) |  |  |  |  |
|  | Pipe Ø160mm. (surface sewage) | Cijevi Ø 160mm. (oborinska kanalizacija) |  |  |  |  |
|  | Note: Item given in external works | Napomena: stavka data u vanjskim radovima |  |  |  |  |
| 19 | Supply and installation of floor drain Φ50 with horizontal drain, with flap which prevents odors entry (prevents odors entry with and without water) , membrane for hydro isolation and grate of stainless steal, with system for locking with special security screws. Cost per set. | Nabavka i ugradnja HL podnih slivnika Φ50 sa rešetkom od nehrđajućeg čelika i sa plovkom za zaustavljanje gasova u slučaju da je slivnik bez vode. Obračun po komadu. Slivnici su kružni sa kvadratnom kromiranom rešetkom,sa svim potrebnim dodacima.Cijena po 1 kom. | pcs | 1.00 |  |  |
| 20 | Opening passage to roof and outside walls, supply and installation of ventilation caps on the end of feacal verticals according to arhitectual detail. Cost includes all detail works , protection of waterproofing and metal sheet finishes. | Otvaranje prolaza na krov i fasadu za ozraku cijevi, nabavka i ugradnja ventilacionih kapa prečnika 110mm na završetku kanalizacionih vertikala.U cijenu uključeno uzdizanje i zaštita hidroizolacije i opšav limom. |  |  |  |  |
|  | Cost per set | Cijena po 1kom. | pcs | 1.00 |  |  |
| 21 | Supply , transport and installation of drain in the drainage chanel DN110 HL605S, installation haight 205mm. Cost includes all works and materials according to manufacturer's instructions. | Nabavka, transport i ugradnja slivnika u kanalu za odvodnju iz garaže. Slivnik DN110 tip HL 605S, visina ugradnje 205mm. U cijenu uključeni svi radovi i materijali prema uputstvu proizvođača. | m | 2.00 |  |  |
| 22 | testing of the sewage network after installation. At the first stage, testing of the proper funcionality, waterthightness and leyaers will be done. Testing will be done in presence of the Engineer. At the second stage, testing of the vertical part network will be done. Third phase of testing will be done after all works. testing of the network can be done separatly, in sections. horizontal parts must be tested at hidrostatic preasure. Price per am;. | Ispitivanje kanalizacione mreže poslije montaže iste.U prvoj fazi,testiranje ispravnog rada,vodootpornosti materijala i slojeva,biti će obavljeno. Ispitivanje se vrši uz prisustvo predstavnika investitora.U drugoj fazi će biti obavljeno ispitivanje vertikalnog dijela mreže.Treća faza ispitivanja biti će obavljena poslije svih radova.Ispitivanje mreže se može vršiti odvojeno,u dijelovima.Horizontalni dijelovi se moraju ispitati na hidrostatički pritisak.Cijena po 1m | m | 5.00 |  |  |
| III | TOTAL ASSEMBLY | UKUPNO MONTAŽA: |  |  |  |  |
| II | TOTAL SEWAGE NETWORK | UKUPNO KANALIZACIJA |  |  |  |  |
| III | SANITARY EQUIPMENT | SANITARNA OPREMA |  |  |  |  |
| 23 | Supply and installation of wash basin with inlet and drain valve. With screws for fixing of ceramic and all neccessary equipment and connection material. In price included assembly installation element for washbasin. | Nabavka i ugradnja keramičkih pikolo umivaonika ovalnog oblika sa svim potrebnim materijalom, sa sarafima za montazu na keramici I sva potrebna oprema I spojni materijal. U cijenu ukljuciti I motazni materijal. | pcs | 2.00 |  |  |
| 24 | Supply and installation of built-in ceramic free-standing toilet bowls with all the necessary equipment and materials, with a lid, a low-standing kettle, with an angle valve and a flexible hose. | Nabavka i ugradnja ugradbenih keramičkih stojećih WC šolja sa svom potrebnom opremom i materijalom,sa poklopcem,niskostojećim kotlićem,sa ugaonim ventilom i savitljivim crijevom. | pcs | 1.00 |  |  |
| 25 | Supply and installation of new single-lever standing faucets for hot and cold water for sinks with chrome siphon. All necessary materials included. | Nabavka i ugradnja novih jednoručnih stojećih slavina za toplu i hladnu vodu za umivaonike sa kromiranim sifonom.Uključen sav potrebni materijal. | pcs | 2.00 |  |  |
| 26 | Supply and installation of valves for connecting pipes to the cistern. | Nabavka i ugradnja ventila za vezu cijevi sa vodokotlićem. | pcs | 4.00 |  |  |
| III | TOTAL SANITARY EQUIPMENT: | UKUPNO SANITARNI UREDJAJI: |  |  |  |  |
| IV | SANITARY ACCESSORIES | SANITARNA GALANTERIJA |  |  |  |  |
| 27 | Supply and installation of new mirrors above the sink with a treated edge, dim. Approx. 60x50 cm. | Nabavka i ugradnja novih ogledala iznad umivaonika obrađene ivice dim.cca 60x50cm. | pcs | 1.00 |  |  |
| 28 | Supply and installation of new stainless steel soap holders. | Nabavka i ugradnja novih držača od inoksa za sapun. | pcs | 2.00 |  |  |
| 29 | Supply and installation of new stainless steel holders for paper towels. | Nabavka i ugradnja novih držača od inoksa za papirne ubruse. | pcs | 2.00 |  |  |
| 30 | Supply and installation of new stainless steel holders for toilet roll paper. | Nabavka i ugradnja novih držača od inoksa za toalet rolo papir. | pcs | 1.00 |  |  |
|  | All sanitary equipment and accessories must be 1st class in accordance with the investor's and designer's choice. | Sva sanitarna oprema i galanterija moraju biti 1.klase u skladu sa investitorovim i projektantovim izborom. |  |  |  |  |
| IV | TOTAL SANITARY ACCESSORIES: | UKUPNO SANITARNA GALANTERIJA: |  |  |  |  |
|  | WATER SUPPLY AND SEWAGE SUMMARY | VODOVOD I KANALIZACIJA REKAPITULACIJA |  |  |  | €/EURO |
| I | WATER SUPPLY AND FIRE HYDRANT SYSTEM | VODOVOD I HIDRANTSKA MREŽA |  |  |  |  |
| II | SEWAGE | KANALIZACIJA |  |  |  |  |
| III | SANITARY EQUIPMENT | SANITARNA OPREMA |  |  |  |  |
| IV | SANITARY ACCESSORIES | SANITARNA GALANTERIJA |  |  |  |  |
| B | TOTAL PRICE: | UKUPNO CIJENA: |  |  |  |  |
| No. | Description of works | Opis | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena/ (EURO) |
| C | MECHANICAL WORKS | MASINSKII RADOVI |  |  |  |  |
| I | HEATING INSTALLATION | INSTALACIJA GRIJANJA |  |  |  |  |
| 1 | Supply and installation of air heater, termogen, for internal installation with air discharge on three sides for heating with liquid feul, light heating oil "EL",it is delivered with a thermostat that maintains a constant air temperature in the room and accompanying equipment, a control panel for automatic operation. Typ:TC-E SERIES TC_E 75 (alternative TC 75 E/K) Heating capacity 82.2 kW Thermal efficiency 87.4% Air flow 6000 m3/h Rise in air temperature 40K Electric power supply 400 3N/V-50Hz 1 pcs - recirculation connection unit DN 15 | Isporuka i montaza, te pustanje u rad, grijać zraka, termogen, za unutrašnju ugradnju sa ispuhavanjem zraka na tri strane za loženje sa tečnim gorivom, lako lož ulje "EL", isporučen u komletu sa termostatom za održavanje konstantne tempreture zraka u prostoru, sa pratećom opremom i komandnom tablom za automatski rad. Typ: TC-E SERIES TC_E 75 ( alternativa TC 75 E/K) Kapacitet grijanja 82,2 kW Toplotna efikasnost 87,4 % Protok zraka 6000 m3/h Porast temperature zraka 40 K El. Napajanje 400 3N/V-50Hz 1 kom - priključak za recirkulaciju DN 15 | pcs | 1 |  |  |
| 2 | Supply and installation of chimney made of stainless steel, dimension f 180m and height 6.0m, in the set with termogen (air heater) complete with outlet cap and installation accessories. The chimney SCHIEDEL type ICS 25 fi 180 mm, the following elements: Transition piece from single to double chimney system - 1 piece Chimney pipe length 955 mm - 6 pieces Roof chimney support - 1 piece Chimney frame for roof slope 30 degrees -1 piece Chimney finish with cover - 1 piece | Nabavka ugradnja dimnjaka izrađenog od nehrđajučeg čelika dimenzije f 180 mm i visine 6,0 m u kompletu sa izlaznom kapom i priborom za ugradnju. Dimnjak bi bio SCHIEDEL tip ICS 25 f 180 mm i to sljedeći elementi: Prelazni komad s jednostrukog na dvostruki dimnjačni sistem .... 1 kom Dimnjačna cijev dužine 955 mm .... 6 k Krovni nosač dimnjaka.......... 1 kom Opšav dimnjaka za nagib krova 30 stepeni ...... 1 kom Završetak dimnjaka s pokrovom ..... 1 kom | pcs | 1 |  |  |
| 3 | A set of plastic tanks for the storage of liquid fuel of extra light oil "EL" manufactured by "ROTES" with a set for quick assembly for storage, with the following characteristics: Type: "VS 102-2000 lit" V=2 x 1000lit The tank is delivered with the following equipment installed: 1 pc -exhaust air connectionn DN 50 1 pc- charging port DN 50with lid 1 pc - discharge connection 1 pc - drain connection with suction basket and non-return valve, size R3/8" 1 pc - connection for recirculation DN 15 | Set plastični rezervoara za uskladištenje tečnog goriva-ekstra lakog ulja "EL" proizvodnje ROTEX sa setom za brzu montažu za uskladištenje slijedecih karakteristika: Type: "VS 102-2000 lit" V=2 x 1000lit Rezervoar se isporučuje sa ugrađenom slijedečom opremom: 1 kom - priključak za odzraku DN 50 1 kom - priključak za punjenje DN 50 sa poklopcem 1 kom -priključak za pražnjenje DN 15 1 kom - priključak za odvod sa usisnom korpom I nepovratnim ventilom dimenzije R3/8" 1 kom - prikljucak za recirkulaciju | pcs | 1 |  |  |
| 4 | Equipment for parallel connection of two plastic tanks and connection to the termogen. | Oprema za paralerno povezivanje dva plastična rezervoara i spajanje sa kotlom | pcs |  |  |  |
|  | typ: SET "A" | typ: SET "A" | pcs | 1 |  |  |
|  | typ: SET "B" (2 x 1000 lit) | typ: SET "B" (2 x 1000 lit) | pcs | 1 |  |  |
| 5 | Armature (reinforcing) set consisting of valves and filters Type: OVENTROP for a two-pipe system RD3/8" | Armaturni set sacinjen od ventila i filtera typ: OVENTROP za dvocjevni sistem RD 3/8" | pcs | 1 |  |  |
| 6 | Discharge-supply automatic valve for tanks with fuel. AT-No 50 | Odzračno-dozracni automatski ventil za rezervoare sa gorivom. AT-NO 50 | pcs | 1 |  |  |
| 7 | Charging connection for connection with a tank truck R 2" (NO 50) | Priključak za punjenje za vezu sa autocisternom. R 2" (NO 50) | m | 1 |  |  |
| 8 | Plasticized copper pipe for installation from the fuel tank to the boiler in the boiler room Ø 10 x 1 mm | Bakarna plastificirana cijev za ugradnju od rezervoara goriva do kotla u kotlovnici. Ø 10 x 1 mm | m | 8 |  |  |
| 9 | Steel seamless pipes, made according to the JUS.M.B5.221 standard, from steel C.1212 according to JUS C.B5.021, with the following dimensions. | Čelične bešavne cijevi, izradjene po standardu JUS.M.B5.221 od čelika C.1212 prema JUS C. B5.021, slijedecih dimenzija: |  |  |  |  |
|  | Ø 60,3 x 2,9 mm | Ø 60,3 x 2,9 mm | m | 6 |  |  |
|  | Ø 48,3 x 2,3 mm | Ø 48,3 x 2,3 mm | m | 6 |  |  |
|  | Ø 21,3 x 2,0 mm | Ø 21,3 x 2,0 mm | m | 2 |  |  |
| 10 | Small consumables for connecting pipes, appr. 40% from items of pipes and arcs. | Sitni potrošni materijal za spajanje cijevi uzima se 40% od stavki cijevi i lukova | lump sum | 1 |  |  |
| 11 | Dry powder fire extinguisher Type "S-9" | Aparat za gašenje požara sa suhim prahom. Tip: "S-9" | pcs | 1 |  |  |
| 12 | Cold hydraulic test of the complete fuel installation according to technical conditions. | Hladna hidraulička proba kompletne instacije goriva prema tehničkim uslovima. | lump sum | 1 |  |  |
| 13 | Coarse and fine installation of liquid fuel. | Gruba i fina regulacija instalacije tečnog goriva. | lump sum | 1 |  |  |
| 14 | Acceptance of final works with test drive. | Prijemno završni radovi sa probnim pogonom. | lump sum | 1 |  |  |
| 15 | Handing over to the investor the certificate attestation) and instructions for the installed equipment and as build drawings. Price included in items above | Predaja Investitoru, atestne dokumentacije I uputa za instalisanu opremu kao I projekta izvedenog stanja. Cijena ukljucena u gornje stavke |  |  |  |  |
| I | HEATING INSTALATION TOTAL: | UKUPNO GRIJANJE: |  |  |  |  |
| II | INSTALLATION OF VENTILATION | VENTILACIJA |  |  |  |  |
| 16 | Roof fan for general ventilation of the hall for work with waste air temperature up to 40 ⁰C and switching on depending on the concentration of CO in the air. | Krovni ventilator za opštu ventilaciju hale za rad sa otpadnim zrakom temperature do 40 ⁰C i uključivanjem u ovisnosti od koncentracije CO u zraku. | pcs | 2 |  |  |
|  | Type: DVS 450E4 - Systemair | Type: DVS 450E4 - Systemair |  |  |  |  |
|  | 4000 m3/h - Air Flow | 4000 m3/h - Air Flow |  |  |  |  |
|  | 230V/50Hz | 230V/50Hz |  |  |  |  |
|  | N = 770 W | N = 770 W |  |  |  |  |
|  | G = 47 kg | G = 47 kg |  |  |  |  |
| 17 | In a set with the fan, supply accessories for installation on the roof of the building | U kompletu sa ventilatorom isporučiti i pomočni pribor za ugradnju na krovu obkekta. |  |  |  |  |
|  | Base for installation om the sloped roof type: SDS 355/400 slant. roof socket | - Postolje za montažu na kosi krov tip: SDS 355/400 slant. roof socket | pcs | 2 |  |  |
|  | Spead regulator type REE 4 speed control | - Regulator brzine tip:REE 4 Speed control |  | 2 |  |  |
| 18 | Floating blinds for air supply to the hall area at a negative pressure of 10 Pa in space. Type: UL 1/1200x425 with built-in frame. G = 3000 m3/h | Lebdeće žaluzine za dovod zraka u prostor hale kod podpritiska od 10 Pa u prostoru. Typ: UL 1/1200x425 sa ugradbenim okvirom. G = 3000 m3/h | pcs | 4 |  |  |
| 19 | Reception finishing works, rough and fine regulation of the system, and putting the system into operation. warranty statements | Prijemno završni radovi, gruba i fina regulacija sistema, te puštanje sistema u rad. Garantni listovi. | lump sum | 1 |  |  |
| 20 | Handing over to Investor, User operating conditions with operating instructions and system maintenance, certificate for installed equipment and material list of authorized services and as build drawings. Price included in items above | Predaja Investitoru, korisniku pogonskih uslova sa uputstvom o rukovanju i održavanju sistema, atesta za ugrađenu opremu i materijal, garancijske izjave,spisak ovlaštenih servisa I projekt izvedenog stanja. Cijena ukljucena u gornje stavke |  |  |  |  |
| II | INSTALLATION OF VENTILATION TOTAL: | UKUPNO VENTILACIJA: |  |  |  |  |
| C | TOTAL MECHANICAL WORKS BUILDING B: | UKUPNO MASINSKI RADOVI OBJEKAT B: |  |  |  |  |
| No. | Description of works | Opis | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena/ (EURO) |
| D | ELECTRICAL WORKS | ELEKTRO RADOVI |  |  |  |  |
| I | METAL PERFORATED DUCTS, PVC CHANNELS, INSTALLATION PIPES | METALNI PERFORIRANI KANALI, PVC KANALI, PVC CIJEVI ITD. |  |  |  |  |
|  | Procurement, delivery and installation of galvanized perforated cable ducts made of 0.8mm thick metal tin, double-side coated with a zinc layer approximately 20μm thick. Galvanized cable ducts are 60mm deep with two longitudinal ribs as reinforcement of the canal. Installation with a click-coupler that ensures the equalization of potential according to the VDE standard.When separating and turning the route, use the original elements to separate the route and the elements to change direction. The price includes all elements for installation, connection and change of direction (suspension material, consoles, flat, corner and T couplings, screws, etc.). All set with suspension material, flat, angular, cross and "T" couplings, consoles, suspension accessories and all other necessary mounting accessories. Before making theinstallation, prepare electrical documentation for assembly (detailed design / as-built-out design and harmonize with the supervising engineer for the electrical and mechanical phase with the consent of the designer and investor). | Nabavka isporuka, i ugradnja pocinčanih perforiranih kablovskih kanala izrađenih od lima debljine 0,8mm, obostrano presvučen slojem cinka debljine cca 20µm. Pocinčani kabelski kanali su dubine 60mm sa dva podužna rebra kao ojačanje kanala. Kod ugradnje koristiti klik-spojnicu koja osigurava izjednačenje potencijala po VDE normi. Pri odvajanju i skretanju trase koristiti originalne elemente za odvajanje trase i elemente za promjenu pravca. U cijenu su uključeni svi elementi za ugradnju, spajanje i promjenu pravca (materijal za ovješavanje, konzole, ravne, kutne i T spojnice, vijci itd). Sve komplet sa ovjesnim materijalom, ravnim, kutnim, križnim i "T" spojnicama, konzolama, ovjesnim priborom i svim ostalim potrebnim priborom za montažu. Prije izrade razvoda izraditi elektrodokumentaciju za montažu (izvedbeni projekat/projekat izvedenog stanja i usaglasiti sa nadzornim inženjerom za elektro i mašinsku fazu uz saglasnost projektanta i investitora). |  |  |  |  |
| A3.1 | PK-100, height 60 mm | PK-100, visine 60 mm | m | 176 |  |  |
| A3.2 | PK 200, height 60 mm | PK 200, visine 60 mm | m | 10 |  |  |
| A3.3 | Delivery and installation of P/F conductors 16 mm2 length 300 mm with cable lugs 16 mm2 at both ends with screws and nuts, for bridging parts of cable racks (channels). All set. | Isporuka i montaža P/F provodnika 16 mm2 duzine 300mm sa kabal stopicama 16mm2 na oba kraja sa vijcima I maticama, za premostenje dijelova kablovskog regala(kanalice) Sve komplet. | pcs | 15 |  |  |
| A3.4 | - PVC flexible hose fi 13 | - PVC gibljivo crijevo fi 13 | m | 100 |  |  |
| A3.5 | - PVC flexible hose fi 16 | - PVC gibljivo crijevo fi 16 | m | 100 |  |  |
| A3.6 | - PVC flexible hose fi 23 | - PVC gibljivo crijevo fi 23 | m | 100 |  |  |
| A3.7 | Coating cables every 15 to 20 meters with a layer of non-combustible coating in the length of at least 1 m. | Premazivanje kablova na svakih 15 do 20 metara slojem negorivog premaza u dužini od minimalno 1 m. | lump sum | 1 |  |  |
| A3.8 | Small unspecified material and other consumables. | Sitni nespecificirani materijal i ostali potrošni materijal. | lump sum | 1 |  |  |
| A3.9 | Hard PNT installation pipes F20mm with brackets | Tvrde PNT instalacione cijevi 20mm sa nosačima | m | 50 |  |  |
| A3.10 | Hard PNT installation pipes F40mm with brackets | Tvrde PNT instalacione cijevi 40mm sa nosačima | m | 50 |  |  |
| A3.11 | Other unspecified material | Ostali nespecificirani materijal | lump sum | 1 |  |  |
|  | METAL PERFORATED DUCTS, PVC CHANNELS, INSTALLATION PIPES TOTAL: | METALNI PERFORIRANI KANALI, PVC KANALICE, INSTALACIONE CIJEVI UKUPNO: |  |  |  |  |
| B | SUPPLY CABINETS AND VENTILATION MANAGEMENT | RAZVODNI ORMAR I UPRAVLJANJE VENTILACIJOM |  |  |  |  |
|  | Selection and delivery of distribution cabinets, installation of equipment in the same, wiring by el. schemes, installation of cabinets and nameplates, with testing, transfer of tools and materials, scale and marking of places for placing cabinets, leveling and fixing, retracting marked cables and protective pipes into distribution cabinets and connecting to equipment. Color of cabinets is rall 7035. Cabinets are supplied from renowned type manufacturers such as: Rittal, ABB, Schneider, Schrack, Legrand, Siemens, etc. | Izbor i isporuka razvodnih ormara, ugrađivanje opreme u isti, ožičenje po el. šemama, postavljanje ormara i natpisnih pločica, sa ispitivanjem, prenos alata i materijala, razmjeravanje i obilježavanje mjesta za postavljanje ormara, nivelisanje i učvršćivanje, uvlačenje obilježenih kablova i zaštitnih cijevi u razvodne ormare i povezivanja na opremu. Boja ormara_rall 7035. Ormare isporučiti od renomiranih proizvođača tipa kao: Rittal, ABB, Schneider, Schrack, Legrand, Siemens itd. |  |  |  |  |
| B1 | MAIN DISTRIBUTION CABINET-RO-G1: | RAZVODNI ORMAR - RO-G1 |  |  |  |  |
| B1.1 | Before making RO-G1, make electrical documentation (detailed design / as-built project and harmonize with the supervising engineer for the electrical phase). | Prije izrade RO-G1 izraditi elektrodokumentaciju (izvedbeni projekat/projekat izvedenog stanja i usaglasiti sa nadzornim inženjerom za elektro fazu). | set | 1 |  |  |
| B1.2 | Procurement, delivery, schema, testing, installation to the intended position RO-G1, distribution cabinet should be made of double-folding sheet metal with a thickness of 1.5mm. Protection degree IP65, dimensions (WxHxD) 800x2000x600 mm. In the cabinet leave approximately 20% free space for subsequent installation of equipment. The door is equipped with a lock with 2 keys. Install equipment in the cabinet according to the single-pole scheme. With the cabinet deliver complete prefabricated material. Cabinet deliver from renowned type manufacturers like ABB, Schneider, Schrack, Siemens, Legrand etc. | Nabavka, isporuka, šemiranje, ispitivanje, montaža na predviđenu poziciju RO-G1, razvodni ormar treba da bude izrađen od dva puta dekapiranog lima debljine 1,5mm. Stepen zaštite IP65, dimenzije (ŠxVxD) 800x2000x600 mm, U ormaru ostaviti cca 20% slobodnog prostora za naknadnu montažu opreme. Vrata su opremljena bravom sa 2 ključa. U ormar ugraditi opremu prema jednopolnoj šemi. Uz ormar isporučiti kompletan montažni materijal. Ormar isporučiti od renomiranih proizvođača tipa kao ABB, Schneider, Schrack, Siemens, Legrand itd. | set | 1 |  |  |
| B1.3 | Three-pole compact switch ComPacT NSX160F, 36kA/415VAC, 3 poles, manually operated, fixed version, rated current 160A, 70kA breakpower equipped with microprocessor trip unit Micrologic 2.0, auxiliary contact for the status of the CIRCUIT BREAKER, and voltage trigger MX 230VAC for emergency assembly, production schneider electric or eqv | Tropolni kompaktni prekidač ComPacT NSX160F, 36kA/415VAC, 3 poles, ručno upravljan, fiksne izvedbe, nazivne struje 160A, prekidne moći 70kA opremljen mikroprocesorskom trip jedinicom Micrologic 2.0, pomoćnim kontaktom za status prekidača OF, te naponskim okidačem MX 230VAC za isklop u nuždi, proizvodnja Schneider Electric ili ekv. | set | 2 |  |  |
| B1.4 | Four-pole (3P+N) pull-out surge arrester PRD40r, withstand voltage Up=1200V, withstands max. 40kA shock current with deterioration signaling and backup power supply, production of Schneider Electric, or eqv. | četveropolni (3P+N) izvlačivi odvodnik prenapona PRD40r, podnosivi napon Up=1200V, podnosiva max. udarna struja 40kA sa signalizacijom dotrajalosti i rezervnim napajanjem, proizvodnja Schneider Electric, ili ekv. | set | 1 |  |  |
| B1.5 | Four-pole miniature automatic switch C60L, rated current 25A, breaking power 25kA, tripping curve "C" to protect the surge arrester, production of Schneider Electric or ekv. | četveropolni minijaturni automatski prekidač C60L, nazivne struje 25A, prekidne moći 25kA, krivulje okidanja "C" za zaštitu odvodnika prenapona, proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.6 | Single pole miniature automatic switch C60L, rated current 6A, breaking power 25kA, trigger curve "C", production Schneider Electric or ekv. | jednopolni minijaturni automatski prekidač C60L, nazivne struje 6A, prekidne moći 25kA, krivulje okidanja "C", proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.7 | Transformer, transmission ratio 230/24V, 50/60Hz, rated power 100VA, type as ABT7ESM010B, production Schneider Electric or eqw. | transformator prenosnog odnosa 230/24V, 50/60Hz, nazivne snage 100VA, tip kao ABT7ESM010B, proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.8 | Miniature RXM series auxiliary relay, set with base, with 2 folding contacts, 24V AC, schneider electric or eqv production. | minijaturni pomoćni relej serije RXM, komplet sa podnožjem, sa 2 preklopna kontakta, 24V AC, proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.9 | Two-pole miniature automatic switch C60N rated current 6A breaking power 10 kA tripping curve "C", production Schneider Electric or ekv. | dvopolni minijaturni automatski prekidač C60N nazivne struje 6A prekidne moći 10 kA krivulje okidanja "C", proizvodnja Schneider Electric ili ekv. | pcs | 1 |  |  |
| B1.10 | Mushroom switch | Gljivasto tipkalo | pcs | 1 |  |  |
| B1.11 | Three-pole automatic switch of compact type fixed version with front connectors, for rated voltage up to Un =400V, rated current In=63 A, type such as: Schneider, Schrack, Siemens, Legrand, etc. | Tropolni automatski prekidač kompaktnog tipa fiksne izvedbe s prednjim priključcima, za nazivni napon do Un=400V, nazivne struje In=63 A, tipa kao: Schneider, Schrack, Siemens, Legrand itd. | pcs | 1 |  |  |
| B1.12 | Three-pole automatic fuse C6A/3P. Equipment supply from renowned type manufacturers like ABB, Schneider, Schrack, Siemens, Legrand etc. | Tropolni automatski osigurač C6A/3P. Opremu isporučiti od renomiranih proizvođača tipa kao ABB, Schneider, Schrack, Siemens, Legrand itd. | set | 1 |  |  |
| B1.13 | Signal lamps of red color, power voltage 230VAC are mounted on the cabinet door. | Signalne svjetiljke crvene boje, napon napajanja 230VAC_montiraju se na vrata ormara. | pcs | 3 |  |  |
| B1.14 | Protective fuse 6kA, C 50A, 3-pole | Zaštitni prekidač 6kA, C 50A, 3-polni | pcs | 1 |  |  |
| B1.15 | Protective fuse 6kA, C 35A, 3-pole | Zaštitni prekidač 6kA, C 35A, 3-polni | pcs | 6 |  |  |
| B1.16 | Protective fuse 6kA, C 16A, 3-pole | Zaštitni prekidač 6kA, C 16A, 3-polni | pcs | 6 |  |  |
| B1.17 | Protective fuse 6kA, B 16A, 1-pole | Zaštitni prekidač 6kA, B 16A, 1-polni | pcs | 7 |  |  |
| B1.18 | Two-pole miniature automatic switch in combination with differential protection module 30 mA, rated current 10A, breaking power 10 kA, tripping curve B | dvopolni minijaturni automatski prekidač u kombinaciji sa modulom diferencijalne zaštite 30 mA, nazivne struje 10A, prekidne moći 10 kA, krivulja okidanja B | pcs | 11 |  |  |
| B1.19 | Bistable relay iTL Acti9, four-pole, rated current 16 A with mechanical contact position indicator and remote control switch ingestion via maintenance optional switch | Bistabilni relej iTL Acti9, četveropolni, nazivna struja 16 A sa indikatorom položaja mehaničkog kontakta i mogućnošću isključenja daljinskog upravljanja pomoću izborne preklopke pri održavanju | pcs | 3 |  |  |
| B1.20 | Copper three-pole busbars with current load 320A, N and PE copper bus. The required amount of busbars is defined by a detailed design. | Bakarne tropolne sabirnice strujnog opterećenja 320A, N i PE bakarne sabirnice. Potrebnu količinu sabirnica definisati izvedbenim projektom. | set | 1 |  |  |
| B1.21 | Other consumables (busbar insulated Cu/3P, N clamps, terminal brackets, single-row inline clamps, DIN rail for inline clamps and elements, needle-pin, perforated cable channel, p/f conductors of appropriate cross-section), markings for elements, markings prescribed by law on the front door, instructions for first aid, updated single-pole schemes, etc. | Ostali potrošni materijal (sabirnica izolirana Cu/3P, N stezaljke, nosači završni, redne stezaljke jednoredne, DIN šina za redne stezaljke i elemente, stopica igličasta, perforirana kablovska kanalica, provodnici p/f odgovarajućeg presjeka), oznake za elemente, oznake zakonom propisane na prednja vrata, uputstvo za prvu pomoć, ažurirane jednopolne šeme itd. | lump sum | 1 |  |  |
| B1.22 | For RO-G1 create a detailed scheme with the arrangement of equipment in cabinets in accordance with the applicable regulations and standard. | Za RO-G1 izraditi detaljnu šemu sa rasporedom opreme u ormarima u skladu sa važećim propisima i standardom. | set | 1 |  |  |
| B1.23 | Delivery and installation of insulating carpet 1 kW, 1 meter wide | Isporuka i montaža izolacionog tepiha 1 kV, širine 1 metar | m | 2 |  |  |
| B1.24 | Delivery and installation of fire extinguisher, CO2, 5 kg | Isporuka i montaža aparata za gašenje požara, CO2, 5 kg | pcs | 1 |  |  |
|  | TOTAL MAIN DISTRIBUTION CABINET - RO-G1: | UKUPNO GLAVNI RAZVODNI ORMAR -RO-G1 |  |  |  |  |
| B2 | VENTILATION MANAGEMENT | UPRAVLJANJE VENTILACIJOM |  |  |  |  |
|  | These items include the purchase, delivery and installation of specified equipment, then testing and testing the functionality of this equipment, as well as commissioning, all the kit included in the price. It is the duty of the bidder to determine with the supervisory authority and the investor the position of the units for manual control of fans that are an integral part of the fan and the way of connection with the ventilation management system Universal Control I/O modules are delivered by the supplier of fire alarm equipment. After the installation of pre-specified equipment, it is necessary to test the turret control system in the function of fire alarm together with the contractor or supplier of fire alarm equipment, and then put it into operation. File everything through the record of functional testing and commissioning, and submit it to the investor and supervisory authority for inspection. | Navedene stavke podrazumijevaju nabavku, isporuku i ugradnju specificirane opreme, zatim testiranje i ispitivanje funkcionalnosti ove opreme, kao i puštanje u rad, sve komplet uračunato u cijenu. Dužnost ponuđača je da sa nadzornim organom i investitorom odredi položaj jedinica za ručno upravljanje ventilatorima koje su sastavni dio ventilatora i način povezivanja sa sistemom upravljanja ventilacijom Univerzalne upravljačke U/I module dostavlja isporučilac opreme za vatrodojavu. Nakon ugradnje prethodno specificirane opreme potrebno je zajedno sa izvođačem ili isporučiocem vatrodojavne opreme istestirati sistem upravljanja kupolama u funkciji vatrodojave, a potom isti pustiti u rad. Sve zavesti kroz zapisnik o funkcionalnom ispitivanju i puštanju u rad, te isti dostaviti investitoru i nadzornom organu na uvid. |  |  |  |  |
| B.2.1 | Mounting plate 350x550mm for mounting equipment with all the necessary material for mounting the same in the associated RO-G1 and RO-G2 cabinet to the intended place inside the cabinet. | Montažna ploča 350x550mm za montažu opreme sa svim potrebnim materijalom za montažu iste u pripadajući RO-G1 i RO-G2 ormar na predviđeno mjesto unutar ormara. | set | 1 |  |  |
| B.2.2 | Single pole housing for cylindrical fuses 25A, with cylindrical fuse 20 A. All kit. | Jednopolno kućište za cilindrične osigurače 25A, sa cilindričnim osiguračem 20 A. Sve komplet. | set | 2 |  |  |
| B.2.3 | Two-pole housing for cylindrical fuses 25A with two cylindrical fuses by 16A. All kit. | Dvopolno kućište za cilindrične osigurače 25A sa dva cilindrična osigurača po 16A. Sve komplet. | set | 2 |  |  |
| B.2.4 | Two-pole current protection switch for transformer 25A, with current protection adjustment range of 2.5-4A. | Dvopolna strujna zaštitna sklopka za transformator 25A, sa opsegom podešenja strujne zaštite od 2,5-4A. | pcs | 2 |  |  |
| B.2.5 | Power transformer 100VA, primarian voltage 230VAC, secondary voltage 24VAC. | Energetski transformator 100VA, napon primara 230VAC, napon sekundara 24VAC. | pcs | 2 |  |  |
| B.2.6 | Rectifier with aluminum heat sink 250V/40A, 24VDC, (Gretz connection with parallel-bonded capacitor to reduce DC voltage variations). All set. | Ispravljač sa aluminijskim hladnjakom 250V/40A, 24VDC, (Gretzov spoj sa paralelno vezanim kondenzatorom za smanjenje varijacija DC izlaznog napona). Sve komplet. | pcs | 2 |  |  |
| B.2.7 | Three-pole relay with 4 folding contacts 6A, coil voltage 24VDC, equipped with protective diode coil or with varistor. All set. | Tropolni relej sa 4 preklopna kontakta 6A, napon svitka 24VDC, opremljeni sa zaštitnom diodom svitka ili sa varistorom. Sve komplet. | pcs | 2 |  |  |
| B.2.8 | Drum-type single-pole three-position switch 12A (position 1-0-2), for front door mounting ro-G1 and RO-G2 fan control cabinets. | Grebenasta jednopolna tropoložajna preklopka 12A (položaj 1-0-2), za montažu na prednja vrata RO-G1 i RO-G2 ormara za upravljanje ventilatorima. | pcs | 2 |  |  |
| B.2.9 | DIN rail for inline clamps, for mounting contactors, relays and other equipment, length L = 1m. | DIN šina za redne stezaljke, za montažu kontaktera, releja i ostale opreme, dužine L=1m. | pcs | 1 |  |  |
| B.2.10 | Inline clamps up to 4 mm2 supplied with numbers and markings indicated in the performance el. schemes. At the beginning of the inline clamps, place the bracket for the marking of the inline clamps according to the corresponding el. schemes. All set. | Redne stezaljke do 4 mm2 isporučene sa brojevima i oznakama naznačenim u izvedbenim el. šemama. Na početku rednih stezaljki postaviti nosač za oznaku rednihstezaljki prema pripadajućim el. šemama. Sve komplet. | pcs | 2 |  |  |
| B.2.11 | Start button green, installation on the door, 1 NO | "start" taster zeleni, ugradnja na vrata, 1 NO | pcs | 2 |  |  |
| B.2.12 | Stop button red, installation on the door, 1 NO | "stop" taster crven, ugradnja na vrata, 1 NC | pcs | 2 |  |  |
| B.2.13 | Signal lamp, LED green, 230 AC/DC | Signalna sijalica, LED zelena, 230 AC/DC | pcs | 6 |  |  |
| B.2.14 | Automatic fuse three-pole 16A/C/1 pole 6KA | Aut. osigurač tropolni 16A/C/1 pol 6KA | pcs | 2 |  |  |
| B.2.15 | Automatic fuse three-pole 2A/C/1 pol 6KA | Aut. osigurač tropolni 2A/C/1 pol 6KA | pcs | 2 |  |  |
| B.2.16 | Motor protective switch, three-phase, adjustment range 4.0 A-6.3 A | Motorne zaštitna sklopka, trofazna, opseg podešavanja 4,0 A-6,3 A | pcs | 2 |  |  |
| B.2.17 | Copper conductors P/F 2.5 mm² | Bakarni provodnici P/F 2,5 mm² | m | 2 |  |  |
| B.2.18 | Copper conductors P/F 1,5 mm² | Bakarni provodnici P/F 1 mm² | m | 2 |  |  |
| B.2.19 | Hilzne (tubes) for P/F conductor cross-sections up to 2.5 mm² | Hilzne (tuljci) za presjeke P/F provodnika do 2,5 mm² | pcs | 20 |  |  |
| B.2.20 | Hilzne (tubes) for P/F conductor cross-sections up to 1.5 mm² | Hilzne (tuljci) za presjeke P/F provodnika do 1 mm² | pcs | 20 |  |  |
| B.2.21 | Universal control I/O module with 2 digital outputs tied into a fire loop, intended for fan control according to the included performance el. schemes. I/O modules must be compatible with the fire alarm switchboard | Univerzalni upravljački U/I modul sa 2 digitalna izlaza uvezan u vatrodojavnu petlju, namjenjen za upravljanje ventilatorima prema priloženim izvedbenim el. šemama. U/I moduli moraju biti kompatibilni vatrodojavnoj centrali | pcs | 2 |  |  |
| B.2.22 | Other unspecified material and equipment as needed (cable ducts with lids, protective covers or separators, markings of elements / equipment inside the cabinet and on the door of the cabinet according to the design electrical schemes, all the necessary mounting material screw nuts, screws, laces, spirals, etc.) | Ostali nespecificirani materijal i oprema po potrebi (kablovske kanalice sa poklopcima, zaštitni poklopci ili separatori, oznake elemenata/opreme unutar ormara i na vratima ormara prema izvedbenim el. šemama, sav potreban montažni materijal šarafi matice, vijci, vezice, spirale i slično) | lump sum | 1 |  |  |
|  | VENTILATION MANAGEMENT TOTAL: | UPRAVLJANJE VENTILACIJOM UKUPNO: |  |  |  |  |
|  | TOTAL DISTRIBUTION CABINETS AND VENTILATION MANAGEMENT: | UKUPNO RAZVODNI ORMAR I UPRAVLJANJE VENTILACIJOM: |  |  |  |  |
| C | ENERGY SETS AND SOCKETS | ENERGETSKI SETOVI I PRIKLJUČNICE |  |  |  |  |
|  | Price includes procurement , supply, transport of materials and tools, positioning, marking, installation and connection of all elements | U cijenu je uračunata nabavka, isporuka, prenos alata i materijala, određivanje položaja, obilježavanje, ugradnja i spajanje svih elemenata. |  |  |  |  |
| C1.1 | Procurement of delivery and installation of distribution multipurpose cabinet RB1, mounted at a height of 1.2 m from the finished floor 6 openings, 12 +1 module, dimensions 340x460 mm, equipped with power connectors 2x16A; 230VAC, 2P+PE, IP44 with lid šuko, 1x16A five-pole connector 2P+PE, IP44 and 1x32A five-pole connector 2P+PE, IP44. Type manufacturer like ABB, Schneider, Schrack, Siemens, Legrand, etc. | Nabavka isporuka i ugradnja razvodnog višenamjenskog ormara RB1, montiran na visini 1,2 m od gotovog poda 6 otvora, 12+1 modul, dimenzija 340x460 mm, opremljen sa energetskim priključnicama 2x16A; 230VAC, 2P+PE, IP44 sa poklopcem šuko, 1x16A petopolna priključnica 2P+PE, IP44 i 1x32A petopolna priključnica 2P+PE, IP44. Proizvođač tipa kao ABB, Schneider, Schrack, Siemens, Legrand itd. | set | 1 |  |  |
| C1.2 | Procurement of delivery and installation of distribution multipurpose cabinet RB2, mounted at a height of 1.2 m from the finished floor 6 openings, 12 +1 module, dimensions 340x335 mm, equipped with power connectors 2x16A; 230VAC, 2P+PE, IP44 with lid šuko, 1x16A five-pole connector 2P+PE, IP44. Type manufacturer like ABB, Schneider, Schrack, Siemens, Legrand, etc. | Nabavka isporuka i ugradnja razvodnog višenamjenskog ormara RB2, montiran na visini 1,2 m od gotovog poda 6 otvora, 12+1 modul, dimenzija 340x335 mm, opremljen sa energetskim priključnicama 2x16A; 230VAC, 2P+PE, IP44 sa poklopcem šuko, 1x16A petopolna priključnica 2P+PE, IP44. Proizvođač tipa kao ABB, Schneider, Schrack, Siemens, Legrand itd. | set | 6 |  |  |
| C1.3 | Procurement of supply and installation of power socket 16A; 230VAC, 2P+PE, IP44 with succo cover. | Nabavka isporuka i ugradnja energetske priključnice 16A; 230VAC, 2P+PE, IP44 sa poklopcem šuko. | pcs | 4 |  |  |
| C1.4 | Procurement of supply and installation of power sockets 32A; 5p, ,380VAC, 3P+N+PE, IP44 with shrug cover. | Nabavka isporuka i ugradnja energetske priključnice 32A; 5p, ,380VAC, 3P+N+PE, IP44 sa poklopcem šuko. | pcs | 1 |  |  |
|  | Delivery and installation of cables for power supplying power sets, single-phase sockets, three-phase sockets, single-phase outlets and three-phase outlets. Cables are laid on cable racks or clamps. The price includes complete material for cable assembly and connection. The cables are as follows. types and cross-sections: | Isporuka i ugradnja kablova za napajanje energetskih setova, monofaznih priključnica, trofaznih priključnica, monofaznih izvoda i trofaznih izvoda. Kablovi se polažu na kablovske nosače ili na obujmice. U cijenu je uključen kompletan materijal za montažu i spajanje kablova. Kablovi su slijedećih tipova i presjeka: |  |  |  |  |
|  | -PP00-Y 3x2,5 mm2 | -PP00-Y 3x2,5 mm2 | m | 190 |  |  |
|  | -PP00-Y 5x2,5 mm2 | -PP00-Y 5x2,5 mm2 | m | 195 |  |  |
|  | -PP00-Y 5x6 mm2 | -PP00-Y 5x6 mm2 | m | 260 |  |  |
|  | -PP00-Y 5x10 mm2 | -PP00-Y 5x10 mm2 | m | 45 |  |  |
|  | TOTAL ENERGY SETS, SOCKETS: | UKUPNO ENERGETSKI SETOVI, PRIKLJUČNICE: |  |  |  |  |
| D | LIGHTING | RASVJETA |  |  |  |  |
| D1.1 | Delivery and installation of cables for power supply and lighting control. Cables are laid on cable racks, channels, on clamps, or in walls. The price includes complete material for mounting and connecting cables and junction boxes. | Isporuka i ugradnja vodiča za napajanje i upravljanje rasvjetom. Vodiči se polažu na kablovske nosače, kanalice, na obujmice, ili u zidovima. U cijenu je uključen kompletan materijal za montažu i spajanje kablova i razvodne kutije. |  |  |  |  |
| D1.2 | -PP00-Y 5x1,5 mm2 | -PP00-Y 5x1,5 mm2 | m | 390 |  |  |
| D1.3 | -PP00-Y 5x2,5 mm2 | -PP00-Y 5x2,5 mm2 | m | 140 |  |  |
| D1.4 | -PP00-Y 3x2,5 mm2 | -PP00-Y 3x2,5 mm2 | m | 620 |  |  |
| D1.5 | Delivery and installation of hard PN pipes 16 mm for lighting installation. The price includes clamps, couplings and junction boxes. All complete. | Isporuka i montaža tvrdih PN cijevi 16 mm za instalaciju rasvjete. U cijenu su uključene obujmice, spojnice i razvodne kutije. Sve kompletno. | m | 30 |  |  |
| D1.6 | Delivery and assembly of ordinary switches 16A, 250V, for mounting n/f, IP44, type as Schneider or equivalent | Isporuka i montaža prekidača običnog 16A, 250V, za montažu n/ž , IP44, tip kao Schneider ili ekvivalent | pcs | 6 |  |  |
| D1.7 | Delivery and installation of modular single pole micro switch 10A, IP55, impact resistance IK 07, with mica, for lighting control The switch consists of PVC housing and switch element. | Isporuka i montaža modularne jednopolne mikrosklopke 10A, IP55, otpornost na udarce IK 07, sa tinjalicom, za upravljanje rasvjetom Sklopka se sastoji od PVC kućišta i sklopnog elementa. | pcs | 12 |  |  |
| D1.8 | Junction box OG 120x80x50 mm | Razvodna kutija OG 120x80x50 mm | pcs | 20 |  |  |
| D1.9 | Delivery and installation of lamp S1 for lighting, type like Philips WT120C G2 PSU L1500 1 xLED80S/840. The price includes suspension lamps up to 3 meters long, and other materials and accessories that are needed to bring the lamp into a functional state. | Isporuka i ugradnja svjetiljke S1 za rasvjetu , tip kao Philips WT120C G2 PSU L1500 1 xLED80S/840. U cijenu je uključen i ovjes svijetiljki dužine do 3 metra, te ostali materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 44 |  |  |
| D1.10 | Delivery and installation of lamp S2 for lighting approach to the object, type as Schrack S2-Capri LED Basic 50W 6000lm 4000K symmetrical IP65 black. The price also includes the material and accessories that are needed to bring the lamp into a functional state. | Isporuka i ugradnja svjetiljke S2 za rasvjetu prilaza objektu, tip kao Schrack S2-Capri LED Basic 50W 6000lm 4000K simetrični IP65 crni. U cijenu je uključen i materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 6 |  |  |
| D1.11 | Delivery and installation of lamp S3 type as Schrack Segon Eco 17W 4K 230V 90°, ECG, white color. The price also includes the material and accessories that are needed to bring the lamp into a functional state. | Isporuka i ugradnja svjetiljke S3 tip kao Schrack Segon Eco 17W 4K 230V 90°, ECG, bijele boje. U cijenu je uključen i materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 2 |  |  |
| D1.12 | Delivery and installation of lamp S4, type as Schrack Verra LED 15W, 3000K, 1400lm, Opal, PC, IP44. The price also includes the material and accessories that are needed to bring the lamp into a functional state. | 'Isporuka i ugradnja svjetiljke S4, tip kao Schrack Verra LED 15W, 3000K, 1400lm, Opal, PC, IP44. U cijenu je uključen i materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 2 |  |  |
| D1.13 | Delivery and installation of lamp S4, type as Schrack Verra LED 15W, 3000K, 1400lm, Opal, PC, IP44. The price also includes the material and accessories that are needed to bring the lamp into a functional state. | Isporuka i ugradnja svjetiljke S5 -Panik svjetiljka svjetiljka sa piktogramom i osvjetljenjem evakuacijskog puta, distanca gledanja 16m, 8W 3h, kao tip Schrack. U cijenu je uključen i materijal i pribor koji je potreban da se svjetiljka dovede u funkcionalno stanje. | pcs | 9 |  |  |
| D1.14 | Other small material | Ostali sitni materijal | lump sum | 1 |  |  |
| D1.15 | Testing of completed installations with commissioning. Price included in items above | Ispitivanje izvedenih instalacija sa puštanjem u rad. Cijena ukljucena u gornje stavke |  |  |  |  |
|  | RASVJETA UKUPNO: | RASVJETA UKUPNO: |  |  |  |  |
| E | INSTALLATION OF FIRE ALARMS | INSTALACIJA VATRODOJAVE |  |  |  |  |
| E1.1 | Delivery and installation of microprocessor fire alarm switchboard type LST BC600-8L2S - the following characteristics: - standard alphanumeric 1/4 VGA LCD display for system state control, control and dialogue management - one analogously addressable loop of max 126 according to the Apollo protocol, or 240 elements in the Labor Straus protocol, each of the elements on the loop can be in a separate zone, expandable up to 8 loops - 10,000 memorized recent events in the database by priority and chronology, - power supply voltage 115/230VAC, 50Hz - housing in IP30 protection - automatic switching summer/winter - operating temperature from -20°C to +60°C - Output voltage 27.6VDC, Output current max 2.3A - VdS G212164 certificate - completely free programmable all time and other (input/output) functions of the switchboard Batteries for backup power supply 12V/18Ah, 2 pieces All kits | Isporuka i montaža mikroprocesorske vatrodojavne centrale tipa LST BC600-8L2S - sljedećih karakteristika: - standardni alfanumerički 1/4 VGA LCD display za kontrolu stanja sistema, upravljanje i vođenje dijaloga - jedna analogno adresabilna petlja od max 126 po Apollo protokolu, odnosno 240 elemenata u Labor Straus protokolu, svaki od elermenata na petlji može biti u posebnoj zoni, proširivo do 8 petlji - 10.000 memorisanih zadnjih događaja u bazi podataka po prioritetima i hronologiji, - napon napajanja 115/230VAC, 50Hz - kućište u zaštiti IP30 - automatsko prebacivanje ljeto/zima - radna temperatura od -20°C do +60°C - Izlazni napon 27.6VDC, Izlazna struja max 2.3A - VdS G212164 certifikat - potpuno slobodno programabilne sve vremenske i ostale (ulazno/izlazne) funkcije centrale Akumulatori za rezervno napajanje 12V/18Ah, 2 komada Sve komplet | pcs | 1 |  |  |
| E1.2 | Laserski Beam Detektor Dima, za otvorene prostore od 5 do 70 metara dužine, sa dodatcima i do 100 metara dometa. Odašiljač i primaoc signala u istom kućištu. Detekcija cistog i tamnog dima.Radna voltaža 10.2 - 32 VDC Radna temperatura -30 do 55 °C IP54 tip 6500RE | Laserski Beam Detektor Dima, za otvorene prostore od 5 do 70 metara dužine, sa dodatcima i do 100 metara dometa. Odašiljač i primaoc signala u istom kućištu. Detekcija cistog i tamnog dima.Radna voltaža 10.2 - 32 VDC Radna temperatura -30 do 55 °C IP54 tip 6500RE | pcs | 3 |  |  |
| E1.3 | "Conventional zone modules for connecting laser detectors in a loop to the Apollo protocol. Integrated dual insulator. The ability to adjust the physical address from 01 to 126.Operating temperature -20 to 70 °CIP54 type 55000-845" | Konvencionalni zonski moduli za povezivanje laserskih detektora u petlju sa Apollo protokolom. Integrisan dualni izolator. Mogućnost podešavanja fizičke adrese od 01 do 126.Radna temperatura -20 do 70 °C IP54 tip 55000-845 | pcs | 3 |  |  |
| E1.4 | Addressable input and output module with 1 input and 1 relay output. Working in Apollo protocol, Power over loop Operating temperature -40°C to +70°C IP52 type SA4700-102APO | Adresabilni ulazno izlazni modul sa 1 ulazom i 1 relejnim izlazom. Rad u Apollo protokolu, Napajanje preko petlje Radna temperatura -40°C to +70°C IP52 tip SA4700-102APO | pcs | 4 |  |  |
| E1.5 | Addressable CO detector, with electrochemical carbon monoxide sensor to detect smoldering fire. 5 degrees of sensitivity. Operating temperature 0°C to +40°C IP54 Type 58000-300 | Adresabilni CO detektor, sa elektrohemijskim karbon monoksid senzorom za otkrivanje tinjajuće vatre. Podešavanje 5 stepeni osjetljivosti Radna temperatura 0°C to +40°C IP54 tip 58000-300 | pcs | 8 |  |  |
| E1.6 | Base for CO detector, type SA5000-200 | Podnožje za CO detektor, tip SA5000-200 | pcs | 8 |  |  |
| E1.7 | Addressable manual fire detector, designed to work in a loop with the Apollo protocol. The detector is activated by pressing the pay panel on the detector, without breaking. It resets with the key that comes with it. Operating temperature -40°C to +70°C IP44 type SA5900-908LST | Adresabilni ručni javljač požara, namijenjen za rad u petlji sa Apollo protokolom. Detektor se aktivira pritiskom platičnog panela na detektoru, bez lomljenja. Resetuje se ključem, koji dolazi uz njega. Radna temperatura -40°C to +70°C IP44 tip SA5900-908LST | pcs | 4 |  |  |
| E1.8 | Addressable siren with flash, for loop work, intended to work with the Apollo protocol. Dust and water resistant, intended for work in indoor and outdoor spaces, IP65 protection. 15 different tones, 7 volume levels, maximum 86dB at a distance of 1 meter. Flash frequency 1Hz type 58000-005 | Adresabilna sirena sa bljeskalicom, za rad u petlji, namijenjena za rad sa Apollo protokolom. Otporna na prasinu i vodu, namijenjena za rad u unutasnjem i vanskom prostoru, IP65 zaštita. 15 razlicitih tonova, 7 nivoa jačine zvuka, maximalno 86dB na udaljenosti od 1 metra. Frekvencija bljeskalice 1Hz tip 58000-005 | pcs | 3 |  |  |
| E1.9 | Delivery and installation - Fire alarm cable JB Y(St)Y 2x2x0,8 for connecting addressable elements of fire loops | Isporuka i ugradnja - Vatrodojavni kabal JB Y(St)Y 2x2x0,8 za povezivanje adresabilnih elemenata vatrodojavnih petlji | m | 90 |  |  |
| E1.10 | Delivery and installation - PVC Channel 17x17mm | Isporuka i ugradnja - PVC Kanalica 17x17mm | m | 700 |  |  |
| E1.11 | Delivery and installation - PVC Channel 25x25mm | Isporuka i ugradnja - PVC Kanalica 25x25mm | m | 100 |  |  |
| E1.12 | Delivery and installation - PVC Channel Ø 16mm | Isporuka i ugradnja - PVC Cijev Ø 16mm | m | 100 |  |  |
| E1.13 | Communicator | Komunikator | pcs | 1 |  |  |
| E1.14 | Small and unspecified material | Sitni i nespecificirani materijal | lump sum | 1 |  |  |
| E1.15 | The first examination of the fire alarm system by the competent institution with the issuance of the test record and the certificate of the correctness of the system, in accordance with Article 47. Law on Fire Protection and Firefighting of the FBiH (these tasks are performed by an authorized company that is not the contractor of the aforementioned works on the facility). | Prvo ispitivanje sistema vatrodojave od strane nadležne institucije sa izdavanjem zapisnika o ispitivanju i potvrde o ispravnosti sistema, u skladu sa članom 47. Zakona o zaštiti od požara i vatrogastvu FBIH (ove poslove izvodi ovlaštena firma koja nije izvođač pomenutih radova na objektu). | lump sum | 1 |  |  |
| E1.16 | Installation and connection of system elements, integration with the switchboard. Switchboard programming, addressing, entering names and parameterizing elements. Testing the operation of the system and putting into operation. Staff training and system performance | Montaža i povezivanje elemenata sistema, integracija sa centralom. Programiranje centrale, adresiranje, unošenje naziva i parametrisanje elemenata. Testiranje rada sistema te puštanje u rad. | lump sum | 1 |  |  |
| E1.17 | Staff training and system performance | Obuka osoblja i prikaz rada sistema | lump sum | 1 |  |  |
| E1.18 | Development of the as-built project by the contractor in 3(three) complete copies, hardcover + CD. 2(two) copies for the Investor, 1(one) for the Contractor. Price included in items above | Izrada projekta izvedenog stanja od strane izvođača radova u 3(tri) kompletna primjerka, tvrdi povez + CD. 2(dva) primjerka za Investitora, 1(jedan) za Izvođača. Cijena ukljucena u gornje stavke |  |  |  |  |
|  | INSTALLATION OF FIRE ALARM TOTAL: | INSTALACIJA VATRODOJAVE UKUPNO: |  |  |  |  |
| V | LIGHTNING PROTECTION INSTALLATION AND GROUNDING | GROMOBRANSKA INSTALACIJA I UZEMLJENJE |  |  |  |  |
|  | Price includes procurement , supply, transport of materials and tools, positioning, marking, installation and connection of all elements | U cijenu je uračunata isporuka materijala, prenos alata i materijala, određivanje položaja, obilježavanje, ugradnja elemenata. |  |  |  |  |
| F2.1 | Delivery and installation of roof brackets for tin covers kit. Sheet metal bracket d=2 mm, 6.5 x 25 Rf screw, gasket and windshield under the screw head + gasket under the type bracket: ID 003360, EPDM 60 ShA, click guide acceptance system. Hermie ili.sl. SON16-K Rf 11621 | Isporuka i montaža krovnih nosača za limene pokrove-komplet. Lim nosača d=2 mm, vijak 6,5 x 25 Rf, dihtung i šajba ispod glave vijka + dihtung ispod nosača tipa: ID 003360, EPDM 60 ShA, klik sistem prihvata vodiča. Hermi ili.sl. SON16-K Rf 11621 | pcs | 180 |  |  |
| F2.2 | Delivery and installation of FI-FI connectors (cross-sectional and parallel). Made of 3 tiles 48 x 48 mm, sheet metal d=2 mm, semicircular location of the conductor. Hermie, etc. KON 08 Rf 50111 | Isporuka i montaža veznih spojnica FI-FI (ukrsna i paralelna). Izrađena od 3 pločice 48 x 48 mm, lim d=2 mm, polukružno mjesto nalijeganja vodiča. Hermi ili sl. KON 08 Rf 50111 | pcs | 6 |  |  |
| F2.3 | Delivery and installation of measuring point markings. made of 2 tiles 20 x 48 mm, screw 2 x M6. Hermie, etc. MŠ Rf 80122 | Isporuka i montaža oznaka mjernog mjesta. izrađenih od 2 pločice 20 x 48 mm, vijak 2 x M6. Hermi ili sl. MŠ Rf 80122 | pcs | 8 |  |  |
| F2.4 | Delivery and installation of contact tape-tape connectors, for switching steel poles to a strip grounding, made of 3 tiles 58 x 58 mm, sheet metal d= 2 mm, screws 4 x M8. Hermie, etc. KON 01 Rf 50422 | Isporuka i montaža kontaktnih spojnica traka-traka, za prespajanje čeličnih stubova na trakasti uzemljivač, izrađenih od 3 pločice 58 x 58 mm, lim d= 2 mm, vijci 4 x M8. Hermi ili sl. KON 01 Rf 50422 | pcs | 8 |  |  |
| F2.5 | Delivery and installation of drip edges made of tiles 48 x 58 mm, sheet metal d= 2 mm, bolts and nuts 2 x M6. All set. Hermie, etc. KON 21 Rf 200212 | Isporuka i montaža okapnica Izrađenih od pločica 48 x 58 mm, lim d= 2 mm, vijci i matice 2 x M6. Sve komplet. Hermi ili sl. KON 21 Rf 200212 | pcs | 8 |  |  |
| F2.6 | Delivery and installation of contact couplings for metal masses. Made of 3 tiles 20 x 58 mm, screw 2 x M6, semicircular place of application of the conductor Hermi or the like. KON 05 Rf 80518 | Isporuka i montaža kontaktnih spojnica za metalne mase. Izrađena od 3 pločice 20 x 58 mm, vijak 2 x M6 , polukružno mjesto nalijeganja vodiča Hermi ili sl. KON 05 Rf 80518 | pcs | 8 |  |  |
| F2.7 | Delivery and assembly of catching spike. Made with conical head, screw 1 x M6 for mounting. Hermior sl. LOW Rf 300400 | Isporuka i montažaLoveći šiljak. Izrađen sa konusnom glavom, vijak 1 x M6 za montažu. Hermiili sl. LOV Rf 300400 | pcs | 3 |  |  |
| F2.8 | Delivery and installation of groovegrips made of tiles 48 x 85 mm, sheet metal d = 2 mm, screw 2 x M6, semicircular location of the conductor. Hermie, etc. KON 06 Rf 60122 | Isporuka i montaža žlijebnih hvataljki izrađenih od pločica 48 x 85 mm, lim d= 2 mm, vijak 2 x M6, polukružno mjesto nalijeganja vodiča. Hermi ili sl. KON 06 Rf 60122 | pcs | 6 |  |  |
| F2.9 | Delivery and installation of conductors made of fi 8 mm aluminium-alloy (for overhead distributions), made by alloying according to EN 62561-2 standard. Hermie, etc. AH1 Al/Mg 90250 | Isporuka i montaža vodiča od aluminij-legure FI 8 mm (za nadzemne razvode), izrađenih legurisanjem po normi EN 62561-2. Hermi ili sl. AH1 Al/Mg 90250 | m | 150 |  |  |
| F2.10 | Delivery and installation of strip grounding 30 x 3.5 mm (for underground installations), made according to EN 62561-2. Hermie, etc. RH1 Rf 90701 | Isporuka i montaža trakastog uzemljivača 30 x 3,5 mm (za podzemne instalacije), izrađenog po normi EN 62561-2. Hermi ili sl. RH1 Rf 90701 | m | 240 |  |  |
| F2.11 | Delivery and installation of contact tape-tape connectors, made of 3 tiles 58 x 58 mm, sheet metal d= 2.5 mm, screws 4 x M8. Hermie, etc. KON 01 Rf 50422 | Iisporuka i montaža kontaktnih spojnica traka-traka, izrađenih od 3 pločice 58 x 58 mm, lim d= 2,5 mm, vijci 4 x M8. Hermi ili sl. KON 01 Rf 50422 | pcs | 18 |  |  |
| F2.12 | Delivery and installation of cross-linking straps up to 40 mm - reinforcing iron up to FI 32 mm, made of tiles 40 x 30 mm, Screw M10. Hermie, etc. Kon 09 FeZn 90122 | Isporuka i montaža ukrsnih spojnica traka do 40 mm - armaturno željezo do FI 32 mm, izrađenih od pločica 40 x 30 mm, vijak M10. Hermi ili sl. KON 09 FeZn 90122 | m | 120 |  |  |
| F2.13 | Inspection, testing and measurement of the resistance of the grounding lightning rod installation . Price included in items above | Pregled, ispitivanje i mjerenje otpora uzemljivača gromobranske instalacije cijena ukljucena u gornje stavke . |  |  |  |  |
|  | LIGHTNING PROTECTION INSTALLATION AND GROUNDING TOTAL: | GROMOBRANSKA INSTALACIJA I UZEMLJENJE UKUPNO: |  |  |  |  |
| G | INSTALLATION TESTING | ISPITIVANJE INSTALACIJA |  |  |  |  |
| G1 | Perform the necessary control, testing and measurement at the POWER INSTALLATION to obtain the appropriate regulations of the required consent and attestation from the authorized institution. This item covers ELECTRICAL INSTALLATIONS. The overview includes: | Izvršiti potrebnu kontrolu, ispitivanje i mjerenje na ELEKTROENERGETSKOJ instalaciji pribaviti odgovarajuće propisima zahtjevane saglasnosti i ateste od ovlaštene ustanove. Ovom stavkom obuhvaćene su ELEKTROENERGETSKE INSTALACIJE. Pregled obuhvata: |  |  |  |  |
| G2 | * inspection of feed lines | * pregled napojnih vodova |  |  |  |  |
| G3 | * inspection of secondary installation lines | * pregled vodova sekundarne instalacije |  |  |  |  |
| G4 | * *inspection of illuminating sources | * pregled iluminacionih izvora |  |  |  |  |
| G5 | * insulation resistance tests and measurements, installation failure loop | * ispitivanja i mjerenja otpora izolacije, petlje kvara na instalaciji |  |  |  |  |
| G6 | * handing over of certificates on measurements have been done | * predaja atesta o izvršenim mjerenjima |  |  |  |  |
| G7 | * handing over warranty sheets and attestations to built-in equipment | * predaja garantnih listova i atesta na ugrađenu opremu |  |  |  |  |
| G8 | * handing over prospectus documentation for embedded equipment | * predaja prospektne dokumentacije za ugrađenu opremu |  |  |  |  |
| G9 | * handing over instructions for use of devices and installations | * predaja uputstava za upotrebu uređaja i instalacija |  |  |  |  |
| G10 | * handing over and installation of single-pole el. scheme of the as-built state of distribution cabinets, boards, panels / dividers and the like. | * predaja i postavljanje jednopolnih el. šema izvedenog stanja razvodnih ormara, tabli, ploča / razdjelnika i slično. |  |  |  |  |
| G11 | * handing over and installation of a list of installed electrical equipment / materials in distribution cabinets, boards, plates / manifolds and the like. | * predaja i postavljanje spiska ugrađene elektro opreme/materijala u razvodnim ormarima, tablama, pločama / razdjelnicima i slično. |  |  |  |  |
| G12 | All complete | Sve kompletno | set | 1 |  |  |
| G13 | Perform the necessary control, testing and measurement on the lightning rod installation, obtain the appropriate regulations of the required consent and attestation from the authorized institution. The overview includes: | Izvršiti potrebnu kontrolu, ispitivanje i mjerenje na gromobranskoj instalaciji, pribaviti odgovarajuće propisima zahtjevane saglasnosti i ateste od ovlaštene ustanove. Pregled obuhvata: |  |  |  |  |
| G14 | * inspection of each connecting point of tape - tape | * pregled svakog spojnog mjesta traka - traka |  |  |  |  |
| G15 | * omic measurement of continuity of descents and prestenova for potential equalization | * omsko mjerenje neprekidnosti spusteva i prestenova za izjednačenje potencijala |  |  |  |  |
| G16 | * checking the joints of the strips - metal mass | * provjera spojeva traka - metalna masa |  |  |  |  |
| G17 | All complete | Sve kompletno | set | 1 |  |  |
| G18 | Interconnection of functionally dependent power engineering systems and communication safety systems with handing over. - price included in items above | Međusobno uvezivanje funkcionalno ovisnih sistema elektroenergetike i komunikaciono sigurnosnih sistema sa primopredajom.- cijena ukljucena u gornje stavke |  |  |  |  |
| G | TOTAL TESTING OF INSTALLATIONS: | UKUPNO ISPITIVANJE INSTALACIJA: |  |  |  |  |
|  | SUMMARY | REKAPITULACIJA |  |  |  | EURO |
| A | METAL PERFORATED DUCTS, PVC CHANNELS, INSTALLATION PIPES | METALNI PERFORIRANI KANALI, PVC KANALICE, INSTALACIONE CIJEVI |  |  |  |  |
| B | VENTILATION MANAGEMENT | RAZVODNI ORMAR I UPRAVLJANJE VENTILACIJOM |  |  |  |  |
| C | ENERGY SETS, SOCKETS | ENERGETSKI SETOVI I PRIKLJUČNICE |  |  |  |  |
| D | LIGHTING | RASVJETA |  |  |  |  |
| E | INSTALLATION OF FIRE ALARM | INSTALACIJA VATRODOJAVE |  |  |  |  |
| F | LIGHTNING PROTECTION INSTALLATION AND GROUNDING | GROMOBRANSKA INSTALACIJA I UZEMLJENJE |  |  |  |  |
| G | TESTING OF INSTALLATIONS | ISPITIVANJE INSTALACIJA |  |  |  |  |
|  | TOTAL ELECTRCAL WORKS: | ELEKTROINSTALACIJE UKUPNO: |  |  |  |  |
|  | BUILDING “B" 40M X 26M REKAPITULACIJA/SUMMARY |  |
|  | RADOVI | WORKS | €/EURO |
| A. | GRADJEVINSKI RADOVI | CIVIL WORKS |  |
| B. | VODOVOD I KANALIZACIJA | WATER SUPPLY & SEWAGE |  |
| C. | MASINSKE INSTALACIJE | MECHANICAL WORKS - HVAC |  |
| D. | ELEKTRORADOVI | ELECTRICAL WORKS |  |
|  | UKUPNO SVI RADOVI | TOTAL OVERALL WORKS |  |

Chapter III – External works

| No. | Opis | Description of works | Unit/ Jed. | Quantity/ Količina | Unit price /Jed. Cijena (EURO) | Total price / Ukupna cijena/(EURO) |
| --- | --- | --- | --- | --- | --- | --- |
| A. | GRADJEVINSKI RADOVI VANJSKO UREDJENJE | CIVIL EXTERNAL WORKS |  |  |  |  |
| I | EARTH WORKS | ZEMLJANI RADOVI |  |  |  |  |
| 1 | Formation of the construction site, creation of the scheme of the construction site, creation of all necessary connections for work. Flat rate calculation. | Formiranje gradilišta, izrada šeme gradilišta, izrada svih potrebnih priključaka za rad. Obračun paušalno. | lump sum | 1.00 |  |  |
| 2 | Wide mechanical excavation in hight of 27 cm incoherent soil, category III with pushing off and arranging-compacting formation/upper surface of under the asphalt as per desing, to reach requesetd elasticity module (Me=40 MN/m2) , and transport of extra soil to designated depo. Price per m3. | Široki mašinski iskop sloja od 27 cm u nekoherentom tlu, III kategorije sa planiranjem i nabijanjem terena ispod asfaltirane površine te formiranje posteljice prema projektu, sa nabijanjem do potrebnog modula stišljivosti (Me=40MN/m2) i odvoz viška materijala na odobrenu deponiju. Obračun po m3. | m3 | 1192.00 |  |  |
| 3 | Supply , transport and installation of the propper embankment fill material (tampon) in layers, for traffic surfaces, with optimal humidity and grain size composition, with spreading in layers and with proper compaction to achieve the required elasticity module (Me=40 KM/m2.) | Nabavka, dovoz, nasipanje i nabijanje sloja kvalitetnog tamponskog materijala odgovarajuće vlažnosti i granulacije, ispod asfaltnih površina saobraćajnica i rampi sa nabijanjem do potrebnog modula stišljivosti ( Me=60MN/m2) Obračun po m3. |  |  |  |  |
|  | ispod asfalta, d=15 cm | ispod asfalta, d=15 cm | m3 | 662.00 |  |  |
| 4 | Making wearing course and protective layer of bituminous concrete BNHS-22 for road layer thickness of 60 mm, and protective layer of bituminous concrete ABS-11 mixture for road layer thickness 40 mm. Price per m3. | Nabavka, dovoz i ugradnja asfalta (asfalt beton AB-011 d=6cm, bitonosivi sloj BNHS-011 debljine d=40 mm na površine asfaltiranih prilaza i rampi predmetnim objektima, sa svim potrebnim radovima. Obračun po m3. | m3 | 185.00 |  |  |
| I | VANJSKI GRADJEVINSKI RADOVI UKUPNO: | CIVIL EXTERNAL WORKS TOTAL: |  |  |  |  |
| No. | Opis | Description of works | Unit/ Jed. | Quantity/ Količina | Unit price / Jed. Cijena (EURO) | Total price / Ukupna cijena/ (EURO) |
| I | WATER SUPPLY & FIRE HYDRANTS | VODOVOD I HIDRANTSKA MREZA |  |  |  |  |
| I | EARTH WORKS | ZEMLJANI RADOVI |  |  |  |  |
| 1 | Mechanical excavation of 70% of the trench (80 cm wide) in III and IV category, removal of the remaining excavated material to the designated depo, leveling of the trench. Sanitary line: 122 * 0.7 Hydrant line: 330 * 0.7 Price per m3 | Mašinsko kopanje 70% rova (80 cm širine) u III i IV kategoriji, odvoz preostalog iskopanog materijala na predviđeno mjesto, ravnanje rova. Sanitarni vod: 122*0.7 Hidrantski vod: 330*0.7 Cijena po m³. | m3 | 316.00 |  |  |
| 2 | Manual excavation of 30% of the trench (80 cm wide) in III and IV category, removal of the remaining material to the intended place, leveling the bottom of the trench. Sanitary line: 120.00 * 0.3 Hydrant line: 330.00 * 0.3 Price per m3 | Ručno kopanje 30% rova (80 cm širine) u III i IV kategoriji,odvoz preostalog materijala na predviđeno mjesto,ravnanje dna rova. Sanitarni vod: 120.00*0.3 Hidrantski vod: 330.00*0.3 Cijena po m³. | m3 | 135.00 |  |  |
| 3 | Applying a layer of sand to the bottom of the trench 10 cm thick, with leveling and compaction. Sanitary line: 0.8 * 0.1 * 120.00 Hydrant line: 0.8 * 0.1 * 330.00 Price per m3 | Nanošenje sloja pijeska na dno rova u debljini od 10cm,sa ravnanjem i nabijanjem. Sanitarni vod: 0.8*0.1*120.00 Hidrantski vod: 0.8*0.1*330.00 Cijena po m³. | m3 | 36.00 |  |  |
| 4 | Sand filling of pipes 30 cm thick, with leveling and compaction. Sanitary line: 0.8 * 0.3 * 60.00 Hydrant line: 0.8 * 0.3 * 30.00 Price per m3 | Zatrpavanje pijeskom cijevi u debljini od 30cm,sa ravnanjem i nabijanjem. Sanitarni vod: 0.8*0.3*60.00 Hidrantski vod: 0.8*0.3*30.00 Cijena po m³. | m3 | 108.00 |  |  |
| 5 | Filling the trench with excavated material in layers of 30 cm with compaction in accordance with regulations. Price per m3 | Zasipanje rova iskopanim materijalom u slojevima od 30 cm sa nabijanjem u skladu sa propisima. Cijena po m³. | m3 | 307.00 |  |  |
| 6 | Loading and removal of excess excavated earth, after laying the installation and backfilling with excavated material. Calculation per m³. | Utovar i odvoz viška iskopane zemlje, nakon polaganja instalacija i zatrpavanja iskopanim materijalom. Obračun po m³. | m3 | 144.00 |  |  |
| I | TOTAL EARTH WORKS | UKUPNO ZEMLJANI RADOVI |  |  |  |  |
| II | CONCRETE WORKS: | BETONSKI RADOVI |  |  |  |  |
| 7 | Concre works for anchor blocks on pipeline breaks with vibreted concrete MB. 20. Calculation per m³. | Betoniranje anker blokova na lomovima cjevovoda nabijenim betonom MB 20. Obračun po m³. | m3 | 0.88 |  |  |
| II | TOTAL CONCRETE WORKS: | BETONSKI RADOVI UKUPNO: |  |  |  |  |
| III | ASSEMBLY WORKS | MONTAŽNI RADOVI |  |  |  |  |
| 8 | Supply, transportation and installation of above ground hydrant DN 80mm. Body: Ductile iron GGG50 according to DIN 1691, valve-ductile DI GGG 50 acc. to DIN 1693. Automatic hydrant. Frost protected. Cap protected with steel wire. Certificate: GSK, WRAS. Cost per complete hydrant set, N-kom, FF, valve DN80, street surface box 2 pcs with all works and material. | Nabavka, postavljanje, montiranje I probno ispitivanje nadzemnog hidranta DN 80. Tijelo:lijevano željezo GGG50 po DIN 1691, ventil-daktil GGG 50 prema DIN1693. Potpuno automatski hidrant. Poptuna zaštita od smrzavanja. Poklopac zaštićen čeličnom sajlom. Certifikar:GSK, WRAS. Obračun po komadu komplet hidranta, N-kom, FF, zasun DN80, ulicne kape kom 2 kao i svi potrebni radovi i materijali. |  |  |  |  |
|  | Above ground hydrant DN 80 | Nadzemni hidrant DN 80 | pcs | 4.00 |  |  |
| 9 | EV - flange latch short (DIN 3352) with street cap and telescopic build in set. | EV- prirubnicki zasun kratki (DIN 3352) sa ulicnomkapom I teleskopskom ugardjenom garniturom. | pcs | 4.00 |  |  |
| 10 | Procurement, transport, distribution along the trench, lowering into the trench and assembly of shaped pieces made of ductile iron with epoxy protection, in everything according to the project and according to technical regulations. Price per pcs. | Nabavka transport raznošenje duž rova spuštanje u rov i montaža fazonskih komada od nodularnog liva (ductile iron) sa epoksidnom zaštitom, u svemu prema projektu i prema tehničkim propisima. Obračun po komadu. |  |  |  |  |
|  | T Ø 110/80mm | T Ø 110/80mm | pcs | 4.00 |  |  |
|  | N 90⁰ Ø80mm | N 90⁰ Ø80mm | pcs | 4.00 |  |  |
|  | FF komad L=500,Ø110 | FF komad L=500,Ø110 | pcs | 4.00 |  |  |
|  | FF komad L=300,Ø110 | FF komad L=300,Ø110 | pcs | 4.00 |  |  |
|  | E-flex.spoj. | E-flex.spoj. | pcs | 8.00 |  |  |
| 11 | Procurement, transport, distribution along the trench, lowering into the trench and assembly of PEHD PE 110 NP pipes, to complete pipeline installation of hydrant network and plumbing network as per design. Delivery and installation as per manufacturers recommendation. The price includes required thermal protection of pipes and fittings. Price per m'. | Nabava, transport, raznošenje duž rova , spuštanje u rov i montaža vodovodnih cijevi PEHD PE 110 NP 10 cijevi hidrantske i vodovodne mreze, u svemu prema pojektu. Isporuka i ugradnja prema preporukama proizvođača. U cijenu ukljuciti i potrebnu termicku zasitu cijeva i fazonskih komada. Cijena po 1m. |  |  |  |  |
|  | Pipe Ø110mm. | Hidrantski vod Ø110, L =330 m | m | 330.00 |  |  |
|  | Pipe Ø50mm. | Sanitarni vod vod Ø50, L =120 m | m | 120.00 |  |  |
|  | Pipe Ø32mm. | Sanitarni vod vod Ø32, L =31 m | m | 31.00 |  |  |
| 12 | Procurement, transport, distribution along the trench, lowering into the trench and assembly of shaped piece of polietilen fittings. Price to include installation as per manufacturer’s recommendation. Price per pcs. | Nabavka, transport i raznošenje duž rova, spuštanje u rov i montaža fazonskih komada od polietilena. U cijenu uključena montaža prema uputstvu proizvođača. Obracun po komadu. |  |  |  |  |
|  | T Ø 110/110mm | T Ø 110/110mm | pcs | 1.00 |  |  |
|  | MMK 22.5 komad, Ø110 | MMK 22.5 komad, Ø110 | pcs | 2.00 |  |  |
|  | MMK 90 komad, Ø110 | MMK 90 komad, Ø110 | pcs | 5.00 |  |  |
|  | SIGNS - PLATES FOR CLOSERS AND HYDRANTS | TIPSKE OZNAKE-TABLICE ZA ZATVARAČE I HIDRANTE |  |  |  |  |
| 13 | Supply and installation of the cabinet with complete requested equipment for fire extinguishing from underground hydrant. Price per set. | Nabavka i ugradnja samostojećeg ormarića sa kompletnom propisnom opremom za gašenje požara sa podzemnog hidranta. Obracun po komadu. | pcs | 4.00 |  |  |
| III | TOTAL ASSEMBLING WORKS | UKUPNO MONTAZNI RADOVI |  |  |  |  |
| IV | SURVEY WORKS | GEODETSKI RADOVI |  |  |  |  |
| 14 | Setting out, leveling and survey of works and as build drawings. Price per m'. | Iskolčavanje i nivelisanje trase , geodezsko snimanje završnih radova i izrada projekta izvedenog stanja. Price per m'. | m | 480.00 |  |  |
| IV | TOTAL SURVEY WORKS: | UKUPNO GEODETSKI RADOVI: |  |  |  |  |
| 1 | FINAL WORKS | ZAVRSNI RADOVI |  |  |  |  |
| 15 | Testing of water supplly system Water supply installations testing on the operation pressure of 10bar. Water supply installations are under pressure untill all joints are inspected. Minimal time of testing approximatelly 120 min. Drop of pressure cannot be more that 0.1 bar. Price per m' of completed work. | Ispitivanje instalacije stavljanjem hidrantske mreže pod probni pritisak od 10 bara. Instalacija mora biti pod pritiskom sve dotle dok se ne izvrši pregled svih spojeva. Minimalno vrijeme trajanja probe može biti 120 minuta. Pad pritiska ne smije biti veći 0.1 bara. Obračun po m' gotovog posla. | m | 480.00 |  |  |
| 16 | Flushing and disinfection of water supply installation. Cost per m' of finished works. | Ispirinje i dezinfekcija vodovodne mreže. Obračun po m1 gotovog posla. | m | 480.00 |  |  |
| 17 | Connection of this object to the existing water supply networks. Includes all works and materials. | Presjecanje postojećih cjevovoda na koji će vršiti priključenja objekta. U cijenu ukljućeni svi radovi i materijali. | pcs | 2.00 |  |  |
| IV | TOTAL FINAL WORKS | UKUPNO ZAVRSNI RADOVI |  |  |  |  |
|  | TOTAL WATER SUPPLY SYSTEM | UKUPNO VODOVOD |  |  |  |  |
| II | SEWAGE WORKS | KANALIZACIJA |  |  |  |  |
| 1 | EARTH WORKS | ZEMLJANI RADOVI |  |  |  |  |
| 18 | Mechanical excavation of 70% of the trench (80-90 cm wide) in III and IV category, removal of the remaining excavated material to the intended place, leveling of the trench. Price per m3. | Mašinsko kopanje 70% rova (80-90 cm širine) u III i IV kategoriji,odvoz preostalog iskopanog materijala na predviđeno mjesto, ravnanje rova. Cijena po m³. |  |  |  |  |
|  | Foul sewage: 56m | Fekalna kanalizacija: 56m |  |  |  |  |
|  | storm sewage:160m | Oborinska kanalizacija:160m |  |  |  |  |
|  | Oily sewage:81m | Zauljena kanalizacija:81m | m3 | 207.90 |  |  |
| 19 | Manual excavation of 30% of the trench (80-90 cm wide) in III and IV category, removal of the remaining material to the intended place, leveling the bottom of the trench. Price per m3 | Ručno kopanje 30% rova (80-90 cm širine) u III i IV kategoriji,odvoz preostalog materijala na predviđeno mjesto,ravnanje dna rova. Cijena po m³. | m3 | 89.10 |  |  |
| 20 | Applying a layer of sand to the bottom of the trench 10 cm thick, with leveling and compaction. Price per m3 | Nanošenje sloja pijeska na dno rova u debljini od 10cm,sa ravnanjem i nabijanjem. Price po m³. | m3 | 29.70 |  |  |
| 21 | Sand filling of pipes 30 cm thick, with leveling and compaction. Price per m3 | Zatrpavanje pijeskom cijevi u debljini od 30cm, sa ravnanjem i nabijanjem. Cijena po m³. | m3 | 89.10 |  |  |
| 22 | Filling the trench with excavated material in layers of 30 cm with compaction in accordance with regulations. Price per m3 | Zasipanje rova iskopanim materijalom u slojevima od 30 cm sa nabijanjem u skladu sa propisima. Cijena po m³. | m3 | 89.10 |  |  |
| 23 | Removal of excess excavated soil with transport to the landfill STD 1km. Price per m3 | Odvoz viška iskopane zemlje sa transportom na deponiju STD 1km. Cijena po m³. | m3 | 89.10 |  |  |
| 1 | TOTAL EARTHWORKS | ZEMLJANI RADOVI UKUPNO: |  |  |  |  |
| 2 | CONCRETE WORKS | BETONSKI RADOVOI |  |  |  |  |
| 24 | Complete production of a concrete inspection shaft with a clear opening Æ1000cm with a cone end 60 cm and a depth of 1.0-2.0 m from prefabricated concrete pipes, with a monolithic base. The price includes all works and materials, as well as the cover d=60 class D400. | Kompletna izrada betonskog revizionog okna svijetlog otvora Æ1000cm sa završnik konusom 60 cm i dubine 1,0-2,0m od prefabrikovanih betonskih cijevi , sa monolitnom bazom. U cijenu uključeni svi radovi i materijali, kao i poklopac fi 60 klase D400. |  |  |  |  |
|  | FRO (Foul sewaage revision opening): 3 | FRO (fekalno reviziono okno): 3 |  |  |  |  |
|  | RO (Storm sewage revison pening): 12 | RO(oborinsko reviziono okno): 6 |  |  |  |  |
|  | ROz (Oily sewage revison pening): 3 | ROz(zauljeno reviziono okno): 3 | pcs | 18.00 |  |  |
| 25 | Construction of an sao away diameter of 3m and a depth of approx.1,75 m, according to the attached draft. The item includes all works and materials on the proper construction of the soak awayl, as well as testing of the absorption capacity of the soil, and possible correction of the type of well. | Izgradnja upojnog bunara prečnika 3 m i dubine cca 1.75m a prema priloženim nacrtu. Stavka obuhvata sve radove i materijale na pravilnoj izgradnji upojnog bunara a također i ispitivanje upojne moći tla, te eventualna korekcija tipa bunara. | pcs | 4.00 |  |  |
| 2 | TOTAL CONCRETE WORKS | UKUPNO BETONSKI RADOVO |  |  |  |  |
| 3 | ASSEMBLY WORKS | MONTAZNI RADOVI |  |  |  |  |
| 26 | Supply, transport and installation of PVC SN8 sewage network pipes.Cost includes all installed sealing and fittings and fixings to structure, according to design. | Nabavka, transport I ugradnja PVC cijevi SN8 za vanjsku fekalnu i oborinsku kanalizaciju. U cijenu uključeni svi spojni i fazonski komadi prema projektu |  |  |  |  |
|  | Pipe Ø 150mm. (foul sewage) | Cijevi Ø 150mm. (fekalna kanalizacija) | m | 11.00 |  |  |
|  | Pipe Ø 200mm. (foul sewage) | Cijevi Ø 200mm. (fekalna kanalizacija) | m | 48.00 |  |  |
|  | Pipe Ø200mm. (surface sewage) | Cijevi Ø200mm. (oborinska kanalizacija) | m | 160.00 |  |  |
|  | Pipe Ø150mm. (oily sewage) | Cijevi Ø 150mm. (zaauljena kanalizacija) | m | 58.00 |  |  |
|  | Pipe Ø200mm. (oily sewage) | Cijevi Ø 200mm. (zauljenakanalizacija) | m | 47.00 |  |  |
| 27 | Testing of the sewage network after installation. At the first stage, testing of the proper functionality, water thightness and layers will be done. Testing will be done in presence of the Engineer. At the second stage, testing of the vertical part network will be done. Third phase of testing will be done after all works. testing of the network can be done separately, in sections. horizontal parts must be tested at hydrostatic pressure. Price per m'. | Ispitivanje kanalizacione mreže poslije montaže iste.U prvoj fazi, biti će obavljeno testiranje ispravnog rada, vodootpornosti materijala i slojeva. Ispitivanje se vrši uz prisustvo predstavnika investitora.U drugoj fazi će biti obavljeno ispitivanje vertikalnog dijela mreže.Treća faza ispitivanja biti će obavljena poslije svih radova.Ispitivanje mreže se može vršiti odvojeno,u dijelovima.Horizontalni dijelovi se moraju ispitati na hidrostatički pritisak. Cijena po m | m | 324.00 |  |  |
| 28 | Supply , transport and installation of Aco Multidrain grids for line drain RD200 of polymer concrete, load class F900 according to DIN EN 1433. Cost includes all works and materials according to manufacturer's instructions. | Nabavka, transport i ugradnja Aco MultiDrain sistem-rešetki za linijsku odvodnju RD200 od polimer betona, prema klasi opterećenja F900, u skladu sa DIN EN 1433. U cijenu uključeni svi radovi i materijali prema uputstvu proizvođača. | m | 8.00 |  |  |
| 19 | Procurement, transport and installation of a standard separator of petroleum products made of reinforced polyester, with a set of associated equipment, in accordance with the standard BAS EN 858-1: 2005 (content of oily particles in purified water <10mg / l). Ratio of the inflow 100%. Device includes a coalescent filter (replaceable filter), an automatic shutter and a pre-installation for sampling. The price includes the covers of the separator of load class D400, as well as the connection pipes DN160 on the separator. The water tightness of the connections must be proved by a test report in accordance with EN 476 and EN 1277. | Nabavka transport i ugradnja tipskog separatora naftnih derivata od armiranog poliestera, sa kompletom pripadajućom opremom, u skladu sa normom BAS EN 858‐1:2005 (sadržaj zauljenih čestica u pročišćenoj vodi <10mg/l). Omjer dolaska zauljene vode na prečišćavanje je 100 % Uređaj sadrži koalescentni filter (izmjenjivi filter), automatski zatvarač i predinstalaciju za uzimanje uzoraka. U cijenu uključeni poklopci separatora klase nosivosti D400, kao i priključna cijevi DN160 na separatoru. Vodonepropusnost priključaka je potrebno dokazati izvještajem o ispitivanju u skladu sa normama EN 476 i EN 1277. |  |  |  |  |
|  | Installation of the separator should be done in accordance with the manufacturer's instructions. The price includes all works and materials. Separator NG 6 (6l / s) | Ugradnju separatora treba napraviti u skladu s uputstvima proizvođača. U cijenu ukljućeni svi radovi i materijali. Separator NG 6 (6l/s) | pcs | 1.00 |  |  |
|  | TOTAL ASSEMBLY | UKUPNO MONTAŽA: |  |  |  |  |
|  | TOTAL SEWAGE NETWORK: | UKUPNO KANALIZACIJA: |  |  |  |  |
|  | SUMMARY REKAPITULACIJA RADOVA |  |  |  | EURO |
| I | WATER SUPPLY AND FIRE HYDRANT SYSTEM | VODOVOD I HIDRANTSKA MREŽA |  |  |  |  |
| II | SEWAGE | KANALIZACIJA |  |  |  |  |
|  | TOTAL PRICE WATER SUPPLY AND FIRE HYDRANTS: | UKUPNO CIJENA VODOVOD I KANALIZACIJA : |  |  |  |  |
| No. | Opis | Description of works | Unit/ Jed. | Quantity/ Količina | Unit price /Jed. Cijena (EURO) | Total price/ Ukupna cijena/(EURO) |
| D | ELECTRICAL WORKS | ELEKTRO RADOVI |  |  |  |  |
| I | EARTHWORKS | ZEMLJANI RADOVI |  |  |  |  |
| A.1.1 | Excavation of a trench 80 cm deep, 40 cm wide in category III-IV soil, with a strip made of small material 10 cm thick, below and above the cable. One or more power cables and pipes with a diameter of 32 mm shall be laid in the trench. Install plastic guards measuring 150 x 1000 mm for cable protection and a warning strip at a height of 15 cm above the cables. Fill the trench with material from the excavation and take the surpluses to the depo. | Iskop rova dubine 80 cm, širine 40 cm u zemljištu III-IV kategorije, sa posteljicom od sitnog materijala debljine 10 cm, ispod i iznad kabla. U rov se polaže jedan ili više energetskih kablova i cijevi PE prečnika 32 mm. Po kablovima postaviti plastične štitnike dimenzija 150 x 1000 mm za zaštitu kablova i traku upozorenja na visini od 15 cm iznad kablova. Rov ispuniti materijalom iz iskopa a viškove odvesti na deponiju | m | 350 |  |  |
| A.1.2 | The procurement, dispersal and dispersal of sand as cable substrates in the trench (0.4x0,15x360m) | Nabavka, raznošenje i razasipanje pijeska kao podloge za kablove u rovu (0.4x0,15x360m) | m3 | 21 |  |  |
| A.1.3 | Delivery and installation of strip grounding 30 x 3.5 mm (for underground installations), made according to EN 62561-2. Hermie, etc. RH1 Rf 90701 | Isporuka i montaža trakastog uzemljivača 30 x 3,5 mm (za podzemne instalacije), izrađenog po normi EN 62561-2. Hermi ili sl. RH1 Rf 90701 | m | 360 |  |  |
| A.1.4 | Procurement and installation in the cable trench of a plastic "gal" protection. | Nabavka i postavljanje u kabl rovu plastičnog “gal” štitnika. | pcs | 250 |  |  |
| A.1.5 | Procurement and laying in the cable trench of the warning tape. | Nabavka i polaganje u kabl rovu trake za upozorenje. | kg | 5 |  |  |
| A.1.6 | Procurement and installation of concrete pillars for marking the cable route. They are installed on all route breaks and crossings under the road. | Nabavka i postavljanje betonskih stubića za obilježavanje trase kabla. Postavljaju se na svim lomovima trase i prelascima ispod saobraćajnice. | pcs | 10 |  |  |
| A.1.7 | Procurement, delivery and installation of two-layer flexible hose F160mm with PVC couplings for electrical-power cables in a previously dug trench according to the number of power cables. Lay the hose at the crossings under the roads and at the entrances from the cable trench to the garages so that the cable from the trench can be retracted into the cabinets in the garages | Nabavka, isporuka i ugradnja dvoslojnog gibljivog crijeva F160mm sa PVC spojnicama za elektro-energetske kablove u prethodno iskopan rov prema broju energetskih kablova. Crijevo položiti na prelazima ispod saobraćajnica te na ulazima iz kablovskog rova u garaže kako bi se nesmetano kabl iz rova mogao uvući u ormare u garažama | m | 20 |  |  |
| A.1.8 | Delivery and installation of contact tape-tape connectors, made of 3 tiles 58 x 58 mm, sheet metal d= 2.5 mm, screws 4 x M8. Hermi, etc. KON 01 Rf 50422 | Isporuka i montaža kontaktnih spojnica traka-traka, izrađenih od 3 pločice 58 x 58 mm, lim d= 2,5 mm, vijci 4 x M8. Hermi ili sl. KON 01 Rf 50422 | pcs | 18 |  |  |
| A.1.9 | Geodetic survey of the route of laid cables and surrenders investor in digital and printed form. - Price included in above items | Geodetski snimak trase položenih kablova i predaja investitoru u digitalnom i printanom obliku. |  |  |  |  |
| A1 | EARTHWORKS TOTAL: | ZEMLJANI RADOVI UKUPNO: |  |  |  |  |
| A2 | POWER CABLES | ENERGETSKI KABLOVI |  |  |  |  |
|  | Procurement, delivery and installation of supply energy 0.6/1kV cable insulated and sheathed with PVC, with AL conductor, from the existing TS to the cable distribution cabinet KRO - is laid from the LV distribution substation in the cable channel, cable type as XP00-A 4x150mm². The length of the route is determined on the spot . The required amount of cable is equal to the length of the route increased by 10 m. With the cable deliver all the necessary accessories for connecting the cable to both ends on the project provided position. Cable lugs Al/Cu, reichem accessories for finishing the cable and other necessary material, and fuses for the connection point in the substation. All complete with the production of all connections obliged. Before purchasing cables, the selected contractor is obliged to measure the required lengths on the spot, and then order and install them. Payment will be made in accordance with the quantities spent. | Nabavka, isporuka i ugradnja dovodnog energetskog 0,6/1kV kabla izoliran i oplašten PVC-om, sa AL vodičem, od postojeće TS do kablovskog razvodnog ormara KRO - polaže se od NN razvoda trafo stanice u kablovskom kanalu, tip kabla kao XP00-A 4x150mm². Dužinu trase odrediti na licu mjesta . Potrebna količina kabla je jednaka dužini trase uvećana za 10 m. Uz kabal isporučiti sav potreban pribor za spajanje kabla na oba kraja na projektom predviđene pozicije. Kablovske stopice Al/Cu, reichem pribor za završavanje kabla i drugi potreban materijal, te osigurače za mjesto priključka u trafo stanici Sve kompletno sa izradom svih veza dužnom. Prije nabavke kablova, odabrani izvođač je dužan na licu mjesta izmjeriti potrebne dužine, a potom ih naručiti i ugraditi. Plaćanje će biti izvršeno u skladu sa utrošenim količinama. | m | 175 |  |  |
| A2.2 | Procurement, delivery and installation of supply power cable 0.6/1kV insulated and sheathed with PVC, with AL cable conductor laid from KRO to RO-G1 (distribution cabinet garage 1) laid in cable channel, cable type as XP00-A 4x70mm². All complete with the making of all connections per meter owed. The price includes the material for continuing cables . Before purchasing cables, the selected contractor is obliged to measure the required lengths on the spot, and then order and install them. Payment will be made in accordance with the quantities spent. | Nabavka, isporuka i ugradnja dovodnog energetskog 0,6/1kV kabla izoliran i oplašten PVC-om, sa AL vodičem kabla koji se polaže od KRO do RO-G1 (razvodni ormar garaže 1) koji se polaže u kablovskom kanalu, tip kabla kao XP00-A 4x70mm². Sve kompletno sa izradom svih veza po metru dužnom. U cijenu uračunati i materijal za nastavljanje kablova . Prije nabavke kablova, odabrani izvođač je dužan na licu mjesta izmjeriti potrebne dužine, a potom ih naručiti i ugraditi. Plaćanje će biti izvršeno u skladu sa utrošenim količinama. | m | 80 |  |  |
| A2.3 | Procurement, delivery and installation of supply power cable 0.6/1kV insulated and sheathed with PVC, with AL cable conductor laid from KRO to RO-G2 (distribution cabinet garage 2) laid in cable channel, cable type as XP00-A 4x70mm². All complete with the making of all connections per meter owed. The price includes the material for continuing cables . Before purchasing cables, the selected contractor is obliged to measure the required lengths on the spot, and then order and install them. Payment will be made in accordance with the quantities spent. | Nabavka, isporuka i ugradnja dovodnog energetskog 0,6/1kV kabla izoliran i oplašten PVC-om, sa AL vodičem kabla koji se polaže od KRO do RO-G2 (razvodni ormar garaže 2) koji se polaže u kablovskom kanalu, tip kabla kao XP00-A 4x70mm². Sve kompletno sa izradom svih veza po metru dužnom. U cijenu uračunati i materijal za nastavljanje kablova . Prije nabavke kablova, odabrani izvođač je dužan na licu mjesta izmjeriti potrebne dužine, a potom ih naručiti i ugraditi. Plaćanje će biti izvršeno u skladu sa utrošenim količinama. | m | 135 |  |  |
| A2.4 | Procurement, delivery and installation of supply power cable 0.6/1kV insulated and sheathed with PVC, with AL cable conductor laid from RO-G1 (distribution cabinet garage 1) to the vehicle washing location, which is laid in the cable channel, cable type as XP00-A 4x16 mm². Before purchasing cables, the selected contractor is obliged to measure the required lengths on the spot, and then order and install them. Payment will be made in accordance with the quantities spent. | Nabavka, isporuka i ugradnja dovodnog energetskog 0,6/1kV kabla izoliran i oplašten PVC-om, sa AL vodičem kabla koji se polaže od RO-G1 (razvodni ormar garaže 1) do lokacije za pranje vozila, koji se polaže u kablovskom kanalu, tip kabla kao XP00-A 4x16 mm². Prije nabavke kablova, odabrani izvođač je dužan na licu mjesta izmjeriti potrebne dužine, a potom ih naručiti i ugraditi. Plaćanje će biti izvršeno u skladu sa utrošenim količinama. | m | 35 |  |  |
| A2.5 | Procurement, delivery and installation of supply power cable 0.6/1kV insulated and sheathed with PVC, with AL cable conductor laid from RO-G1 (distribution cabinet garage 1) to the vehicle washing location, which is laid in the cable channel, cable type as XP00-A 4x16 mm². Before purchasing cables, the selected contractor is obliged to measure the required lengths on the spot, and then order and install them. Payment will be made in accordance with the quantities spent. | Nabavka, isporuka i ugradnja dovodnog energetskog 0,6/1kV kabla izoliran i oplašten PVC-om, sa AL vodičem kabla koji se polaže od RO-G2 (razvodni ormar garaže 2) do javnog toaleta, koji se polaže u kablovskom kanalu, tip kabla kao XP00-A 4x16mm². Prije nabavke kablova, odabrani izvođač je dužan na licu mjesta izmjeriti potrebne dužine, a potom ih naručiti i ugraditi. Plaćanje će biti izvršeno u skladu sa utrošenim količinama. | m | 30 |  |  |
| A2 | POWER CABLES TOTAL: | ENERGETSKI KABLOVI UKUPNO: |  |  |  |  |
| B | COMMUNICATIONS | KOMUNIKACIJE |  |  |  |  |
| B1.1 | Procurement of installation and connection of plastic telephone cabinet dimensions H×W×H=330×250×130mm, IP65, IK10, 1000V AC/DC, RAL7035, for accommodation Krone equipped with one Krone reglet of 10 pairs (one cabinet is placed in garage building A and the other in garage building B) | Nabavka montaža i spajanje plastičnog telefonskog ormara dimenzija H×W×H=330×250×130mm, IP65, IK10, 1000V AC/DC, RAL7035, za smještaj Krone opremljenog sa jednom Krone regletom od 10 pari ( jedan ormar se postavlja u garažni objekat A a drugi u garažni objekat B) | pcs | 2 |  |  |
| B1.2 | Procurement and laying in the same trench with power cable of telephone cable TK-59-GM 3x4x0.6 mm2 | Nabavka i polaganje u isti rov sa energetskim kablom telefonskog kabla TK-59-GM 3x4x0.6 mm2 | m | 360 |  |  |
| B1.3 | Procurement and laying in the same trench with power cable reinforced fiber optic cable with 8 single-mode fibers intended for direct laying in the trench for the connection between the Laundry facility and garage building A | Nabavka i polaganje u isti rov sa energetskim kablom armiranog optičkog kabla sa 8 singlemodnih vlakana predviđenog za direktno polaganje u rov za vezu između objekta Laundry i garažnog objekta A | m | 320 |  |  |
| B1.4 | Procurement and laying in the same trench with power cable reinforced fiber optic cable with 4 single-mode fibers intended for direct laying in the trench for connection between garage building A and garage building B | Nabavka i polaganje u isti rov sa energetskim kablom armiranog optičkog kabla sa 4 singlemodnih vlakana predviđenog za direktno polaganje u rov za vezu između garažnog objekta A i garažnog objekta B | m | 50 |  |  |
| B1.5 | Procurement and installation of concluding optical boxes for 8 ports in garage building A on which terminates single mode cable of 8 fibers | Nabavka i postavljanje Zaključne optička kutije za 8 portova u garažni objekat A na kojoj se terminira singlemodni kabl od 8 vlakana | pcs | 1 |  |  |
| B1.6 | Procurement and installation Of the 4-port optical closure box in garage building B on which single mode cable of 4 fibers is terminated | Nabavka i postavljanje Zaključne optička kutije za 4 porta u garažni objekat B na kojoj se terminira singlemodni kabl od 4 vlakana | pcs | 1 |  |  |
| B | COMMUNICATIONS TOTAL: | KOMUNIKACIJE UKUPNO: |  |  |  |  |
| C | INSTALLATION TESTING | ISPITIVANJE INSTALACIJA |  |  |  |  |
| C1 | Perform the necessary control, testing and measurement at the POWER INSTALLATION to obtain the appropriate regulations of the required consent and attestation from the authorized institution. This item covers ELECTRICAL INSTALLATIONS. The overview includes: | Izvršiti potrebnu kontrolu, ispitivanje i mjerenje na ELEKTROENERGETSKOJ instalaciji pribaviti odgovarajuće propisima zahtjevane saglasnosti i ateste od ovlaštene ustanove. Ovom stavkom obuhvaćene su ELEKTROENERGETSKE INSTALACIJE. Pregled obuhvata: |  |  |  |  |
| C2 | * inspection of feed lines | * pregled napojnih vodova |  |  |  |  |
| C3 | * inspection of secondary installation lines | * pregled vodova sekundarne instalacije |  |  |  |  |
| C4 | * inspection of illuminating sources | * pregled iluminacionih izvora |  |  |  |  |
| C5 | * insulation resistance tests and measurements, installation failure loop | * ispitivanja i mjerenja otpora izolacije, petlje kvara na instalaciji |  |  |  |  |
| C6 | * handing over of certificates on measurements have been done | * predaja atesta o izvršenim mjerenjima |  |  |  |  |
| C7 | * handing over warranty sheets and attestations to built-in equipment | * predaja garantnih listova i atesta na ugrađenu opremu |  |  |  |  |
| C8 | * handing over prospectus documentation for embedded equipment | * predaja prospektne dokumentacije za ugrađenu opremu |  |  |  |  |
| C9 | * handing over instructions for use of devices and installations | * predaja uputstava za upotrebu uređaja i instalacija |  |  |  |  |
| C10 | * handing over and installation of single-pole el. scheme of the as-built state of distribution cabinets, boards, panels / dividers and the like. | * predaja i postavljanje jednopolnih el. šema izvedenog stanja razvodnih ormara, tabli, ploča / razdjelnika i slično. |  |  |  |  |
| C11 | * handing over and installation of a list of installed electrical equipment / materials in distribution cabinets, boards, plates / manifolds and the like. | * predaja i postavljanje spiska ugrađene elektro opreme/materijala u razvodnim ormarima, tablama, pločama / razdjelnicima i slično. |  |  |  |  |
| C12 | All complete | Sve kompletno | set | 1 |  |  |
| C13 | Perform the necessary control, testing and measurement on the lightning rod installation, obtain the appropriate regulations of the required consent and attestation from the authorized institution. The overview includes: | Izvršiti potrebnu kontrolu, ispitivanje i mjerenje na gromobranskoj instalaciji, pribaviti odgovarajuće propisima zahtjevane saglasnosti i ateste od ovlaštene ustanove. Pregled obuhvata: |  |  |  |  |
| C14 | * inspection of each connecting point of tape - tape | * pregled svakog spojnog mjesta traka - traka |  |  |  |  |
| C15 | * omic measurement of continuity of descents and rings for potential equalization | * omsko mjerenje neprekidnosti spusteva i prstenova za izjednačenje potencijala |  |  |  |  |
| C16 | * checking the joints of the strips - metal mass | * provjera spojeva traka - metalna masa |  |  |  |  |
| C17 | All complete | Sve kompletno | set | 1 |  |  |
| C18 | Međusobno uvezivanje funkcionalno ovisnih sistema elektroenergetike i komunikaciono sigurnosnih sistema sa primopredajom.- cijena ukljucena u gornje stavke | Međusobno uvezivanje funkcionalno ovisnih sistema elektroenergetike i komunikaciono sigurnosnih sistema sa primopredajom. |  |  |  |  |
| C | TOTAL TESTING OF INSTALLATIONS: | UKUPNO ISPITIVANJE INSTALACIJA: |  |  |  |  |
|  | ELEKTROINSTALACIJE REKAPITULACIJA | OUTDOOR ELECTRICAL WORKS SUMMARY |  |  |  | EURO |
| A1 | ZEMLJANI RADOVI | EARTHWORKS |  |  |  |  |
| A2 | ENERGETSKI KABLOVI | POWER CABALS |  |  |  |  |
| B | KUMUNIKACIJE | COMMUNICATIONS |  |  |  |  |
| C | ISPITIVANJE INSTALACIJA | INSTALLATION TESTING |  |  |  |  |
|  | UKUPNO VANJSKIH ELEKTRO RADOVA : | TOTAL OUTDOOR ELECTRCAL WORKS: |  |  |  |  |
| EXTERNAL WORKS REKAPITULACIJA/SUMMARY |
|  | RADOVI | WORKS | €/EURO |
| A. | GRADJEVINSKI RADOVI | CIVIL WORKS |  |
| B. | VODOVOD I KANALIZACIJA | WATER SUPPLY & SEWAGE |  |
| C. | ELEKTRORADOVI | ELECTRICAL WORKS |  |
|  | UKUPNO SVI RADOVI | TOTAL OVERALL WORKS |  |

| SUMMARY OF OVERALL WORKS REKAPITULACIJA |
| --- |
| Chapter | WORKS | RADOVI | €/EURO |
| I | ZGRADA "A' | BUILDING "A" |  |
| II | ZGRADA "B' | BUILDING "B" |  |
| III | VANJSKI RADOVI | EXTERNAL WORKS |  |
|  | TOTAL OVERALL WORKS: | UKUPNO SVI RADOVI: |  |
|  | NEPREDVIDJENI RADOVI 5% | CONTINGENCY 5% |  |
|  | OVERALL COST OF WORKS: | UKUPNO TROSAK SVIH RADOVA: |  |

{Bidder authorized representative’s name and signature and stamp}

{Date}

# VOLUME 5

# DESIGN DOCUMENTS INCLUDING DRAWINGS

Design documentation is available and it will be distributed to the bidders that confirm, in writing at taco@eufor.europa.eu, their participation in this bidding procedure and site visit.

# Footnotes

Not all the plant owned by the company.

If the bid is from a consortium, all its members must be of an eligible nationality.